ETSI TC-MTS					MTS 10/97 TD 05

(=file : min297a.doc)

European Telecommunications Standards Institute

ETSI TC-MTS

(Methods for Testing and Specification)

Subject: 24th MTS Ordinary Meeting	- Bruxelles - 17-18 June 1997

Source :	TC MTS Chairman

Title :	Detailed Minutes of the 24th TC MTS meeting

Status: Draft 	Version : a	(Date : 16 July 1997)

Table of Contents

1.1 Initial remarks

1.2 EWOS matters

1.3 Joint EWOS-EUROSINET event in May

2. Miscellanea

2.1 INTOOL matters

2.2 SMT proposals

2.3 TSP1+ matters

3. MTS matters

3.1 GB farewell and election of new Chairman

3.2 Usage of electronic means of communication.

4. Liaisons

4.1 EP DTA

4.2 SG 7

4.3 TTCN/Smart cards

4.4 OMG

4.5 TTCN matters

4.6 ETR

4.6.1 Guide

4.6.2 Management of new defects on TTCN

5. Technical matters and funding of the activities

5.1 ASN.1 ’94 matters  (STF 96)

5.2 Quality of standards’ matters (STF 98)

5.3 Review of SDL Strategy Document (STF97, SDL for descriptive purposes)

5.3.1 Progress and plans for the future

5.4 Progress with the PT 99 on CATG

5.5 Other funding issues

6. AOB, Conclusions, Next meetings

7. Annex - List of participants

8. Annex - List of Temporary Documents

9. Annex - Agenda and Timetable

Initial remarks

The 24th ordinary meeting of the ETSI TC MTS "Methods for Testing and Specification" was held in Sophia Antipolis from Tuesday 17 to Wednesday 18 June 1997. It was attended by 23 participants, from 10 countries (IT, FI, GB, CH, DE, FR, SE, ES, SE, NL), representing 11 Full Members (France Telecom/CNET, STET/CSELT, Telefonica de España S.A., KPN Research, Italtel, Nokia Research, Institut Fur Telematik, Expert Telecomms GmbH, CETECOM, PQM Consultants, CS/Verilog SA) and 3 Observers (Telelogic AB, Sema Group Telecom, EWOS/EGCT).

L. Lindroos and R. Reed were not able to attend the meting for business reasons.

GB explained the organisation / expected flavour of the meeting (TD 09). This time the majority of the TDs were already available on the ftp server before the meeting (cfr. those flagged with a <t> or <p> in the “ftp Srv” column, in TD02). The meeting -on Tuesday all day and on Wednesday morning  joint with EWOS-  was just two days and was basically organised into 4 sections:

- organisation matters, on Tuesday morning,

- liaisons & TTCN matters, on Tuesday afternoon,

- on ASN.1 and SDL matters, on Wednesday morning and

- decisions for the new activities to be funded in 1998, on Wednesday afternoon.

The agenda (TD01) , the initial TD list (TD 02) and the executive summary (TD 05) of the previous meeting  were approved. After conclusion of all the preliminary matters, the first aspect to be dealt with by the meeting was “EWOS  matters”.

EWOS matters

DR explained that this would be the last meeting in which the name EWOS is used. A new group named ISSS will be started by July 1st under the aegis of CEN, by merging experts from previous technical groups ( e.g. EGCT, CEN Technical Committees, EDI people, ECITC, etc.). The main focus is likely to be electronic commerce; Interopereability testing will also continue to be sealt with. ISSS will try to seek for industry support. The new Director is  Mr. J. Ketchell, formerly an ETSI officer. The situation of ISSS will become a little clearer in early Autumn.

Joint EWOS-EUROSINET event in May

Clive Betteridge (EuroSInet, Chairman) made a short summary (slides: TD 102) of the workshop that was organised in Bruxelles with demos on interoperability and capability demonstration testing. Such testing is based on user scenarios designed together by suppliers and users, is co-operative and informal, and is  not limited to protocols but covering also the functionalities.

Miscellanea

INTOOL matters

P. Cousin (with the EOTC hat) informed that the 3 INTOOL projects are now closed. A new project is envisaged for maintaining the interface specifications produced by the INTOOL projects (GCI, OTE/PMI, OTE/OTI, OTE/TTI) and the goal is to promote the achieved results by delivering a CDROM (3,000 copies envisaged) in Europe with the project results and other related documents.

Possible contents of this CD are the PT77V questionnaires & results and the MST book “Making better standards”. In  addition, it was suggested to include into the CD also the specification of the TSP1 protocol (ETSI, EURESCOM). It would be good to include the draft TR on TTCN edition 2 (containing the SC21 review copy), but before really considering to so ETSI must obtain a permission to publish the envisaged TR by the ISO Secretariat (action pending).

SMT proposals

PC complained that the offers for project proposals under the SMT Research and Development program (EC DG XII) are “unbalanced”: there are thousands proposals originating from CEN or CENELEC and just a few from ETSI. AF commented that a 50% funding is not attractive for the industry unless the expected results are strongly product oriented (i.e. directly linked to specific commercial products).

However, PC (with the CETECOM hat) invited MTS to consider further proposals. The trigger of the discussion that ensued was the debate that had started in March on the applicability of TTCN to specify ATSs for smart cards. The debate was focusing on the possible new needs in relation to a testing language suitable for telecommunication. To define a new language from scratch (forgetting about TTCN) was not considered a good idea but on the contrary it was considered good to start identifying new requirements for an evolution of the TTCN notation, e.g. considering the reduced importance of “paper based” presentations (e.g. tables) and the increasing possibilities of cad viewers, increased needs for machine processable applications, and other capabilities (object orientation?). DR recalled that TTCN has already become  today a formal language, but it could be desirable to start working for a possible Version 3 of the language to accommodate the new requirements. It was said that this is particularly relevant to the telecommunication environment, so ETSI MTS and ITU-T should have a leading role. The liaison from SG 7 was mentioned and it was decided that DR and GB would answer that liaison, independently, to communicate the past, ongoing or planned activities (EWOS, ISSS, MTS) and to suggest possible areas of co-operation, including the mentioned item of a “new TTCN”.

24/1 G. Brusasco to answer the liaison from ITU-T SG 7 (before November 97)

PC accepted to draft a possible proposal under the SMT program for such an incubator of new ideas and new needs & requirements for an improved testing language for telecommunications (TTCL?). After the phase of requirements identification, the standardisation work should be preferably carried on by ETSI and ITU-T, instead of ISO, considering the relevance of TTCN to telecommunications and the plain fact that most of the experts are now active in Europe. Formally, the new language should not be a 3rd edition of TTCN; the name should also be a new one to avoid confusion and copyright problems with ISO.

24/2 P. Cousin to write a possible draft proposal for such an incubator of ideas and new needs for the “new” testing language for telecommunications.

TSP1+ matters

1) G. Maggiore reported on the technical work during a working meeting in Turin (TD 29); the MTS attendees were informed on the official liaison from the INTOOL project (TD 21, 22, 23);

2) The meeting participants strongly recommended that the TSP1+ working group should favor as much as possible the co-operation and active involvement of the testing industry in the development of the TSP1+.

3) In addition, IGB proposed the following suggestions (3.1 - 3.2) to the TSP1+ working group. Even if not "formally adopted" or definitely recommended, suggestions 3.1 and 3.2 were supported by the meeting participants.

3.1) the  TSP1+ working group should endeavor to reconcile -at best- two objectives (a,b) that might actually be conflicting or contentious :

- objective a:  to produce a standard  (ES) for only the essential parts of the protocol, i.e. the parts related to phase of configuration of the testing session and to the phase of test execution.

- objective b: to produce a standard for  features that could be very useful  for relevant domains of applications, or for a given context, or market; In order to accommodate and reconcile both ideas, the group should specify the TSP1+  using the concept of "ICS".

This means,  identifying  in the TSP1+ document :

- the set "M" of core functionalities (and protocol messages, etc.) that are really essential (i.e. not only "useful"): those core functions should be labeled as Mandatory, and should be implemented according to the specification in  any implementation claiming to be TSP1+ compliant;

- the set "O" of all other useful functionalities, to be parts of the approved standard TSP1+ as well, but whose implementation is a choice left to the different implementors of TSP1+ solutions, e.g. according to their perception of their market needs and opportunities.

3.2)  the group should specify the TSP1+  in such a way as to ensure the interoperability (for the core features) of any two (or more) implementations of the TSP1+ independent on whether or not they are adopting the same set or subset(s) of "O" functionalities (e.g. all implementations should process in a determined way  unknown or unexpected requests of services -or messages- coming from other parties) with the goal  to avoid -as much as possible- any deadlock, live-lock, abort , etc.

4) It was suggested to P. Cousin (when wearing his EC hat) to include also the current publicly available TSP1 specification (EURESCOM) into the CDROM under preparation to illustrate the INTOOL initiative and framework (Notes: CDROM to be available by September 97; the "MTS book" will be in as well).

MTS matters

GB farewell and election of new Chairman

As planned, GB confirmed that this would be the last meeting chaired by him. GB made some considerations on successes and failures in his 3 years of chairmanship (TD 26) and thanked the MTS participants (those present in the meeting and those not present); he expressed some concern that the increased competition in the telecommunication arena might make more difficult the life of the committee in the future. AA replied that in his opinion the new scenarios would augment, rather that decrease, the opportunities for MTS.

GB offered to remain in the group as vice Chairman, for one year. Fabrizio Corno (FC) anticipated that he was personally considering with sympathy the idea of offering for the same position in a near future, provided that this is supported by his Company (Italtel).

As planned, Dieter Hogrefe (IITB, Director) was elected -by acclamation- Chairman of TC MTS, for a regular period of service of two years. The nomination will be transmitted by PRS to the Board for endorsement. Dieter will be empowered following the endorsement by the Board, 27-28 August 97.

Dieter made a short speech to explain that he will try to continue the working liaisons with other groups and considering the working on case studies the most appropriate thing to do for TC MTS for the future.

A short profile of Dieter’s  Company, who became an ETSI full Member in 1996,  follows:

IITB is the Institute for Information- and Dataprocessing of the Fraunhofer Gesellschaft (FhG). FhG is a not-for- profit company based in Munich which splits into 46 institutes all over Germany. The institutes perform contracted research in all areas of engineering. One of the institutes is IITB with its Headquarter in Karlsruhe. The IITB is engaged in the transfer of methodology and techniques in the field of information technology into practical solutions based on contracted research for industrial clients. It has over 300 employees in modern laboratories equipped with the latest technology. In Luebeck there is a new competence center for safety and security in telecommunication systems which is operated as a co-operation between the IITB and the Institute for Telematics of the local university. IITB has heavily been involved in CEN activities in the past, in particular in the area of automation technology, but has applied for full ETSI membership recently.

Usage of electronic means of communication.

GB reported that 4 e.mail exploders are operational. TD 18 19 20 contain detailed instructions on how to subscribe, un-subscribe and use them. The exploders will allow to decrese the number of needed meetings per year, so reducing the costs for travels and so increasing the efficiency of the Committee and it “value for money”.

GB informed that four exploders are operational, at the moment. Their names are: MTS-TTCN, MTS-GEN, MTS-TLN, MTS-TSP1.

1) - the "MTS-GEN" is a "generic" exploder (for generic MTS business, for meeting organisation and preparation, for reaching the other members of the committee e.g. for communicating that a document is available into the ftp server, etc.);

- the "MTS-TLN" is a technically oriented exploder (on the  technical languages and notations, such as ASN.1, SDL, MSC, ...; This exploder should be used for the technical discussions between experts on technical issues.

3) - the "MTS-TTCN" is a dedicated exploder that should be specifically used for new defects of the TTCN edition 2 or other TTCN-2 issues at the technical level;

4) - the “MTS-TSP1” is a dedicated exploder to be used by the TSP1+ editing group to achieve their goals.

If you subscribe to an exploder you will be able to send messages to the exploder, i.e to all those who have subscribed (therefore : you will receive all messages sent).

Shortly, to subscribe to an exploder, send an e.mail to listserv@etsi.fr ; the mail should contain, in the body,  the following text:

SUSCRIBE  <exploder_name> (<christian name><blank><family name>)

For example, to suscribe to the generic exploder I sent the following text:

SUBSCRIBE	MTS-GEN (giulio  brusasco)

Shortly, to send a message to an exploder, send it to its address. For example, to send a message to the generic exploder, use the address MTS-GEN@LIST.ETSI.FR, for the TLN exploder use the address MTS-TLN@LIST.ETSI.FR (and so on).

It is important not to misuse the e.mail expoders! In particular, messages should be sent to the exploder only when you wish to reach the group. i.e. all -or most of- the persons that have subscribed to the group. If you wish to communicate with just one or a few persons of the group, and you do not intend to make this fact visible to the entire group,  send directly your e.mail and do not use the exploder.

24 / 3 All: use the exploders ! do not misuse the exploders !

Liaisons

EP DTA

The ETSI project on digital terminal access presented their views on the need for a better version control and better traceability of corrections to testing specifications (TD16). The liaison to MTS was mainly for information and consideration. GB said that the document is very accurate and contains sensible proposals. At least some of the recommendations in the liaison are also contained in the approved TCR-TR 006 V.2 and just really need only to be implemented.

SG 7

It was decided to answer in a  positive and constructive way to this liaison (TD14). There is a mapping between questions dealt with in the ITU-T SG 7 and SDG 10 and WIs of ETSI :

For example:

Q 7/10,  support for fast development of protocol standards using formal methods, is linked to our goals related to descriptive use of SDL;

Q 8/10,  testing based on formal specifications and validation of formal specifications, is related to our activities on CATG;

Q 6/10, maintenance and support of SDL, and Q 9/10, maintenance of message sequence charts syntax and semantics, are related to our activities on maintenance of ETS 300 414;

Q xx/7, is related to our current (and future) work on TTCN and ASN.1 (and “future testing language”).

TTCN/Smart cards

A ne document was tabled (td 24) to highlight that there can be more compact languages that TTCN in the fiel of testing. However the purposae of the document was not to ask for opening immediately a new WI to standardise a new language. As already said the debate on this matter triggered the proposal for a activities that would span over a longer time, with the final goal, at the end , to eventually define a new telecommunication language, as much as possible backward compatible, also using the capabilities of tools, with TTCN (i.e. not to loose the value represented by the great amount of TTCN software already developed).

OMG

GB said he did not send any liaison to OMG to the OMG.

TTCN matters

ETR

GB informed that the TR containing the edition two of TTCN did not yet materialised because the ETSI Secretariat is waiting for the permission by ISO to publish this TR, due to Copyright reasons. DR clarified the ISO has a copyright on all documents from DIS to publication but on the contrary references can be made to the SC21 review documents without problems, because it has a formal status.

The draft text of the foreword and introductory pages of the ETSI TR was tabled (TD17). GB explained that TC MTS will withdraw the TR when ISO will publish the official version 2 of TTCN. To speed up the decision process in ISO DR suggested to send a letter to the ISO Secretariat saying that no answer from them would imply permission to publish. GB informed that Mr Strandberg (ETSI HoD) was helping him in trying to find a fair solution as far as he is having many working contacts with the ISO Secretariat. [ Information: the advise of Mr Strandberg has been not to send the letter mentioned above so this letter was not sent ].

Guide

Guy Martin informed he would no more be able to act as Rapporteur of the WI on the production of the TTCN guide. AW accepted to take over this task, but just for the purposes of finalising by publishing what already exists. KDB offered to review some parts.

Management of new defects on TTCN

DR suggested that the TC MTS participants should agree on a common procedure to be  preferably followed in the case new defects are discovered on the version 9.6 of TTCN that is under the approval process in ISO.

It was agreed that new errors in TTCN 2 should (preferably):

1) be communicated to the MTS-TTCN exploder;

2) be communicated to Os Monkewitz (ISO editor), to maintain an official register of defects;

3) [optionally] also be sent to the ISO via the NSOs to give visibility, if needed.

Technical matters and funding of the activities

ASN.1 ’94 matters  (STF 96)

CW made an overview on ASN.1 (TD44, TD45) highlighting the different problems identified by PT96. This was intended to be an introduction to the discussions in the second day.

AW asked (TD 42) if  DTR/MTS 00047 V.1.1.0 (TD41) is in the right direction. The meeting agreed that the tutorial part could be eliminated because the good real examples already produced by ETSI -considering that at least 10% of real standards make use of ASN.1 - could serve this purpose. In addition, it was also agreed that the reference to tools will be moved into a dedicated permanent document (....permdoc/97/mts_a/mts97_07.doc), so that emphasis is put on the technical issues.

It was also agreed  that the PT96 should concentrate with the current resources left to give guidance with the use of current Z.105 in order to eliminate with good styles possible inconsistencies between TTCN and SDL, but without affecting Z105. At the same time the analysis on the issue will go on with the "ambitious" long term goal to resume the work (at the beginning of 1998) with a new STF to make new versions of Z.100 and ASN.1. The goal of this STFwill be to reach the maximum possible level of "interoperability" among  SDL, ASN.1 and TTCN that should become consistent standards. To this end AW will write the ToRs for the new STF to be asked in 1998 (funded with 1998 funded work program). The agreed needed man power is 9 man months.

24/4 AW: to draft revised ToRs for the new STF on ASN.1 94 (with funding 9 mm)

In the meantime the group of experts will continue to investigate all aspects of the matter, using ad hoc meetings and the MTS-TLN exploder to see if the approach ("ambitious") described above (supported by DR and AW) is definitely confirmed.

DR and DH/GB will send parallel liaisons to the ITU SG7 to answer to the liaison received in TD12, also with the purpose to inform them of this intention. Also SG10 will be informed.

DR concluded that the telecommunication word really should be much interested by such developments. Despite the current incompatibilities among TTCN, SDL and ASN.1, AW said that education should be made by MTS that ASN.1 94 can be used. DH will keep the ETSI OCG (Organisation Coordination Group, formerly TCC) informed on the envisaged developments, at the September meeting of OCG.

24 /5 DH/GB to liaise with the ITU-T and to inform the OCG that ASN.1 can be used and inform also OCG on the plans for increasing the consistency with TTCN and SDL.

AA suggested MTS should do something to encourage the use of ASN.1 for low level protocols instead of using the bit oriented descriptions. AW answered that the rewriting exercise has already been done in a specific case (for the DDS2 protocol, for generating the test cases) and it was concluded that it is not OK to ask for a PT for this in a systematic manner but the education must be a continuos action of the PEX and of the MTS PTs on a case by case basis, when a problem is identified, using the already active PTs.

Quality of standards’ matters (STF 98)

JMM informed on the progress of PT 98, with TD 31-34. PT76V produced a TR containing the quality criteria but the PT had already started producing concrete tools (based on WORD macros) to help the rapporteurs. 25 Rapporteurs answered to a request to collaborate to test the macros (developed under the miscellaneous item 000039 Part 3). There are two types of macros, a) “building macros”, to help in structuring the deliverable and b) “a posteriori macros”, to help in reviewing the draft.

JMM also anticipated the new ISO/IEC rules are to be introduced in the ETSI standards making, so the PT will also give help in interpreting the ISO rules.

It was agreed that the planned guide DTR MTS 00039 part 2 will be made just a thin document pointing at the other PT results (macros, criteria).

Review of SDL Strategy Document (STF97, SDL for descriptive purposes)

Steve Randall, STF97 leader, presented a short overview of DTR/MTS-00049, “Strategy for the use of SDL for descriptive purposes” which was submitted as TD36.  This document states that descriptive SDL should be:

Formally specified

Easy to write

Easy to read

Easy to understand

TD36 also makes it clear that descriptive SDL may be normative or informative and that the decision should be made by the responsible Technical Body.

From the list above, TD36 identifies 4 criteria which descriptive SDL must meet and suggests a number of techniques that could be used within the guidelines (DEG/MTS-00050) to help rapporteurs to achieve them:

Readability

Layering

Naming

Structure

Documentary comments

Correlation between text and SDL

Naming

Comments

Lack of ambiguity

Naming

Reduced complexity

Correct syntax and static semantics

Education

use of automatic tools

The approach that STF97 plans to take to the development of DEG/MTS-00050 is to review the existing use of SDL in ETSI deliverables and to classify and prioritise the areas of misuse and poor specification.  From this exercise, guidelines for the use of SDL for descriptive purposes will be developed which:

use established software engineering techniques to facilitate improvements in readability

encourage the development of SDL in tandem with the text

offer various means of avoiding ambiguity in the specifications

offer practical advice for complying with the syntax and static semantics of SDL

are easy to use.

Following a short discussion where a number of points of clarification were dealt with, TC-MTS approved DTR/MTS-00049 for publication.

Progress and plans for the future

Progress

STF97 completed the draft of DTR/MTS-00049 ahead of schedule and have begun the work of specifying the guidelines to be included in DEG/MTS-00050.  The analysis of the use of SDL in existing ETSs has been completed and is presented for information in TD37.  The result of this analysis is a proposal that the guidelines should be presented in six separate sections as follows:

Naming (conventions, signal lists, lexical rules)

Diagram structures

Use of procedures

Use of decisions

Addressing process creation, use of PIDs)

Specification and use of data (messages, parameters, ASN.1)

An incomplete draft of the section covering Naming Conventions has been submitted as TD38 and TC-MTS are invited to comment on the presentation, style and level of detail as well as the technical content as it is intended that all other sections will follow a similar format.

A full progress report can bee found in TD38.

Future planning

A short discussion on the future plans for STF97 took place and Steve Randall highlighted the fact that a further 4 months of effort would be required in 1998 to complete the guidelines document.  This represents no change from the original Terms of Reference.  Steve Randall also stated that he would like the STF to carry out two or three small experiments in the use of the guidelines by supporting rapporteurs from other ETSI TBs actively involved in writing protocol standards.  This additional activity would have the benefit of validating the guidelines while also promoting their use throughout ETSI.  A necessary part of this process would be the development of a short (30 mins) presentation on the objectives of the guidelines and some SDL “success stories” both from the standards field and from commercial implementations.  TC-MTS accepted that these additional tasks should be added to the Terms of Reference for STF97 in 1998 and that a further 4 months of effort should be requested from the GA making a total of 8 months in 1998 altogether.

SR accepted to produce revised ToRs for PT97 or a new PT (the latter solution was decided, after a consultation with A. Berrini, the title will be “Development of guidelines and support for the use of formal SDL as a descriptive tool”).

24/6 SR: to draft ToRs for the new STF (guidelines and support of formal SDL as descriptive tool, 8 man months in total )

Progress with the PT 99 on CATG

Dieter informed that PT 99 has had a few co-ordination meetings with PT100 and helped PT100 and the volunteers in SPS3 to add new features in the base CS2 standard, such as to access the INAP protocol via TCAP. Test purposes are almost ready for the CS1. In practice, the SPS volunteers produce regularly contributions that are integrated in a proper and correct SDL form by the two PTs. Having been involved in this activity on the base standard (not yet stable), test case generation has not actually started yet, but it is planned it should to start in July and possibly to be concluded by October, also considering that the remaining resources will be limited, in any case. Only 1 m.m. has been consumed at the moment.

Other funding issues

ETS 300 414 : GB said that in his understanding we have 6 mm in total for the maintenance of ETS 300 414 (PT DO). The OCG had been asked (TD79) to endorse the proposal of TC MTS to the Board to forget about PT DL (TTCN guide) and to promote PT DO to priority High [ all this was then confirmed by A. Berrini to have been accepted. A Collective letter has been sent for recruiting the experts for PT DO ]. A technical hint: AF suggested that  PT DO should also consider to deal with testability issues related to description of data at the very abstract level.

Standards’ Validation and new testing Survey : the new survey on market needs on testing matters, envisaged as a part of the results of PT DP, has been cancelled due to the fact that the available budget for this possible new PT to be confirmed by the Board was reduced by a previous  Board meeting to 6 m.m. (instead of the 10.5 m.m. approved by TA25, October 96). New ToRs to be generated by GB correspondingly, containing only the validation parts. i.e. the idea of the “validation grid”, but clarifying what kind of validated test suites are needed (PC). The new ToRs will have to receive a green light from the Board before the PT (using 97 funding) will be allowed to start.

24/7 GB: to draft revised ToRs for the STF DP (with funding reduced to 6 mm)

Voucher System : GB informed that a new method (Voucher System) will be aused by the Board to hepol them determine how many resources (funded man power for new STFs) have to be assigned to the different technical bodies of ETSI in 1998 (more precisely, using the 1998 resources). The total amount of fresh resources to be distributed in nearly 200 man months. As described in this report, TC MTS is asking for 2 new STFs in 1998, one on ASN.1 94 (9 m.m.) and the other on SDL for illustrative purposes (8 m.m.), which sums up to 17/200 of the total resources that will be distribuited.

GB explained that TC MTS has reasonable hope to be granted the mentioned needed man power only if the committee is “sponsored” by the ETSI Members that will participate to the Voucher System exercise (“members consultation”), and therefore recommended to all MTS participants to identify in their Companies who are the persons that will cast the  votes, in order to talk to them and explain that the new STFs asked by us are a market need and relevant to the interests of the Company, so that at the end our TC is not ...forgotten. The deadline if end of August but on such matters ... the sooner the better!

Should unfortunately TC MTS receive a small amount of “votes” at the end of the consultation period, the consequences will be twofold: highly reduced probability to be able to launch our 2 STFs on SDL and ASN.1; 2) lowered recognition of our ‘reason to continue to exists’ as an autonomous  technical body.

24/8 All: to try to maximise the support to TC MTS from your Companies (Voucher System)

AOB, Conclusions, Next meetings

Worth noting was TD 73, tabled by SH, containing his personal experience as a PEX in the testing and validation of TTCN ATS for the Mobile Stations of GSM.

The proposal no hold only two ordinary plenary meeting was approved. ETSI TC/MTS will no longer meet in June. October 1998 meeting will be 20-22. This will not prevent us to convene additional extraordinary meeting or working meetings, when needed.

The dates and venues for next ordinary MTS meetings were confirmed and are reported here:

21-23 October 1997, Sophia Antipolis, France

March 1998, Sophia Antipolis, France

20-22 October 1998, venue to be decided

GB thanked EWOS for hosting the meeting and all the delegates for their patience and co-operation, and closed the meeting, at 17:30 p.m. on Wednesday 18, 1997.

Annex - List of participants

EUROPEAN TELECOMMUNICATIONS STANDARDS INSTITUTE 			ETSI/MTS 06/97 TD 3

ETSI TC-MTS

Date:	18 June  97

Title:	List of participants

Meeting ETSI MTS #24 - Bruxelles 17-18 June 1997

|  | NAME | Abbr. | Company | Country |
| --- | --- | --- | --- | --- |
| 01 | AHTIAINEN Ari | AA | Nokia | FI |
| 02 | BETTERIDGE Clive | CB | EuroSInet (Joint EWOS meet.) | UK |
| 03 | BOGOTYROW Klaus D. | KDB | Expert Telecoms GmbH | DE |
| 04 | BRUSASCO Giulio | GB | CSELT/STET | IT |
| 05 | BUHLER Walter | WB | Alcatel | CH |
| 06 | CORNO Fabrizio | CF | Italtel | IT |
| 07 | COUSIN Philippe | PC | CETECOM | FR |
| 08 | DESECURES Etienne | ED | Sema Group | FR |
| 09 | FLODIN Anders | AF | Telelogic | SE |
| 10 | HOGREFE Dieter | DH | Institut fur Telematic (FhG IITB) | DE |
| 11 | MAGGIORE Giulio | GM | CSELT/STET | IT |
| 12 | MARTIN Guy | GMa | France Telecom | FR |
| 13 | MEREDITH John Michael | JMM | ETSI Secretariat |
|  | 14 | OINONEN Sami | SO | Nokia | FI |
| 15 | PEREZ Esteban | ES | Telefonica de España | ES |
| 16 | RANDALL Steve George | SR | PQM Consultants | UK |
| 17 | RASMUSSEN Poul | PRS | ETSI Secretariat |
|  | 18 | RAYNER Dave | DR | NPL | UK |
| 19 | ROUX Jean-Luc | JLR | Verilog | FR |
| 20 | SLOMP Olaf | OS | KPN Research | NL |
| 21 | WENDLINGER Thierry | TW | Clemessy | FR |
| 22 | WILES Anthony | AW | ETSI Secretariat PEX |
|  | 23 | WILLCOCK Colin | WC | Expert Telecom GmbH | DE |

Annex - List of Temporary Documents

List of Temporary Documents					 MTS 06/97 TD. 002	R3

EUROPEAN TELECOMMUNICATIONS STANDARDS INSTITUTE

ETSI TC-MTS

Date:	18 June  97

Title:	List of Temporary documents

Version e

MTS 06/97

TD. ##

|  | ftp Srv. | for | Title of document | Author |
| --- | --- | --- | --- | --- |

| TD. 01 | <t> | a | Draft Agenda - Timetable | GB |
| --- | --- | --- | --- | --- |
|  | TD. 02 | <t> | i | List of Temporary documents (this file) | GB |
|  | TD. 03 |
| i | List of the Partecipats to the Meeting | PRS |
|  | TD. 04 |
| i | List of current year Permanent Documents | GB |
|  | TD. 05 | <t> | a | Last meeting Report | GB |
|  | TD. 06 | <t> | n | Deliverables for approval (List of deliverables to be approved at this meeting) | PRS |
|  | TD. 07 | <t> | a |

ETSI Document Exchange area for Technical Bodies:

| (persons authorised to access to the ETSI ftp/docbase servers and persons registered to the MTS e.mail exploders) | KF,PRS |
| --- | --- |
|  | TD. 08 |
| a | MTS WIs in the ETSI Monitoring Database | PRS |
|  | TD. 09 | <t> | i | Chairman Comments on the proposed Draft Agenda and temporary documents list (main purposes of the meeting) | GB |
|  | TD. 10 | <t> | i | List of addresses of TC MTS members (post, tel/fax. email). | CD/PRS |

| TD. 11 | <t> | i | Report from the ITU-T SG.11 meeting January 1997 | JE | old |
| --- | --- | --- | --- | --- | --- |
| TD. 12 | <t> | d | Draft response of ETSI TC MTS to the findings of PT78V of EP PTS on using TTCN, as presented in at the MTS meeting in Sophia Antipolis, March 11-13 1997. | MTS/Pex |
|  | TD. 13 | <t> | n | Question on Interoperability testing (Byoung-Moon Chin) | BMC |
|  | TD. 14 | <t> | d | Liaison from SG 7 on interoperability testing (ITU-T SG 7 - Q23 / Byoung-Moon Chin) | ITU-T SG7 |
|  | TD. 15 | <t> | d | =MTS 03/97 TD 40 | OS |
|  | TD. 16 | <t> | d | A liaison from EP DTA to TC MTS |
| TD. 17 | <t> | d,a | Proposed text for the foreword and introduction of the ETSI TR containing the SC21 review document on TTCN edition 2 | GB |
|  | TD. 18 | <t> | n | Launch of an E-mail Exploder / Reflector / List manager service | ETSI |
|  | TD. 19 | <t> | n | List subscribers guide (Exploders) | ETSI |
|  | TD. 20 | <t> | n | List Owners guide (Exploders) | ETSI |
|  | TD. 21 | <t> | d | TSP1+ : Attachment to Liaison : Document INTOOL/OTE EC007 - OTE Architecture | Pfl/OTE |
|  | TD. 22 | <t> | d | TSP1+ : Attachment to Liaison : Document INTOOL/OTE EC026 - OTE Piloting protocol design specification | Pfl/OTE |
|  | TD. 23 |
| d | TSP1+ : Official liaison from OTE project to MTS for the new WI on TSP1+ containing attachments on OTE architecture and PMI protocol | Pfl/OTE | p |
| TD. 24 | <t> | d | TTCN versus proprietary language - A comparison of examples for chipcard testing | OS |
|  | TD. 25 | <t> | d | New SM&T proposal(s) dealing with "formal language for testing" | PC |
|  | TD. 26 | <t> | n | TC MTS 1994-1997 - A review of the last 3 years of the Committee, with some personal considerations and some open questions for the future. | GB |
|  | TD. 27 | <p> | n |

filename = .../mts/mts_a/permdoc/97/delvr9-6.pdf

| Version 9.6 of the TTCN notation (Complete deliverable, but non including the Annex A ) | DR |
| --- | --- |
|  | TD. 28 | <p> | n |

filename = .../mts/mts_a/permdoc/97/d9-5bnf.pdf

| Version 9.6 (=9.5) of the TTCN notation (BNF only, Annex A) | DR |
| --- | --- |
|  | TD. 29 | <t> | i | Summary of the activities - Information on progress on TSP1+ | GMag |
|  | TD. 30 | <t> | n | ETSI Template to open new Work Items | ETSI |
|  | TD. 31 | <t> | i | PT 98 progress report | JMM/PT98 |
|  | TD. 32 | <t> | i | Description of a Word macro (provided. by CD before leaving the PT) | MG/PT98 |
|  | TD. 33 | <t> | i | References in Deliverables -MG | MG/PT98 |
|  | TD. 34 | <t> | i | References in Deliverables -JH | JH/PT98 |
|  | TD. 35 |
|  | TD. 36 | <t> | dd | DTR/MTS-00049; Strategy for use of formal SDL for descriptive purposes. (Discussion and decision) | SR / PT97 |
|  | TD. 37 | <t> | i | Analysis of problems in existing use of SDL in standards. | SR / PT97 |
|  | TD. 38 | <t> | i | Example text from DEG/MTS-00050; Guidelines for use of SDL for descriptive purposes. | SR / PT97 |
|  | TD. 39 | <t> | i | PT97 Progress report, May 1997. | SR / PT97 |
|  | TD. 40 |
|  | TD. 41 | <t> | i | Analysis of the use of ASN.1 94 with TTCN and SDL in ETSI deliverables | AW/ PT 96 |
|  | TD. 42 | <t> | da | Recommendation to TC MTS for phase 2 of PT 96 | AW/ PT 96 |
|  | TD. 43 | <t> | n | PT96 Progress Report 1 | AW/ PT 96 |
|  | TD. 44 | <t> | i | Overhead foils of ASN.1 94 presentation for 17/6 | CW/ PT 96 |
|  | TD. 45 |
| i | The problems and issues associated with the use of ASN.1 94 and TTCN | CW/ PT 96 |
|  | TD. 46 |
|  | [ -go to TD 70 -] |
| TD. 47 |
|  | TD. 48 |
|  | TD. 49 |
|  | TD. 50 |
|  | TD. 51 |
|  | TD. 52 |
|  | TD. 53 |
|  | TD. 54 |
|  | TD. 55 |
|  | TD. 56 |
|  | TD. 57 |
|  | TD. 58 |
|  | TD. 59 |
|  | TD. 60 |
|  | TD. 61 |
|  | TD. 62 |
|  | TD. 63 |
|  | TD. 64 |
|  | TD. 65 |
|  | TD. 66 |
|  | TD. 67 |
|  | TD. 68 |
|  | TD. 69 |
|  | TD. 70 | <t> | i | ASN.1 and SDL - Outline (Slides powerpoint) | ED/ PT 96 |
|  | TD. 71 |
| n | Comments originated by Steering Group of STF 96 [not distr.] | NOKIA |
|  | TD. 72 |
| d,a | Fax with ToRs of new MTS STFs for 97 funding (DO DP DL) | MTS |
|  | TD. 73 |
| i | DEvelopment of an ETSI standard for Phase-2 GSM/DCS Mobile Terminal Conformance Testing | SH/PEX |
|  | TD. 74 | <t> | n | Implementation plan for the 1997 Funded Work Programme (FWP) | OCG |
|  | TD. 75 | <t> | n | The Voucher System 1998 | OCG |
|  | TD. 76 | <t> | n | TC on Services, Addressing and Routing | OCG |
|  | TD. 77 | <t> | i | 1997 ICT Standardization Priorities European Commission | OCG |
|  | TD. 78 | <t> | n | Upgrade of the Exchange Area Service | OCG |
|  | TD. 79 | <t> | d | Reason for TC MTS STF Requests | OCG |
|  | TD. 80 | <t> | n | Liaison statement to the Board on the proposed new TC on services, addressing and routing | OCG |
|  | TD. 81 | <t> | n | (=B7pd23.doc) Board 7 meeting draft minutes | ETSI |
|  | TD. 82 |
|  | Fax with ToRs of ongoing TDs (96 97 98 99) [not distributed] |
| TD. 83 |
|  | [ -go to TD 89 -] |
| TD. 84 |
|  | TD. 85 |
|  | TD. 86 |
|  | TD. 87 |
|  | TD. 88 |
|  | TD. 89 | <t> | i |

(= TD56 of ITU-T temp doc. Question : 6/10)

| Minutes of SDL Meeting, 29 April 05 May, 1997 | RR(SGX/Q6) |
| --- | --- |
|  | TD. 90 |
| i | Eighth SDL Forum (Brochure) |
| TD. 91 | <t> | n |

= communication statement of SG X  to OMG concerning Language Co-ordination

| Title: Graphic GDMO | RR(SGX/Q OMG) |
| --- | --- |
|  | TD. 92 | <t> | i | ETSI Directives (Approved by Board June 1997) | Board |
|  | TD. 93 |
|  | TD. 94 |
|  | TD. 95 |
|  | TD. 96 |
|  | TD. 97 |
|  | TD. 98 |
|  | TD. 99 |

EWOS documents of interest to TC MTS

|  | Dave Rayner / EWOS - numbers starting from 101 ... |
| --- | --- |
| TD 101 |
|  | TD 102 |
|  | Slides on the EWOS/EUROSINET Workshop in MAY | Cl. Bett. |
|  | TD 103 |
|  | TD 104 |
|  | TD 105 |
|  | TD 106 |
|  | TD 107 |

Notes / Abbreviations:

for	:	Purpose of the document. Document for:

i information (=just for your files - for your information)

n noting (=more than just for information, e.g a tutorial presentation, a proposal, etc.)

d discussion (=for decision making, but not necessarily for taking a decision)

dd discussion, decision

a approval  (=the final goal is to approve a deliverable)

Auth	:	Authors or Sources of the document

AF Anders Flodin (Telelogic), AG Andrea Gombac (Cselt), AT Ari Athiainen (Nokia), ASa Armadeo Sarma (Eurescom, ITU-T SG X), AW Anthony Wiles (Etsi), GB Giulio Brusasco (Cselt), CD Christian Don (PT), CW Colin Willcock (Experts Telecom), DH Dieter Hogrefe (IITF), DR Dave Rayner (NPL), DRi Dominique Ribouchon (PT), ED Etienne Desecures (Sema Group), EP Esteban Perez Milla (Telefonica I+D), FMd Francesca Mondello (Cselt), FMo Francesca Mola (Cselt), GD Gerard Daugan (PT), GMag Giulio Maggiore (Cselt), GMar Guy Martin (Cnet), JE Jan Ellsberger (Etsi), JH John Horrocks (), JMM John Meredith (Etsi), KF Kevin Flyn (Etsi), JKe J.... Keller (Cnet), JMC Jean Marc Cailloux (PT), JP Julian Pritchard (Etsi), MB Mauro Bosano (Cselt), MG Michael Glaser (), MV Marco Vecchiato (Cselt), MZ Milan Zoric (PT), PC Philippe Cousin (), PF Pascal Floder (), SR Steve Randall (PQM Consultants), SH Sisheng Hu (ETSI), UM Ultan Mulligan (ETSI),

Other Symbols

m      	available only at the meeting

<t> 	temporarily available (for ~ 1 year) in the ftp server (in the .../TD_xxx areas) -

Filename structure : TD<nn>*<#><yy>.<ext>	(Note:   xxx ::= 1_st | 2_nd | 3_rd )

<x> 	temporarily available (for ~1-2 months ) in the ftp server (in the .../tmp_area)

<p> 	permanently available in the ftp server (in the .../permdoc/yy areas)-

(Normal Filename structure : MTS<yy>_<nn>.<ext>)

<*>::= ||a|b|c|d...      <#> ::= 1|2|3	<yy>::=96|97|98|...	<nn>::=01|02|03|....	<ext>::=doc|ppt|xls|....

Annex - Agenda and Timetable

ETSI TC-MTS							MTS 06 /97  TD. 01 - R1

Version d+

[ Date of document:	18 June 97 	Version d+ ]

Title:	MTS MEETING - Agenda and Timetable - (Draft)

DAYS : JUNE 17 and  18 (Two days), Bruxelles, Hotel Royal Crown.

Note : the MTS meeting will be ‘joint’ with the EWOS EGCT group on Tuesday all day and on Wednesday morning.

| # | Item | Timing | Subject (TDs) | Rapp. |
| --- | --- | --- | --- | --- |

First Day

| 1.1 | Opening | 09:00 - 09:30 |
| --- | --- | --- |

- Welcome, approval of agenda, etc.

| (TD: 01,02,06,09; 04,05; 03,10; 07,08) | GB |
| --- | --- |
| 1.2 | EWOS | 09:30 - 10:30 |

- Info on  a new CEN IT group including EWOS.

- Info on the recent (May) IOPT event  in Bruxelles.

| (TD: - ) | DR |
| --- | --- |
| 2 | Miscellanea | 10:30 - 12:00 |
| 2.1 | INTOOL matters | 30’ |

Info on projects’ maintenance, etc.

| (TD: ) | DR |
| --- | --- |
|  | Coffee | 30’ |
| 2.2 | SMT proposal(s) | 10’ |

Info on status of  SMT proposal, SMT in general

| (TD : 25 ) | GB, PC |
| --- | --- |
| 2.3 |

TSP1+ matters

|  | 20’ |
| --- | --- |

Report on progress with TSP1+ after Turin meeting

| (TD : 21, 22, 23, 29 ) | Gmag. |
| --- | --- |
| 3 | MTS matters | 12:00 - 13:00 |
| 3.1 |

GB farewell

|  | 20’ |
| --- | --- |

Report from MTS Chairman on achievements / failures (!?) in the last years ...

| (TD : 26) | GB |
| --- | --- |
| 3.2 | Election of new MTS Chairman | 20’ |

- Voting procedure.

- Self-introduction of new candidate to MTS Chairmanship.

(TD : 92 )

GB

| DH |
| --- |
| 3.3 | MTS exploders and next meetings ; ftp access | 20’ |

- How to use e.mail exploders

- Changes to the ftp directories & access rules

| (TD : 18, 19, 20 ; 78) | PRS/GB |
| --- | --- |
|  | Lunch | 13:00 - 14:15 |
| 4 | Liaisons to/from MTS | 14:15 -15:00 | - Review of liaisons received/sent, approval of answers (#1) | GB |
| 4.1 | - from EP DTA | 15’ |

(TTCN ATSs - maintenance and version control of ATSs)

| (TD : 16 ) |
| --- |
|  | 4.2 | - from SG 7 | 5’ |

(ETSI involvement on Interoperability matters)

| (TD : 13, 14 ) |
| --- |
|  | 4.3 | - on TTCN/Smart Cards | 10’ |

(debate on applicability of TTCN to different areas and subjects)

| (TD : 15; 12, 24 ) |
| --- |
|  | 4.4 | - to OMG | 5’ |

(on MSCs vs. Sequence diagrams)

| (TD : 91 ) |
| --- |
|  | 5 | TTCN Ed. 2 matters | 15:00 - 15:45 |
| DR/DB |
| 5.1 | - (ETR) | 15’ |

- Info on status of the ETSI publication (“ETR on TTCN ed. 2”)

| (TD : 17 ) | GB |
| --- | --- |
| 5.2 | - (Guide) | 15’ |

- Finalisation of voluntary work for the guide (probably no more PT DL)

| (TD : ) | GB&GMar |
| --- | --- |
| 5.3 | - (Management of new defects and bugs on 9.6) | 15’ |

- Info on possibilities on how to proceed, agreements/decision on possible MTS role, if any.

| (TD : ) | DR |
| --- | --- |
|  | Coffee | 15:45 - 16:15 |
| 6 | ASN. 1 94 matters | 16:15 - 17:00+ | (continues next day) |
|  | 6.1 |

PT 96 (ASN.1 94) 1st part

|  | 45’ |
| --- | --- |

- General part (presentation on ASN.1 ’94 ETSI users)

| (TD : 44 ) | CW |
| --- | --- |
| 7 | Discussion / identification of emerging needs; our relations with new CEN IT group | 17:00 - 17:45 |

“beyond the pure technical things” =>

Exam of possible initiatives a TC such as MTS should undertake e.g. on “Interconnection”, “Electronic commerce”, “EC directives”, etc.

- Presentation of proposals for new PT/STFs (“Specialists Task Forces”)

| (TD : 76, 77, 80 ) |
| --- |
| AOB, end of Day | 17:45 | (TD : 81, 89, 90, 92) |

[ #1] Review of liaisons received : from users of ETSI TTCN ATS (on maintenance and better version control, in particular for those ATSs used for regulatory testing TBRs); request of information on MTS involvement on interoperability testing; continuation/conclusion of our discussion on the use of TTCN for testing smart cards.

Second Day

| - | Opening | 09:00 - 09:30 |
| --- | --- | --- |

Review of day program

| (TD : ) |
| --- |
|  | 6.2 | PT96 (ASN.1 94) 2nd part | 09:30 - 11: 30 |

- Progress report, Presentation of technical findings.

- Decisions for phase 2 (?)

(TD : 41, 42, 43 )

AW

| all |
| --- |
|  | Coffee | 11:00 - 11:30 |
| 8 | PT98 matters (Qual.St.) | 11:30 - 12:00 |

- Presentation of the new work program for Standards’ Quality (Templates, On-line guides).

- Approval of new program.

(TD : )

JMM

| all |
| --- |
| 9 | PT99 matters | 12:00 - 12:30 |

- Progress of PT99 with PT100 on CATG using SDL

| (TD : ) | DH |
| --- | --- |
| 10 |

PT97 matters

|  | 12:30 - 13:00+ |
| --- | --- |

- Detailed review of the SDL Strategy document and a brief discussion of the PT plans and progress on the guidelines (continues after lunch)

| (TD : 36, 37, 38, 39 ) | SR |
| --- | --- |
|  | Lunch | 13:00 - 14:15 |
| (10) |

PT97 matters (cont.)

|  | 14:15 - 15:30 | (continuation) | SR |
| --- | --- | --- | --- |
| 11 | PT funding (FWP) 97-98 | 15:30 - 16:30 |
| 11.1 |

1997 FWP (review)

|  | 15’ |
| --- | --- |

Priorities for 1997 STFs (PTs) after  current funding difficulties ...

| (TD : 74, 79 ) | GB/all |
| --- | --- |
| 11.2 | 1998 FWP (proposals) | 45’ |

Beginning of discussion. Defining the priorities. Deadlines. Final agreements for assignments for preparation of  new STF ToRs, etc..

| (TD : 75 ) | all |
| --- | --- |
|  | Coffee | 16:30 - 17:00 |
| 12 | AOB, Closure of Meeting | 17:00 | (TD : 30 ) |