| Title*: | MTS#50 draft Meeting report |
| --- | --- |
| from Source*: | Chairman, Technical Officer. |
| Submitted To*: | MTS |
| Document for*: | Decision | X |  |
| Only one "X" | Discussion |  |  |
|  | Information |  |  |
| Contact: | Laurent.vreck@etsi.org; stephan.schulz@conformiq.com |

Table of Content

1	Opening Formalities & Secretariat roundup	2

1.1	Introduction & welcome, Local arrangements, IPR call	2

1.2	Approval of the agenda, meeting goals, allocation of contributions	2

1.3	Status of action list	2

1.4	Status of open work items, changes since past meeting	2

2	Election/appointment of MTS officials	2

2.1	Introduction of candidates	2

2.2	Election of Chairman	2

2.3	Appointment of Vice-Chairmen	2

3	Information arising from other groups	2

3.1	Reports from GA, Board, & OCG Meetings	2

4	Technical Progress of MTS deliverables	2

4.1	STF380 "TTCN-3 extension and maintenance 2009"	2

TTCN-3 edition 4.2.1	2

NET and C++ mapping for TCI and TRI:	2

TTCN-3 Extension packages	3

Other TTCN-3 related Deliverables	3

Continuation for TTCN-3 Reference test suite?	3

4.2	STF393 "TTCN-3 maintenance and extension 2010"	4

Discussion on the transparency of the TTCN-3 CR selection and decision making process:	4

4.3	 STF370 "Automated IOT of Distributed Systems"	4

4.4	STF400 "Platform for IOT of ePassport Reader Systems"	5

4.5	Non STF driven deliverables	5

5	Cooperation and liaisons	6

6	Approvals	6

6.1	New Work Items proposals	6

6.2	Final drafts for approval (if any)	6

7.1	Other TTCN-3 matters	8

7.2	Other STF Matters	8

7.3	Special contributions and presentations	8

7.4	Other issues raised by participants	8

8	Meeting closure	9

8.1	 Summary of decision & actions and review of draft meeting minutes	9

8.2	MTS Calendar (Future meetings)	9

Annex A: Action Items and decisions	10

MTS#50 decisions	10

New Action Items from MTS#50	10

Action items from previous meetings	11

Annex B: List of Participants	12

Annex C: List of Contributions presented during the meeting	13

# 1	Opening Formalities & Secretariat roundup

## 1.1	Introduction & welcome, Local arrangements, IPR call

## 1.2	Approval of the agenda, meeting goals, allocation of contributions

The agenda was approved as MTS(10)0001r2

## 1.3	Status of action list

## 1.4	Status of open work items, changes since past meeting

# 2	Election/appointment of MTS officials

## 2.1	Introduction of candidates

MTS(10)0003 Stephan Schulz, candidate for Chairman.
MTS(10)0007 Dieter Hogrefe, candidate for Vice Chairman
MTS(10)0008 Giulio Maggiore, candidate for Vice Chairman.

## 2.2	Election of Chairman

Stephan Schulz was elected by acclamation.

Grand challenge to follow the footsteps of Dieter. Honoured to get support and trust from MTS. Will try to attract new people and new technologies to MTS. Aim at providing a transparent leadership.

Dieter Hogrefe wished all the best and success to Stephan.

MTS#50-D1 Stephan Schulz was elected as MTS Chairman

## 2.3	Appointment of Vice-Chairmen

The meeting decided to appoint both Dieter Hogrefe and Giulio Maggiore as MTS Vice Chairmen.
Dieter will continue as Vice Chairman to represent MTS at ITU-T and will remain the prime contact for MTS as regards to ITU matters.

Giulio will continue as Vice Chairman to provide industrial support to MTS, and to act as a link with TC INT.

MTS#50-D2 Dieter Hogrefe and Giulio Maggiore were appointed as MTS Vice Chairmen.

# 3	Information arising from other groups

## 3.1	Reports from GA, Board, & OCG Meetings

STF budget request for TTCN-3 Maintenance in 2010 STF was approved ( STF393 is now active.

Discussion on clusters. (see Board contribution B77_17). The current cluster idea is not to merge TBs together, but to acknowledge that there are several overlapping technical issues in TCs which can be grouped together, mainly for communication and marketing purposes.

# 4	Technical Progress of MTS deliverables

## 4.1	STF380 "TTCN-3 extension and maintenance 2009"

MTS(10)0020 " SFT380 Final summary report" presented by György Rethy.

### TTCN-3 edition 4.2.1

Latest TTCN-3 drafts are available in MTS(10)0017, yet some updates might still be required on part 5 and 6 (see further down in the present report).

The approval was postponed, it was decided that all TTCN-3 Edition 4.2.1 parts (as well as the performance and the configuration extension packages) will be approved by correspondence together once all drafts will be finalized by the TTCN-3 maintenance team by the end of March.

MTS#50-D3 TTCN-3 Edition 4.2.1 parts (as well as the performance and the configuration extension packages) will be approved by correspondence together once all drafts will be finalized by the TTCN-3 maintenance team by the end of March.

### NET and C++ mapping for TCI and TRI:

MTS(10)0013 "Proposal for .NET and C++ mappings for TCI and TRI"

In Octobber 2009, OU Elvior wanted to raise issues on TTCN-3 part 5 and 6 (TCI and TRI). Andrus Lehtmets (OU Elvior) followed recommendation from Ina Schieferdecker and proposed a .NET and a C++ mapping using the Mantis server to capture their change requests.
In January 2010 Elvior were told that these CRs had been postponed and that they would not be included in edition 4.2.1 but in a later edition (planned for 2011).

Andrus Lehtmets mentioned also that during in September 2009 ELVIOR sent a document on the TTCN3@LIST.ETSI.ORG mail exploder which was listing several errors in the TRI and TCI drafts as regards to the C++ mapping. This document was proposing fixes to the errors pointed.
These errors were apparently not corrected in the latest version of the drafts.

After having consulted MTP and Irisa for clarification the meeting confirmed that this C++ issue is valid.
It was then decided that the fix proposed by ELVIOR shall be implemented in the TCI and the TRI prior to launch their approval as part of TTCN-3 edition 4.2.1.

( Approval by Correspondence of TTCN-3 edition 4.2.1 will start when all drafts (including updated -5 and -6) will be available.

MTS#50-AI1 György Rethy (STF393): implement the C++ mapping fix proposed by ELVIOR in the TCI and TRI. Upload new version of these drafts (-5 and -6 of TTCN-3). This should be done by end of March 2010.

The .NET mapping issue also mentioned in MTS(10)0013 will be analyzed by the TTCN-3 maintenance STF during their next session (from 22nd to 26th of March 2010). György asserted that the STF team will make every endeavour to fix this issue as well in the new version of the TCI and TRI drafts to be released before the 26th of March.

In case the .NET issue cannot be resolved before the 26th of March, the .NET solution will be included in an "interim version" of TTCN-3 available early July after the second session of the TTCN-3 maintenance STF.

MTS#50-AI2 György Rethy (STF393): evaluate the amount of work required to implement the .NET mapping fix proposed by ELVIOR in the TCI and TRI. Make best efforts to implement this fix by end of March, or if not possible then as an interim summer version.

### TTCN-3 Extension packages

The Configuration and Performance extensions were introduced by György, it was decided to proceed to the approval of these 2 drafts by correspondence together with the TTCN-3 Edition 4.2.1 drafts (see MTS#50-D3).

### Other TTCN-3 related Deliverables

DTR/MTS-00115ed111 " Framework for TTCN-3 reference test suite"

3 different drafts instead of one were available since November 2009.
These 3 drafts are written as 3 TSs instead, not as one TR.
These 3 drafts contain requirements : they specify a proforma for the writing of reference test suite.

( MTS decision to change the doc type to TS (this also applies to RTR/MTS-00115ed121), update the title, and the scope..

Updated Scope: "This document proposes a proforma for creating PICS, Test Purposes, and TTCN-3 test cases  to assess compliance of TTCN-3 tools to TTCN-3 core language including also an estimate for integrating tool vendor tests into the framework."

MTS#50-D4 MTS decided to change the deliverable type for DTR/MTS-00115ed111 to a TS, and to change its title to "Proforma for TTCN-3 reference test suite"

ACTION: The rapporteur György Rethy is asked to merge the 3 drafts in a single one prior to approval of the final draft by MTS (including the text file attached to the ZIP archive). By end of MARCH.

Approval will then take place on the mailing list.

MTS#50-AI3 György Rethy: merge the 3 drafts proposed as DTS/MTS-00115ed111 " Framework for TTCN-3 reference test suite" in a single document. Before the 26th of March.

### Continuation for TTCN-3 Reference test suite?

Does MTS need a dedicated STF on this?

( STF393 are asked to provide an estimate of the amount of resource required to produce an overview of the amount of requirements in the Core Language (as well as a classification of these requirements).

Based on this estimate, MTS will decide whether STF ToRs for the 2nd budget allocation need to be drafted (including a New WI creation).

Note: STF ToRs for the 2nd allocation are required by 15th of May.

MTS#50-AI4 György Rethy (STF393): provide an estimate of the amount of resource required to produce an overview of the amount of requirements in the Core Language (as well as a classification of these requirements). This estimate may lead to an STF request for the 2010 2nd budget allocation. By 26th of March.

## 4.2	STF393 "TTCN-3 maintenance and extension 2010"

Experts selection took place in January 2010.

First STF meeting will take place in Göttingen, from 22nd to 26th of March 2010.

Second STF meeting is planned to take place in June, from 28th June to 2nd of July, ETSI premises.

STF393 will work on edition 4.3.1 of TTCN-3 (not on a hypothetic 5.1.1 edition as shown in the Mantis server), on 4 extension packages, and on a revision of the "Framework for TTCN-3 reference test suite":

TTCN-3 Edition 4.3.1:

- (201 873-1) RES/MTS-00107-1, 4, 5, 6, 7, 8, 9, 10

TTCN-3 Extension packages:

- (202 781) RES/MTS-00112ed121 "Configuration & Deployment support"

- (202 782) RES/MTS-00113ed121 "Performance and Real Time Testing"

- (202 784) RES/MTS-00123ed121 "Advanced Parameterization"

- (202 785) RES/MTS-00124ed121 "Behaviour Types"

Framework for TTCN-3 reference test suite:

- () RTR/MTS-00115ed121 "Framework for TTCN-3 reference test suite"

### Discussion on the transparency of the TTCN-3 CR selection and decision making process:

The C++ and .NET mapping discussion (see above) raised the issue of a lack of clarity of the TTCN-3 Change Control decision making process: OU ELVIOR claim that they have followed the process that was recommended to them, they provided their Change Request several months before the end of the drafting period, and heard much later that the suggested changes were not taken into account in this release…

György explained the CR prioritization mechanism used by the TTCN-3 maintenance team:

CRs are categorized by the team as "bug reports", "minor extensions", "major extensions".

In general Highest priority (resource time) is allocated to CRs categorized as "bug reports", then to "minor extensions", then to "major extensions".

MTS has however the possibility to "fast track" specific CRs.

Meeting participants expressed their wish to have an insight on the work that is performed during the technical sessions of the TTCN-3 maintenance STF.

From procedural point of view, this would imply:

- Before the STF session: availability of a brief summary of the topic that will be targeted during the next STF session is announced on MTS-GEN.

- After the STF sessions: a condensed summary of the CRs discussed and their status is sent to MTS-GEN and a conference call may be organized.

( An MTS virtual meeting will be organized by STF393 on the 7th of July from 2pm to 3:30pm CET.
During this virtual meeting STF393 will present a condensed summary of the achievements of their second working session: CRs discussed, their new  status, etc…

MTS#50-D5 The TTCN-3 maintenance STF will inform MTS with a report of the progress achieved on the TTCN-3 CRs after each of their session. In addition virtual meetings should be organized (at least once a year).

Reminder: the Mantis server is an internal tool for STF use, there is no guarantee that a CR entered in Mantis will be treated.

In the future, it was felt that the place to discuss new TTCN-3 interface mappings should be MTS meetings rather than STF sessions.

## 4.3	 STF370 "Automated IOT of Distributed Systems"

- MI/MTS-00118 training  pkg	GOOD PROGRESS

- (102 788) DTR/MTS-00116 Specific Architectures	- PUBLISHED

- (102 789) DTR/MTS-00117 Summary experiences	- PUBLISHED

- (202 810) DEG/MTS-00119 Method & Fwk	- APPROVED

MTS(10)0006 "STF370 Status" was presented by Stephan Schulz..
The last Work Item remaining from STF370 is the Training package (MI/MTS-00118). Training material is well advanced (see slide 4).

The source code for the CODEC and the Test Adapter produced by STF370 is planned to be stored on an external OpenSource code server hosted by the University of Göttingen (see slide 3).

MTS#50-AI5 Sebastian Mueller: Inform the MTS community as soon as the source code produced by STF370 is publicly available on the University of Göttingen source code server (SIP CODEC and IOT Adapter).

MTS(10)0011 contains the current draft for the training package (MI/MTS-00118)

MTS(10)0005r2: Is a CR produces by the STF370 team on EG 202 237 " Generic approach to interoperability testing", Accepting this CR implies that EG 202 237 needs to be re-opened in order to be revised.

( This CR was discussed and accepted by MTS. A new Work Item proposal was then prepared during the meeting as MTS(10)0018r1 and approved (see clause 6.1 of the present report).

## 4.4	STF400 "Platform for IOT of ePassport Reader Systems"

- DTR/MTS-00126 ePassFwk "ePassport Testing Framework"

- MI/MTS-00127 ePassProto "ePassport Prototype Test Platform"

This STF is a joint project with JRC (EC research lab in Ispra).

Experts were selected and recruited in February 2010, work started in March:

Several members have indicated their availability and were appointed as members of the STF400 steering committee:

Judith Rossebø (Telenor), Jan-Eric Persson (ITS), Dieter Hogrefe (Univ Göttingen), Klaus Feder, Jan Löscher (JRC).

( Still need to contact one person from the Brussels Interoperability Group (BIC), to be part of the Steering committee.

MTS#50-AI6 Laurent Velez: contact a representative from the Brussels Interoperability Group (BIC), to be part of the STF400 Steering committee..

MTS(10)0014 "ePassportReader - Status Update" Was presented by Sebastian Müller.
TTCN-3 clean up is finished, Codec generation work is ongoing, 39 new test cases selected in addition to the 11 already defined.

A Test bed will be installed in ETSI.

The WI description is misaligned with the content of the EC proposal.

MTS#50-AI7 Laurent Velez: propose text to align the current description of WIs DTR/MTS-00126 and MI/MTS-00127 with the content of the original ToRs of STF400 as agreed with the EC.

## 4.5	Non STF driven deliverables

- DTR/MTS-00103-HighLevTstDesc 
"Requirements for High Level Test Descriptions"

Alexander Kraas indicated that he is no longer in position to participate to MTS, need to find a new rapporteur.

Alain Vouffo Feudjio (FOKUS) indicated his willingness to take over the rapporteurship for this WI.

( Alain Vouffo Feudjio was appointed as new rapporteur for •	DTR/MTS-00103-HighLevTstDesc.

( WI schedule was updated with target approval date at MTS#51.

- DTR/MTS-00120 PerfTestDistSyst 
"Performance Testing of Distributed Systems"

No draft available for the moment, no progress recorded.

- DEG/MTS-00121 StdEngProc3Stage 
"Std Eng Process: staged approach to std dev"

Since no progress was recorded on the Work Item, it was flagged as Candidate for stopping …
During OCG#39, the OCG Chairman suggested that a working group within OCG should be formed to progress this work (i.e. not in an STF). Steve Randall volunteered to continue as a rapporteur for this WI, and other OCG members indicated their willingness to be part of that group… Status???
(Decision to stop •	DEG/MTS-00121 StdEngProc3Stage was postponed to MTS#51, schedule was updated, TB approval (or decision to stop) at MTS#51.

MTS#50-AI8 Steve Randall: provide feedback to MTS on the progress of the OCG work on DEG/MTS-00121 "Std Eng Process: staged approach to std dev". ( decision to stop DEG/MTS-00121 and REG/MTS-00122 postponed to MTS#51.

- (201 015) REG/MTS-00122 ValidHandB 
"Validation methods for standards writers"

Since no progress was recorded on the Work Item, it was flagged as Candidate for stopping …
This work item is closely linked to DEG/MTS-00121 StdEngProc3Stage, it was hence decided to wait for feedback from Steve Randall prior to stop this work item.

(Decision to stop this WI postponed to MTS#51(schedule was updated, TB approval (or decision to stop) at MTS#51).

- DTR/MTS-00125 MBT 
Model-Based Testing in Telecom

Since no progress was recorded on the Work Item, it was flagged as Candidate for stopping …

According to the rapporteur, good progress has been made on the draft although no draft is available to MTS for the moment.

( Proposal to delay the approval to MTS#51 was agreed.

MTS(10)0015 "Model Based Testing @ ETSI" was presented by SS.
Wolfgang Grieskamp and Neil Martin (Microsoft) joined the discussion by phone.
Microsoft interested to get the models themselves as part of the standard… Problem: models can be so accurate that it becomes difficult for TCs to agree on the standard.
Including models in standard: there is an informative part, and a normative part in ETSI standards. The idea for a start would be to include the model in the informative part of the standard, not in the normative part.

Theo: Important to agree on a "common" interface… Agree on the minimal interface that this proposed new specification should specify.

Stephan pointed out that this WI is not discussing architectural issues, and should only be considered as a first step towards such standards.

Anthony: ETSI CTI department willing to be in the loop

MTS(10)004r2 "New WI proposal on Model Based Testing Modelling Concepts" 
( this new WI was approved.

Next Step = prepare a first draft.
( Drafting meeting planned during Q2 time frame, proposed date = 20-21st of May, venue= Microsoft premises in London (To Be Confirmed).

MTS#50-AI9 Stephan Schulz: follow-up on the drafting meeting on "Model Based Testing Modelling Concepts" with Neil Martin (confirm date and venue).

# 5	Cooperation and liaisons

- LS from ITU-T SG16 on error handling in H.225.0
A liaison response was prepared in MTS(10)0021. MTS suggests that SG16 propose a Change Request with a solution to the identified problems. MTS will then treat this CR with high priority.

- How to get ISO endorsing TTCN-3
Francois Fisher reported that CEN groups do not use TTCN-3 when they produce test suites because TTCN-3 is not "referenced by ISO". They use TTCN-2 instead. (see also email discussion on MTS-GEN in November 2009)
Why is ISO not acknowledging TTCN-3? Is this because ISO do not recognize ETSI as an international standardization organization? Does this mean that the only way to get ISO to reference TTCN-3 would imply that ITU-T endorses TTCN-3 which could then be "fast tracked" to ISO?

This needs to be analyzed.

However, in any case ITU-T can no longer re-publish TTCN-3 deliverables as their own drafts, i.e. without acknowledging ETSI's copyrights as they did in 2002 with the Z.14x series.

MTS#50-AI10 Dieter Hogrefe: follow up with ITU-T on the idea of getting TTCN-3 "endorsed" by ITU-T according to the term defined in the ETSI/ITU-T MoU (i.e. with proper copyright reference and no plagiarizm).

# 6	Approvals

## 6.1	New Work Items proposals

- MTS(10)004r2 "New WI on MBT Modelling Concepts"
( APPROVED

- MTS(10)0018r1 "New WI: Revision of Generic Approach to IOT" (Proposal to revise EG 202 237)
( APPROVED
Note that the final draft for this new WI proposal is already available in MTS(10)0005r1 and will go for approval by correspondence after MTS#50.

## 6.2	Final drafts for approval (if any)

No drafts were approved during the meeting; some drafts were available on the ETSI server (in the 07-Drafts folder), these  will be approved by correspondence (AbC) on MTS-GEN mailing list after the meeting.
TTCN-3 Edition 4.2.1 drafts will be approved all together as a lot once all final drafts will be available and updated (see clause 4.2.1 of the present report)

The list below shows the MTS deliverables that are expected to be Approved by Correspondence after MTS#50:

TTCN-3 Edition 4.2.1

- (201 873-1) RES/MTS-00111-1 T3 ed421 core	"TTCN-3 Edition 4.2.1: Core Language"

- (201 873-4) RES/MTS-00111-4 T3 ed421 OS	"TTCN-3 Edition 4.2.1: OS"

- (201 873-5) RES/MTS-00111-5 T3 ed421 TRI	"TTCN-3 Edition 4.2.1: TRI"

- (201 873-6) RES/MTS-00111-6 T3 ed421 TCI	"TTCN-3 Edition 4.2.1: TCI"

- (201 873-7) RES/MTS-00111-7 T3 ed421 asn1	"TTCN-3 Edition 4.2.1:  the Use of ASN.1"

- (201 873-8) RES/MTS-00111-8 T3 ed421 IDL	"TTCN-3 Edition 4.2.1: IDL"

- (201 873-9) RES/MTS-00111-9 T3  ed421 XML	"TTCN-3 Edition 4.2.1: the Use of XML"

- (201 873-10) RES/MTS-00111-10 T3 ed421 DOC	"TTCN-3 Edition 4.2.1: T3Doc"

TTCN-3 Extensions

- (202 781) DES/MTS-00112 T3Ext_ConfDep	"TTCN-3 extension: Configuration & Deployment support"

- (202 782) DES/MTS-00113ed111 T3Ext_Perf	"TTCN-3 extension: Performance and Real Time Testing"

Other drafts

- () DTS/MTS-00115ed111 T3RefATS	"Fwk for TTCN-3 ref test suite"

- (202 237) REG/MTS-00129-IOP-TstApproach	"Generic approach to IOT"

- 7	Any Other Business

## 7.1	Other TTCN-3 matters

- Appointment of T3UC Steering Group member (see MTS#49-D3)
The following people were appointed as part of the Steering Group members for future T3UC conferences.

  - MTS Chairman (Stephan Schulz)

  - MTS Vice Chairmen (Dieter Hogrefe, Giulio Maggiore)

  - CTI Director (Anthony Wiles)

  - CTI Event Coordinator (Emmanuelle Chaulot Talmon)

- Confirm decision to make ES 201 873-2 (TTCN-3 TFT) historical (See MTS#49-D1)
( APPROVED: ES 201 873-2 to be made HISTORICAL
This means that this standard is no longer maintained by MTS and will hence not be included in any future release.

MTS#50-D6 MTS decided to make ES 201 873-2 (TTCN-3 TFT) historical

- T3UC India feedback & a status/update for T3UC Beijing 
MTS(10)0016 " TTCN-3 User Conference" was presented by Emmanuelle Chaulot Talmont.
T3UC India (17-19 Nov 2009): 
A lot of enthusiasm from Indian side, how could MTS attract them and get them to participate to the work of MTS? 
( Need an action plan.

1- virtual meeting could be planned during MTS#51 to which Indian representatives could participate.

T3UC China is well on its way (8-10 June 2010), 32 presentation proposals received by program committee members, for review and selection  by end of March.

Plan is to accept 16 presentation + 6 tutorials.

New MTS Brochure: ACTION Laurent: provide old brochure + template for new brochure.

ACTION Stephan; Dieter, Giulio: propose a draft text for content of new flyer. By mid April.

TTCN-3 Brochure:
Need a new brochure to advertise TTCN-3.
ECT need the English text no later than by end of April to get it translated in Chineese and printed before T3UC China.

ACTION ECT: provide old TTCN-3 brochure as a contribution.

- Update on TTCN3 Tools
MTS(10)0009 "T3ToolsUpdate" was presented by Sebastian Mueller for information.
3 tools were developed by ETSI CTI team: T3Q, T3D, local dependency feature.
The source code for T3Q and T3D tools will be released on a SourceForge server (open source portal front end) hosted by the university of Göttingen.

MTS#50-AI11 Sebastian Mueller: inform MTS-Gen of the availability of the source code for T3Q and T3D on the Univ Göttingen SourceForge server as soon as this is effective.

## 7.2	Other STF Matters

- 2010 2nd budget allocation
MTS(10)0012 "ETSI STF budget 2nd allocation - Call for TB proposals" was made available for information.

There could be a potential need for an STF dedicated to the TTCN-3 reference test suite. An estimate of the amount of resource required will be prepared by STF393.

The primary purpose would be to align tool vendor test contributions with the reference test suite proforma.

Based on this estimate, MTS will decide whether STF ToRs for the 2nd budget allocation need to be drafted (in

cluding the creation of a New WI).

## 7.3	Special contributions and presentations

## 7.4	Other issues raised by participants

- SIP releases
MTS(10)0010 "ETSI-SIP Releases", presented by Sebastian Mueller contains a proposal from CTI for a process to improve the regular update of the SIP Abstract Test Suites TTCN-3 code.

- Status of the Testing Workshop
Intention is to incorporate the testing workshop as a track in the ETSI business summit (October 2010).

- Graphical TPLAN presentation
MTS(10)0019 "Graphical TPLan" was uploaded for information.
Further discussion on the usefulness of a graphical TPLan might be necessary in the future.

- Does MTS needs to keep the MTS IPT Working Group?
This working group was created in the early 2000's to handle IP related test suites handled by MTS. This working group has been inactive for several years.

MTS#50-D7 MTS decided to close the IPT working group

# 8	Meeting closure

## 8.1		Summary of decision & actions and review of draft meeting minutes

See annex A of the present report

## 8.2	MTS Calendar (Future meetings)

May 20-21, 2010:	drafting meeting on "Model Based Testing Modelling Concepts"
venue= London, hosted by Microsoft (To Be Confirmed)

July 7, 2-3:30pm CET:	Virtual meeting dedicated to "TTCN-3 CR status" following the STF393 session
Audio and URL to be defined.

September 7 & 8:	MTS#51 (date changed)
venue = Helsinki, hosted by ConformIq

December 14 & 15:	MTS#52
Venue = Bangalore (to be confirmed)

# Annex A: Action Items and decisions

## MTS#50 decisions

MTS#50-D1 Stephan Schulz was elected as MTS Chairman

MTS#50-D2 Dieter Hogrefe and Giulio Maggiore were appointed as MTS Vice Chairmen.

MTS#50-D3 TTCN-3 Edition 4.2.1 parts (as well as the performance and the configuration extension packages) will be approved by correspondence together once all drafts will be finalized by the TTCN-3 maintenance team by the end of March.

MTS#50-D4 MTS decided to change the deliverable type for DTR/MTS-00115ed111 to a TS, and to change its title to "Proforma for TTCN-3 reference test suite"

MTS#50-D5 The TTCN-3 maintenance STF will inform MTS with a report of the progress achieved on the TTCN-3 CRs after each of their session. In addition virtual meetings should be organized (at least once a year).

MTS#50-D6 MTS decided to make ES 201 873-2 (TTCN-3 TFT) historical

MTS#50-D7 MTS decided to close the IPT working group

MTS#50-D7 MTS decided to close the IPT working group

## New Action Items from MTS#50

| MTS#50-AI1 György Rethy (STF393): implement the C++ mapping fix proposed by ELVIOR in the TCI and TRI. Upload new version of these drafts (-5 and -6 of TTCN-3). This should be done by end of March 2010. | NEEDS-ACTION |
| --- | --- |
| MTS#50-AI2 György Rethy (STF393): evaluate the amount of work required to implement the .NET mapping fix proposed by ELVIOR in the TCI and TRI. Make best efforts to implement this fix by end of March, or if not possible then as an interim summer version. | NEEDS-ACTION |
| MTS#50-AI3 György Rethy: merge the 3 drafts proposed as DTS/MTS-00115ed111 " Framework for TTCN-3 reference test suite" in a single document. Before the 26th of March. | NEEDS-ACTION |
| MTS#50-AI4 György Rethy (STF393): provide an estimate of the amount of resource required to produce an overview of the amount of requirements in the Core Language (as well as a classification of these requirements). This estimate may lead to an STF request for the 2010 2nd budget allocation. By 26th of March. | NEEDS-ACTION |
| MTS#50-AI5 Sebastian Mueller: Inform the MTS community as soon as the source code produced by STF370 is publicly available on the University of Göttingen source code server (SIP CODEC and IOT Adapter). | NEEDS-ACTION |
| MTS#50-AI6 Laurent Velez: contact a representative from the Brussels Interoperability Group (BIC), to be part of the STF400 Steering committee.. | NEEDS-ACTION |
| MTS#50-AI7 Laurent Velez: propose text to align the current description of WIs DTR/MTS-00126 and MI/MTS-00127 with the content of the original ToRs of STF400 as agreed with the EC. | NEEDS-ACTION |
| MTS#50-AI8 Steve Randall: provide feedback to MTS on the progress of the OCG work on DEG/MTS-00121 "Std Eng Process: staged approach to std dev". ( decision to stop DEG/MTS-00121 and REG/MTS-00122 postponed to MTS#51. | NEEDS-ACTION |
| MTS#50-AI9 Stephan Schulz: follow-up on the drafting meeting on "Model Based Testing Modelling Concepts" with Neil Martin (confirm date and venue). | NEEDS-ACTION |
| MTS#50-AI10 Dieter Hogrefe: follow up with ITU-T on the idea of getting TTCN-3 "endorsed" by ITU-T according to the term defined in the ETSI/ITU-T MoU (i.e. with proper copyright reference and no plagiarizm). | NEEDS-ACTION |
| MTS#50-AI11 Sebastian Mueller: inform MTS-Gen of the availability of the source code for T3Q and T3D on the Univ Göttingen SourceForge server as soon as this is effective. | NEEDS-ACTION |

## Action items from previous meetings

Action Items that were closed or that remained open during MTS#50

| MTS#49-AI1 Dieter Hogrefe, Announce (and explain) on MTS-GEN and TTCN-3 mailing lists the decision to make ES 201 973-2 historical by end of March 2010. DH sent email on MTS-GEN on 20091002 "TTCN-3 TFT" ( no opposition | COMPLETED |
| --- | --- |
| MTS#49-AI3 Ina SCHIEFERDECKER: Issue 12 New WI sheets to create the Work Items on which the TTCN-3 maintenance STF will work in 2010, Due by 2nd of October. | COMPLETED |
| MTS#49-AI2 Gyorgy RETHY, Draft Terms of Reference for the TTCN-3 maintenance STF and submit them on MTS-GEN for review and approval, Due by 2nd of October | COMPLETED |
| MTS#49-AI4 Alexander Kraas, issue a stable version of the "Requirements for High Level Test Descriptions" (DTR/MTS-00103) draft, by end of November AK no longer in position to participate to MTS.( Alain Vouffo will take over as new rapporteur. | CANCELLED |
| MTS#49-AI5 Laurent VRECK, check the terms of the ETSI/ITU-T MoU and see what can be done as regards to re-publication or endorsement of ETSI deliverables by ITU-T and provide feedback to MTS. | COMPLETED |
| MTS#49-AI6 Giulio, Dieter, Steve, review the wording of the ‘Call for article’ (49TD22) and provide feedback to Sebastian within the next few weeks. | COMPLETED |
| MTS#49-AI7 Dieter Hogrefe, provide information to Sebastian as regards to publishers. Information was provided, and it was later decided that the cost of an external publisher was too high ( the workshop proceedings will be published by ETSI itself without using an external publisher. | COMPLETED |
| MTS#48-AI7 Stephan Schulz: prepare a presentation on graphical TPLan for MTS#49. MTS(10)0019 "Graphical TPLan" was made available by Stephan Schulz during the MTS#50 meeting. | COMPLETED |
| MTS#48-AI9 Dieter Hogrefe: Follow-up on TTCN-3 trade marking: initiate the appropriate discussions with ETSI Board, get feedback from lawyers, and inform MTS of the status. | NEEDS-ACTION |
| MTS#45-AI6 Follow-up on the topic about having the IPv6 test suites published by ITU-T. Dieter HOGREFE Dieter contacted Oz Monkewich (SG17 WP3 Chairman) who would be ready to publish ETSI MTS IPv6 test suites as ITU-T recommendation. 20100316- after another request from DH, no response was received from ITU (could be linked to the new study period re-organization). This action can now be closed. | COMPLETED |

# Annex B: List of Participants

| Delegate Name | Representing Organization | Present |
| --- | --- | --- |
| Ms. Emmanuelle CHAULOT-TALMON | ETSI | Yes |
| Mr. Wolfgang GRIESKAMP | Microsoft | By phone |
| Mr. Dieter HOGREFE | Institut für Informatik | Yes |
| Mr. Andrus LEHTMETS | OU Elvior | Yes |
| Ing. Giulio MAGGIORE | TELECOM ITALIA S.p.A. | By phone |
| Mr. Neil MARTIN | Microsoft | By phone |
| Mr. Sebastian MÜLLER | ETSI | Yes |
| Mr. Steve RANDALL | PQM Consultants | By phone |
| Dr. György RÉTHY | Telefon AB LM Ericsson | Yes |
| Mr. Peter SCHMITTING | FSCOM | Yes |
| Dr. Ina SCHIEFERDECKEER | FOKUS | By phone |
| Mr. Stephan SCHULZ | Conformiq Software Ltd. | Yes |
| Ing. Luca SERAZIO | TELECOM ITALIA S.p.A. | Yes |
| Mr. Theofanis VASSILIOU-GIOLES | Testing Technologies | Yes |
| Mr. Laurent VRECK | ETSI | Yes |
| Mr. Anthony WILES | ETSI | Yes |

# Annex C: List of Contributions presented during the meeting

| Contribution reference | Title | Source |
| --- | --- | --- |
| MTS(10)0001 | MTS#50 draft Agenda | TB Chairman |
| MTS(10)0001r1 | MTS#50 draft Agenda | TB Chairman |
| MTS(10)0001r2 | MTS#50 genda | TB Chairman |
| MTS(10)0002 | LS from ITU-T SG 16 on error handling in H.225.0 | ETSI Secretariat |
| MTS(10)0003 | Candidature of Mr. Stephan Schulz for Chairmanship | Conformiq Software Ltd |
| MTS(10)0004 | New WI on MBT Modeling Concepts | Conformiq |
| MTS(10)0004r1 | New WI on MBT Modeling Concepts | Conformiq |
| MTS(10)0004r2 | New WI on MBT Modeling Concepts | Conformiq |
| MTS(10)0005 | STF 370 Change Request to Generic IOT approach | STF 370 |
| MTS(10)0005r1 | STF 370 Change Request to Generic IOT approach | STF 370 |
| MTS(10)0005r2 | STF 370 Change Request to Generic IOT approach | STF 370 |
| MTS(10)0006 | STF 370 Status | STF 370 |
| MTS(10)0007 | Dieter Hogrefe's candidature for the vice chairmanship of TC MTS | Institut fuer Informatik |
| MTS(10)0008 | Giulio Maggiore's candidature for the vice chairmanship of TC MTS | Telecom Italia |
| MTS(10)0009 | T3ToolsUpdate | ETSI Secretariat |
| MTS(10)0010 | ETSI-SIP Releases | ETSI Secretariat |
| MTS(10)0011 | Auto IOT Training - Current Draft | STF 370 |
| MTS(10)0012 | ETSI STF budget 2nd allocation - Call for TB proposals | ETSI Secretariat |
| MTS(10)0013 | Proposal for .NET and C++ mappings for TRI and TCI | Elvior |
| MTS(10)0014 | ePassportReader - Status Update | ETSI Secretariat |
| MTS(10)0015 | MBT @ ETSI | Conformiq |
| MTS(10)0016 | TTCN-3 User Conference | ETSI Secretariat |
| MTS(10)0017 | Final deliverables STF380 | STF380 |
| MTS(10)0018 | New WI: Revision of Generic Approach to IOT | TB Chairman |
| MTS(10)0018r1 | New WI: Revision of Generic Approach to IOT | TB Chairman |
| MTS(10)0019 | Graphical TPLan | TB Chairman |
| MTS(10)0020 | SFT380 Final summary report | Rapporteur |
| MTS(10)0021 | LS Response to ITU-T SG16 on error handling in H.225.0 | ETSI Secretariat |