|  | ToR STF XX (TB MTS) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: Gyorgy Rethy – Date: 06 September 2010 |
|  | Last updated by: Gyorgy Rethy – Date: 10 September 2010 |
|  | page 1 of 9 |

Terms of Reference for Specialist Task Force STF XX 
(TB MTS) on ”TTCN-3 Evolution”

Document status

| Status of these ToR | Draft/ WG approved/ TB approved/ for TB approval/ Board approved TB approval document reference: (to be added) |
| --- | --- |
| Work Items approved | If the Work Items for which this STF is requested (§3.14) are not yet recorded in the ETSI Work Programme, please provide reference to the TB document Work Item approved by the TB or indicate the expected time scale for TB approval. |

# Reasons for proposing the Specialist Task Force (STF)

Over the last years TC MTS has put a considerable amount of effort into specifying the third generation of the standardised testing language TTCN (known as TTCN-3). The language is also an 
ITU-T recommendation (Z.140 and Z.160 series). Significant number of test tool implementations is known (at least 7 commercial tools and 2 internal tools of ETSI industrial Members exist). TTCN-3 has also become a significantly important testing technology with very high deployment at various ETSI member companies or even the major testing technology at several ETSI industrial members. These facts indicate the high interest and use of the language. There also exist several tools which are using TTCN-3 as their output format in advanced testing technologies, like model based testing.

TTCN-3 has also an important role in standardization. Several standards developed by 3GPP, ETSI TISPAN, OMA and the WiMAX Forum are using TTCN-3 as the basic specification language and its role in standardization is further growing. 3GPP is using TTCN-3 for UE conformance tests from Rel. 8 and onward, and for IMS call control and ETSI TISPAN is using TTCN-3 for NGN supplementary service and interworking testing. Furthermore TC ITS runs projects under the umbrella of the EC ICT Standardisation Work Programme 2010 – 2013. TC ITS test specification projects are going to use TTCN-3 as their choice for the testing language. Along with this, a number of extension and maintenance requests arise. Furthermore, 3GPP is asking MTS to provide continuous maintenance of the language and to make available two TTCN-3 language releases per year to assure tool support for 3GPP-requested new language features: interim versions in summer and approved versions end of the year.

TTCN-3 is also used in other industries like the automotive, medical equipment manufacturing, telematics, remote control.

TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards. MTS is committed to keep the language powerful, up-to-date and well maintained. A change request procedure is in place and exploited by the users’ community. While the significant part of the backlog of issues will be resolved in STF 393, the running TTCN-3 language maintenance project, additional requested extensions of TTCN-3 are to be addressed in 2011 as well as outstanding CRs (both left-over and new ones). TTCN-3 is still in a critical period along its application in 3GPP and OMA as the key testing technology, this STF is needed to make TTCN-3 efficiently applicable for ETSI test suites and to effect the timely implementation of a number of outstanding extensions requests and related maintenance issues.

## Overview of the proposal

### Purpose of the work

The purpose of the TTCN-3 continuation work is to handle TTCN-3 CRs, reporting defects / requesting clarifications and requesting new features and implement the solutions in the related ETSI standards. The purpose of this STF is also the further development of the TTCN-3 reference test suite that increases TTCN-3 tool conformance and compatibility. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership, "Interoperability and Testing" and "Next Generation Networks (NGN)".

### Market impact, benefits to be gained

Strategic importance behind the work: the decision of 3GPP RAN5 to move to TTCN-3 from Release 8 onwards and TB TISPAN to develop NGN test suites in TTCN-3 triggered a continuous need to address various TTCN-3 extensions to increase the applicability of TTCN-3 for 3GPP. In addition, new requests are being expected along the application of TTCN-3 for mobile service enabler testing by OMA.

### Interest of ETSI Members and other stakeholders

Today 3GPP, TISPAN, OMA and Wimax Forum are using TTCN-3 for their conformance, interoperability and benchmarking test suites development and ITS is going to start deploying it soon. As the result, the biggest potential stakeholders are the mobile telecommunication community represented by 3GPP and OMA: operators, network and user equipment manufacturers and test equipment manufacturers.

The above stakeholders require that they requirements are supported by tool vendors in a timely fashion, which, in case of new language features and corrections demand that the issues raised are discussed, resolved and implemented in the relevant ETSI standard in due time, leaving also time for implementation.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TBs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

### Priority within the TB

This NEW STF proposal has a HIGH priority in order to enable the further spread of TTCN-3 in 3GPP, ETSI, OMA and other bodies and to response to user requirements in a timely fashion.

### Motivation why the work cannot be performed within the TB

The eight parts and 4 extensions mentioned in clause 3.14 are of high importance, they require an intensive effort to analyse the requests and change requests captured in the Mantis CR system for TTCN-3 and keep synchronized when resolving and deploying the requested changes and extensions. The nature of the work (developing programming languages, compiler technology, interworking of different notation languages, coding technologies) requires mixed expertise that is partly available at universities and research institutes that do not have the financial means for merely voluntary contributions. Only by concerted efforts the changes can be implemented within the time period required by the users, as 3GPP and OMA.

The continuation work for TTCN-3 is needed because of the following reasons:

- There are several requests for new TTCN-3 language extensions driven by the user community:

  - to extend the language to allow testing in simulated SW environments (CR404, see more details at http://t-ort.etsi.org/view.php?id=404) and

  - to support more complex test scenarios, where some interfaces are using continuous signals (CR5110, see see more details at http://t-ort.etsi.org/view.php?id=5110);

  - to extend the TTCN-3 tool architecture be more applicable to software testing; today the tool architecture is designed for protocol testing with compulsory serialization (message encoding and decoding) what is an unnecessary burden when accessing SW objects.

- The implementation of the new additions to TTCN-3, published by lately may require further clarifications, which will result in new CRs

- Remaining CRs: not all can be resolved by STF 393 (TTCN-3 language maintenance 2010)

- TF160 asks for interim versions in the future: two releases of TTCN-3 per year, which have to be edited and coordinated

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. Handling of user requirements in a due timeframe is essential. |
| Telecom Italia | Giulio Carmelo Maggiore | Operator | TTCN-3 promotion and use for increasing the quality of products release in the network |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Goettingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. TTCN-3 can only keep such a central role, if TTCN-3 is continuously maintained and adapted to the new challenges of testing. |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director | TTCN-3 plays a central role in our R&D projects and in our training programs. |
| Testing Technologies | Theofanis Vassiliou-Gioles | CEO | For Testing Tech, being one of the main TTCN-3 tool provider the maintenance is crucial for it's success and TTCN-3's success at it's customers and users. Continuous development and enhancement of the language is one of its main USPs |
| Elvior | Dr. Andres Kull | CEO | Elvior as TTCN-3 tool provider is interested in continues maintenance and development of TTCN-3 standard. Resolving CRs raised by users is essential for our customers and important for spreading the standard over different user domains. |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 and respond to user requirements and improvement proposals duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

- Telefon AB LM Ericsson: input in form of TTCN-3 CRs, providing voluntary resource in addition to MWP STF resources, participation in Steering Committee, review of documents

- Telecom Italia: participation in Steering Committee.

- Institut fuer Informatik, Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

- Fraunhofer FOKUS: Input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

- Testing Technologies: Input in form of TTCN-3 CRs, providing expert for STF work, participation in TTCN-3 steering committee

Elvior: Participation in TTCN-3 steering committee.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The TTCN-3 language extension and maintenance work will comprise the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Develop proposals for language extensions requested by 3GPP, OMA, ETSI members and the TTCN-3 community and consent the solution with the contributor(s).

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and approved versions.

- Analyse results of the TTCN-3 reference test suite for potential needs for clarification in TTCN-3 and derive CRs where needed.

- Define TTCN-3 extensions for software testing including a TRI-SA/TCI-CD concept to have direct access to software objects (instead of protocol bitstrings)

- Present the TTCN-3 standards’ status and the work of the STF at the TTCN-3 User Conference 2011, Slovenia and at ETSI MTS meetings.

The CRs can be reviewed via http://t-ort.etsi.org/view_all_bug_page.php.

### Outcome of the STF

New versions of ETSI standards specifying the TTCN-3 language, interworking with other languages, language extensions and test tool architecture.

See details in clause 3.14.

# Consequences if not agreed:

The further adoption of TTCN-3 to 3GPP and OMA needs and the tool support of their requirements in due time will be put at risk, if this continuation work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains directly. Also, the uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

Also, a number of proposed extensions are CRed by ETSI member companies, which actively use TTCN-3. If these are not addressed within a limited amount of time, tool-specific solutions do appear that endanger the compatibility and re-usability of the TTCN-3 code base.

# Detailed description:

## Subject title:

TTCN-3 Evolution

## Reference Technical Body:

TB MTS.

## Other interested TBs (if any):

3GPP, TC TISPAN, TC BRAN, TC ITS

These TBs use TTCN-3 as test suites development language.

WiMAX Forum

Is using TTCN-3 to develop and maintain a conformance test suite.

OMA

Is using TTCN-3 to develop and maintain conformance test suites.

## Steering Committee

The MTS Committee has established a TTCN-3 Steering Group for the direct steering of TTCN-3 evolution, maintenance and extension that will closely follow the progress of this STF. The work status is reported to TB MTS at each session of STF (by mail correspondence on the MTS-GEN mail exploder list). Outputs will also be reviewed and approved by TB MTS. It is very likely that some active TB MTS members will apply to be involved in this STF and will hence be in direct contact with TB MTS via the usual communication means (MTS_GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

March 2011.

## Duration and target date for the conclusion of the work (TB approval):

December 2011 – final drafts, 1Q2012 approval and Final Report.

## Resources required

Total resources required: 78 days and 3 travel expenses within Europe, during 2012.

### Experts manpower

Total manpower required: 78 working days (75 days for drafting + 3 days for project management and attending meetings).

3 experts needed, more is acceptable.

Voluntary contribution provided by MTS members: 15 Days

### Travel cost:

Expected travel cost 3 k€, to attend the following meetings:

- Reference TB/WG, Steering Group meetings (2 travels within Europe):		2*1000  €

- Presentation at the TTCN-3 User Conference 2011 (1 travel within Europe):		1000  €

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work. The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

- Number of experts required: 3

- Relevant expertise required:

- Professional skills in TTCN-3.

- At least 1 expert by area with the following skills: ASN.1, IDL, XSD and XML.

- Skills in testing (conformance, interoperability, performance and load etc.) is required.

- Skills in compiler theory and technology is appreciated.

- Additional skills in mobile telecommunication technologies would be appreciated.

- Support from the CTI will be vital to the success of this work.

- Period over which the experts are required and duration of the secondment: during 2011, according to the STF session plan.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 12 months no phases are required.

## Validation

Not applicable.

## Related activity in other bodies and co-ordination schedule

The STF should co-ordinate with:

- ETSI TBs such as TISPAN, ITS and 3GPP, in particular with STF 160;

- OMA and Wimax Forum (via ETSI CTI)

- ITU-T SG17 Q.6

- ISO/IEC

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| RES/MTS-00107-1 | TTCN-3 Core Language | v4.2.2 available | January 2011 |
| RES/MTS-00107-4 | TTCN-3 Operational Semantics | v4.2.1 published | January 2011 |
| RES/MTS-00107-5 | TTCN-3 Runtime Interfaces | v4.2.1 published | January 2011 |
| RES/MTS-00107-6 | TTCN-3 Control Interfaces | v4.2.1 published | January 2011 |
| RES/MTS-00107-7 | TTCN-3 and the Use of ASN.1 | v4.2.1 published | January 2011 |
| RES/MTS-00107-8 | The IDL to TTCN-3 Mapping | v4.2.1 published | January 2011 |
| RES/MTS-00107-9 | Using XML schema with TTCN-3 | v4.2.1 published | January 2011 |
| RES/MTS-00107-10 | TTCN-3 Documentation Tags | v4.2.1 published | January 2011 |
| DES/MTS-00112 | TTCN-3: Static Test Configuration & Deployment | v1.1.1 published | January 2011 |
| DES/MTS-00113 | TTCN-3 Language Extensions: Performance & real time testing concepts | v1.1.1 published | January 2011 |
| DES/MTS-00123 | TTCN-3 Language Extensions: Advance parameterization | v1.1.1 published | January 2011 |
| DES/MTS-00124 | TTCN-3 Language Extensions: Behaviour Types | v1.1.1 published | January 2011 |
| DTR/MTS-00115 | TTCN-3 Reference Test Suite | v1.1.1 published | January 2011 |

## Work Items to be produced by the STF

The STF will produce the following deliverables, for TB approval:

- RES/MTS-00xxx-1	TTCN-3 Core Language

Scope: TTCN-3 core language specification
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-4	TTCN-3 Operational Semantics

Scope: Operational Semantics specification for the TTCN-3 language
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-5	TTCN-3 Runtime Interfaces

Scope: TRI specifications for TTCN-3 test systems
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-6	TTCN-3 Control Interfaces

Scope: TCI specifications for TTCN-3 test systems
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-7	ASN.1 to TTCN-3 mapping

Scope: Specify the way of using ASN.1 specifications with the TTCN-3 language and test systems
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-8	IDL to TTCN-3 Mapping

Scope: Specify the way of using IDL specifications with the TTCN-3 language and test systems
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-9	XSD to TTCN-3 Mapping

Scope: Specify the way of using XSD specifications with the TTCN-3 language and test systems
Work Item approved by TB#nn (date)

- RES/MTS-00xxx-10	TTCN-3 source code documentation

Scope: Specify the way of inserting documentation information directly into the TTCN-3 source code
Work Item approved by TB#nn (date)

- RES/MTS-00xxx	Advanced Parameterization

Scope: Specify TTCN-3 parameterization capabilities beyond the ones provided by the core language
Work Item approved by TB#nn (date)

- RES/MTS-00xxx	Behaviour Types

Scope: Specify TTCN-3 typing capabilities beyond the ones provided by the core language
Work Item approved by TB#nn (date)

- RES/MTS-00xxx	Advanced Test Configuration an Deployment

Scope: Specify test configuration and deployment capabilities beyond the ones provided by the core language
Work Item approved by TB#nn (date)

- RES/MTS-00xxx	Performance and Real-time

Scope: Specify TTCN-3 capabilities for performance and real-time testing beyond the ones provided by the core language
Work Item approved by TB#nn (date)

- RES/MTS-00xxx	Proforma for the TTCN-3 Reference Test Specification

Scope: A proforma for a language conformance test specification that allows checking conformance of TTCN-3 test systems to the language standards
Work Item approved by TB#nn (date)

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item(s): RES/MTS-00xxx-1

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-4

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-5

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-6

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-7

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-8

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-9

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx-10

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

Work Item(s): RES/MTS-00xxx

TB adoption of WI 	October 2010

Early Draft 	March 2011

Stable Draft 	November 2011

Draft for approval 	Dec 2011

TB approval 	Jan 2012

- Publication	April 2012

In addition, the STF will produce the following reports:

- Progress Report#1	September 2011	TB MTS#53

- Final Report 	March 2012 	TB MTS#54

# Performance indicators

- Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings during TB MTS meetings or on a need basis

  - Contribution from other ETSI TBs

- Interest from stakeholders other than ETSI Members

  - Number of TTCN-3 Change Requests

  - Liaison activities performed by the STF (e.g. workshops/Plugtests/conferences/events)

  - TTCN-3 tools implementing newest TTCN-3 releases

- Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 06 Sep 10 | Gyorgy Rethy | draft |  |
| 0.2 | 14 Sep 10 | Gyorgy Rethy | draft | Updated according to comments on MTS#51 |