| Title*: | MTS#51 Draft Meeting Report |
| --- | --- |
| from Source*: | Chairman,ETSI Secretariat |
| Submitted To*: | MTS |
| Document for*: | Decision | X |  |
|  | Discussion |  |  |
|  | Information |  |  |
| Submission date*: | 2010-09-13 |
| Agenda Item: |  |
| Contact: | Stephan Schulz, Laurent Vreck |

1	Opening Formalities	2

1.1	Introduction & welcome, Local arrangements, IPR call	2

1.2	Quick intro to new portal	2

1.3	Approval of the agenda, meeting goals, allocation of contributions	2

1.4	Status of action list	2

1.5	Status of open work items, changes since past meeting (publication, AbC…)	2

2	Information arising from other groups	2

2.1	Reports from GA, Board, & OCG Meetings	2

3	Technical Progress of MTS deliverables	2

3.1	TTCN-3 Deliverables	2

TTCN-3 Edition 4.2.1 - ALL PARTS PUBLISHED	2

TTCN-3 Edition 4.3.1 8 active WIs:	2

TTCN-3 Extension packages	2

Other TTCN-3 related Deliverables	2

3.2	Other MTS deliverables	2

Extended Access Control (EAC) Conf. Test. of Electronic European Resident Permit (eERP)	2

ePassport	3

Model Based Testing	3

Standards Engineering Process	3

Security Testing [EC ICT programme]	4

Other WIs	4

4	STF Matters	4

4.1	STF393 "TTCN-3 maintenance" current status	4

4.2	STF400 "Platform for IOT of e-Passport Reader Systems" current status	4

4.3	STF409 "Conformance tests for TTCN-3 tools " current status & base doc	4

4.4	(ERM) STF Proposal  "Conformance Measurement"	5

4.5 	ETSI ICT Program STF Proposals current status	5

4.6	STF Proposal  "Standards Engineering Process Improvements"	5

4.7	STF Proposal  "TTCN-3 2011 new features"	5

4.8	Other potential MTS STF Proposals 2011	5

5	Cooperation and liaisons	5

5.1 	ITU Liaison  MTS(10)0036	5

6	Approvals	5

6.1	New Work Items or STF ToR proposals for 1st allocation 2011	5

6.2	Final drafts for approval	5

7	Any Other Business	6

7.1 	Introduction to new portal	6

7.2 	TTCN-3 User Conference (report Beijing 2010 & status Bled 2011)	6

7.3 	Workshop of India Chapter of TTCN-3 User Community	6

7.4 	TTCN-3 trademark	6

7.5 	Issues from MTS-GEN (BNF test generation)	6

7.6 	Review of approval handling	6

7.7 	People in the (GOTO) meeting but not registered on the	6

8	Meeting closure	6

8.1	Summary of decision & actions and review of draft meeting minutes	6

8.2	Future meetings	6

Annex A: Action Items and decisions	6

MTS#51 decisions	6

New Action Items from MTS#51	7

Action items from previous meetings	7

# 1	Opening Formalities

## 1.1	Introduction & welcome, Local arrangements, IPR call

## 1.2	Quick intro to new portal

## 1.3	Approval of the agenda, meeting goals, allocation of contributions

MTS#51-D1 MTS#51 agenda MTS(10)0044r4 was accepted

## 1.4	Status of action list

All APs from previous meeting completed

## 1.5	Status of open work items, changes since past meeting (publication, AbC…)

# 2	Information arising from other groups

## 2.1	Reports from GA, Board, & OCG Meetings

No news from GA and Board. OCG starting initiative on security and noted favourably joint ERM/MTS proposal as contribution on OCG AP to improve validation of harmonized standards.

# 3	Technical Progress of MTS deliverables

## 3.1	TTCN-3 Deliverables

### TTCN-3 Edition 4.2.1 - ALL PARTS PUBLISHED

### TTCN-3 Edition 4.3.1 8 active WIs:

(201 873-1) RES/MTS-00107-1, 4, 5, 6, 7, 8, 9, 10 T3 ed431

### TTCN-3 Extension packages

(202 781) RES/MTS-00112ed121 T3Ext_Conf
" TTCN-3 extension: Configuration & Deployment support"

(202 782) RES/MTS-00113ed121 T3Ext_Perf
" TTCN-3 extension: Performance and Real Time Testing"

(202 784) RES/MTS-00123ed121 T3Ext_AdvP
" TTCN-3 extension: Advanced Parameterization"

(202 785) RES/MTS-00124ed121 T3Ext_Behav
" TTCN-3 extension: Behaviour Types"

For all above WI see 4.1

### Other TTCN-3 related Deliverables

(102 995) DTS/MTS-00115ed111 T3RefATS
"Proforma for TTCN-3 test suite"   MTS(10)0052

WI approval by correspondence

AP Benjamin: Provide final draft within 2 weeks for approval

RTS/MTS-00115ed121 T3refATS
"Proforma for TTCN-3 test suite"

Need for WI to be reaccessed in MTS#52 meeting

DTS/MTS-00132-1-T3Conf_ICS
" TTCN-3 tool conformance ICS"

DTS/MTS-00132-2-T3Conf_TPs
"TTCN-3 tool conformance TPs"

DTS/MTS-00132-3-T3Conf_ATS
"TTCN-3 tool conformance ATS"

For all above WI see 4.3

## 3.2	Other MTS deliverables

### Extended Access Control (EAC) Conf. Test. of Electronic European Resident Permit (eERP)

[EC ICT programme]

DTS/MTS-00133_eERP_EAC_ATS
"eERP EAC Conformance Testing ATS"

DTS/MTS-00134_eERP_EAC_Codec 
"eERP EAC Conformance Testing Codec"

DTS/MTS-00135_eERP_EAC_TA 
"eERP EAC Conformance Testing Test Adapter"

MTS#51-D2 All eERP WIs were approved during the meeting

### ePassport

DTR/MTS-00126 ePassFwk
"ePassport Testing Framework"

MI/MTS-00127 ePassProto
"ePassport Prototype Test Platform"

Presentation was given by Milan Zoric on the progress of the work.

A steering group had been set up at the beginning of the project but apparently has not been consulted so far. MTS recommends that the steering group gets regular updates of the project and meets when required.Upload of drafts is needed.

MTS#51-AI1 Laurent Velez: Upload first drafts of TTCN-3 code for the "ePassport Prototype Test Platform" in Sept

MTS#51-D3 Steering group is increased by Andrus Lehmets (Elvior) and Andras Kovacs (Broadbit)

MTS#51-AI2 Laurent Velez: Start to inform STF SG regularly per email on STF progress

### Model Based Testing

DTR/MTS-00125 MBT
"Model-Based Testing in Telecom"  MTS(10)0051

Section 5 should clarify that UML is one way of modelling, change special issues to conclusion. More detailed discussion has to take place on MTS-GEN. It has to be made sure that the document is aligned with ongoing MBT work. Final draft is targeted for end November and approval is forseen for MTS#52 in December.

DES/MTS-00128 MBTmodConcept
"MBT Modeling Concepts":  MTS(10)0054

Detailed discussion on the document DES/MTS-00128 will take place during the rapporteur’s meeting. A report will be written on the meeting.

ES versus TS:

MTS#51-D4 Work item DES/MTS-00128 stays as is, so that the document will be an ES

Model-Based vs Model-Driven Testing in TR 102840:

The term Model-Based Testing is the correct and widely used term.

MTS#51-D5 Model-based testing should be used.

MTS#51-AI3 Stephan Schulz: A work item has to be created to update text incl title from model-driven to model-based testing of TR 102840

### Standards Engineering Process

DEG/MTS-00121 StdEngProc3Stage  - To be STOPPED
"Std Eng Process: staged approach to std dev"

MTS#51-D6 DEG/MTS-00121 StdEngProc3Stage -WAS STOPPED

(201 015) REG/MTS-00122 ValidHandB- To be STOPPED
"Validation methods for standards writers"

MTS#51-D7 REG/MTS-00122 ValidHandB -WAS STOPPED

See 4.6

### Security Testing [EC ICT programme]

DEG/MTS-00130 T3SecAssTestMeth
"Security Testing Methodology"MI/MTS-00131 T3SecAssTestTrai
"Security Testing Methodology Training"

The proposals submitted by MTS are still under review. Results are not expected before October.

### Other WIs

DTR/MTS-00103-HighLevTstDesc
"Requirements for High Level Test Descriptions" MTS(10)0050

Draft still not in final state. Conf call for key stakeholders scheduled for 21.10. 1pm CET. Final draft expected by Dez and approval in MTS#52

DTR/MTS-00120 PerfTestDistSyst
"Performance Testing of Distributed Systems" MTS(10)0058

George Din who was the rapporteur for this WIso far has left Focus. Michael Mild takes over the rapporteurship. The schedule for the work item has changed, moved 3 months.

MTS#51-D8 Michael Mild was appointed as the new rapporteur for DTR/MTS-00120 PerfTestDistSyst "Performance Testing of Distributed Systems"

MTS#51-AI4 Michael MILD: organize and announce call to discuss with key stakeholders and advance on WI DTR/MTS-00120 "Performance Testing of Distributed Systems"

DEG/MTS-00129 
"Measurement Framework for Physical Layers"

See 4.4

# 4	STF Matters

## 4.1	STF393 "TTCN-3 maintenance" current status

ITU meeting two days after Dec MTS meeting. Edition 4.2.1 to be submitted for that. Too early to submit 4.3.1 which is scheduled for MTS#52.

New STF proposal for handling CRs and extensions for software testing, continuous signals, simulated SW environment. Further discussion needed on clarifying needs of extensions. Revision of ToR is required prior to approval.

MTS#51-AI5 Gyorgy RETHY: Set up meeting with stakeholders to discuss new extensions for 2011 in September

MTS#51-AI6 Sebastian: Provide paragraph on ITS and ERM use of TTCN-3

MTS#51-AI7 Gyorgy RETHY: Submit revised STF ToR by October with relevant WIs for ABC approval

## 4.2	STF400 "Platform for IOT of e-Passport Reader Systems" current status

See 3.2

## 4.3	STF409 "Conformance tests for TTCN-3 tools " current status & base doc

MTS(10)0056

STF 393 proposal for proforma updates were accepted with some minor changes incl adding definitions for syntactic, semantic tests, over all verdict vs “compile”/”execution” verdict, and TP examples. Coverage is not intended to be complete. Benjamin promised STF tool support for automatically generating TP in word format from TTCN-3 documentation tags. STF will report to MTS on selected clauses.

MTS#51-D9 @purpose tag to be used for test purpose specification

MTS#51-D10 STF 409 shall not cover first clauses of core language but instead sample clauses and major concepts throughout the standard.

See 3.1

## 4.4	(ERM) STF Proposal  "Conformance Measurement"

MTS(10)0034r1, MTS(10)0047

Lead technical body is ERM for this STF proposal. ToR is mature enough for the 1st allocation 2011. There were no major changes recently. Andras has provided some sentences on ITS matters in this work which have to be checked with ITS WG4 chair. Discussion on the ToR should also be sparked in ITS WG4.

MTS#51-D11 MTS approves the ToR to which the ITS matters will be added where needed.

## 4.5 	ETSI ICT Program STF Proposals current status

The proposals submitted by MTS are still under review. Results are not expected before October.

## 4.6	STF Proposal  "Standards Engineering Process Improvements"

(scheduled Tue 5pm) 49TD021r3

For putting forward a successful STF proposal for the 1st allocation 2011 an updated ToR document (e.g. delete 3-stage). MBS update should be included

MTS#51-AI8 Milan & Steve: Provide and submit updated ToR and new WI for ABC approval by October

MTS#51-AI9 Stephan Schulz: Contact other WG chairmen (e.g. Maritime, UWB, LI, ITS, INT, Tetra) about MBS and validation in order to find support for updating the MBS pages, in particular the section on validation.

MTS#51-AI10 Laurent VRECK: to investigate statics on the MBS website.

## 4.7	STF Proposal  "TTCN-3 2011 new features"

see 4.1

## 4.8	Other potential MTS STF Proposals 2011

TTCN-3 CON 2011, MBT EG and case studies, etc

MBT case study STF proposal delayed for 2H/2010 but Stephan will start to lobby with other TCs like TC INT or TC ITS for participating.

Proposal for extension of TTCN-3 CON STF delayed until results from current STF wil be available

# 5	Cooperation and liaisons

## 5.1 	ITU Liaison  MTS(10)0036

The ITU liaison is noted and the procedure is welcomed. ITU will include proper reference to ETSI standard on cover page.

# 6	Approvals

## 6.1	New Work Items or STF ToR proposals for 1st allocation 2011

Conformance Measurement – approved see 4.4

Standards Engineering Process Improvements – delayed to October see 4.6

Conf. Test. of Electronic European Resident Permit (eERP) (confirmation) - confirmed

## 6.2	Final drafts for approval

According the Work Programme of MTS, the final drafts for these WIs should de approved during the meeting:

DTS/MTS-00115ed111 T3refATS "Proforma for TTCN-3 test suite" (“reapproval”) – postponed until mid sep see 4.1

DTR/MTS-00125 “Model-Based Testing in Telecom”

postponed until MTS#52 (comments to be resolved)

DTR/MTS-00103 "Rqmts for High Level Test Descriptions"
postponed until MTS#52

DTR/MTS-00120 "Perf Testing of Distrib. Systems"

postponed until MTS#52

DTS/MTS-00133_eERP_EAC_ATS "eERP EAC Conformance Testing ATS" (confirmation) - confirmed

DTS/MTS-00134_eERP_EAC_Codec  "eERP EAC Conformance Testing Codec" (confirmation) - confirmed

DTS/MTS-00135_eERP_EAC_TA "eERP EAC Conformance Testing Test Adapter" (confirmation) - confirmed

# 7	Any Other Business

## 7.1 	Introduction to new portal

For further questions you can contact the HelpDesk

## 7.2 	TTCN-3 User Conference (report Beijing 2010 & status Bled 2011)

MTS(10)0046 noted

## 7.3 	Workshop of India Chapter of TTCN-3 User Community

MTS(10)0045 noted, see http://www.wipro.com/ttcn3/index.aspx

## 7.4 	TTCN-3 trademark

ETSI plans not to trademark the name but the logo. Unclear what implications are on MTS

MTS#51-AI11 Dieter Hogrefe: Clarify implications of trade marking TTCN-3 logo & not name.

## 7.5 	Issues from MTS-GEN (BNF test generation)

See 4.3

## 7.6 	Review of approval handling

MTS members were encouraged to make more use of approval application

7.7 	People in the (GOTO) meeting but not registered on the portal:

Raul Quintada – MTP

Michael Mild – Softwell

Steve Randall – PQM

Friedbert Berens - FBConsulting S.A.R.L.

# 8	Meeting closure

## 8.1	Summary of decision & actions and review of draft meeting minutes

## 8.2	Future meetings

MTS#52 December 14 & 15:Venue = Berlin (Testing Tech)

MTS#53 April 12 & 13:Venue = ETSI

# Annex A: Action Items and decisions

## MTS#51 decisions

MTS#51-D1 MTS#51 agenda MTS(10)0044r4 was accepted

MTS#51-D2 All eERP WIs were approved during the meeting

MTS#51-D3 Steering group is increased by Andrus Lehmets (Elvior) and Andras Kovacs (Broadbit)

MTS#51-D4 Work item DES/MTS-00128 stays as is, so that the document will be an ES

MTS#51-D5 Model-based testing should be used.

MTS#51-D6 DEG/MTS-00121 StdEngProc3Stage -WAS STOPPED

MTS#51-D7 REG/MTS-00122 ValidHandB -WAS STOPPED

MTS#51-D8 Michael Mild was appointed as the new rapporteur for DTR/MTS-00120 PerfTestDistSyst "Performance Testing of Distributed Systems"

MTS#51-D9 @purpose tag to be used for test purpose specification

MTS#51-D10 STF 409 shall not cover first clauses of core language but instead sample clauses and major concepts throughout the standard.

MTS#51-D11 MTS approves the ToR to which the ITS matters will be added where needed.

## New Action Items from MTS#51

| MTS#51-AI1 Laurent Velez: Upload first drafts of TTCN-3 code for the "ePassport Prototype Test Platform" in Sept | NEEDS-ACTION |
| --- | --- |
| MTS#51-AI2 Laurent Velez: Start to inform STF SG regularly per email on STF progress | NEEDS-ACTION |
| MTS#51-AI3 Stephan Schulz: A work item has to be created to update text incl title from model-driven to model-based testing of TR 102840 | NEEDS-ACTION |
| MTS#51-AI4 Michael MILD: organize and announce call to discuss with key stakeholders and advance on WI DTR/MTS-00120 "Performance Testing of Distributed Systems" | NEEDS-ACTION |
| MTS#51-AI5 Gyorgy RETHY: Set up meeting with stakeholders to discuss new extensions for 2011 in September | NEEDS-ACTION |
| MTS#51-AI6 Sebastian: Provide paragraph on ITS and ERM use of TTCN-3 | NEEDS-ACTION |
| MTS#51-AI7 Gyorgy RETHY: Submit revised STF ToR by October with relevant WIs for ABC approval | NEEDS-ACTION |
| MTS#51-AI8 Milan & Steve: Provide and submit updated ToR and new WI for ABC approval by October | NEEDS-ACTION |
| MTS#51-AI9 Stephan Schulz: Contact other WG chairmen (e.g. Maritime, UWB, LI, ITS, INT, Tetra) about MBS and validation in order to find support for updating the MBS pages, in particular the section on validation. | NEEDS-ACTION |
| MTS#51-AI10 Laurent VRECK: to investigate statics on the MBS website. | NEEDS-ACTION |
| MTS#51-AI11 Dieter Hogrefe: Clarify implications of trade marking TTCN-3 logo & not name. | NEEDS-ACTION |

## Action items from previous meetings

All Action Items from previous meetings were completed.