|  |  |  |  |
| --- | --- | --- | --- |
|  | | | |
| **Title\*:** | **Update & changes to MTS work programme since last meeting** | | |
|  |  | | |
| from **Source**\*: | ETSI | | |
| Contact: | Laurent Vreck | | |
|  |  | | |
| input for **Committee**\***:** | MTS | | |
|  |  | | |
| Contribution **For\*:** | Decision |  |  |
|  | Discussion |  |  |
|  | Information | **X** |  |
|  |  | | |
| Submission date**\***: | 2011-04-11 | | |
|  |  | | |
| Meeting & Allocation: | **MTS#53** - Session 1: Opening Formalities | | |
| Relevant WI(s), or deliverable(s): |  | | |
|  | | | |

**ABSTRACT:** *This contribution summarizes the changes made on the MTS workprogramme since the last MTS meeting (publications, Approvals by Correspondence, etc...)*

* ***TTCN-3 Edition 4.3.1 (7 parts):***
* **20110131 to 20110305:** **MTS Approval** by correspondence.  
  🡪 All parts were approved, including an update of the TCI draft (Part 6 v4.2.5) as agreed on the mailing list  
  **20110408**: "Membership Vote" started on all seven parts.  
  End-of-vote planned by 6th of June.  
  Publication planned by 21st of June.
* ***TTCN-3 Extension Packages (2 extensions)***
* RES/MTS-00123ed121 T3Ext\_AdvP "TTCN-3 extension: Advanced Parameterization"
* RES/MTS-00124ed121 T3Ext\_Behav"TTCN-3 extension: Behaviour Types"

**20110131 to 20110305:** **MTS Approval** by correspondence.  
🡪 Both Drafts approved without comment.  
20110301: "Membership Vote" started by end of Feb.   
End-of-vote planned by 2nd of May.  
Publication planned mid May.

* ***TTCN-3 tool conformance test suite:***
* DTS/MTS-00132-1 to -3 "TTCN-3 tool conformance ICS, TPs, and ATS"  
  **20110131 to 20110305:** **MTS Approval** by correspondence.  
  🡪ICS were approved without comment.  
  🡪 Comments from Metodos y Tecnologia on the TPs and the ATS --> Published version includes updates from Andras Kovacs (replaced Benjamin Zeiss as rapporteur)  
  **20110408**: Published as 102 950-1 (to -3)
* ***Model Based Testing***
* (102 840) RTR/MTS-00106ed121-ModDrivTe "Model basedTesting in standardisation"  
  **20101217 to 20110115**: **MTS Approval** By correspondence  
  **20110218**: Published
* (103 168) DTR/MTS-00125 MBT "Model-Based Testing in Telecom"  
  **20101217 to 20110115**: **MTS Approval** By correspondence  
  **20110218:** Published
* (202 951) DES/MTS-00128 MBTmodConcept "MBT Modeling Concepts"  
  **20110308 to 20110405**: **MTS Approval** by correspondence (using Remote COnsensus)  
  Start of Member Vote planned by 4th of May  
  End-of-vote planned by 7th of July.  
  Publication planned by 17th of July.
* ***WIs stopped***

None

* ***New WIs created***

None