|  | ToR STF xxx (TC MTS) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: Stephan Schulz – Date: 14 Oct 2011 |
|  | Last updated by: xxx – Date: dd mm 2011 |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF XXX 
(TC MTS) on ”Standardized test development with MBT”

Document status

| Status of these ToR | MTS(11)0074r1 |
| --- | --- |
| Work Items approved | DTR/MTS-00141, DEG/MTS-00142 |

# Reasons for proposing the Specialist Task Force (STF)

Driven by technological advances and by ever-growing need for higher quality, model-based testing (MBT) has matured in the last decade from a topic of research into an industrial technology. It has been successfully used for the automatic generation of test documentation and test scripts in a wide range of application areas including information and communication technology, information technology, embedded systems, and medical systems. This trend is reflected by the availability of multiple commercial grade tools and growing activities around standardization related to MBT. Results in industry show significant gains in productivity, i.e., cutting of testing cost, in particular due to dramatic savings in the test maintenance phase.

In 2010, TC MTS finished work on a first ETSI Standard (ES 202 951) on model-based as the result of a joint effort of different stakeholders including MBT tool vendors, major users, service providers, and research institutes. In addition, TC MTS has organized in 2011 a new MBT User Conference for sharing of industrial user experiences which has received in its first occurrence high interest with a 44 presentation proposal submissions and 120 registered participants.

In order to enable the use of this technology at ETSI the next step needed is to develop a first methodology for applying MBT specifically for the context of standardized test development. This STF proposal complements MTS MBT standardization activities planned in 2012. So far two ETSI Technical Committee which have a strong need for test specifications, i.e., TC ITS and INT, have expressed their interest in seeing the application of MBT to their standard specifications.

## Overview of the proposal

### Purpose of the work

The purpose of this work is to create a first version of a methodology and process for applying MBT in the development of standardized ETSI test specifications, i.e., test descriptions, documentation and TTCN-3 test suites, based on the studies in multiple ETSI application areas. The STF shall serve as a means to assess the feasibility of using MBT also as part of standardization. This also includes and analysis how technical committees can be in the future included earlier in the test evaluation process in standardization, e.g., via the review of test documentation. In addition, this work is to provide independent feedback to TC MTS on its current but also identify further needs for future MBT standardization activities.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives "Interoperability and Testing" and "Next Generation Networks (NGN)" and “Intelligent Transport Systems (ITS)”.

### Market impact, benefits to be gained

ETSI spends each year a significant amount of STF funding on the development and maintenance of test specifications. Based on industrial results, the deployment of this new approach to test development is expected to reduce overall testing cost from 20-50% while increasing the quality of test specifications at the same time by creating more consistent test suites as well as requirement traceability information.

In industry, MBT has been identified by many as the next big step in the evolution of software testing automation. With each year industrial deployments are growing and new tools are appearing on the market. TC MTS with the support of ETSI CTI brought standardization of this technology to ETSI 3 years ago and has turned ETSI into a leading standards organization in this field.

### Interest of ETSI Members and other stakeholders

The biggest potential stakeholder is the mobile telecommunication and intelligent transport systems community: operators, network and user equipment manufacturers, chipset and ITS infrastructure vendors, automotive companies, testing service providers, test tool vendors and test equipment manufacturers. However the applicability of this technology is not limited to these areas. Essentially any ETS committee developing functional conformance and interoperability test specifications can benefit from this technology

### Relation with other activities within ETSI and/or related organizations

TC MTS has been discussion application of this new testing technology already since 2010 with TC INT and ITS which are at the moment the ETSI Committees with the highest demand for test specifications.

### Priority within the TC

This STF proposal has a HIGH priority.

### Motivation why the work cannot be performed within the TC

This activity can only be performed on ETSI premises in close cooperation with ETSI CTI within the ETSI test development environment and with a good understanding of current ETSI test development practice. In addition, only an STF can provide a truly independent assessment of the effectiveness using this approach versus a conventional test development approach.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager (user) | TODO |
| Sepp.med | Florian Prester | CEO (tool vendor & user) | TODO: Sepp.med is willing to provide it FOKUS!MBT tool chain, training, and support for this project |
| Microsoft | Neil Martin | ??? (tool vendor & user) | TODO |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director (tool maker & researcher) | TODO: FOKUS is willing to provide it FOKUS!MBT tool chain, training, and support for this project |
| Conformiq | Stephan Schulz | CTO (tool vendor) | Conformiq is an MBT tool vendor and willing to provide its tool, training, and support as voluntary contributions. |
| Elvior | Andres Kull | CEO (tool vendor & user) | TODO |
| PQM | Steve Randall | (user) | TODO |

The common motivation of the supporting organizations is to increase the overall use of MBT.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

Telefon AB LM Ericsson: industrial testing & TTCN-3 & MBT expertise?

Sepp.med: provision of get.more tool & support & industrial MBT expertise?

Microsoft:  provision of tool & tool support & industrial MBT expertise?

Fraunhofer FOKUS: FOKUS!MBT tool & support & industrial testing &MBT expertise?

Conformiq: Conformiq tool suite & support & industrial MBT expertise

Elvior: industrial testing & TTCN-3 & MBT expertise?

PQM: expertise in methodology development for standardization?

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

This work will comprise the following tasks:

Analysis of different MBT tool modelling methodologies

Creation of models with multiple MBT tools for case studies

Generation and analysis of test documentation and TTCN-3 tests from models

Create tool independent guidelines for modelling and test generation as well as documenting a MBT based standardized test development process

Collection of feedback and regular coordination with other TC MTS work on MBT standardization

Comparison of efforts, test coverage, and test quality of manual vs. MBT based testing approach

During the STF launch each participating MBT tool vendor is expected to provide:

A short tool training about modelling and test generation with their tool

An explanation how their tool realizes requirements for modelling notations stated in ES 202 951

One risk is that working with MBT in practice may very greatly between different MBT tools not allowing to specify one single methodology. This risk is minimized by requiring MBT tool vendors to show their realization of requirements collected in ES 202 951. This standard has been accepted by all tool vendors so far.

### Outcome of the STF

Methodology for standardized test development with MBT.

ETSI case study report.

# Consequences if not agreed:

The adoption of MBT in ETSI test development will take considerably longer. Interest and participation ETSI MBT standardization activities are likely to slow down.

# Detailed description:

## Subject title:

Standardized test development with MBT

## Reference Technical Committee:

TC MTS

## Other interested TCs (if any):

TC ITS, TC INT

## Steering Committee

TC MTS will establish a steering group for this STF. In additional, 3 coordination meetings with the STF are planned.

## Target date for the start of work:

Feb 2012.

## Duration and target date for the conclusion of the work (TB approval):

Nov 2012 – final drafts, Dec 2012 approval and Final Report.

## Resources required

Total resources required: 5 person months (100 working days) remunerated + 1 person month (20 days) voluntary.

### Experts manpower

Total manpower required: 100 working days. In addition, this resource will be complemented by the 20 working days to be provided free of charge by STF experts. The total manpower available for the STF will be 120 working days. In addition, significant further voluntary contributions will be provided by MTS members and MBT tool vendors by supporting the STF activities directly.

### Travel cost:

Travel to two MTS meetings should be included for reporting results and coordinating with MTS MBT standardization activities.

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work:

Number of experts required: 3-4

Relevant expertise required (across the team):

Experience in (ETSI) test specification development, e.g., test purpose and TTCN-3 ATS.

Additional skills in mobile telecommunication technologies would be appreciated.

Experience in methodology development

Programming experience, e.g., Java, .NET, TTCN-3

Modeling experience, e.g., with UML, U2TP, SDL

Domain knowledge in ITS (DEMN) and IMS

Support from the CTI will be vital to the success of this work.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 12 months no phases are required.

## Validation

Validation is considered to be a task performed by the STF by using different tools to generate tests for the same examples, but is also expected to be assisted and properly supported by MTS MBT tool vendor members including but not limited to Conformiq, Sepp.med, and Microsoft. Tool vendors will provide documentation how their tool implements ES 202 951 on requirements for modelling notations, free licenses for the duration of the STF, required tool versions (updates), and tool usage support to the STF members as necessary.

## Related activity in other bodies and co-ordination schedule

The STF should co-ordinate with:

ETSI TBs such as RC INT and  ITS

ITU-T SG17

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| RTR/MTS-00106ed121-ModDrivTe | Methods for Testing and Specifications (MTS); Model-based testing in standardisation | Published |
| DES/MTS-00128 MBTmodConcept | Requirements for modelling notations | Published |
| DTS/ITS-0010002-3 | Intelligent Transport Systems (ITS); Vehicular Communications; Basic Set of Applications; Part 3: Specifications of Decentralized Environmental Notification Basic Service | Published |
| DTS/ITS-0010008-3 | Intelligent Transport Systems (ITS); Testing; Conformance test specification for Decentralized Environmental Notification Messages (DENM); Part 3: Abstract Test Suite (ATS) and Protocol Implementation eXtra Information for Testing (PIXIT) | Published |
| DTS/INT-00xx | ??? | Published |
| DTS/INT-00xx | ??? | Published |

## Work Items to be produced by the STF

The STF will produce the following deliverables (revision according to CR Process), final drafts will be approved by correspondence during 1Q2011):

DEG/MTS-00142 MBT methodology	Model-Based Testing (MBT); 
Methodology for standardized test specification development

DTR/MTS-00141 MBT case studies	Model-Based Testing (MBT); 
Application of MBT to ETSI case studies

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

TB adoption of WI 	Nov 2011

Early Draft 	May 2012

Stable Draft 	Oct 2012

Draft for approval 	Nov 2012

TB approval (AbC)	Dec 2012

# Performance indicators

Contribution from the ETSI Members

  - Industrial MBT expertise

  - Steering Group meetings

  - Provision of MBT tools & support free of charge

Interest from stakeholders other than ETSI Members

  - Feedback to MBT tool vendors

  - Further recognition of MBT as a industrially viable technology

  - Reduction in test devilment cost

  - More comprehensible and higher quality of test specifications

  - Number of tools compliant to ETSI MBT standard

Quality of deliverables

  - Coordination meetings with MTS members

  - Assessment and approval of deliverables by MTS according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 5 Oct 11 | Schulz | draft |  |