|  | STF 433 – Final Report for ETSI |
| --- | --- |
|  | Grant agreement | Author: | ETSI |
|  | EC | SA/ETSI/ENTR/XXX/YYY-NN | Date: |  |
|  | EFTA | 25-Jan-2012 | Version |  |
|  | Doc |  | page 1 of 2 |

| STF | 433 |  | STF leader | Bogdan Stanca-Kaposta |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | Extension of Conformance tests for TTCN-3 tools |
| --- | --- |

| Milestone | A |  | Status | Covers the period until (cut-off date) | 29-Feb-2012 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Final Report and all deliverables required in the ToR approved by TC MTS by correspondence after TB#55 (24-25 January 2012) and accepted by ETSI Secretariat for publication. |
| Achieved |  | Indicate whether the objective has been achieved If the objective is not achieved, give a short explanation in the “remarks” |
| Remarks |  |

Achieved dates

| Template | Draft report | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- |
| 15-Feb-2012 | 28-Feb-2012 |  |  |  |

Activities carried out by the STF in the period from 31-Oct-2011 to 29-Feb-2012

# Executive summary

The STF 433 is tasked with the maintenance and extensions of the existing Implementation Conformance Statement (ICS) and test specifications for the TTCN-3 conformance test suite for the purpose of ensuring that TTCN-3 tools actually comply to ETSI TTCN-3 standards. This task covers:

- Analysis of changes in the core language between 4.3.1 and 4.2.1

- Updating the ICS, Test Suite Structure and Test Purposes (TSS&TP) and Abstract Test Suite (ATS) and IXIT, including test validation on different tools

- Extension of ICS, TSS&TP and ATS&IXIT, including test validation on different tools

The basis for the development of such tests, i.e., a proforma for TTCN-3 tool conformance test specification, has been created previously (“Proforma for TTCN-3 reference test suite” DTS/MTS-00115ed11 publ. May 2010). The initial implementation of the Conformance Test Suite was implemented by STF409.

The STF433 work status together with a new approach to cover the test suite requirements was presented in the 55th MTS meeting (24-25 January, 2012).

The present final report confirms the achievement of all objectives. The expected deliverables have been provided by STF433 and approved by ETSI:

RTR/MTS-00132-1ed121-T3Conf_IC	TTCN-3 Conformance Test Suite;

Part 1 : Implementation Conformance Statement

RTS/MTS-00132-2ed121-T3Conf_TP	TTCN-3 Conformance Test Suite;

Part 2: Test Suite Structure & Test Purposes

RTS/MTS-00132-3ed121-T3Conf_AT	TTCN-3 Conformance Test Suite;

Part 3: Abstract Test Suite & IXIT

# Introduction

## Scope, major aims of the STF work

As stated before, the purpose of this work was to adapt to the new version 4.3.1 of the TTCN-3 standard, extend and validate the implementation of the TTCN-3 tool conformance test specification. The Change Requests (CRs) assigned to the STF409 (previous Conformance ATS STF) were processed together with the CRs generated by the STF409 towards the Maintenance STF. The changes were brought into the ATS.

The result is a second version of a well-documented TTCN-3 reference test specification.

## STF activity and expected output

The STF 433 was tasked with the maintenance and extensions of the existing Implementation Conformance Statement (ICS) and test specifications for the TTCN-3 conformance test suite for the purpose of ensuring that TTCN-3 tools actually comply to ETSI TTCN-3 standards. This task covers:

- Analysis of changes in the core language between 4.3.1 and 4.2.1

- Updating the ICS, Test Suite Structure and Test Purposes (TSS&TP) and Abstract Test Suite (ATS) and IXIT, including test validation on different tools

- Extension of ICS, TSS&TP and ATS&IXIT, including test validation on different tools

The following deliverables have been expected and produced as output of STF433:

RTR/MTS-00132-1ed121-T3Conf_IC	TTCN-3 Conformance Test Suite;

Part 1 : Implementation Conformance Statement

RTS/MTS-00132-2ed121-T3Conf_TP	TTCN-3 Conformance Test Suite;

Part 2: Test Suite Structure & Test Purposes

RTS/MTS-00132-3ed121-T3Conf_AT	TTCN-3 Conformance Test Suite;

Part 3: Abstract Test Suite & IXIT

Additionally to the required deliverables, STF433 defined a process and integrated a requirements analysis tool, without breaking the existing TTCN-3 code. This voluntary work was even tough was applied partially on the newly created tests, brought us a possibility to easily track the requirements coverage. The information would make it easier to identify related or even identical tests created for two different parts of the standard. A work description and the results of this integration will be presented in an additional document. However we would recommend that this should be an integrated part of the STF work.

The STF433 work status together with a new approach to cover the test suite requirements was presented in the 55th MTS meeting (24-25 January, 2012).

## Relation with the reference TB and with other bodies, inside and outside ETSI

The STF433 was under the control and responsibility of the MTS. Except with MTS, connections to Maintenance STF430 have been established. Clarifications were done via Mantis in form of CRs.

Through the STF433 mailing list, all interested parties were informed about new milestones and drafts, which have been made available shortly before the MTS#55 meeting. During the development phase, especially Elvior, ISPRAS and Testing Technologies provided a lot of voluntary help and validation support. At all times, STF433 tried to communicate transparently with all interested parties about the status, the work progress, and the remaining work.

# Overview of the organization of the activity

## Team composition and experts’ qualification

STF433 consisted of three members chosen due their knowledge and required skills:

- Bogdan Stanca-Kaposta, Testing Technologies, TTCN-3 tool developer (TTworkbench)

- Nikolay Pakulin, ISPRAS, TTCN-3 researcher and tool developer (Requality)

- Andras Kovacs, Broadbit, TTCN-3 expert and tool developer (BTT)

## STF teamwork, distribution of tasks, working methods

We split the work in three different sessions of 5 days. The first, beginning of November 2011, at the beginning of the project, one in December 2011 and one in the middle of January 2012. The rest of the time we synchronized ad-hoc local and remote meetings as the issues appeared. At the end of each session we planned a verification session for the new tests.

The working items were distributed according to the expertise and experience as following:

- Bogdan Stanca-Kaposta

  - Highlighted the changes between the 4.3.1 and 4.2.1 TTCN-3 Core Language Standard

  - Preparatory work, obtained clarifications for the reports and we organized together with Sebastian Mueller remote access to the needed ETSI infrastructure.

  - Coordination, documentation, test development, validation, and fixing of issues.

  - Test development; validation of reports from Elvior and Testing Technologies.

  - Creation and packaging of deliverables

  - Creation of the STF Final Report

- Andras Kovacs

  - Verified the status of the existing CRs from previous STF and adapted the tests accordantly.

  - Tool development for documentation purposes and TestCast conformance testing

  - Test development; validation of reports from Elvior and Testing Technologies.

- Nikolay Pakulin

  - Adopted the process we had in place also for the previous STF and created fast tests for a chapter that was not covered before.

  - Test development, validation, and fixing of issues.

  - Test development; validation of reports from Elvior and Testing Technologies.

  - Tool development for requirement coverage

  - Requirement coverage reports.

We all worked together at the presentations for the MTS #55 Meeting.

The work climate in STF433 was very friendly, uncomplicated, and productive.

## Liaison with the reference TB and/or the Steering Group

Communication with MTS and the STF433 interest mailing list took place as discussions came up. All feedback was very welcome to STF433 and has influenced how the STF433 performed its work.

## Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

Bogdan Stanca-Kaposta participated to an short ad-hoc meeting with the TB responsible in Berlin (14 Dec 2011) a month before the MTS #55 meeting.

Dirk Tepelmann (Testing Technologies and raporteur) participated in the MTS#55 (24-25 January, 2012) meeting in person and Andras Kovacs (Status report) and Nikolay Pakulin (Requirement integration case study) presented the STF433 results in a status report presentation. High interest and positive feedback was provided on the coverage analysis approach provided by the STF. The conformance STF was encouraged to pursue this requirements approach for next test cases and also integrate the results into next releases.

## STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

STF communication took place via the MTS and STF433 interest mailing list. A status presentation was given at MTS#55. A presentation proposal is in preparation to be submitted for the 2012 TTCN-3 user conference to raise attention to the work done by STF433, its importance, and how other tool developers, can make use of the STF output.

# Final status of the activity

## Overview of the STF work

All objectives of the original ToR have been achieved. The STF has produced the following deliverables that were the expected output:

DTS/MTS-00132-1T3Conf_ICS	TTCN-3 Conformance Test Suite;

Part 1 : Implementation Conformance Statement

DTS/MTS-00132-2T3Conf_TPs	TTCN-3 Conformance Test Suite;

Part 2: Test Suite Structure & Test Purposes

DTS/MTS-00132-3T3Conf_ATS	TTCN-3 Conformance Test Suite;

Part 3: Abstract Test Suite & IXIT

For Part 3, there is a zip-file attachment containing the actual ATS. In addition, STF433 developed tooling that would ease the validation and documentation work. In principle, this tooling can be made available for other tool developers to speed-up their own internal conformance testing.

ATS Metrics:

- Total number of conformance tests: 1077 (340 new)

  - 20 tests fixed

  - 9 removed since deprecated or duplicates

- Number of positive syntactic conformance tests: 138

- Number of negative syntactic conformance tests: 82

- Number of positive semantic conformance tests: 517

- Number of negative semantic conformance tests: 340

- Total number of clauses (incl. subsections and subsubsections) in the TTCN-3 standard: 349 (7 new)

- Number of clauses (at least partially) covered: 134 (24 new)

STF 433 created 340 new tests (that covered 24 new standard clauses) and validated all reported issues, the tests from the previous STF as also its own tests.

That means that we have covered 38% of the clauses in the standard at least with some test cases. The coverage does not imply and kind of completeness with respect to the clause. It only states that tests have been written for that clause.

Additionally to the required deliverables, STF433 defined a process and integrated a requirements analysis tool, without breaking the existing TTCN-3 code. This voluntary work though it was applied partially on the newly created tests, brought us a possibility to easily track the requirements coverage. The information would make it easier to identify related or even identical tests created for two different parts of the standard.

Given the different complexities of the clauses, it is hard to define a measurable coverage of the standard without using requirements. With this in mind we developed a special annotation – comments with formatted requirement ID. Thus test cases for the chapters covered by the requirement-driven test development contained two blocks of meta-information: one in STF style and one with requirement ID. The requirement ID links a test case to the corresponding requirement.

The requirements analysis was done for the Core Language Chapters 12 Timers, 13 Messages, 23 Timer Operations and 24 Verdicts. Using this process we identified 49 requirements, which were completely covered.

| Entity | Total | Covered | Uncovered | Partially covered |
| --- | --- | --- | --- | --- |
| Requirements | 49 | 45 | 4 | 0 |
| Test purposes | 34 | 32 | 2 | 0 |

A more detailed work description and the results of this integration are presented in a separate document. However we would recommend that this should be an integrated part of the STF work.

In addition to the reports and discussions that took place in the MTS and STF433 interest mailing list, Elvior has written concrete issue reports in the TTCN-3 reference test suite mantis. A total of 1 issues have been reported. The issue have been fixed by STF433 but the tests have to be kept back in the “OnHold” folder since the issue was fixed only for the next TTCN-3 standard by the TTCN-3 maintenance STF and is not valid in the 4.3.1 version of the Core Language Standard. Conformance tests with pending clarifications have been agreed to be excluded from the final deliverable. These pending conformance tests are stored on ETSI’s SVN server, and can be used for future updates of STF433’s deliverables in parallel with the corresponding updates of the TTCN-3 core language standard. All CRs reported by the previous STF (that remained open after the STF has finished) have been also verified and the respective tests that were kept back, were reviewed and integrated into the ATS delivery.

The ATS has been validated with two independent tools:

- TTworkbench: compile-time and execution by STF433 and Testing Technologies.

- TestCast: compile-time and execution by STF433 and Elvior.

An overview on how to use the TTCN-3 conformance test suite is presented below.

Unlike ATSs in the usual context, this ATS does _not_ provide any means for test automation, but the TTCN-3 files provide the test inputs for the TTCN-3 tool - in this case the TTCN-3 tool is the IUT. This means that test automation has to be somehow scripted, however, from the provided ATS it should be clear how the output should be interpreted.

1) ATS organization

The ATS is organized according to the clauses of the TTCN-3 standard part 1. There are either positive syntactic tests, negative syntactic tests, positive semantic tests, or negative semantic tests.

Except for the negative syntactic tests, all TTCN-3 files from the other three categories are always syntactically correct. In addition, the positive syntactic tests are designed to be semantically correct as well. The negative semantic tests are designed to violate the semantics only in the one property that is subject of the test - at least to the degree that it is possible. Because all test cases are syntactically correct (except for the negative syntactic tests), the semantic and negative semantic tests are syntactically correct as well.

Every TTCN-3 module corresponds to one TTCN-3 conformance test. Where more than one module is needed, the TTCN-3 file contains multiple modules.

2) Document tags

Every module is annotated with document tags. Of relevance for the test automation tooling is the @verdict tag on top of each module (tag usage adaption in the TTCN-3 maintenance STF is pending). It is composed of three parts: the tag, the conformance verdict, and keywords regarding the expected output.

@verdict pass accept, ttcn3verdict:pass

Hence the format of this tag is a three column entry with "@verdict", "pass",     "accept, ttcn3verdict:pass, manual:'Freetext validation'".

In order to reach the "pass" verdict, the TTCN-3 tool under test, the IUT, must accept the TTCN-3 module as test input. The result of its execution must be the TTCN-3 verdict pass.

When needed, a manual inspection of the execution results is required. Therefore, if the TTCN-3 verdict is pass after the execution of the module, the IUT passes the conformance test. If the tool output is anything else, or it does not comply with the manual inspection, it fails the conformance test.

The keywords in use to describe the third column, i.e. the expected output by the IUT, are (currently) as follows:

reject

accept, noexecution

accept, ttcn3verdict:none

accept, ttcn3verdict:pass

accept, ttcn3verdict:inconc

accept, ttcn3verdict:fail

accept, ttcn3verdict:error

accept, ttcn3verdict:xxx, manual:"Validation inspection, free text" (see Note)

Note: 'xxx' for ttcn3verdict is a placeholder for verdict value.  The actual test cases must have one of the allowed values 'none', 'pass', 'inconc', 'fail', or 'error' in place of 'xxx'.

"reject" implies that the TTCN-3 module is either rejected at compile-time or at execution time.

In the conformance test, we do not differentiate between these two cases as the standard does not    make any statement where semantic checks have to be performed.

"accept, noexecution" implies that the TTCN-3 module should be accepted by the TTCN-3 tool after    the syntactic check. For passing the conformance test, the module simply has to be accepted and an execution is not necessary.

"accept, ttcn3vercit:xxx" implies that the TTCN-3 module should be accepted by the TTCN-3 tool  the syntactic check and that an execution should take place. The result of the execution should be a TTCN-3 verdict and the "xxx" denotes what verdict is the exepcted verdict. If the verdict differs from the specified "xxx", the conformance test fails. Otherwise, it passes.

In the usual case, each TTCN-3 file contains only one test case. In these cases the verdict determination is clear. In a few cases, the TTCN-3 file contains more than one test case. In that case, the overall conformance verdict is determined according to the TTCN-3 verdict overwrite rules applied to the results of each test case. Let's say we have two test cases.  The first test case ends with the verdict "fail" and the second one ends with the verdict "pass". Then the overall verdict is "fail".

The manual results inspection is a free text describing how a valid out should look like.  The text is informal since different tools have different logging formats and facilities.  The instruction is surrounded by single or double quotas on a single line:

@verdict pass, testverdict:pass, manual:'The following elements are logged: charstring "Extra", record { 1, "HELLO"}, integer template "?".  Make sure the elements are logged at setverdict, at MTC end, and at test case end.'

All notations are designed to be easily machine readable. Therefore, the test automation using some sort of scripting will only take a small amount of time.

3) Other prerequisites

In order to test communication and matching behavior, we expect that the test cases are executed using a loopback adapter.

The work of STF433 had a direct influence on the maintenance work of the STF maintaining and extending TTCN-3 (STF393/430). As a result of the test case writing, several clarifications of the standard became necessary. 13 change requests have been reported to STF430 (in Mantis):

CR5954: int2enum expected behavior is not fully specified (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5954

CR5955: Syntax error in the example of section 6.1.2.3 (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5955

CR5956: Syntax error in the example of section 15.8 (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5956

CR5958: Example 4 of section 8.2.3.1 must be rewritten according to CR5607 (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5958

CR5959: The localhost identification should be standardised in section 21.3.1 (new)

http://t-ort.etsi.org/view.php?id=5959

CR5961: Table of template restrictions is wrong (new)

http://t-ort.etsi.org/view.php?id=5961

CR5963: Examples given in section 27.1.2.1 should be revised (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5963

CR5977: Reordering Annex C according to Table 15 in 16.1.2 (fixed ed. 4.4.1)

http://t-ort.etsi.org/view.php?id=5977

CR5987: Unclarity of handling nested override directives in section 27 (new)

http://t-ort.etsi.org/view.php?id=5987

CR5988: Scope definition of explicit/implicit omit is poorly phrased in section 27.7 (new)

http://t-ort.etsi.org/view.php?id=5988

CR5995: Contradiction between BNF and text of section 27 on the placement of 'with' statement (new)

http://t-ort.etsi.org/view.php?id=5995

CR6009: Charstring Pattern Reference Parts should not be allowed (new)

http://t-ort.etsi.org/view.php?id=6009

CR6014: Simplifications request for escaping chars inside the string pattern (new)

http://t-ort.etsi.org/view.php?id=6014

The CRs from STF409 should be validated by the next conformance STF since some of them were fixed into the next version of the TTCN-3 standard: 3.4.2.

CR5785: STF409 question on [Part 1: TTCN-3 Core Language / Section 6.3.2 ] (fixed ed. 4.3.2 interim)

http://t-ort.etsi.org/view.php?id=5785

CR5791: STF409 question on [Part 1: TTCN-3 Core Language / Section B.1.2.3 ] (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5791

CR5789: STF409 question on [Part 1: TTCN-3 Core Language / Section 8.2.3.6 ] (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5789

CR5803: STF409 comment on [Part 1: TTCN-3 Core Language / Section 19.11 ]:

ad-hoc restrictions (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5803

CR5795: STF409 question on [Part 1: TTCN-3 Core Language / Section 16.1.4 ] (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5795

CR5786: STF409 question on [Part 1: TTCN-3 Core Language / Section 6.3.4 ] (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5786

CR5513: resolution of CR5092 contains bogus examples for charstring (fixed ed. 4.3.1)

http://t-ort.etsi.org/view.php?id=5513

CR5809: CL chapter 15.11 Concatenating templates of string and list types

is not supported by BNF (fixed ed. 4.3.2 interim)

http://t-ort.etsi.org/view.php?id=5809

CR5845: BNF does not allow identificator after keyword pattern (fixed ed. 4.3.2 interim)

http://t-ort.etsi.org/view.php?id=5845

It turns out that the work of STF433 is not only valuable with respect to the ATS that is produced, but it can also be considered as an additional review for the actual TTCN-3 standards that are produced. With roughly 150 pages, the test purpose document illustrates the amount of work achieved in the short period of time given.

## Technical risk, difficulties encountered and corrective actions taken

The main risks identified are the actual clause coverage, the target quality of the produced ATS, and the little available time.

The quality of the test suite has being improved since the last STF by the automated validation against two TTCN-3 tools. The internal tools were updated and extended in order to cover the requirements tracking. These internal tools helped a lot the STF433 in focusing on test validation and test creation. The validation challenge was lead by the fact that the negative semantic and syntactic tests have to be validated at least once per hand. This is important since the negative syntactic and especially semantic tests generate a runtime verdict of type error and one has to make sure that there was no error at another place as at the desired one.

The time frame was very compact since the STF’s start date was delayed but the STF’s work had to be done before the MTS #55 meeting in January 2012. The STF should start immediately after the new version of the TTCN-3 standard is published and should be spread over at least 4 months. This way we can minimize, the gap between a TTCN-3 standard is published and a conformance test suite is created for it.

Since the usual validation time takes about 50% of the implementation time, we recommend increasing the total amount of time spent for this STF, until the test suite provides a good coverage of the standard.

## Lessons learnt

Interested tool vendors should be asked to make their tools available to the STF members (i.e., time-limited full licenses for STF member laptops) prior to the first session to reduce possible waiting times for the internal validation (as done by Elvior and Testing Technologies for STF433).

Tests should be written using a TTCN-3 tool, so that they can be validated when writing. This cuts the time spend on validation by half

Negative tests (NegSem and NegSyn) are harder to validate since may produce an error at an unexpected place so the final test will report the verdict error and thus the test will then pass. That’s why for the first delivery, all Negative test results have to be checked by hand.

Some test simply cannot be validated automatically. Therefore we introduced a manual validation step to check the output of these tests. Please check the ATS for constructs like the one bellow. The manual results inspection is a free text describing how a valid out should look like.  The text is informal since different tools have different logging formats and facilities.  The instruction is surrounded by single or double quotas on a single line:

@verdict pass, testverdict:pass, manual:'The following elements are logged: charstring "Extra", record { 1, "HELLO"}, integer template "?".  Make sure the elements are logged at setverdict, at MTC end, and at test case end.'

## Recommendations for future activities in related domains

- Plan carefully the amount of time needed for the tasks. As the test suite is stable the time needed may be lower for follow up STFs, but at the beginning the time frame should be realistic without voluntary effort.

- If the test suite should be well validated, the time allocated for validating and fixing bugs should be at least half of time development time.

- It is critical that the test suite is validated during the development using existing TTCN-3 tools from ETSI premises. This way the validation time is cut by more than 50% since similar tests may have similar issues.

A measure of standard coverage would be a nice indicator for sections that need more work (even if measuring by test case count they have a high amount of tests)

- It is recommended to establish requirements management process in the lifecycle of TTCN3 standard. Tracking test cases to requirements makes a better coverage than mere links to a section in the TTCN3 standard. Tracking changes in requirements between revisions of the standard might reduce the amount of time spent on re-validating the ATS after new revision is published.

# ETSI deliverables

The STF433 produced all the expected deliverables:

| Work Item / Std number Working title / Document reference | STATUS | Target date | Achieved date |
| --- | --- | --- | --- |
| RTR/MTS-00132-1ed121-T3Conf_IC (TR 102 950-1) TTCN-3 Conformance Test Suite; Part 1: Implementation Conformance Statement (ICS) | Creation of WI by WG/TB | 2011-05-23 | 2011-05-23 |
|  | TB adoption of WI | 2011-05-31 | 2011-06-08 |
|  | Start of work | 2011-10-31 | 2011-10-31 |
|  | Early draft | 2011-11-30 |  |
|  | Stable draft | 2011-12-31 | 2012-01-23 |
|  | Final draft for approval | 2012-01-31 | 2012-02-28 |
|  | WG approval |  |  |
|  | TB approval | 2012-02-29 |  |
|  | Draft receipt by ETSI Secretariat | 2012-03-14 |  |
| RTS/MTS-00132-2ed121-T3Conf_TP (TR 102 950-2) TTCN-3 Conformance Test Suite; Part 2: Test Suite Structure and Test Purposes (TSS&TP) | Creation of WI by WG/TB | 2011-05-23 | 2011-05-23 |
|  | TB adoption of WI | 2011-05-31 | 2011-06-08 |
|  | Start of work | 2011-10-31 | 2011-10-31 |
|  | Early draft | 2011-11-30 |  |
|  | Stable draft | 2011-12-31 | 2012-01-23 |
|  | Final draft for approval | 2012-01-31 | 2012-02-28 |
|  | WG approval |  |  |
|  | TB approval | 2012-02-29 |  |
|  | Draft receipt by ETSI Secretariat | 2012-03-14 |  |
| RTR/MTS-00132-3ed121-T3Conf_AT (TR 102 950-3) TTCN-3 Conformance Test Suite; Part 3: Abstract Test Suite (ATS) and Implementation eXtra Information for Testing (IXIT) Part 3 includes a zip-file attachment with the actual ATS. | Creation of WI by WG/TB | 2011-05-23 | 2011-05-23 |
|  | TB adoption of WI | 2011-05-31 | 2011-06-08 |
|  | Start of work | 2011-10-31 | 2011-10-31 |
|  | Early draft | 2011-11-30 |  |
|  | Stable draft | 2011-12-31 | 2012-01-23 |
|  | Final draft for approval | 2012-01-31 | 2012-02-28 |
|  | WG approval |  |  |
|  | TB approval | 2012-02-29 |  |
|  | Draft receipt by ETSI Secretariat | 2012-03-14 |  |

# Resources allocated and spent

## EC/EFTA contract conditions

### Total action cost

Not applicable.

### Travels

Not applicable.

### Contribution in kind

Not applicable.

## Summary of resources allocated and spent (real cost)

The following tables present the summary of the activities carried out by the STF in the period from 31-Oct-2011 to 29-Feb-2012. Status date:

Table 1: EC/EFTA funding

| EC/EFTA contribution (funded) |
| --- |
|  | Manpower | Travel | Subc. | Other | Total | Notes |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |  |
| Total funded |  |  |  |  |  |  |  |  |
| EC/EFTA contribution (spent) |
|  | Manpower | Travel | Subc. | Other | Total | Notes |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |  |
| Total spent |  |  |  |  |  |  |  |  |
| Balance |  |  |  |  |  |  |  |  |

Table 2: Partner contribution

| ETSI contribution (equivalent amount) |
| --- |
| In-kind | Days | Rate | EUR | Notes |
| Required | 40 | 600 | 24000 |  |
| Achieved | 40 | 600 | 24000 |  |
| % Achieved |  |  |  |  |
| Experts work voluntary | Days | Rate | EUR | Notes |
| Experts | 60 | 0 | 0 | Required 30, additional of 30 days time spend on test validation and requirement tool development and integration. |
| CTI |  | 0 | 0 |  |
| Total work voluntary |  |  |  |  |

Table 3a: Time spent by experts (remunerated)

| Company / ETSI Member | Expert | Work days | Rate | Cost (EUR) |
| --- | --- | --- | --- | --- |
| Testing Technologies IST GmbH | Bogdan Stanca-Kaposta | 16 | 600 | 9600 |
| Broadbit | Andras Kovacs | 12 | 600 | 7200 |
| ISPRAS | Nikolay Pakulin | 12 | 600 | 7200 |
| Total |  | 40 | 600 | 24000 |

Table 3b: Time spent by ETSI Secretariat / CTI (remunerated)

| CTI contribution | Expert | Work days | Rate | Cost (EUR) |
| --- | --- | --- | --- | --- |
| ETSI |  |  |  |  |
| Total |  |  |  |  |

Table 4a: Time spent by experts (voluntary)

| Company / ETSI Member | Expert | Work days | Equiv. rate | Equiv. amount (EUR) |
| --- | --- | --- | --- | --- |
| Testing Technologies IST GmbH | Bogdan Stanca-Kaposta | 20 | 0 | 0 |
| Broadbit | Andras Kovacs | 15 | 0 | 0 |
| ISPRAS | Nikolay Pakulin | 25 | 0 | 0 |
| Total |  | 60 | 0 | 0 |

Table 4b: Time spent by ETSI Secretariat / CTI (voluntary)

| CTI contribution | Expert | Work days | Equiv. rate | Equiv. amount (EUR) |
| --- | --- | --- | --- | --- |
| Total |  |  |  |  |

Table 5: Travels

| Expert | Event | Place | Date from | Dur. days | Cost (EUR) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Total |  |  |  |  |  |  |

Table 6: Subcontracts

| Subject | Subcontractor | Date from | Date to | Cost (EUR) | Notes |
| --- | --- | --- | --- | --- | --- |
| Total |  |  |  |  |  |

Table 7: In-kind contribution

| Type | Start date | Event description | Num part | Total days | Equiv. amount (EUR) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Total |  |  |  |  |  |  |

# In-kind contribution

## In-kind contribution objectives achieved

Not applicable.

## In-kind contribution objectives not achieved

Not applicable.

# Performance indicators

## Performance indicators required in the EC/EFTA contract

Effectiveness:

Not applicable.

Stakeholder engagement, including dissemination of results:

Not applicable.

Impact:

Not applicable.

## Performance Indicators objectives not achieved

Not applicable as all objectives have been achieved.

# Comments

Bogdan, what did you mean by this statement?