## Slide 1: Security in MTS 19th September 2012 SIG Report
Fraunhofer FOKUS

## Slide 2: Meetings SIG#4 (10.8.) SIG#5 (19.9.)
15 Participants: I. Bryant, S. Cadzow, P. Ferronato, D. Hogrefe, S. Schulz, A. Pietschker, S. Randall, P. Schmitting, G. Rethy, D. Tepelmann, B. Stanca-Kaposta, A. Rennoch, J. deMeer, A. Takanen, C. Wiesner (supported by E. Chaulot-Talmon & L. Vreck)
Review/discussion of WI status
Review of „Security Testing Terminology and Concepts” (collab.codenomicon.com)
ETSI Security workshop submissions

## Slide 3: WI status and schedules
Terminology and Concepts (Ari): stable draft for MTS#58 and approval MTS#59.
Case studies (Ari): early draft MTS#58 Stable draft MTS#59.
Design guide V&V (Scott): Stable draft and review in MTS#58, approval in MTS#59.
Security Testing Methodology (Scott): results to be integrated in V&V

## Slide 4: Review of „Terminology“ (1st draft)
3 Definitions, symbols and abbreviations
4 Introduction to security testing
  4.1 Types of security testing
  4.2 Testing tools
  4.3 Test verdicts in security testing
5 Use cases for security testing
6 Security test requirements
  6.1 Risk-assessment and analysis
7 Functional testing
8 Performance testing for security
9 Fuzz testing
  9.1 Types of fuzzers
  9.2 Fuzzing test setup and test process
  9.3 Fuzzing requirements and metrics

## Slide 5: Security workshop planning
Deadline 12.October, event 16/17.January http://www.etsi.org/SECURITYWORKSHOP
MTS-Security session plan:
  Presentation 1: Terminology, Concepts, Lifecycle (Ari/Ian)
  Presentation 2: Case studies (Ina/Fokus)
  Presentation 3: Design Guide (Scott)
  Panel with MTS chair (Scott)
Submissions make references to the other session parts

## Slide 6: Next steps
  Ari/Axel: create/update ETSI Word document (Terminology & concepts) from Wiki content (allow changebars etc.) and SIG#6 comments
  Scott, Ari/Ian, Ina/Axel: ETSI Security workshop submissions
  NN: Invite E2NA and CTI to review Terminology & Concepts (after stable draft)
Next SIG meetings
  SIG#6: GoTo-meeting: 19.11., 2-4pm
  SIG#7: MTS#58 plenary in January