## Slide 1: Security SIG#4 in MTS 10th August 2012 Report
Fraunhofer FOKUS

## Slide 2: Agenda SIG#4
Participants: I. Bryant, J. deMeer, S. Schulz, A. Takanen, B. Stanca-Kaposta, C. Wiesner, A. Rennoch
Review/discussion of WI status and old APs
Relation to other groups/event
  - Security workshop, E2NA
Next steps: new APs, SIG#5

## Slide 3: Previous APs
Invite CTI to check Wiki Contents (open)
Steve: the introduction part should focus/promote new testing areas (open)
Steve: opportunity for ETSI Security workshop
  Deadline 12.October, event 16/17.January http://www.etsi.org/SECURITYWORKSHOP
  MTS to chair a security testing session, Start to plan topics, areas of interests (in progress)
„Old“ WI „Security Testing Methodology“ is not active at the moment and may be closed (to be confirmed by Scott C.) (in progress)

## Slide 4: Discussions
Increase work on terminology in Wiki
  Christian (requirements) and Bogdan (TTCN-3) will also contribute in August
Invite E2NA and CTI to review Wiki terminology (after stable draft)
Redirect work by Ian and Jan to „design-WI“
Next meetings/calls
  SIG#5: 19th September (morning before MTS#57)

## Slide 5: New APs
  Axel contact organizers of ETSI Security workshop (before 24.08.):
  specific session (concept, design, casestudies, panel) on security testing (MTS to chair), how to submit?
  Axel clarifies Diamonds contribution (on case studies) for security workshop (before 31.08.).
Axel contact Scott (before 24.08.)
  closing „old“ WI „Security Testing Methodology“
  Ari, Bogdan, Christian (before 12.09.):
  add contributions to Terminology-Wiki