## Slide 1: Security SIG#5 in MTS 19th September 2012 Agenda
Fraunhofer FOKUS

## Slide 2: Agenda SIG#5
Currently registered participants: I. Bryant, S. Cadzow, P. Ferronato, D. Hogrefe, S. Schulz, A. Pietschker, S. Randall, P. Schmitting, G. Rethy, D. Tepelmann, A. Takanen, B. Stanca-Kaposta, A. Rennoch, …
Review/discussion of old APs and WI status
Review of „Security Testing Terminology and Concepts” (collab.codenomicon.com)
Relation to other groups/event
  - Security workshop, E2NA?
Next steps: new APs, SIG#6 planning

## Slide 3: APs (from SIG#3)
Invite CTI to check Wiki Contents (open)
  Steve: „the introduction part should focus/promote new testing areas“(done)
Steve: opportunity for ETSI Security workshop
  Deadline 12.October, event 16/17.January http://www.etsi.org/SECURITYWORKSHOP
  MTS to chair a security testing session, Start to plan topics, areas of interests (in progress)
„Old“ WI „Security Testing Methodology“ is not active at the moment and may be closed (to be confirmed by Scott C.) (in progress)

## Slide 4: APs (from SIG#4)
  Axel contact organizers of ETSI Security workshop (before 24.08.):
  specific session (concept, design, casestudies, panel) on security testing (MTS to chair), how to submit? (in progress)
  Axel clarifies DIAMONDS contribution (on case studies) for security workshop (before 31.08.). (done)
Axel contact Scott (before 24.08.)
  closing „old“ WI „Security Testing Methodology“(done)
  Ari, Bogdan, Christian (before 12.09.):
  add contributions to Terminology-Wiki (in progress)

## Slide 5: Review of „Terminology“ (Ari)
First draft on terminology in Wiki
  Multiple additions by Ari/Miia, Ian, Christian
  Christian (requirements) and Bogdan (TTCN-3) will also contribute in August
Invite E2NA and CTI to review Wiki terminology (after stable draft)

## Slide 6: Discussions
Status of other Wis
  Case studies (Ari)
  Design guide (Scott)
  „Security testing methodology“ (Scott)

## Slide 7: Security workshop planning
Deadline 12.October, event 16/17.January http://www.etsi.org/SECURITYWORKSHOP
Plan:
  Presentation 1: Lifecycle, Concepts and Terminology (Ari?)
  Presentation 2: Use Cases (Ina/Fokus)
  Presentation 3: Design Guide (Scott?)
  Panel with MTS chair?
Organizers have been contacted (14.8.)

## Slide 8: New APs
  NN: ETSI Security workshop submission
Next meetings/calls
  SIG#6: October/November (before MTS#58)