## Slide 1: Security SIG#6 in MTS 19th November 2012 draft Agenda
Fraunhofer FOKUS

## Slide 2: Agenda SIG#6
Currently registered participants: I. Bryant, S. Cadzow, G. Rethy, J. deMeer, A. Takanen, B. Stanca-Kaposta, S. Pietsch, A. Rennoch, E. Chaulot-Talmon
Review/discussion APs and WI status
Review of „Security Testing Terminology and Concepts” (word document)
Planning for other WIs
Relation to other groups/event
  - E2NA?
Next steps: new APs, SIG#7 planning

## Slide 3: APs (from SIG#5)
Ari/Axel: create/update ETSI Word document (Terminology & concepts) from Wiki content (allow changebars etc.) and SIG#6 comments done
Scott, Ari/Ian, Ina/Axel: ETSI Security workshop submissions done
NN: Invite E2NA and CTI to review Terminology & Concepts (after stable draft) in progress

## Slide 4: Review of „Terminology“
Switch to Word format to allow change bars etc.:
First draft on terminology (Word document)
  Multiple additions by Ari/Miia, Ian, Christian, Steve
  Christian (requirements) and Bogdan (TTCN-3) will also contribute
  comments of the content to be communicated to Ari
Invite E2NA and CTI to review Wiki terminology (after stable draft)
 | MTS(12)SIG013r1

## Slide 5: Discussions
Status of other Wis
  Case studies (Ari),
    delayed after WI on terminology&concepts is done
  Design guide (V&V) in progress (Scott)
    Contribution from Ian, Jan and others welcome
  „Security testing methodology“ (Scott)
    Will be integrated e.g. as an annex to V&V document
Time schedules?

## Slide 6: ETSI Security workshop
Event 16/17.January http://www.etsi.org/SECURITYWORKSHOP
Session 8 (2nd day, 4 - 5:30 pm)
  Scott: Methods to develop security standards – a review of work old and new in ETSI and why it's important to use
  Ari: Security Testing: Terminology, Concepts, Lifecycle
  Ina: Case Study Experiences with Risk-based Security Testing and Model-based Fuzzing
  Panel (chair: Scott)
Please register and support 

## Slide 7: New APs
  NN:
Next meetings/calls
  SIG#7: 18th January ETSI (before MTS#58)