|  |  |  |  |
| --- | --- | --- | --- |
|  | | | |
| **Title\*:** | Minutes of the TDL SG meetings | | |
|  |  | | |
| from **Source**\*: | TDL SG chairperson | | |
| Contact: | György Réthy | | |
|  |  | | |
| input for **Committee**\***:** | MTS | | |
|  |  | | |
| Contribution **For\*:** | Decision |  |  |
|  | Discussion |  |  |
|  | Information | **X** |  |
|  |  | | |
| Submission date**\***: |  | | |
|  |  | | |
| Meeting & Allocation: | - | | |
| Relevant WI(s), or deliverable(s): |  | | |
|  | | | |

**ABSTRACT:***This TD contains the collection of the TDL Steering Group meeting minutes. It is updated continuously with the reports of the subsequent meetings.*

# TDL SGL SG#1

Date: 31. Jan. 2013 14:00-15:00, GoToMeeting and phone

Participants:

            Anthony Wiles (AW)

            Andres Kull (AK)

            Andrus Lehtmets (AL)

            Steve Randall (SR)

            Jens Grabowski (JG)

            Stephan Schulz (STS)

            Andrej Pietschker (AP)

            György Réthy (GR)

Discussion

1. Agenda approved:

            1) The project plan and time schedule agreed at the kick-off of STF 454

            2) Intermediate documents / preliminary drafts and TDL SG discussion/decision points

            3) AOB

1. STS suggested adding Ericson submission not discussed in MTS#58 to list of input docs to the STF. GR agreed.
2. AW will collect more 3GPP TDs for input to STF. Try to cover a diverse area of usage.
3. STS suggested that the information, background, and drafts uploaded to past HLTD working meetings could also be input to the STF.
4. GR suggested STF creates a matrix identifying the main features/concepts of TDL be listed. Based on the UCs and in the context of TDL position between TPs and TTCN-3. Kind of a mapping document (high-level), like:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Language feature | UC1 | UC2 | UC3 | ... |
| feature 1 | X | O(ptional) |  |  |
| feature 2 | O(ptional) | X | X |  |
| feature 2 |  | X | X |  |
| ... |  |  | X |  |

        UCs agreed up to now in MTS:  
        (a) fully manual TC development: TP <-> (manual mapping) TDL <-> (manual mapping) TTCN-3;  
        (b) "semi-automated" TC development: TP <-> (manual mapping) TDL <-> (generated) TTCN-3 [this may cover more UCs depending of the level of protocol knowledge required in the test harness];  
        (c) model <-> (generated) TDL and TPs <-> (generated) TTCN-3;  
        (d) ... TDL <-> (generated) TTCN-3 <-> TCs (executed) -> TDL (graphical log representation) <-> TDL (derived new test cases)  
                        as discussed in MTS earlier, this UC may be covered in a later stage;  
        \*This will be a key doc for setting the language concepts.\*

1. All participants agreed to be members of the SG. AW will represent CTI and act as a ‘bridge’ between STF and SG. The SG is open, any other MTS member but STF members can apply to be member of the SG.
2. STF leader will be invited to the next call
3. Much discussion on session plan and timing of SG ‘intervention/follow-up’. SG must be proactive. If asked for, guidance needs a quick response. Should have SG call v. soon after each STF session.
4. STF leader should produce complete session plan up to MTS#59 (during first sessions week 7)
5. PRELIMINARY date of the next call 19th Feb. 2013 14:00 (to be confirmed!)
6. Noticed that GA is not given any days in the first week’s session (week 7). Probably a typo, so 2,5 days needs to be moved from ‘Other’ to GA

Decisions

[DE SG#1-1] The SG would like to follow up the project's progress using meetings on a once-per-two-weeks basis; concrete dates will be decided when the concrete project plan and the STF meeting schedule are known

[DE SG#1-2] The SG should be as responsive as possible when a question is brought to the SG for decision and/or asking guidance.

Action Points:

[AP SG#1-1, AW] Ask 3GPP test descriptions from Shicheng

[AP SG#1-2, GR] Contact Andreas to discuss the use case - language feature matrix

# TDL SGL SG#2

Date: 31. Jan. 2013 14:00-15:00, GoToMeeting and phone

Participants:

            Anthony Wiles (AW)

            Andres Kull (AK)

            Steve Randall (SR)

            Jens Grabowski (JG)

            Stephan Schulz (STS)

            György Réthy (GR)

            Emmanuelle Chaulot-Talmon(E)

            Laurent Vreck (LV)

Discussion

1. Agenda approved; in fact the discussion has taken place during presenting the STF report/session plan.

            1) STF454 report and session plan (Andreas)

            2) Discussion, recommendations (all)

            3) AOB

1. The report was discussed in detail. Use cases are generally accepted with minor clarifications where needed. Use Case A was considered to be a basic UC to be covered by the STF as minimum. It was agreed that at the next STF session (w10, Budapest) the 5 UCs should be distributed to STF members for feature analysis.  
   TDL feature “datasheet” format has been discussed; the idea was accepted and the concrete datasheet format (items and their names) reviewed and agreed.  
   Agenda for the 2nd STF session and the STF session plan were discussed and agreed.  
   Sources of examples to collect the needed features for the different use cases (at least): 3GPP TDs (already available), IMS (to be provided by Ericsson), IPv6, STF 442 outcome (HL test cases generated by MBT tools) , HLTD materials  
   See the updated report, containing the output of the above discussions here: <public link to be added! The file is available in docbox: <https://docbox.etsi.org/STF/STF454_MTS_TDL/Public/STF454-status.pptx>
2. AOB: it was raised that terminology used in other languages – especially in languages of similar abstraction level – should not be re-defined (re-used with a different meaning or semantics).
3. Date for the SG#3 meeting: 18th March, 10:00-11:30 CET

Decisions

[DE SG#1-1] The SG would like to follow up the project's progress using meetings on a once-per-two-weeks basis; concrete dates will be decided when the concrete project plan and the STF meeting schedule are known

[DE SG#1-2] The SG should be as responsive as possible when a question is brought to the SG for decision and/or asking guidance.

Action Points:

[AP SG#1-1, AW] Ask 3GPP test descriptions from Shicheng

Done.

[AP SG#1-2, GR] Contact Andreas to discuss the use case - language feature matrix

Done.

[AP SG#2-1, GR] Collect and provide to the STF examples used in real system descriptions

Ongoing.

# TDL SGL SG#3 – draft!

Date: 18th March 2013 10:00-11:30, GoToMeeting and phone

Participants:

            Anthony Wiles (AW)

            Andreas Ulrich (AU)

            Jens Grabowski (JG)

            György Réthy (GR)

            Emmanuelle Chaulot-Talmon(E)

            Laurent Vreck (LV)

Discussion

1. Agenda approved

            1) STF454 report and session plan (Andreas)

            2) Discussion, recommendations (all)

            3) AOB

1. Andreas reported the status, see <https://docbox.etsi.org/STF/STF454_MTS_TDL/Public/STF454-status.pptx>.  
     
   It was noted that it seems to be too ambitious to write the text of the draft at the next session. The SG would prefer a clear understanding and description of the concept and the features at MTS#59. The features and their relation to the use cases has not been discussed, it was decided that this needs a separate REVIEW meeting; the next SG meeting will be dedicated to the detailed review of the features. List of proposed features can be found at:  
   [https://docbox.etsi.org/STF/STF454\_MTS\_TDL/Public/tdl\_features (copy).xlsx](https://docbox.etsi.org/STF/STF454_MTS_TDL/Public/tdl_features%20(copy).xlsx)  
     
   It has been discussed if distinction of test cases and test steps is appropriate at this abstraction level. Though  no final decision has been taken, generally it has been agreed that test description (behavior) and extra information for test case generation shall be separated and the latter may be a tool internal issue.  
     
   The technique of specifying the metamodel (abstract syntax) was also a question, however it was felt to be early to start discussion on this.
2. AOB: none
3. Preliminary date for the SG#4 (TDL features review) meeting: w14 (01-05 April), see [AP SG#3-1]

Decisions

[DE SG#1-1] The SG would like to follow up the project's progress using meetings on a once-per-two-weeks basis; concrete dates will be decided when the concrete project plan and the STF meeting schedule are known

[DE SG#1-2] The SG should be as responsive as possible when a question is brought to the SG for decision and/or asking guidance.

Action Points:

[AP SG#2-1, GR] Collect and provide to the STF examples used in real system descriptions

Ongoing.

[AP SG#3-1, GR] Create a doodle poll for the TDL features review meeting date-time

Ongoing.