|  | ToR STF xxx (TC MTS) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: Dirk Tepelmann – Date: 2 Oct 2014 |
|  | page 1 of 7 |

Terms of Reference for Specialist Task Force STF xxx 
(TC MTS) on ”Conformance test suite for using XML schema with TTCN-3”

Document status

| Status of these ToR | Draft for MTS#60 approval (1-2 Oct) as MTS(13)60_032, MTS(13)60_033, MTS(13)60_034 To be approved by Board#95 (22 Nov) |
| --- | --- |
| Work Items to be approved | DTS/MTS-202 794-1ed111T3ConfXsd TS 202 794-1 ed111 DTS/MTS-202 794-2ed111T3ConfXsd TS 202 794-2 ed111 DTS/MTS-202 794-3ed111T3ConfXsd TS 202 794-3 ed111 |
| Funding | 58 600 € (57 600 € manpower + 1 000 € travel) voluntary contribution 20% of total manpower |
| Time scale | Jan 2014 to end Dec 2014 |
| Board priority category B(12)88_030 | Standards enablers/facilitators (e.g. conformance test/interoperability). Recommendations: use of TTCN and CTI supervision, require average 20% voluntary contribution from Companies sending experts. |
| Notes from Secretariat | This activity is to ensure that TTCN-3 test suites using XSD remain compatible with multiple TTCN-3 tools. Work will be done under close CTI overview. Strong support from 3GPP, INT/IMS stakeholders. |

# Reasons for proposing the Specialist Task Force (STF)

XML is increasingly being used as a data format in ETSI and other standard bodies. Consequently, the related TTCN-3 test specifications include the use of XML as it is the case, for example, in testing of IMS Supplementary Services. TC MTS has received an urgent request from 3GPP to create tests for certifying TTCN-3 tools used for User Equipment conformance tests that use XML schema. A significant number of TTCN-3 test toolsets are available on the market (at least 7 commercial tools and 2 internal tools of industrial ETSI members). Most of them support the use of XML.

MTS has established a TTCN-3 Conformance Test Suite covering the part 1 of TTCN-3 “Core Language”. The excellent results are widely appreciated. The use of XML schema with TTCN-3 has been standardized by TC MTS separately from the Core Language, in part 9 “TTCN-3: Using XML schema with TTCN-3”, and is therefore not covered by the existing TTCN-3 Conformance Test Suite.

TC MTS’s target with this STF request is to cover all XML features used by the 3GPP UE tests and in overall 80% of all sections of the part 9 “TTCN-3: Using XML schema with TTCN-3” with conformance test cases. This would secure that TTCN-3 test suites using XML schema will compile on multiple TTCN-3 tools, and remove possible misunderstandings and ambiguities when implementing the use of XML schema in TTCN-3 test tools.

Furthermore, other ETSI technical bodies and industrial fora are also using XML together with TTCN-3 as the test specification language, for example ETSI INT and the NTAF (Network Test Automation Forum).

## Overview of the proposal

### Purpose of the work

The purpose of this work is to write the TTCN-3 tool conformance test specification covering the part 9 “Using XML schema with TTCN-3” using the latest available version of this part of the TTCN-3 language. More concretely, to specify the ICS, test purposes and the TTCN-3 tests. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership and "Interoperability and Testing”.

### Market impact, benefits to be gained

Strategic importance behind the work: 3GPP RAN5 to develop LTE test suites, TC INT to develop IMS network test suites, and other standard bodies developing conformance and interoperability test suites in TTCN-3 using XML schema, all required the availability of a number of different, high quality, commercial TTCN-3 tools as well as the ability for ETSI members to assess that these TTCN-3 tools really comply to the ETSI TTCN-3 standards.

### Interest of ETSI Members and other stakeholders

Today as 3GPP and INT test teams are using TTCN-3 as their main means for conformance, interoperability and benchmarking test suites development language, the biggest potential stakeholder is the mobile telecommunication community: operators, network and user equipment manufacturers and chipset vendors, and test equipment manufacturers.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TCs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

TTCN-3 is also used in other standard bodies like the OMA, the TCCA (former TETRA Association) and the NTAF (Network Test Automation Forum).

### Priority within the TC

This STF proposal has a HIGH priority in order to support further growth of TTCN-3 in 3GPP, ETSI, OMA and other bodies and to response to user requirements in a timely fashion. Due to this urgency MTS plans the release an informal, intermediate version of the test suite as part of STF deliverables.

### Motivation why the work cannot be performed within the TC

Earlier attempts by TC MTS to create an official test suite covering TTCN-3 standards based on voluntary contributions, e.g. by collecting regression tests from tool vendors, have in the past not lead to a fruitful output. There are many different factors and reasons. Tool vendors consider regression tests maybe as their most important asset over their competitors. Also, differences in regression test approaches, structures of test suites and granularity of test cases have had disallowed creating a meaningful test suite. This is applying in the same way for this work.

The excellent results of STF 409, STF 433 and STF 454 have shown that the STF model works for the development of conformance test suites very well.

Also, the nature of the work (analysis of programming languages, interworking of different notation languages, coding technologies, test scripting) requires mixed and specialized expertise that is not common and partly available by delegates attending ETSI meetings.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. In particular, XML is also used in a daily basis, thus it is important to have high quality and robust TTCN-3 test tool. |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Goettingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. |
| Conformiq | Stephan Schulz | CTO | TTCN-3 plays a central role as an output format for our tool in our commercial projects and in our training programs. TTCN-3 tool independence is for us a key asset of TTCN-3 |
| Testing Technologies | Theofanis Vassiliou-Gioles | CEO | Testing Technologies promotes TTCN-3 since the very beginning 10 years ago with tools and services. From end-users we understand that the compatibility of TTCN-3 tools applied is crucial for the further deployment of TTCN-3, at companies and at standardisation bodies and for gremias. |
| Elvior | Andres Kull | CRO | Elvior as TTCN-3 tool vendor is interested in evolving of the language. It is important that different tool vendors interpret all aspects of TTCN-3 language in a similar way, output of this STF will help to achive this target. |
| Broadbit | Andras Kovac | SENIOR ITS EXPERT | Broadbit is a TTCN-3 tool and service provider and supports this activity |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 with focus to XML schema and respond to user community duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

Telefon AB LM Ericsson: participation in Steering Committee, review of documents, CR-ing issues found and supporting validation with a tool.

Telecom Italia: participation in Steering Committee.

Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

Conformiq: reviewing the draft documents, participation in Steering Committee.

Testing Technologies: participation in Steering Committee, provision of TTCN-3 tool for validation & voluntary resource to support STF work.

Elvior: participation in Steering Committee, provision of TTCN-3 tool for validation & voluntary resource to support STF work.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The creation of the XML schema TTCN-3 conformance test specification work will comprise the following tasks:

Cataloguing of requirements.

Adapting existing framework used by the Core Language TTCN-3 reference test specification (this is planned as a joint activity with the TTCN-3 evolution STF requested for 2014)

Develop tools for the validation of XML encoding/decoding

Develop the implementation conformance statement (ICS).

Develop the test suite structure and test purposes (TSS & TP).

Develop the abstract test suite (ATS) and IXIT

### Outcome of the STF

The first published version of a well-documented TTCN-3 conformance test specification for the use of XML schema.

Taking into account the urgency imposed by 3GPP UE testing, a mid-year interim version, not officially published by ETSI, but available for 3GPP as a baseline for tool vendors shall also be produced.

# Consequences if not agreed:

The further adoption of TTCN-3 at ETSI, 3GPP, OMA, and the Network Test Automation Forum (NTAF) are put at risk, if this work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains. Also, further uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

# Detailed description:

## Subject title:

Conformance test suite for Part 9 - Using XML schema with TTCN-3

## Reference Technical Committee:

TC MTS.

## Other interested TCs (if any):

3GPP LTE, TC INT

These TCs use TTCN-3 together with XML for test suite development and their members are impacted by TTCN-3 tools’ compatibility.

OMA

Is using TTCN-3 to develop and maintain conformance test suites.

NTAF

Is using TTCN-3 together with XML to develop and maintain conformance test suites.

## Steering Committee

MTS Committee has established a TTCN-3 Steering Group for the direct steering of STFs for TTCN-3 evolution and conformance tests that will closely follow the progress of this STF. The steering group is responsible for prioritizing the work of the STF on standard clauses. STF outputs will also be reviewed and approved by TC MTS. It is very likely that some active TC MTS members will apply to be involved in this STF and will hence be in direct contact with TC MTS via the usual communication means (MTS_GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

January 2014.

## Duration and target date for the conclusion of the work (TB approval):

End Dec 2014 – final drafts, final Report, approval by MTS plenary at its first meeting in 2015.

## Resources required

Total resources required: 120 days.

### Experts manpower

Total manpower required: 120 working days. This resource includes the 24 working days to be provided free of charge by STF experts and further voluntary contributions provided by MTS members by supporting the STF activities. Therefore, the total cost for the manpower will be 96 working days (57 600 €).

### Travel cost:

Travel to one MTS meeting should be included for reporting the final results (1 000 € budget).

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work:

Number of experts required: 2-3

Relevant expertise required:

Expert skills in TTCN-3 and XML schema.

Experience in conformance test development would be appreciated

Experience in tool development would be appreciated.

Additional skills in mobile telecommunication technologies would be appreciated.

Support from the CTI will be vital to the success of this work.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 12 months no phases are required.

## Validation

Validation of the developed test specification – in particular the TTCN-3 code – is considered to be a task performed by the STF but is also expected to be assisted and supported by MTS TTCN-3 tool vendor members including, but not limited to Elvior, Testing Technologies and Ericsson. Tool vendors will provide licenses, required tool versions, and tool usage support to the STF members as necessary.

## Related activity in other bodies and co-ordination schedule

The STF shall base its work on the published TTCN-3 standard. In the cases when clarification of the standards is needed, the STF shall coordinate with STF 460 or its continuation STF. This pertains in particular to the adaptation of the TTCN-3 conformance testing framework.

The STF is also expected to provide a first stable draft of the test suite as an informal intermediate release in Jun 2014 to allow 3GPP to start assessment of standard compliance by TTCN-3 tools.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| ETSI ES 201 873-9 V4.5.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3; Part 9: TTCN-3: Using XML schema with TTCN-3 | Published |
| ETSI TS 102 995 V1.1.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3;Proforma for TTCN-3 reference test suite | Published |
| ETSI TS 102 950-1 V1.4.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite;Part 1: Implementation Conformance Statement (ICS) | see note |
| ETSI TS 102 950-2 V1.4.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite; Part 2: Test Suite Structure and Test Purposes (TSS&TP) | see note |
| ETSI TS 102 950-3 V1.4.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite; Part 3: Abstract Test Suite (ATS) and Implementation eXtra Information for Testing (IXIT) | see note |

Note: These references shall be used as base for the work.

## Work Items to be produced by the STF

The STF will produce the following deliverables (an intermediate version in June 2014 and final draft for approval in Dec):

DTS/MTS-202794-1ed111	TS 202 794-1 ed111 TTCN-3 Conformance Test Suite for use of XML schema ; 
Part 1 : Implementation Conformance Statement

DTS/MTS-202794-2ed111	TS 202 794-2 ed111 TTCN-3 Conformance Test Suite for use of XML schema ; 
Part 2: Test Suite Structure & Test Purposes

DTS/MTS-202794-3ed111	TS 202 794-3 ed111 TTCN-3 Conformance Test Suite for use of XML schema ; 
Part 3: Abstract Test Suite & IXIT

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

TB adoption of WI 	Oct 2013

Stable Draft 	June 2014

Draft for approval 	Dec 2014

TB approval (AbC)	Jan 2015

Publication	Feb 2015

# Performance indicators

Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings

  - Provision of TTCN-3 tools & support

  - Contribution from other ETSI TBs

Interest from stakeholders other than ETSI Members

  - Feedback from TTCN-3 tool vendors

  - Number of tools compliant to test suite

Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

External assessment

Tool vendors not involved in the STF (e.g. Ericsson) to assess quality of output.

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 2 Oct 13 | Tepelmann | Draft |  |