## Slide 1: Security SIG in MTS 19th December 2013 Meeting Agenda
Fraunhofer FOKUS

## Slide 2: Agenda SIG#9
Meeting: December 19th, 14:00 – 16:00
Planned Participants: Jürgen Großmann (JGR), Emmanuelle Chaulot-Talmon (EMM), Ian Bryant (IBR), Milan Zoric (MZO), Jan de Meer (JDM)
Security Testing Terminology and Concepts
Case Study Experiences
Life Cycle Guide
Risk-based Security Testing Methodologies
Talk at the ETSI Security Conference
ISO Liaison
Schedule

## Slide 3: Summary and Action Points
Next Meeting: December 19th, 14:00 – 16:00
AP Summary
  AP (EMM): Clarify responsibilities for ISO/ETSI liaison within ETSI (done)
  AP (JGR): Set EMM and JDM in CC for all correspondence with respect to ETSI/ISO liaison (done)
  AP (ATA): Use TR-Template for the SecTestTerm document (open)
  AP (ATA): Provide updated SecTestTerm document within this week (week 45) (open)
  AP (JGR): Deliver section on Risk-based Security Testing (2 weeks) (done)
  AP (JGR) : Deliver additional input for MBST for introduction of SecTestTerm document (2 weeks) (done)
  AP (ATA): Identify conflicting terms in SecTestTerm (December 19th) (open)
  AP (ATA): Check terms with ISO and ETSI definitions (December 19th) (open)
  AP (ALL): Discuss the terms, conflicts and the sources of terms next meeting (Dec 19th) (open)
  AP (JGR, JCU): provide final draft of the SecTestCases doument (done)
  AP (JGR,EMM): inititate RC when SecTestCases document is ready (done)
  AP (JGR, ATA): provide feedback to the draft SecAssusrance document until end of November (open)
  AP (IBR): establish work plan and initial contribution for SecAssusranc doc until next Security SIG meeting (Dec 19th) (done)
  AP (JGR): provide early draft of RBST document until November 15th. (done)
  AP (JCU): provide feedback to the draft RBST document until end of November (open)
  AP (JGR): establish work plan for RBST document until next Security SIG meeting (Dec 19th) (open)

## Slide 4: Security Testing Terminology
DTS/MTS-101583 SecTest_Terms in v0.4
  Document will be a TR not a TS
  Decision: Terms should be used as described in SecTestTerms. The other WIs should prevent using conflicting definitions. Meaningfull paraphrases should be used instead.
  No progress until today.
Action points:
  AP (JGR): Contact ATA and ask for update
  AP (ATA): Use TR-Template for the document
  AP (ATA): Provide updated document within this week (week 45)
  AP (JGR): Deliver section on Risk-based Security Testing (2 weeks) (done)
  AP (JGR) : Deliver additional input for MBST for introduction (2 weeks) (done)
  AP (ATA): Identify conflicting terms (December 19th)
  AP (ATA): Check terms with ISO and ETSI definitions (December 19th)
  AP (ALL): Discuss the terms, conflicts and the sources of terms next meeting (Dec 19th)

## Slide 5: Cases Study Experiences
DTS/MTS-101582 SecTest_cases in v0.3
  Stable draft with 6 cases studies
  Document is currently in status RC (until 07.01.13)
Main remaining issues
  AP (JGR, JCU) provide final draft of the doument (done)
  AP (JGR,EMM) inititate RC when document is ready (done)

## Slide 6: Security Assurance Lifecycle
  Document status (Resp: IBR)
  Draft and work plan available at ETSI collaboration portal
Open Issues
  AP (IBR) new Draft until January
  AP (JGR, ATA) provide feedback to the draft document until end of November (open)
  AP (IBR) establish work plan and initial contribution until next Security SIG meeting (Dec 19th) (done)

## Slide 7: Risk-based Security Testing Methodologies I
  Document status (Resp: JGR)
  WI: Risk-based Security Testing Methodologies (Section 6 with methodologies for risk based security testing based on standards like ISO 31000 and IEEE 829/29119),
  Draft work plan for WI
  Draft document with input from RASEN/DIAMONDS
  Resolution
  AP (JGR): provide early draft of RBST document until November 15th (done)
  AP (JCU) provide feedback to the draft document until end of November (open)
  AP (JGR) establish work plan and initial contribution until next Security SIG meeting (Dec 19th) (partially done, refinement necessary for MTS 61)

## Slide 8: Risk-based Security Testing Methodologies II

## Slide 9: ETSI/ISO Liaison
ETSI ISI&MTS liaisons has been confirmed by the SC27 plenary meeting in last week.
Participation at 9th ETSI Security Workshop with a session “ISO-ETSI Collaboration” (probably a short one, around 10 minutes given the number of participants to that session)
  Juergen will be the speaker for MTS security, within the ETSI/ISO SC27 collaboration session.
  ETSI/ISO SC27 coordination meeting, 18:00-19:30 at ETSI premises, in which Juergen is therefore definitely invited to participate (12-15 people at that meeting)
Action points:
  AP (JGR): Sent slides for ETSI Security Workshop to SIG members
  AP (EMM): Clarify responsibilities within ETSI (done)
  AP (JGR): Set EMM and JDM in CC for all correspondence with respect to ETSI/ISO liaison (done)

## Slide 10: Meeting Schedule
Next MTS SIG probably on January 16th 3:30 pm
MTS SIG Session in MTS plenary probably January 30th
Action points:
  AP (EMM): Check dates with MTS and SIG members