|  | STF 460 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | György Réthy |
|  | MTS#60 | Budapest | Date: | 24. September 2013 |
|  | 01-Oct-2013 | 02-Oct-2013 | Version | 0.1 |
|  | Doc ref |  | page 1 of 2 |

| STF | 460 |  | STF leader | György Réthy |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TTCN-3 Evolution 2013 |
| --- | --- |

| Milestone | A |  | Status | Covers the period until (cut-off date) | 30-Sep-2013 |
| --- | --- | --- | --- | --- | --- |
| Objective | Progress Report#1 approved by MTS#60 plenary (1-3 October 2013). |
| Achieved |  | YES |
| Remarks |  |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 02-Sep-2013 | 24. September 2013 |  |  |  |  |

# Executive summary

TTCN-3 has become an important testing technology, which is used intensively for test automation of functional, conformance testing, end-to-end and network integration testing, and used for performance testing as well as the execution language of model based testing solutions in telecommunication, automotive, medical and other industries. TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards. MTS is committed to keep the language powerful, up-to-date and well maintained.

TTCN-3 has also an important role in standardization. Several standards developed by 3GPP, ETSI TB INT (TISPAN), OMA, WiMAX Forum and the TETRA Association are using TTCN-3 as the basic specification. Furthermore TB ITS runs projects under the umbrella of the EC ICT Standardisation Work Programme 2010 – 2013. TC ITS test specification projects are going to use TTCN-3 as their choice for the testing language. 3GPP is asking MTS to provide continuous maintenance of the language.

The purpose of STF460 – “TTCN-3 evolution” is to maintain the high quality of the language and at the same time keep it harmonized with the new requirements of the users, new application areas and the changing paradigm of its application, like using TTCN-3 in model based testing, testing continuous signals and performance testing.

All requested changes to the language are recorded in change requests (CRs), which may report defects, requesting clarification, minor or major new features – up to the support of new application areas. The STF is completing the above purpose by resolving the CRs that may result in amendments of existing language standards, or creating new draft standards. It is also the STF’s task to discuss and resolve technical issues raised by MCC TF160 and, in general any other STF using TTCN-3 and the CTI.

The STF team consists of 4 experts (see in clause 7). The two working sessions up to the time of this report, with all STF members present, have been used for CR discussion, resolution, creation and review of resolution proposals.

The STF has resolved and/or closed 49 CRs and 17 further CRs are being progressed. Details are given in clause 4.1.

# Introduction

The STF work comprised of the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and final draft versions of the deliverables (for those parts having resolved CRs).

- Prepare the drafts for the TB approval process (for those parts having resolved CRs).

The STF consists of 4 experts and the STF session plan consists of 4 one-week working sessions with all experts present (see clause 7).

## Relation with the reference TB and with other bodies, inside and outside ETSI

The reference TB for the STF is TB MTS. TB MTS, except supervising the STF work at regular TB meetings, has also established a TTCN-3 Steering Group for the direct steering of TTCN-3 evolution, maintenance and extension. The work status is reported to TB MTS at each session of STF (by mail correspondence on the MTS-GEN mail exploder list). Outputs will also be reviewed and approved by TB MTS. Some active TB MTS members has also been involved in this STF and hence be in direct contact with TB MTS via the usual communication means (MTS-GEN mailing list, MTS face-to-face meetings, conference calls).

# Contractual milestone

The contractual milestone A, related to this Progress Report #1 is achieved by TB MTS approval of this progress report.

# Progress of the work

The STF has had two one-week working sessions with all STF members present, in line with the STF work plan:

- 8-12 July 2013, Göttingen, hosted by Institute für Informatik, University of Göttingen

- 26-30 August 2013, Berlin, hosted by Testing Technologies

The STF has resolved and/or closed 49 CRs and has progressed 17 further CRs. 5 new CRs have been received after the last STF session covered by this report.

The actual status of all TTCN-3 CR-s in the scope of STF460 is given below (documents to which no CR has been submitted are not listed).

Ext Pack: Advanced Parameterization (ES 202 784) - Roadmap

- 0005449: [New Feature] Add mapping for parameterized ASN.1 types - assigned.


Ext Pack: Configuration & Deployment Support (ES 202 781) - Roadmap

- 0006457: [Technical] Host ID not supported - assigned.
- 0006522: [Clarification] No way to specify configuration reference for "tciStartTestCase" in TCI-TM - assigned.
- 0006469: [Technical] TRI and TCI C# mapping is missing - assigned.
- 0006452: [Technical] Missing rules for mapping parameters - assigned.
- 0006523: [Clarification] Static configuration TciValue reference representation is not specified - assigned.
- 0006455: [Clarification] Logging of configurations - assigned.
- 0006415: [Clarification] Static PTC behaviour state between test cases - assigned.
- 0006446: [Technical] Restrictions on the use of the configuration type - assigned.
- 0006451: [Clarification] Invalid notes in static create, map and connect - assigned.
- 0006453: [Clarification] Functions called from configuration function - assigned.
- 0006454: [Editorial] Superfluous restriction for the configuration function - assigned.
- 0006456: [Technical] Comparison of configurations - assigned.
- 0006468: [New Feature] Import of configuration functions - assigned.


Ext Pack: Continuous signal support (ES 202 786) - Roadmap

- 0006518: [Editorial] Continuous signalling: find and violates - resolved.
- 0006517: [Editorial] Continuous signalling: keyword format in the BNF - resolved.
- 0006516: [Editorial] Continuous signalling: Missing table of keywords - resolved.
- 0006519: [Editorial] Continuous signalling: use of external packages - resolved.
- 0006520: [Editorial] Continuous signalling: PortValueOp shall not define a keyword - resolved.


Ext Pack: Perf & Real Time Testing (ES 202 782) - Roadmap

- 0006310: [New Feature] Change Request for Extension Package Performance and Realtime Testing - assigned.
- 0000404: [New Feature] Support for simulated time - closed.


Part 01: TTCN-3 Core Language - Roadmap

- 0006411: [Clarification] Example to clarify Modified Template semantics - confirmed.
- 0006318: [Clarification] Assignment of global templates and module parameters - assigned.
- 0006239: [Editorial] Restriction on verdict operation - assigned.
- 0006089: [New Feature] receive statements on port arrays - assigned.
- 0006430: [Technical] Use of uninitialized and partially initialized values - assigned.
- 0005889: [Technical] Usage as lvalue of fields of types which have subtype constraint which constrains the field should be forbidden - assigned.
- 0006563: [Clarification] Ambiguous rule in rules on template concatenation - resolved.
- 0006433: [Editorial] Invalid pattern syntax in regexp examples - resolved.
- 0006564: [Clarification] Concatenation example using undefined rules - resolved.
- 0006581: [Clarification] It must be clarified whether altsteps can accept timer parameters defined in the control part - resolved.
- 0005987: [Clarification] Unclarity of handling nested override directives in section 27 - resolved.
- 0006421: [Technical] 6.2.13.2: Semantic error in Example 1 - resolved.
- 0006425: [Clarification] Incomplete rule for compound expression comparison - closed.
- 0006428: [Clarification] Connecting already connected ports - closed.
- 0006580: [Technical] It must be clarified in the standard whether the first parameter in match() can be a template - closed.
- 0005959: [Technical] The localhost identification should be standardised in section 21.3.1 - closed.
- 0006491: [Technical] At least some compiler generate a runtime error when a function returns an unititialised variable even in cases when the result - closed.
- 0006422: [Technical] Restrictions on operations invoked from special places - closed.
- 0006423: [Technical] Restriction on communication operations in functions - closed.
- 0006412: [Technical] system component shall be passed to functions with map/unmap statements - closed.
- 0005922: [Technical] why strong typing is not used in map and unmap? - closed.
- 0006511: [Technical] One more "special place" for function call - closed.
- 0006429: [Clarification] modifies of 'record of' fields still seems to be ambiguous - closed.
- 0006586: [Technical] How to encode to/decode from XML values containing non-ASCII characters? - closed.
- 0006440: [Editorial] Restriction on imported enumerated types - closed.
- 0006588: [Clarification] Text string compatibility rules are ambiguous - closed.
- 0006448: [Technical] Rules for external function parameters - closed.
- 0006431: [Editorial] Superfluous rule for component type compatibility - closed.
- 0006562: [Clarification] Use of template references in expression - closed.
- 0006449: [Editorial] Invalid note in the chapter 10 - closed.
- 0006585: [Technical] LanguageSpec handling of import statements shall support both implicit & explicit mappings - closed.
- 0006447: [Technical] Additional restrictions on port mapping and unmapping parameters - closed.
- 0006438: [Technical] Restriction on port mapping parameters - closed.
- 0006426: [Technical] Missing restrictions on operations in component type declarations - closed.
- 0006450: [Editorial] Some typos in template concatenation examples - closed.
- 0006434: [Technical] Invalid BNF rule for n-times quantifier - closed.
- 0006565: [Clarification] There Appears to be a parenthesis missing in rule 116 (PatternElement) - closed.
- 0006477: [Clarification] clarification needed that it is no error to apply "ifpresent" on an expression which may result in "omit" - closed.
- 0006424: [Clarification] Ambiguous rule in the regexp function - closed.


Part 05: TTCN-3 Runtime Interface - Roadmap

- 0006015: [New Feature] Introduction of triErrorReq for the TRI as it is defined in TCI-CD - closed.
- 0005948: [Technical] C++ mapings toString() not needed - closed.
- 0006257: [Technical] TRI & TCI identifiers in C++ interface mapping wrongly defined - closed.
- 0006177: [Editorial] Typos in TRI Java Mapping - closed.
- 0006084: [Editorial] Parameter typo tsitPortId in interface of the Java mapping - closed.
- 0006164: [Technical] MapParam and UnmapParam not defined for the C# mapping - closed.


Part 06: TTCN-3 Control Interface - Roadmap

- 0006601: [Technical] C++ mapping of the address in mismatch calls - closed.
- 0006605: [Technical] Java and C++ mapping of tliTcExecute - closed.
- 0006600: [Technical] Missing data in TLI check operations - closed.
- 0006521: [Editorial] Section 8.3.3.1: last method name incorrect in description section - closed.


Part 09: Using XML with TTCN-3 - Roadmap

- 0006389: [Technical] Variant overwriting rules are not correct - assigned.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

No technical risk or difficulties has been encountered.

# Proposed changes in the STF work plan

No change is needed in the STF's work plan.

# Resources requirements

The STF is composed of the following experts:

- Jens Grabowski, Institute fuer Informatik, University of Goettingen: TTCN-3 language and tool implementation technology expert

- Ina Schieferdecker, Fraunhofer FOKUS: TTCN-3, IDL, XSD and tool implementation technology expert

- Jacob Wieland, Testing Technologies: TTCN-3 language and tool implementation technology expert

- György Réthy, Ericsson Hungary Ltd.: TTCN-3, ASN.1 and XSD expert, testing methods and technologies for functional and non-functional testing

With this composition, all expertise needed to maintain and develop the TTCN-3 language standards is available and all qualification required exists.

The STF session plan schedules 4 one-week working sessions with all experts present:

- 8-12 July 2013, Göttingen, hosted by Institute für Informatik, University of Göttingen

- 26-30 August 2013, Berlin, hosted by Testing Technologies

- 7-11 October 2013 (planned for Göttingen, hosted by Institute für Informatik, University of Göttingen)

- 25-29 November 2013 (planned for Göttingen, hosted by Institute für Informatik, University of Göttingen)

# Changes in the STF Team

There was no change in the STF's constitution and no change is foreseen or needed to complete its mission.

# Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

All STF members have participated at the regular online TTCN-3 Tool Vendor meeting organized by STF 160 on the 27th August 2013.

The STF leader, György Réthy has participated at TB MTS meeting no. 60, on 01-02 October 2013, Budapest and has present the current milestone report.

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

TTCN-3 change requests can be provided via TB MTS’s web page (http://portal.etsi.org/portal/server.pt/community/MTS/323), the official ETSI TTCN-3 web page (http://www.ttcn-3.org) or directly to the Mantis CR handling system (http://t-ort.etsi.org/main_page.php). The CR discussion and the progress of resolving CRs (down to the concrete text changes in the effected standard(s)) can be followed in Mantis. STF sessions and work progress is also announced at TB MTS's mailing list (MTS-GEN).

# Technical advice required from the reference Technical Body

No CR needs escalation to the TTCN-3 Steering Group of TB MTS at the time of this report.

# Status of the deliverables

The STF's task is to resolve TTCN-3 change requests (CR-s) and - at the end of the project - implement the resolved CRs in the relevant standards and produce the drafts for TB approval. The actual status of the TTCN-3 CRs is given in clause 4. The STF has to deliver the drafts for TB MTS approval in December 2013, therefore at the time of this report no draft is due yet.

# Next report

The next report is the Final report, which is scheduled for MTS#61, 28-29 January 2014, Sophia Antipolis.

# Any other business

None.