## Slide 1: Security SIG in MTS 02nd October 2013 Progress Report
Fraunhofer FOKUS

## Slide 2: Agenda SIG#8
Participants: Jürgen Großmann, Ari Takanen, Dieter Hogrefe, Emmanuelle. Chaulot-Talmon, Ian Bryant, Jorge Cuellar, Milan Zoric
Review/discussion APs and WI status
Security Testing Terminology and Concepts
Case Study Experiences
Design Guide & Security Testing Methodologies
Schedule

## Slide 3: APs (from SIG#7)
Jürgen/Peter: complete Diamonds case study input
Ari/Peter: Invite E2NA and CTI to review Terminology & Concepts (after stable draft)
Ian/Scott: provide stable draft for September
MTS: request formal liaison with ISO SC27/WG3&4

## Slide 4: Security Testing Terminology
DTS/MTS-101583 SecTest_Terms in v0.4
  Ari invited E2NA and CTI to comment on the last version
  Comments are available from Milan Zoric
  Comments are available from Conformiq
Main remaining issues
  MTS has to decide whether document shall be TS/TR (CTI proposes TR)
  Alignment with other SIG WI -> AP: WI authors should provide major terms from their documents (until mid of October)
  Imbalance between sections need to be resolved
  References to ETSI performance testing documents necessary even if they do not tackle with security?

## Slide 5: Cases Study Experiences
DTS/MTS-101582 SecTest_cases in v0.3
  Stable draft with 6 cases studies
    4 case studies from DIAMONDS (banknote processing, banking, automotive, radio protocols)
    2 case studies from SPACIOS (eHealth, document server)
Main remaining issues
  Minor editorial issues -> AP JGR check with EMM
  Alignment with other Wis -> AP JGR/JCU provide list of terms from the case studies (until mid of October)
  Start remote consensus -> AP JGR/EMM after 1 is finished

## Slide 6: Design Guide & Security Testing M.
Document status
  Work plan for WI has been provided by Ian
  Draft with lots of notes, needs to be compiled in a draft document but only sparse progress
  Support offer from Ari and Jürgen (input from RASEN/DIAMONDS project)
Resolution
  Speedup the progress is main goal
  Proposal to MTS: Split document in two WIs
    WI: Verification and Validation Life Cycle part (Sections 1-5 and Annexes A, B from original document), Resp: IBR
    WI: Security Testing Methodologies (Section 6 with methodologies for risk based security testing based on standards like ISO 31000 and IEEE 829/29119), Resp: JGR
  AP JGR/IBR establish work plan and initial contribution until next Security SIG meeting
  AP JGR/IBR provide list of terms from the case studies (until mid of October)

## Slide 7: Schedule
Next version of DTS/MTS-101583 SecTest_Terms to be delivered for January MTS
Next version of DTS/MTS-101582 SecTest_Cases to be provided for RC in October
Work plan and initial version of
  WI: Verification and Validation Life Cycle part (Sections 1-5 and Annexes A, B from original document), Resp: IBR
  WI: Security Testing Methodologies (Section 6 with methodologies for risk based security testing based on standards like ISO 31000 and IEEE 829/29119), Resp: JGR
  to be provided until next MTS Security SIG
Next MTS Security SIG November 5th