## Slide 1: Security in MTS 21st January 2013 SIG Report
Fraunhofer FOKUS

## Slide 2: SIG#6/6‘ (Nov‘12) SIG#7 (18.1.)
7 Participants: P. Schmitting, D. Tepelmann, S. Pietsch, A. Rennoch, I. Schieferdecker, A. Takanen, I. Bryant (supported by E. Chaulot-Talmon & L. Vreck)
Security workshop presentation 17th January by Scott, Ari, Ian, Ina well received
Thank you! 

## Slide 3: „Terminology“ (1st draft)
3 Definitions, symbols and abbreviations
4 Introduction to security testing
  4.1 Types of security testing
  4.2 Testing tools
  4.3 Test verdicts in security testing
5 Use cases for security testing
6 Security test requirements
  6.1 Risk-assessment and analysis
7 Functional testing
8 Performance testing for security
9 Fuzz testing
  9.1 Types of fuzzers
  9.2 Fuzzing test setup and test process
  9.3 Fuzzing requirements and metrics
Good start until September 2012

## Slide 4: WI status and schedules
Terminology and Concepts (Ari):
1st draft (word document) available since September Plan: stable draft for MTS#58 and approval MTS#59. -> no progress till MTS#57
-> new plan: stable draft in April 2013
Case studies (Ari):
Plan: early draft MTS#58, stable draft MTS#59. -> no progress till MTS#57 -> input in preparation for April 2013 (by Diamonds partners)

## Slide 5: WI status and schedules
Design guide V&V (Scott):
Plan: Stable draft and review in MTS#58, approval in MTS#59. -> no progress till MTS#57
-> draft in preparation for MTS#58
Security Testing Methodology (Scott):
Plan: results to be integrated in V&V -> no progress till MTS#57

## Slide 6: Next steps
  Ari/Scott: provide new drafts for comments to interested members
  Axel/Jürgen: provide Diamonds case study input
  NN: Invite E2NA and CTI to review Terminology & Concepts (after stable draft)
Next SIG meetings
  No SIG meeting planned
  Discussion of next drafts in MTS#59