|  | STF 454 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | Andreas Ulrich |
|  | MTS#59 | Berlin | Date: |  |
|  | 14-May-2013 | 15-May-2013 | Version |  |
|  | Doc ref |  | page 1 of 2 |

| STF | 454 |  | STF leader | Andreas Ulrich |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | Design of the Test Description Language (TDL) |
| --- | --- |

| Milestone | A |  | Status | Covers the period until (cut-off date) | 31-May-2013 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Progress Report#1 with the STF Leader plan for STF continuation approved by MTS#59 (21-22 May 2013) and initial draft of DES/MTS-140_TDL with “concepts” and for review. The STF Leader must upload the Progress Report and the draft ES four weeks before the start of the MTS plenary. |
| Achieved | yes | Indicate whether the objective has been achieved If the objective is not achieved, give a short explanation in the “remarks” |
| Remarks | Submitted on 29-Apr-2013 due to health problems of the STF leader in the week before |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 25-Apr-2013 | 29-April-2013 |  |  |  |  |

The Progress Report must be produced at the time set in the STF Work Plan.  It generally corresponds to the achievement of a contractual milestone.  The approval of the Progress Report by the ETSI Director-General and the reference TB is required to authorize payment.

The purpose of the Progress Report is to provide an overview of the work performed by the STF between two milestones, the results achieved, difficulties encountered, planning, schedule, etc.

The report is addressed to the reference TB and the ETSI Secretariat, also for STFs funded by EC/EFTA.  Its content is of more technical nature than the Interim and Final Reports.  However, the Progress Reports are an important element to assess the progress of the STF.  The Progress Report may also raise warnings for difficulties that could not be foreseen when the Interim Report was produced and require action from the TB and/or the ETSI Secretariat.

The author shall be conscious that the approval of the Report embodies the authorisation to pay an amount, which may be considerable.  Moreover the correct understanding of the background information and actions requested may affect the outcome of the STF.  The STF Leader should feel responsible to provide complete explanations and give evidence to the items that must be understood by the readers.

The structure of this template is given as a guideline. Non-relevant sections may be suppressed. Paragraphs may be added as necessary.  These guidelines (in italic) must be deleted in the final document.

# Executive summary

The report should start with a synopsis of the overall content, highlighting the most important and strategic elements that should be noted.  This summary should not exceed half-a-page and shall be presented in a concise manner, preferably with bullet-points, with reference to the specific clauses of the report for any greater details.  This is also the place where to request any changes to schedule, resource usage and deliverable type.

This progress reports covers the work on the new STF 454 on “Design of the Test Description Language (TDL)” during the period 11-Feb-2013 until 31-May-2013, which represents the first working period of this STF. As the main result of this working period, the early draft on TDL was submitted on 29-Apr-2013 for approval at MTS#59 to be held on 14/15-May-2013.

This early draft covers mainly the structure (ToC) of the upcoming TDL standard and contains an initial description of the TDL features at meta-model level (abstract syntax) that requires further refinement and consolidation in the subsequent STF working period.

To better support the work of this STF, an additional funding of 5 person days is requested to setup a development platform suitable for the design of the TDL meta-model.

A decision at MTS#59 is expected on the continuation of this STF until Milestone B which is scheduled in combination with MTS#60 in September 2013.

# Introduction

The introduction must give qualitative information and a strategic view of the STF activity since the last milestone.  Details will be provided in the following sections.

In this paragraph, a presentation of the achievements of the STF may be provided, with a concise self-standing announce (max 5 lines) introduction. This information is used to communicate the achievements of the STF to a general audience (e.g. on the ETSI WEB site).

The progress report covers all work of STF 454 done in the period 11-Feb-2013 until 31-May-2013. This first period concludes with the submission of the Early Draft on TDL as part of the contractual milestone. The progress within the STF is reported in detail along the three main sessions that took place within the timeframe. Based on the initial work a number of technical risks were identified and mitigation strategies could be devised. The biggest risk here is that the expectations on TDL and hence its scope are still varying among MTS members making it difficult to agree on a concise language as an initial step that can be achieved within this STF. To ensure the quality of the TDL meta-model it is suggested to finance an additional effort of 5 person days for the setup of a proper development platform.

# Contractual milestone

A statement must be provided to explain how the contractual milestone relevant to this contract has been achieved and whether the target has been fully or partially met.  If the target has been partially met, a rationale must be provided to explain the reasons, consequences on the future STF activity and corrective actions.  Please ensure that the major statements about the achievement of the contractual milestone are highlighted in the Executive Summary.

According to the ToR, Milestone 1 of an early draft is described as follows: “Deliver an early draft on TDL, set the scope of TDL and describe the main concepts of TDL as a meta-model. WG review expected.”

The LoE states the following on Milestone A: “Progress Report#1 with the STF Leader plan for STF continuation approved by MTS#59 (21-22 May 2013) and initial draft of DES/MTS-140_TDL with “concepts” and for review.  The STF Leader must upload the Progress Report and the draft ES four weeks before the start of the MTS plenary.”

The Early Draft was uploaded and publicized on 29-April-2013. It contains the table of contents and covers the TDL concepts in terms of a discussion of the TDL meta-model as requested. The Progress Report was uploaded to MTS#59 docbox on 7-May-2013.

With submission of both documents the contractual milestone will be achieved.

# Progress of the work

This paragraph provides information on the progress of the work with respect to the current work plan targets and future contractual milestones.  Indicate here whether the Work Plan associated to the contractual milestones must be revised and provide the updated schedule.  .  Please ensure any changes in the STF work plan and milestone schedule are highlighted in the Executive Summary.

The work of this STF in the first period was performed mainly in three sessions. The achievements of each session and follow-on activities are highlighted in the following.

First session in week 7

- Goal: Gain common understanding in the team

- Discussion of TDL use cases and users of TDL

- Clarifying the scope of TDL for

  - Conformance (functional) testing

  - Interoperability testing

- Discussed examples of test specs

  - 3GPP UE conf tests

  - IMS iop tests

- Any input to TDL must be given by convincing examples

- Walkthrough of TDL feature list (not completed)

  - Done: Structure – Interactions – Behavior

  - Open: Data – Time – Misc.

Second session in week 10

- Goal: Establishing the foundations of TDL

- Closer look at examples

  - IMS iop testing, Ericsson IMS, IPv6 iop testing

  - 3GPP conf testing, OMA conf testing

  - Generated tests from MBT tools (other STF)

  - HLTD requirements (pre-TDL work)

  - Test spec languages CCDL

- Consolidation of gathered TDL features

- Further discussion on TDL features – with action items

- Result and next steps

  - Initial feature list mostly completed (can be always extended)

  - Further discussions needed, addressed in Action Items

Third session in week 15

- Goal: Laying the foundation of the TDL standard

- First and complete walk-through and discussion of the meta-model covering

  - Structure of a TDL model

  - Packaging concept

  - Test architecture

  - Behavioural expressions

  - Data values

  - Time concepts

  - Miscellaneous concepts

- Fixing the structure of the TDL document

Subsequent week 16

- Completing of the early draft

- Submission of early draft on 29-April-2013

Coordination session in week 21 (planned)

- Discussion of feedback received from MTS and SG

- Discussion of open issues observed by STF experts

- Planning of 2nd period of STF

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

Provide information on the difficulties encountered and the way technical risk will be managed.  We do not expect that an STF can work without facing technical risk and difficulties.  These must be reported or it must be explicitly states that there have been no difficulties.

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Scope and contents of TDL draft moving or changing due to “green field” development | high | medium | Move insufficiently discussed topics to a follow-up STF on TDLv2. |
| Validity and consistency of developed concepts (meta-model) cannot be guaranteed | medium | medium | Remove all inconsistent and unfinished elements from the final TDL document; enforce validation activities outside of the STF. |
| Acceptance of proposed TDL concrete syntax missing by end users | low | medium | Collect feedback from end users and incorporate changes possibly in the current TDL document; otherwise task needs to be handled by a follow-up STF. |
| Delayed delivery of next draft due to vacation period (draft requested 4 weeks prior to MTS#60) | low | high | Try to distribute work to STF members such that they can work independently from each other. |

# Proposed changes in the STF work plan

Confirm the current STF Work Plan and schedule or provide here the details of the changes, if revised.

Please ensure that these requirements are highlighted in the Executive Summary.

Up to now there are no changes foreseen in the STF work plan. That is, the next draft on TDL will be delivered at MTS#60 in September 2013.

# Resources requirements

Possible requirement for additional resources to complete the work or, alternatively, results that can be achieved with the present resources. For ETSI funded STFs, the extension of resources may be requested to the Board by the reference TB.   Be aware that no extra resource will be forthcoming from the EC/EFTA.

Possible requirement to switch resources from one budget element to another (e.g. from travels to manpower).  For ETSI funded STFs, this can be agreed by the TB.  For STFs funded by EC/EFTA, switching resources from one budget element to another (e.g. from travels to manpower) require preliminary agreement and must not exceed 10% of the relevant budget element.

Please ensure that these requirements are highlighted in the Executive Summary.

The STF has in total 174 person days for contracted experts. In the first period of the STF from February until May 2013 the planned 75 person days were spent as set in the LoE. This amount of resources turned out to be very tight being sufficient at the end to cover only basic work as it is reflected in the Early Draft document. The difficulties here are mainly due to fact that TDL is a completely new development at ETSI that needs first to define its exact scope and its interfaces to related technologies such as TPLan, UML UTP, TTCN-3. In addition, different from the ToR five experts were hired instead of the planned four experts, for whom the resources were originally planned. A larger team however increases also the internal coordination overhead.

Spending the available resources for contracted experts more or less equally over the entire duration of the STF, it is suggested to deploy the amount of 60 (5*12) person days for the second period up to Milestone B. This amount leaves a contingency of 39 person days for the final period of the STF from October 2013 until January 2014.

In addition, it is requested to grant another 5 person days as additional budget to support an unforeseen activity as outlined and justified in the following.

The key element of TDL is its meta-model since it is the backbone of any TDL concrete syntax to be designed and serves as the intermediate representation of a TDL model that is used by any tool (compiler/transformer, analyzer, visualizer etc.). Therefore it is important that this meta-model is sufficiently designed and validated. The meta-model validation is moved completely as a voluntary effort of the research organizations behind the experts participating in this STF.

However it is equally important that the meta-model is designed according to current industry standards which encompass mainly the UML MOF technology. Currently the design of the meta-model is done using the drawing tool Microsoft Visio which is an error-prone process. Therefore it is suggested to setup a development platform to help editing and designing the TDL meta-model.

This work was unforeseen in the ToR, but would greatly improve the quality of the TDL standard.

As an additional activity, the setup of an appropriate platform for meta-model development requires an effort of additional 5 person days of funded resources which is herewith requested. It should be noted that the voluntary part of about 30% in this STF is already very high compared to other STFs.

# Changes in the STF Team

Please indicate experts that have left and new experts that have joined the Team since the last report and experts that are expected to leave or be recruited before the next Report. Please ensure that this information is highlighted in the Executive Summary.

No changes.

# Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

This paragraph shall provide an “Executive Summary” of the meetings with the Reference TB or the Steering Committee or other Bodies inside or outside ETSI since the last Report.  Detailed meeting documents need not to be attached but may be referred.

In this report you must indicate title, place, date, experts participating, and an executive summary highlighting in a visible way the results achieved from the participation.  Specific selling/important points should be stated and quotes from the report can be included to strengthen the position.

For the meetings outside ETSI, the expert(s) attending must provide a detailed report and a hyperlink to this report must be included.

Achievements of the STF’s first period and the plan for the next period until Milestone B will be presented at MTS#59 in Berlin on 14/15-May-2013 by Gusztav Adamis (in person) and Andreas Ulrich (STF leader, remote).

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

Provide information on the STF communications, presentations, papers and promotion activities, inside and outside ETSI, including the address of WEB pages etc.  eEurope STFs shall have their pages accessible to the eEurope standardization WEB site and drafts are available to all.

Since there were no results from this STF yet, nothing was presented. A STF presentation was submitted to UCAAT 2013. With more results becoming available, the STF will improve its dissemination activities over the next period.

# Technical advice required from the reference Technical Body

This paragraph shall indicate to the Chairman of the reference TB (or the Steering Group), the subjects that need to be discussed and the decisions that need to be taken to optimise the STF activity.

All technical discussions that cannot be resolved within the STF are diverted to the MTS TDL Steering Group that takes care of resolving any technical issues. This instrument is functioning well; no further technical advice is requested for now.

# Status of the deliverables

The STF leader shall provide information on the status of the deliverables (e.g. level of completion, expected difficulties, etc.).  All the draft deliverables must be available on the ETSI Server, in an area accessible by the TB and the ETSI Secretariat.

The hyperlink to the all the drafts available must be provided in this section.

The Early Draft on TDL submitted at MTS’59 that is available here:

http://docbox.etsi.org/MTS/MTS/05-CONTRIBUTIONS/2013/MTS(13)000008_Draft_-_DES_MTS-140_TDL__v0_0_1__ES_203_119____Test_Descript.zip

It reflects a very early version of the upcoming TDL standard. The level of completion is estimated to be low since the presented TDL concepts are still not consistent and well integrated. Moreover the parts on concrete syntax and semantics definition of all concepts are missing.

The most recent version on TDL reflecting also intermediate versions is available in the public area of the STF on docbox:

http://docbox.etsi.org/STF/STF454_MTS_TDL/Public/ETSI_ES_TDL.pdf

# Next report

The next report is scheduled for: planned date for the next report is required.

The next progress report will be delivered together with the expected Stable Draft on TDL at MTS#60.

# Any other business

None.