|  | ToR STF YE (TC MTS) |
| --- | --- |
|  | Version: 0.2 |
|  | Author: György Réthy – Date: 14 May 2013 |
|  | Last updated by: Alberto Berrini – Date: 15 May 2013 |
|  | page 1 of 6 |

Terms of Reference for Specialist Task Force STF YE 
(TC MTS) on 
”Extension of Conformance tests for TTCN-3 tools”

Document status

| Status of these ToR | Draft for MTS#59 approval (14-15 May) as MTS(13)59_023 To be approved by Board#93 (6-7 June) |
| --- | --- |
| Work Items to be approved | RTS/MTS-00132-1ed141 TS 102 950-1 ed141 RTS/MTS-00132-2ed141 TS 102 950-2 ed141 RTS/MTS-00132-3ed141 TS 102 950-3 ed141 |
| Funding | 43 000 € (42 000 € manpower + 1 000 € travel) voluntary contribution 20% of total manpower |
| Time scale | Sep 2013 to end May 2014 |
| Board priority category B(12)88_030 | Standards enablers/facilitators (e.g. conformance test/interoperability). Recommendations: use of TTCN and CTI supervision, require average 20% voluntary contribution from Companies sending experts. |
| Notes from Secretariat | Use TTCN methodology. Work will be done under close CTI overview. STF will be started after base documents listed in §3.13 are published. Presentation of previous work on TTCN tools by TC MTS to Board#91 BOARD(13)91_036 |

# Reasons for proposing the Specialist Task Force (STF)

Over the last decade TTCN-3 has become a significantly important testing technology with very high deployment at various ETSI member companies as well as other organizations internationally. With its established usage in 3GPP, ETSI, OMA and the AUTOSAR (a consortium of car makers and OEM suppliers), its role in standardization is further growing. 3GPP is using TTCN-3 as the test specification language e.g. for IMS call control testing from Rel. 8 onward. TC INT is using TTCN-3 for automating IMS core network interoperability testing. TC ITS is using TTCN-3 to specify all its test suites under the EC mandate M/453.

Significant number of TTCN-3 test toolsets are available on the market (at least 7 commercial tools and 2 internal tools of industrial ETSI members) that also indicate the high interest and use of the language. Due to serving several domains and application areas, the TTCN-3 standards which provide the foundation for this testing technology, are quite complex and encompass multiple hundreds of pages. Part 1 of the TTCN-3 series, the TTCN-3 core language, alone is estimated to contain on the order of 5,000 requirements. Over the past 10 years the TTCN-3 community has repeatedly requested by for some kind of assurance that tools conform to TTCN-3 standards. A standardized testing language such as TTCN-3 should lead by example, i.e., tools that check conformance of systems to standards should also be tested for their compliance to standard.

Based on these requests, TC MTS developed a first conformance test suite in STF 409 which lead to the discovery of 19 issues or ambiguities in the TTCN-3 standard version v4.2.1 when covering about 1/3 of the clauses in the main standard with some tests. The test suite was extended, re-based to TTCN-3 v4.3.1 by STF433 and a new coverage analysis approach, reaching 38 % coverage of the core language clauses at least with a few test cases. STF 454 has upgraded the test suite to version v4.4.1 of the core standard and extended its clause coverage to about 87%. TTCN-3 is, however, a living language, a new version is published by ETSI each year, the latest published version is v4.5.1. Up to date the TTCN-3 conformance test suite development is one release behind the language development.

TC MTS’s target with this STF request is to synchronize the development of the TTCN-3 language and its conformance test suite, and reach full clause coverage of the standard. This would support that TTCN-3 test suites will also in the future compile on multiple TTCN-3 tools, by removing possible misunderstandings and ambiguities when implementing a new language feature in test tools.

## Overview of the proposal

### Purpose of the work

The purpose of this work is to update the TTCN-3 tool conformance test specification to the latest available version of the TTCN-3 language, thus synchronizing language development and the test suite development and to reach full clause coverage of the core language, and to extend it to full clause coverage. More concretely, to revise and update the ICS, test purposes and the TTCN-3 tests. See details in clause 1.2.1.

### Relation with the ETSI strategic objectives

This STF directly supports the ETSI strategic objectives 3rd Generation partnership, "Interoperability and Testing" and “Intelligent Transport Systems (ITS)”.

### Market impact, benefits to be gained

Strategic importance behind the work: the decisions by 3GPP RAN5 to move to TTCN-3 from Release 8 onwards, TC TISPAN to develop NGN test suites, TC INT to develop core IMS network test suites, and TC ITS to develop conformance and interoperability test suites in TTCN-3, all required the availability of a number of different, high quality, commercial TTCN-3 tools and well as the ability for ETSI members to assess that these TTCN-3 tools really comply to the ETSI TTCN-3 standards.

### Interest of ETSI Members and other stakeholders

Today as 3GPP, INT, and ITS test teams have started to use TTCN-3 as their conformance, interoperability and benchmarking test suites development language, the biggest potential stakeholder is the mobile telecommunication and intelligent transport systems community: operators, network and user equipment manufacturers, chipset and ITS infrastructure vendors, automotive companies, and test equipment manufacturers.

### Relation with other activities within ETSI and/or related organizations

TTCN-3 is THE standard programming language used by all ETSI TCs producing conformance test suites. It is also used for benchmarking test suites, interoperability test suites and interworking test suites.

### Priority within the TC

This STF proposal has a HIGH priority in order to support further growth of TTCN-3 in 3GPP, ETSI, OMA, AUTOSAR and other bodies and to response to user requirements in a timely fashion.

### Motivation why the work cannot be performed within the TC

Earlier attempts by TC MTS to create an official test suite based on voluntary contributions, e.g. by collecting regression tests from tool vendors, have not lead to a fruitful output. There are many different factors and reasons. Tool vendors consider regression tests maybe as their most important asset over their competition. Also differences in regression test approaches, structures of test suites and granularity of test cases have had disallowed creating a meaningful test suite. The excellent results of STF 409, STF 433 and STF 454 have shown that the STF model works for this purpose very well

Also, the nature of the work (analysis of programming languages, interworking of different notation languages, coding technologies, test scripting) requires mixed and specialized expertise that is not common and partly available by delegates attending ETSI meetings.

### Support from ETSI Members

The following ETSI Members support the creation of an STF to produce the deliverables listed in §3.14:

| ETSI member | Name | Role | Motivation |
| --- | --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | Ericsson Test Competence Centre, Product Manager | TTCN-3 is extensively used and plays a strategic role in all phases of product development. |
| Institut fuer Informatik, Universitaet Goettingen | Dieter Hogrefe |  | The University of Goettingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. |
| Fraunhofer FOKUS | Ina Schieferdecker | Competence Centre on Modelling and Testing, Director | TTCN-3 plays a central role in our R&D projects and in our training programs, so that TTCN-3 tools compliance to the standard and their interoperability is important to us. |
| Conformiq | Stephan Schulz | CTO | TTCN-3 plays a central role as an output format for our tool in our commercial projects and in our training programs. TTCN-3 tool independence is for us a key asset of TTCN-3 |
| Testing Technologies | Theofanis Vassiliou-Gioles | CEO | Testing Technologies promotes TTCN-3 since the very beginning 10 years ago with tools and services. From end-users we understand that the compatibility of TTCN-3 tools applied is crucial for the further deployment of TTCN-3, at companies and at standardisation bodies and for gremias. |
| Elvior | Andres Kull | CRO | Elvior as TTCN-3 tool vendor is interested in evolving of the language. It is important that different tool vendors interpret all aspects of TTCN-3 language in a similar way, output of this STF will help to achive this target. |
| Broadbit | Andras Kovac | SENIOR ITS EXPERT | Broadbit is a TTCN-3 tool and service provider and supports this activity |

The common motivation of the supporting organizations is to increase the overall use of TTCN-3 and respond to user community duly and timely.

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

Telefon AB LM Ericsson: participation in Steering Committee, review of documents.

Telecom Italia: participation in Steering Committee.

Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to STF resources for reviewing the draft documents, participation in TTCN-3 steering committee

Fraunhofer FOKUS: reviewing the draft documents, participation in TTCN-3 steering committee

Conformiq: reviewing the draft documents, participation in Steering Committee.

Testing Technologies: participation in Steering Committee, provision of TTCN-3 tool for validation & voluntary resource for STF work.

Elvior: participation in Steering Committee, provision of TTCN-3 tool for validation & voluntary resource for STF work.

## Organization of the work

### Identification of tasks, phases, priorities, technical risk

The creation of the TTCN-3 reference test specification work will comprise the following tasks:

Analysis of changes in the core language between 4.4.1 and 4.5.1 and to be approved 4.6.1

Update of PICS, test purposes, and existing conformance tests including validation of tests on multiple tools

Extension of implementation conformance statement (ICS).

Extension of test suite structure and test purposes (TSS & TP).

Extension of abstract test suite (ATS) and IXIT including validation on multiple tools

Extensions to increase the coverage of the TTCN-3 core language features are expected to be done on a best effort based on available resource and should follow the prioritization specified by TC MTS.

### Outcome of the STF

An updated version of well documented TTCN-3 reference test specification.

# Consequences if not agreed:

The further adoption of TTCN-3 at ETSI, 3GPP, OMA, and the AUTOSAR consortium are put at risk, if this continuation work is not done. As tool support of the required features is dependent on the standardization of the features, not agreeing this proposal would have an unfavourable effect on the above domains. Also, further uptake and usefulness of the language will be adversely affected, thus jeopardizing ETSI’s significant contribution to this work.

# Detailed description:

## Subject title:

Update and extension of conformance test suite for TTCN-3 tools

## Reference Technical Committee:

TC MTS.

## Other interested TCs (if any):

3GPP LTE,  TC BRAN, TC ITS, TC INT, TC ERM

These TCs use TTCN-3 for test suite development and their members are impacted by TTCN-3 tools’ compatibility.

OMA

Is using TTCN-3 to develop and maintain conformance test suites.

## Steering Committee

MTS Committee has established a TTCN-3 Steering Group for the direct steering of STFs for TTCN-3 evolution and conformance tests that will closely follow the progress of this STF. STF outputs will also be reviewed and approved by TC MTS. It is very likely that some active TC MTS members will apply to be involved in this STF and will hence be in direct contact with TC MTS via the usual communication means (MTS_GEN mailing list, MTS face-to-face meetings, conference calls). Support from the CTI department will also be requested and is seen as being vital to the success of this work.

## Target date for the start of work:

September 2013.

## Duration and target date for the conclusion of the work (TB approval):

End May 2014 – final drafts, 3Q2014 approval and Final Report.

## Resources required

Total resources required: 85 days.

### Experts manpower

Total manpower required: 70 working days. In addition, this resource will be complemented by the 15 working days to be provided free of charge by STF experts and further voluntary contributions provided by MTS members by supporting the STF activities. Therefore, the total manpower available for the STF will be 85 working days.

### Travel cost:

Travel to one MTS meeting should be included for reporting the final results (1 000 € budget).

### Other cost:

None.

## Experts qualification required, mix of skills

The following experts are required to perform the work:

Number of experts required: 2-3

Relevant expertise required:

Expert skills in TTCN-3.

Experience in conformance test  development.

Additional skills in mobile telecommunication technologies would be appreciated.

Support from the CTI will be vital to the success of this work.

## Scope of Terms of Reference:

See Clause 1.

## Organization of the work in tasks and/or phases:

The work will be organized in sessions located in ETSI or premises of the STF members if that allows for an efficient treatment of the work. As the STF duration will not exceed 6 months no phases are required.

## Validation

Validation of the developed test specification – in particular the TTCN-3 code – is considered to be a task performed by the STF but is also expected to be assisted and supported by MTS TTCN-3 tool vendor members including but not limited to Elvior, Testing Technologies, Tool vendors will provide licenses, required tool versions, and tool usage support to the STF members as necessary.

## Related activity in other bodies and co-ordination schedule

The STF shall base its work on the published TTCN-3 standard. In the cases when clarification of the standards is needed, the STF shall coordinate with STF 460 or its continuation STF.

## Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status |
| --- | --- | --- |
| ETSI ES 201 873-1 V4.5.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3;Part 1: TTCN-3 Core Language | Published |
| ETSI ES 201 873-4 V4.5.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3; Part 4: TTCN-3 Operational Semantics | Expected to be published 2013-05 |
| ETSI ES 201 873-10 V4.5.1 | Methods for Testing and Specification (MTS);The Testing and Test Control Notation version 3; Part 10: TTCN-3 Documentation Comment Specification | Published |
| ETSI TS 102 950-1 V1.3.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite;Part 1: Implementation Conformance Statement (ICS) | STF451: expected to be published 2013-07 |
| ETSI TS 102 950-2 V1.3.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite; Part 2: Test Suite Structure and Test Purposes (TSS&TP) | STF451: expected to be published 2013-07 |
| ETSI TS 102 950-3 V1.3.1 | Methods for Testing and Specification (MTS);TTCN-3 Conformance Test Suite; Part 3: Abstract Test Suite (ATS) and Implementation eXtra Information for Testing (IXIT) | STF451: expected to be published 2013-08 |

## Work Items to be produced by the STF

The STF will produce the following deliverables (revision according to CR Process), final drafts will be approved by correspondence during 2Q2014):

RTS/MTS-00132-1ed141	TS 102 950-1 ed141 TTCN-3 Conformance Test Suite ; 
Part 1 : Implementation Conformance Statement

RTS/MTS-00132-2ed141	TS 102 950-2 ed141 TTCN-3 Conformance Test Suite ; 
Part 2: Test Suite Structure & Test Purposes

RTS/MTS-00132-3ed141	TS 102 950-3 ed141 TTCN-3 Conformance Test Suite ; Part 3: Abstract Test Suite & IXIT

## Planned output schedule:

The STF will produce the deliverables according to the following time scale:

TB adoption of WI 	May 2013

Stable Draft 	April 2014

Draft for approval 	May 2014

TB approval (AbC)	June 2014

Publication	July 2014

# Performance indicators

Contribution from the ETSI Members

  - Voluntary work of experts provided free of charge in form of CRs being provided and CR resolutions being reviewed

  - Steering Group meetings

  - Provision of TTCN-3 tools & support

  - Contribution from other ETSI TBs

Interest from stakeholders other than ETSI Members

  - Feedback from TTCN-3 tool vendors

  - Number of tools compliant to test suite

Quality of deliverables

  - Approval of deliverables from the Reference TB according to schedule

  - Respect of time scale, with reference to start/end dates in the approved ToR

  - Application of the ETSI drafting rules

# Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 14 May 13 | Réthy | Draft |  |
| 0.2 | 15 May 13 | Berrini | For B93 approval |  |