|  | STF 460 – Final Report for ETSI |
| --- | --- |
|  | Grant agreement | Author: | György Réthy |
|  | EC |  | Date: | 31-03-2014 |
|  | EFTA | 30-Jan-2014 | Version | 0.1 |
|  | Doc |  | page 1 of 12 |

| STF | 460 |  | STF leader | György Réthy |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TTCN-3 Evolution 2013 |
| --- | --- |

| Milestone | C |  | Status | Covers the period until (cut-off date) | 15-Mar-2014 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Final Report and all deliverables required in the ToR approved by TC MTS (RC) and accepted by ETSI Secretariat for Member Vote. |
| Achieved |  | Indicate whether the objective has been achieved If the objective is not achieved, give a short explanation in the “remarks” |
| Remarks |  |

Achieved dates

| Template | Draft report | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- |
| 22-Jan-2014 |  |  |  |  |

Activities carried out by the STF in the period from 01-July-2013 to 15-Mar-2014

# Executive summary

TTCN-3 has become an important testing technology, which is used intensively for test automation of functional, conformance testing, end-to-end and network integration testing, and used for performance testing as well as the execution language of model based testing solutions in telecommunication, automotive, medical and other industries. TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards. MTS is committed to keep the language powerful, up-to-date and well maintained.

TTCN-3 has also an important role in standardization. Several standards developed by 3GPP, ETSI TB INT (TISPAN), OMA, WiMAX Forum and the TETRA Association are using TTCN-3 as the basic specification. Furthermore TB ITS runs projects under the umbrella of the EC ICT Standardisation Work Programme 2010 – 2013. TC ITS test specification projects are going to use TTCN-3 as their choice for the testing language. 3GPP is asking MTS to provide continuous maintenance of the language.

The purpose of STF460 – “TTCN-3 evolution 2013” was to maintain the high quality of the language and at the same time keep it harmonized with the new requirements of the users, new application areas and the changing paradigm of its application, like using TTCN-3 in model based testing, testing continuous signals and performance testing.

All requested changes to the language are recorded in change requests (CRs), which may report defects, requesting clarification, minor or major new features – up to the support of new application areas. The STF is completing the above purpose by resolving the CRs that may result in amendments of existing language standards, or creating new draft standards. It is also the STF’s task to discuss and resolve technical issues raised by MCC TF160 and, in general any other STF using TTCN-3 and the CTI.

The STF team consisted of 4 experts. The four working sessions with all STF members present, have been used for CR discussion, resolution, creation and review of resolution proposals. Voluntary contribution has been used to resolve trivial and editorial CRs and merging the CR resolution texts into the STF deliverables.

The STF has resolved and/or closed 85 CRs and 11 further CRs are being progressed. Details are given in clause 4.1.

# Introduction

The STF work comprised of the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and final draft versions of the deliverables (for those parts having resolved CRs).

- Prepare the drafts for the TB approval process (for those parts having resolved CRs).

The STF consisted of 4 experts and the STF session plan consisted 4 one-week working sessions with all experts present and 15 voluntary mandays spent for final CR cleaning and editorial work on the draft deliverables (see clause 7).

## Scope, major aims of the STF work

As the use of TTCN-3 expands, users naturally comment on the language, expecting improvements and maintenance issues to be addressed. TB MTS is committed to keep the language powerful, up-to-date and well maintained, hence a change request (CR) procedure has been put in place. At the time of proposing STF 460, there were many open TTCN-3 CRs and several other CRs were received before the STF started its work and during the year.

The scope of the STF was to handle TTCN-3 CRs, reporting defects / requesting clarifications and requesting new features and implement the solutions in the related ETSI standards. See the details in clause 4.1.

## STF activity and expected output

The STF work comprised of the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and final draft versions of the deliverables (for those parts having resolved CRs).

- Prepare the drafts for the TB approval process (for those parts having resolved CRs).

## Relation with the reference TB and with other bodies, inside and outside ETSI

The reference TB for the STF is TB MTS. TB MTS, except supervising the STF work at regular TB meetings, has also established a TTCN-3 Steering Group for the direct steering of TTCN-3 evolution, maintenance and extension. The work status is reported to TB MTS at each session of STF (by mail correspondence on the MTS-GEN mail exploder list). Outputs will also be reviewed and approved by TB MTS. Some active TB MTS members has also been involved in this STF and hence be in direct contact with TB MTS via the usual communication means (MTS-GEN mailing list, MTS face-to-face meetings, conference calls).

# Overview of the organization of the activity

## Team composition and experts’ qualification

The STF is composed of the following experts:

- Jens Grabowski, Institute fuer Informatik, University of Goettingen: TTCN-3 language and tool implementation technology expert

- Ina Schieferdecker, Fraunhofer FOKUS: TTCN-3, IDL, XSD and tool implementation technology expert

- Jacob Wieland, Testing Technologies: TTCN-3 language and tool implementation technology expert

- György Réthy, Ericsson Hungary Ltd.: TTCN-3, ASN.1 and XSD expert, testing methods and technologies for functional and non-functional testing

With this composition, all expertise needed to maintain and develop the TTCN-3 language standards was available and all qualifications required existed.

The STF session plan, (shown in clause 4), and the voluntary contribution working days has been spent according to the STF’s ToR and session plan, without change.

There was no change in the STF's composition.

## STF teamwork, distribution of tasks, working methods

The STF working procedure has been presented and approved by TB MTS (see details in MTS(10)0023r1). All contributions are recorded as TTCN-3 CRs either by the users or by an STF member (e.g. when a problem is raised in a mail discussion or found during the STF work).

CRs are allocated to STF members for analysis. In case of more complex requests or when there are alternative solutions are possible (i.e. the solution is non-trivial), the analysis result is reviewed and the decision is taken by the whole STF; the STF member whom the CR is assigned, writes the textual proposal of the resolution; this proposal is then reviewed by one or more STF members and, when agreed, assigned to the rapporteur of the given standard for implementation. In cases when the solution is straightforward, no discussion by the whole STF may be needed and the STF member whom the CR is assigned, may directly proposed a text for its solution; this solution is reviewed and implemented as above. Editorial and technically trivial CRs may be implemented by the rapporteurs directly.

In cases, when the proposed solution may raise backward incompatibility or is felt to require a wider agreement, the proposed solution is discussed with TTCN-3 tool vendors. If no consensus can be reached, the question is escalated to the TTCN-3 Steering Group of TB MTS either by the STF or by any ETSI member.

Rapporteurs have spent their voluntary contribution days with resolving editorial and trivial CRs to save time at joint working sessions, and by merging resolved CRs into the standards’ drafts. The rapporteurs have the responsibility - except implementing resolved CRs - also to prepare and upload the drafts for TB approval.

## Liaison with the reference TB and/or the Steering Group

The STF have been represented at meetings of the reference technical TB during the year (see next clause), thus there was no need to liaise with TB MTS.

In 2013 no technical issue was escalated to the Steering Group, therefore no SG meeting except of the regular TB MTS meetings has taken place and there was no need to liaise with the SG.

## Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

All STF members have participated at the regular online TTCN-3 Tool Vendor meeting organized by STF 160 on the 27th August 2013. Also some STF members also participated on STF 160’s TTCN-3 conference calls on 26th November 2013.

The STF leader, György Réthy has participated at TB MTS meeting no. 60, on 01-02 October 2013, Budapest and has present the current milestone report.

## STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

TTCN-3 change requests can be provided via TB MTS’s web page (http://portal.etsi.org/portal/server.pt/community/MTS/323), the official ETSI TTCN-3 web page (http://www.ttcn-3.org) or directly to the Mantis CR handling system (http://t-ort.etsi.org/main_page.php).

The CR discussion and the progress of resolving CRs (down to the concrete text changes in the effected standard(s)) can be followed in Mantis. STF sessions and work progress is also announced at TB MTS's mailing list (MTS-GEN).

# Final status of the activity

## Overview of the STF work

The STF has had four one-week working sessions with all STF members present, in line with the STF work plan:

- 8-12 July 2013, Göttingen, hosted by Institute für Informatik, University of Göttingen

- 26-30 August 2013, Berlin, hosted by Testing Technologies

- 7-11 October 2013, Göttingen, hosted by Institute für Informatik, University of Göttingen

- 18-22 November 2013, Göttingen, hosted by Institute für Informatik, University of Göttingen

The STF has resolved and/or closed 85 CRs and has progressed 11 further CRs. 5 new CRs have been received after the last STF session covered by this report.

The actual status of TTCN-3 CR-s in the scope of STF460 is given below (documents to which no CR has been submitted are not listed).

CRs resolved by STF 460:

Ext Pack: Advanced Parametrization (ES 202 784) - v1.4.1 
==================================================================

- 0006613: [New Feature] Signature types and generic signature type parameters should be allowed.  - closed.

Ext Pack: Config & Deployment Support (ES 202 781) - v1.3.1 
=========================================================================

- 0006452: [Technical] Missing rules for mapping parameters  - closed.
- 0006455: [Clarification] Logging of configurations  - closed.
- 0006468: [New Feature] Import of configuration functions  - closed.
- 0006457: [Technical] Host ID not supported  - closed.
- 0006415: [Clarification] Static PTC behaviour state between test cases  - closed.
- 0006453: [Clarification] Functions called from configuration function  - closed.
- 0006454: [Editorial] Superfluous restriction for the configuration function  - closed.
- 0006456: [Technical] Comparison of configurations  - closed.
- 0006446: [Technical] Restrictions on the use of the configuration type  - closed.
- 0006469: [Technical] TRI and TCI C# mapping is missing  - closed.
- 0006523: [Clarification] Static configuration TciValue reference representation is not specified  - closed.
- 0006522: [Clarification] No way to specify configuration reference for "tciStartTestCase" in TCI-TM  - closed.

Ext Pack: Continuous signal support (ES 202 786) - v1.2.1 
===================================================================

- 0006628: [Technical] Continuous signalling: TRI and TCI mapping  - closed.
- 0006518: [Editorial] Continuous signalling: find and violates  - closed.
- 0006516: [Editorial] Continuous signalling: Missing table of keywords  - closed.
- 0006517: [Editorial] Continuous signalling: keyword format in the BNF  - closed.
- 0006519: [Editorial] Continuous signalling: use of external packages  - closed.
- 0006520: [Editorial] Continuous signalling: PortValueOp shall not define a keyword  - closed.
- 0006609: [Editorial] Continuous signalling: discrepancy in port type definition  - closed.
- 0006618: [Technical] Continuous signalling: invalid use of goto in examples  - closed.
- 0006620: [Technical] Continuous signalling: missing semicolon in cont statement BNF  - closed.
- 0006617: [Editorial] Continuous signalling: invalid use of notes  - closed.
- 0006621: [Technical] Continuous signalling: invalid BNF for transitions  - closed.
- 0006627: [Technical] Continuous signalling: wait inside mode statement  - closed.
- 0006635: [Technical] Continuous signalling: missing BNF rules  - closed.
- 0006633: [Technical] Continuous signalling: return value of TCI-CH functions  - closed.
- 0006637: [Technical] Missing TCI operations  - closed.

Ext Pack: Extended TRI (ES 202 789) - v1.3.1 
======================================================

- 0006660: [New Feature] introduce xtriRnd  - closed.

Ext Pack: Perf & Real Time Testing (ES 202 782) - v1.2.1 
======================================================================

- 0006310: [New Feature] Change Request for Extension Package Performance and Realtime Testing  - closed.
- 0006634: [Editorial] Real time & Perf: Editorials  - closed.
- 0000404: [New Feature] Support for simulated time  - closed.

Part 01: TTCN-3 Core Language - v4.6.1 
================================================

- 0006622: [New Feature] Introduce special reserved words to avoid future additional keyword problems.
- 0006623: [New Feature] Allow lazy evaluation.
- 0006686: [Editorial] Editorial Comments by Elvior during v4.6.1 approval.

- 0006648: [Technical] 6.2: Value list notation should not be used for set  - closed.
- 0006661: [Clarification] Array is forgotten in permutation clause  - closed.
- 0006650: [Clarification] matching mechanisms which match omit should not be allowed as elements of record of or set of templates  - closed.
- 0006649: [Technical] inconsistency of running, done and killed operation  - closed.
- 0006564: [Clarification] Concatenation example using undefined rules  - closed.
- 0005889: [Technical] Usage as lvalue of fields of types which have subtype constraint which constrains the field should be forbidden  - closed.
- 0006089: [New Feature] receive statements on port arrays  - closed.
- 0006430: [Technical] Use of uninitialized and partially initialized values  - closed.
- 0006640: [Editorial] Uniform diction of words  - closed.
- 0006606: [New Feature] Allow usage of deterministic external functions in snapshot evaluation  - closed.
- 0006318: [Clarification] Assignment of global templates and module parameters  - closed.
- 0006563: [Clarification] Ambiguous rule in rules on template concatenation  - closed.
- 0006433: [Editorial] Invalid pattern syntax in regexp examples  - closed.
- 0006581: [Clarification] It must be clarified whether altsteps can accept timer parameters defined in the control part  - closed.
- 0005987: [Clarification] Unclarity of handling nested override directives in section 27  - closed.
- 0006421: [Technical] 6.2.13.2: Semantic error in Example 1  - closed.
- 0006425: [Clarification] Incomplete rule for compound expression comparison  - closed.
- 0006428: [Clarification] Connecting already connected ports  - closed.
- 0006580: [Technical] It must be clarified in the standard whether the first parameter in match() can be a template  - closed.
- 0005959: [Technical] The localhost identification should be standardised in section 21.3.1  - closed.
- 0006491: [Technical] At least some compiler generate a runtime error when a function returns an unititialised variable even in cases when the result  - closed.
- 0006422: [Technical] Restrictions on operations invoked from special places  - closed.
- 0006423: [Technical] Restriction on communication operations in functions  - closed.
- 0006412: [Technical] system component shall be passed to functions with map/unmap statements  - closed.
- 0005922: [Technical] why strong typing is not used in map and unmap?  - closed.
- 0006511: [Technical] One more "special place" for function call  - closed.
- 0006429: [Clarification] modifies of 'record of' fields still seems to be ambiguous  - closed.
- 0006586: [Technical] How to encode to/decode from XML values containing non-ASCII characters?  - closed.
- 0006440: [Editorial] Restriction on imported enumerated types  - closed.
- 0006588: [Clarification] Text string compatibility rules are ambiguous  - closed.
- 0006448: [Technical] Rules for external function parameters  - closed.
- 0006431: [Editorial] Superfluous rule for component type compatibility  - closed.
- 0006562: [Clarification] Use of template references in expression  - closed.
- 0006449: [Editorial] Invalid note in the chapter 10  - closed.
- 0006585: [Technical] LanguageSpec handling of import statements shall support both implicit & explicit mappings  - closed.
- 0006447: [Technical] Additional restrictions on port mapping and unmapping parameters  - closed.
- 0006438: [Technical] Restriction on port mapping parameters  - closed.
- 0006426: [Technical] Missing restrictions on operations in component type declarations  - closed.
- 0006450: [Editorial] Some typos in template concatenation examples  - closed.
- 0006434: [Technical] Invalid BNF rule for n-times quantifier  - closed.
- 0006565: [Clarification] There Appears to be a parenthesis missing in rule 116 (PatternElement)  - closed.
- 0006477: [Clarification] clarification needed that it is no error to apply "ifpresent" on an expression which may result in "omit"  - closed.
- 0006424: [Clarification] Ambiguous rule in the regexp function  - closed.

Part 05: TTCN-3 Runtime Interface - v4.6.1 
=====================================================

- 0006658: [New Feature] random number generator should be available to test adaptation  - closed.

Part 06: TTCN-3 Control Interface - v4.6.1 
====================================================

- 0006639: [Technical] Single precision of float value in java mapping  - closed.
- 0006659: [New Feature] Generation of random numbers should be logged for analysis and reproducibility purposes.  - closed.
- 0006601: [Technical] C++ mapping of the address in mismatch calls  - closed.
- 0006605: [Technical] Java and C++ mapping of tliTcExecute  - closed.
- 0006600: [Technical] Missing data in TLI check operations  - closed.
- 0006521: [Editorial] Section 8.3.3.1: last method name incorrect in description section  - closed.

## Technical risk, difficulties encountered and corrective actions taken

No CR needed escalation to the TTCN-3 Steering Group of TB MTS.

Resolution of CRs 6622 and 6623 required more time for technical discussions and formulate the text than in typical cases. The original feature request was to support security testing. During the technical discussions is became obvious that two similar, but distinct features are requested:

– delayed (lazy) parameter evaluation is needed for execution performance reasons –the expression passed as a parameter is not evaluated at the time of calling the parameterized function, but only at the first use of the parameter, and not re-evaluated in subsequent uses
– delayed evaluation as above, but with re-evaluating the expression at each use, what is required by fuzzy testing.

Also, language backward compatibility is a constant requirement of the users. As introducing new language keywords breaks the compatibility of test suites using those words as identifiers, we have had to find an alternative solution to introducing new keywords. Therefore a new concept – the modifier concept - has been developed and introduced into the language.

Agreement on these features – lazy & fuzzy evaluations and the modifier concept – also required to actively involve tool vendors, not present in the STF, into the technical discussions, what we did with Elvior.

## Lessons learnt

The CR handling process in place allows resolving CRs in an efficient way. Also, introduced from previous STFs, the last session was mainly used for consolidation of already progressed CRs and developing the text for CRs with already agreed technical solutions. This helped to produce the final deliverables in time and in future STFs this approach should be followed even more strictly (e.g. develop text for technically resolved CRs first, during the beginning of the last session and start technical discussion on other already progressed CR afterwards).

However, in STF 460 (and earlier language maintenance STFs) practically no time was allocated for a general review of the standards and their mutual consistency. Also, it was not possible to allocate time to discuss the long-term development directions of the language. This kind of activities should be included into the ToR and budget allocation of future language maintenance STFs.

## Recommendations for future activities in related domains

Use the Mantis-based CR handling process whenever it is possible. It both makes the STF’s internal work allocation, management and follow-up more efficient and increases external transparency of the work. In our case the outcome of the STF’s internal discussions (added as comments to the relevant CR) was commented several time by other interested parties that helped in finding better, and more widely accepted solutions.

# ETSI deliverables

| Deliverable: RES/MTS-00201873-1ed461 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 ed.V4.6.1: Core | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-23 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-05 |
| Publication | N/A |

| Deliverable: RES/MTS-00201873-5 ed461 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 ed.V4.6.1: TRI | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-23 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-05 |
| Publication | N/A |

| Deliverable: RES/MTS-00201873-6 ed461 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 ed.V4.6.1: TCI | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-23 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-05 |
| Publication | N/A |

| Deliverable: RES/MTS-00202781ed131 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 extension: Configuration and Deployment Support ed.V1.3.1 | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-29 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-05 |
| Publication | N/A |

| Deliverable: RES/MTS-00202782ed121 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 extension: Performance and Real Time Testing ed.V1.2.1 | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2009-10-31 |
| TB adoption of WI | 2009-10-31 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-26 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-17 |
| Publication | N/A |

| Deliverable: RES/MTS-00202784ed141 Current status: Draft receipt by ETSI Secretariat (2014-03-06) Working title: TTCN-3 extension: Advance Parameterization ed.V1.4.1 | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-29 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-06 |
| Publication | N/A |

| Deliverable: RES/MTS-00202786ed121 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 extension: Support of interfaces with continuous signals ed.V1.3.1 | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-26 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-10 |
| Publication | N/A |

| Deliverable: RES/MTS-00202789ed131 Current status: Draft receipt by ETSI Secretariat (2014-03-05) Working title: TTCN-3 extension: Extended TRI ed.V1.3.1 | Achieved date |
| --- | --- |
| Creation of WI by WG/TB | 2012-10-29 |
| TB adoption of WI | 2012-11-19 |
| Start of work | 2013-07-08 |
| Stable draft | 2013-11-29 |
| Final draft for approval | 2013-12-29 |
| TB approval | 2014-03-04 |
| Draft receipt by ETSI Secretariat | 2014-03-05 |
| Publication | N/A |

There are no changes in the following standards, therefore, according to the STF’s ToR, no new revisions have been produced:

RES/MTS-00201873-4 ed461 TTCN-3 ed.V4.6.1: OS

RES/MTS-00201873- 7 ed461 TTCN-3 ed.V4.6.1: Use of ASN.1

RES/MTS-00201873-8 ed461 TTCN-3 ed.V4.6.1: Use of IDL

RES/MTS-00201873-9 ed461 TTCN-3 ed. V4.6.1: Use of XSD

RES/MTS-00201873-10 ed461 TTCN-3 ed. V4.6.1: T3doc

RES/MTS-00202785ed141 TTCN-3 extension: Behaviour Types ed.V1.4.1

# Resources allocated and spent

## Manpower cost

| Description | Working days | Rate €/day | Total cost € |
| --- | --- | --- | --- |
| Contracted experts (remunerated) | 82 | 600 | 49 200 |
| Contracted experts (voluntary) | 20 | 0 | 0 |
| CTI staff from ETSI budget | 0 |  |  |
| CTI staff (voluntary) | 0 |  |  |
| Total manpower cost | 102 |  | 49 200 |

## Travel Costs

| Description | Cost estimate |
| --- | --- |
| Present STF progress report to MTS#60 and final report to MTS#61 (2 travels) | 1 200 |
| Total cost | 1 200 |

## Other Costs

None.

## Summary of resources allocated and spent (real cost)

The following tables present the summary of the activities carried out by the STF in the period from 01-July-2013 to 15-Mar-2014. Status date: 30/01/2014.

Table 1: Status of resources funded and spent

| Contribution (funded) |
| --- |
|  | Manpower | Travel | Subc. | Other | Total |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |
|  | 82 | 600 | 49200 | 1200 | 0 | 0 | 50400 |
| Total funded | 82 |  | 49200 | 1200 |  |  | 50400 |
| Contribution (spent) |
|  | Manpower | Travel | Subc. | Other | Total |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |
|  | 78 | 600 | 46 800 | 1000 | 0 | 0 | 47800 |
| Total spent | 78 |  | 46800 | 1000 |  |  | 47800 |
| Balance | 4 |  | 2400 | 200 |  |  | 2600 |

Table 2: Partner contribution

| ETSI contribution (equivalent amount) |
| --- |
| Additional voluntary work | Days | Rate | EUR | Notes |
| Contracted experts (voluntary) | 19 |  |  |  |
| Other experts (voluntary) |  |  |  |  |
| Total voluntary work | 19 | 600 | 11400 |  |

Table 3: Time spent by experts (remunerated)

| Company / ETSI Member | Expert | Work days | Rate | Cost (EUR) |
| --- | --- | --- | --- | --- |
| Ericsson Hungary Ltd, supported by Ericsson | Réthy, György | 22 | 600 | 13200 |
| Universität Göttingen | Grabowski, Jens | 20 | 600 | 12000 |
| Fraunhofer Zentrale | Schieferdecker, Ina | 16 | 600 | 9600 |
| Testing Technologies | Wieland, Jacob | 20 | 600 | 12000 |
| Total |  | 78 |  | 46800 |

Table 4: Time spent by experts (voluntary)

| Company / ETSI Member | Expert | Work days | Equiv. rate | Equiv. amount (EUR) |
| --- | --- | --- | --- | --- |
| Ericsson Hungary Ltd, supported by Ericsson | Réthy, György | 5 | 600 | 3000 |
| Universität Göttingen | Grabowski, Jens | 5 | 600 | 3000 |
| Fraunhofer Zentrale | Schieferdecker, Ina | 4 | 600 | 3000 |
| Testing Technologies | Wieland, Jacob | 5 | 600 | 2400 |
| Total |  | 19 |  | 11400 |

Table 5: Travels

| Expert | Event | Place | Date from | Dur. days | Cost (EUR) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Réthy, György | MTS#61 | Sophia Antipolis | 27/01/14 | 1 | 1000 | Provisionnal |
| Total |  |  |  |  | 1000 | Prov. |

# Performance indicators

## Performance indicators required in the EC/EFTA contract

N/A. No EC/EFTA contract involved.

## Performance Indicators objectives not achieved

N/A. No EC/EFTA contract involved.