## Slide 1: Security SIG in MTS 2014, March 24th Meeting Agenda
Fraunhofer FOKUS

## Slide 2: Agenda SIG#9
Meeting: 2014, March 24th, 14:00 – 16:00
Planned participants: Jürgen Großmann (JGR), Emmanuelle Chaulot-Talmon (EMM), Ian Bryant (IBR), Milan Zoric (MZO), Jan de Meer (JDM)
Security Testing Terminology and Concepts
Case Study Experiences
Life Cycle Guide
Risk-based Security Testing Methodologies
MTS work shop

## Slide 3: Summary and Action Points
AP Summary
  AP (ATA): Use TR-Template for the SecTestTerm document (open)
  AP (ATA): Provide updated SecTestTerm document within this week (week 45) (open)
  AP (ATA): Identify conflicting terms in SecTestTerm (December 19th) (open)
  AP (ATA): Check terms with ISO and ETSI definitions (December 19th) (open)
  AP (ALL): Discuss the terms, conflicts and the sources of terms next meeting (Dec 19th) (open)
  AP (JGR, JCU): revise final draft of the SecTestCases doument (done)
  AP (JGR, ATA): provide feedback to the draft SecAssusrance document until end of November (open)
  AP (IBR): establish work plan and initial contribution for SecAssusranc doc until next Security SIG meeting (Dec 19th) (done)
  AP (JGR): provide early draft of RBST document until November 15th. (done)
  AP (JCU): provide feedback to the draft RBST document until end of November (open)
  AP (JGR): establish work plan for RBST document until next Security SIG meeting (Dec 19th) (done)

## Slide 4: TR 101 583: Security Testing Case Studies Security testing experiences from different domains
Automotive (head unit)
Radio protocols (ad-hoc networks)
E-health (patient monitoring)
Banking (banknote processing, share-based payment)
ITEA DIAMONDS: Development and Industrial Application of Multi-Domain-Security Testing Technologies
SPaCIoS: Secure Provision and Consumption in the Internet of Services
Different domains
Different vulnerabilities
Different approaches
Common evaluation

## Slide 5: TR 101583: Security testing terminology -- Progress
received comments and additional sections: done
integrate comments: open
move from TS -> TR: open
review by external experts: open
Move forward based on next MTS SIG meeting:
  next draft: before next SIG meeting (March 2014)
  for approval: optimally the following MTS meeting, or faster if next draft looks good and not much comments (August?)

## Slide 6: Security Assurance Lifecycle
  Document status (Resp: IBR)
  Draft and work plan available at ETSI collaboration portal
Open Issues
  AP (IBR) new Draft until January
  AP (JGR, ATA) provide feedback to the draft document until end of November (open)
  AP (IBR) establish work plan and initial contribution until next Security SIG meeting (Dec 19th) (done)

## Slide 7: Risk-based Security Testing Methodologies I
  Document status (Resp: JGR)
  WI: Risk-based Security Testing Methodologies (Section 6 with methodologies for risk based security testing based on standards like ISO 31000 and IEEE 829/29119),
  Draft work plan for WI
  Draft document with input from RASEN/DIAMONDS
  Resolution
  AP (JGR): provide early draft of RBST document until November 15th (done)
  AP (JGR) establish work plan and initial contribution until next Security SIG meeting (Dec 19th) (partially done, refinement necessary for MTS 61)

## Slide 8: Risk-based Security Testing Methodologies II

## Slide 9: MTS works shop
MTS WS just before UCAAT starts (Tuesday, Sept. 16th, morning). Could start with a VIP breakfast early in the morning.
MTS topics
  Security testing, presenter: Jürgen is agreed.
  3GPP, ITS (standarization success stories)
  MTS stories (success stories): TTCN-3, TDL, ...
Should be rounds of presentation – interactive discussion per topic
Moderated discussion: we shall bring up the questions we want to be answered;