## Slide 1: ETSI TC MTS TDL SC meeting Reports
dr György Réthy, Ericsson
gyorgy.rethy@ericsson.com

## Slide 2: Project Data
2014.04.07 –2015.03.31 (82+20 mDays)
Members:
  Gyorgy Rethy, Ericsson
  Jens Grabowski, University of Goettingen
  Axel Rennoch, Fraunhofer FOKUS
  Tomaš Urban, Elvior OU
Working sessions
  7–11 April 2014 (done)
  16–20 June 2014 (planned)
  6–12 October 2014 (planned)
  3–7 November 2014 (planned)

## Slide 3: Scope
By ToR
  ES 201 873 Parts: 1, 4, 5, 6, 7, 8, 9, 10
  Editorship of part 1 has been shifted to György Réthy
  Editorship of parts 5 and 6 to be shifted to Tomaš Urban
  TTCN-3 Language Extensions:
    ETSI ES 202 781: Configuration and Deployment Support
    ETSI ES 202 782: Performance and Real Time Testing
    ETSI ES 202 784: Advance Parameterization
    ETSI ES 202 785: Behaviour Types
    ETSI ES 202 786: Support of interfaces with continuous signals, v1.2.1
    ETSI ES 202 789: Extended TRI
  Editorship of xTRI to be shifted to Tomaš Urban

## Slide 4: Supporting 3GPP
Agreed with STF160 to issue an interim version of Part-1 in late June, after our second working session
CRs, planned be included:
  0006714: Expansion of LHS in case of uninitialized constructive variables
  0006706: Encoding in oct2unichar, unichar2oct, encvalue_unichar, decvalue_unichar
  0006700: Clarification for clause 15.6.3
  0006699: Missing/invalid expansion rules for templates with template restrictions in 15.6.2
  0006697: Missing functionality to check absence of an object
  0006690: Case insensitive pattern matching
  (4 are being reviewed, 2 are being discussed)

## Slide 5: Results of the 1st working session 7-14 April 2014
4 CRs has been resolved
22 CRs being reviewed (technical solution agreed)
35 CRs has been discussed (no proposed text yet)
32 new CRs has been received after the first working session
(as of today 94 CRs altogether)