|  | STF 478 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | György Réthy |
|  | MTS#62 | Munich | Date: |  |
|  | 14-May-2014 | 15-May-2014 | Version | 0.1 |
|  | Doc ref |  | page 1 of 2 |

| STF | 478 |  | STF leader | György Réthy |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TTCN-3 Evolution 2014 |
| --- | --- |

| Milestone | A |  | Status | Covers the period until (cut-off date) | 15-May-2014 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Progress Report#1 approved by MTS#62 (14-15 May 2014) plenary and early draft of RES's with CR's required by 3GPP STF160. The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 7 May. |
| Achieved |  | Objective has been achieved |
| Remarks |  |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 16-Apr-2014 | 11-Apr-2014 |  |  |  |  |

# Executive summary

TTCN-3 has become an important testing technology, which is used intensively for test automation of functional, conformance testing, end-to-end and network integration testing, and used for performance testing as well as the execution language of model based testing solutions in telecommunication, automotive, medical and other industries. TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards.

TTCN-3 has important role in standardization and in industry while it is a continuously evolving language. Therefore TC MTS is committed to keep the language powerful, up-to-date and well maintained. Several standards developed by 3GPP, ETSI TCs INT, and ITS, OMA, WiMAX Forum and the TETRA Association are using TTCN-3 as the basic specification. 3GPP is asking MTS to provide continuous maintenance of the language. Users are requesting for new language features and clarifications as well as expecting improvements and maintenance of the standards.

The purpose of STF478 – “TTCN-3 evolution 2014” is to maintain the high quality of the language – that is currently consist of 14 ETSI standards -, and at the same time keep it harmonized with the new requirements of the users, new application areas and new ways of working like Agile SW development.

The STF team consists of 4 experts. The STF has elaborated its first working session of 5 working days, has resolved 4 CRs, 22 CRs has been technically agreed and its resolution text is being reviewed and 35 further CRs have been technically discussed.

# Introduction

The STF work comprised of the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and final draft versions of the deliverables (for those parts having resolved CRs).

- Prepare the drafts for the TB approval process (for those parts having resolved CRs).

The STF consists 4 experts:

Gyorgy Rethy, Ericsson

Jens Grabowski, University of Goettingen

Axel Rennoch, Fraunhofer FOKUS

Tomaš Urban, Elvior OU

The STF session plan contains 4 one-week working sessions with all experts present and 20 voluntary manDays spent for final CR cleaning and editorial work on the draft deliverables. Remaining working sessions of the STF are:

16–20 June 2014 (planned)

6–12 October 2014 (planned)

3–7 November 2014 (planned)

# Contractual milestone

The contractual milestone A, related to this Progress Report #1 is achieved by TB MTS approving this progress report.

# Progress of the work

The STF has elaborated its first one-week working session with all STF members present, in line with the STF work plan, during which it has resolved 4 CRs, 22 CRs has been technically agreed and its resolution text is being reviewed and 35 further CRs have been technically discussed:

- 7-11 April 2014, ETSI, Sophia Antipolis

Some of the CRs are of topmost importance for STF160. Therefore it has been agreed that an interim draft of ES 201 873-1 will be produced and uploaded to MTS’s drafts area after the second STF working session. This will not require additional resources from the STF, requires due prioritization of CRs and implementation of selected CRs after the next working session (instead of implementing after the last working session):

0006714: Expansion of LHS in case of uninitialized constructive variables

0006706: Encoding in oct2unichar, unichar2oct, encvalue_unichar, decvalue_unichar

0006700: Clarification for clause 15.6.3

0006699: Missing/invalid expansion rules for templates with template restrictions in 15.6.2

0006697: Missing functionality to check absence of an object

0006690: Case insensitive pattern matching

(4 are being reviewed, 2 are being technically discussed)

The status of the CRs and also the work of the STF can be followed in detail in ETSI’s Mantis system at

http://forge.etsi.org/mantis/view_all_bug_page.php.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

32 new CRs have been received after the first working session of the STF, majority of which are technical. As the STF is at the beginning of its work plan, no action is required from TC MTS at this stage, but the situation will need to be checked at MTS#63.

No other technical risk or difficulties has been encountered.

# Proposed changes in the STF work plan

No proposed change.

# Resources requirements

No additional resource is required as per se. Please note, that only the first session out of 4 has been spent, therefore the overall progress cannot be estimated yet. Note also, that while the resources are fixed, the number of new TTCN-3 CRs is changing continuously.

# Changes in the STF Team

There was no change in the STF's composition and no change is foreseen or required.

# Meetings/events attended on behalf of the STF

The STF leader, György Réthy has participated at TC MTS#62, on 15th May 2014, where has presented the current milestone report.

# Meetings/events planned to be attended

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 1-2 October 2014 | Berlin | MTS#63 | TC MTS regular meeting | STF 478 milestone B progress report. | György Réthy |
| Beginning of 2015 | TBD | MTS#64 | TC MTS regular meeting | STF 478 milestone C, Final report. |  |

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

The STF has communicated with STF 160 experts via email correspondence.

# Technical advice required from the reference Technical Body

No technical issue needs escalation to the Steering Group of the STF or the TC MTC.

# Status of the deliverables

TTCN-3 standards are stable documents. The ways of working of STF478, approved by TC MTC, is based on change requests submitted to ETSI’s Mantis CR handling system. Technical resolution and proposed changes in the texts of deliverables are publically available in Mantis during the year. Agreed text of resolved CRs are implemented in drafts of deliverables at, and after the last working session of the STF. Therefore the output drafts of the deliverables are available at the end of the project only.

# Next report

The next report is scheduled for: Milestone report B, MTS#63 (1-2 October 2014).

# Any other business

None.