|  | STF 476 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | Philip Makedonski |
|  | MTS#63 | Berlin | Date: |  |
|  | 10-Jan-2014 | 10-Feb-2014 | Version |  |
|  | Doc ref |  | page 1 of 2 |

| STF | 476 |  | STF leader | Philip Makedonski |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TDL Adaptation to Users (Phase 2) |
| --- | --- |

| Milestone | B |  | Status | Covers the period until (cut-off date) | 30-Sep-2014 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Progress Report#2 approved by MTS#63 plenary (1-2 October), with stable draft of Parts 1 and 2 and early draft of Part 3. The draft documents will be uploaded by the STF Leader on the MTS contributions area of the ETSI Portal two weeks before the start of the plenary. |
| Achieved | yes |  |
| Remarks | MTS#63 (assumed 24-25 September) actually 1-2 Oct. Provisional removed, milestone rescheduled. |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 09-Apr-2014 | 12-Sep-2014 |  |  |  |  |

# Executive summary

- This progress report covers the work of STF 476 on reaching Milestone B, done in the period between 01-May-2014 and 30-Sep-2014. This period concludes the submission of the completed deliverables defined for Milestone B.

- The work was done during two working sessions, accompanied by coordinated homework among the experts and a technical discussion with the established steering group, which provided technical guidance.

- An additional expert has joined the STF in May-2014, as planned in the preparatory meeting. The STF work plan has been extended to include an additional item with corresponding resource allocation. No changes to the STF team are proposed at this point.

- A proposal for a tutorial at UCAAT 2014 to promote and communicate the work of the STF has been accepted and will be presented on 16-Sept-2014.

# Introduction

This progress report covers the work of STF 476 on Milestone B, done in the period between 01-May-2014 and 30-Sep-2014. This period concludes the submission of the deliverables defined for Milestone B. The work was done primarily during two working sessions at ETSI, accompanied by coordinated homework among the experts and a technical discussion with the established steering group

# Contractual milestone

The ToR outlines the scope of Milestone 2 (B), comprising the following deliverables:

- Stable draft on Part 1: TDL meta-model and semantics that addresses all needed extensions and improves their semantics description;

- Stable draft on Part 2: TDL graphical syntax that covers all meta-model elements and an initial mapping between concrete syntax elements and meta-model;

- Early draft on Part 3: TDL exchange format that covers all meta-model elements and an initial mapping between concrete syntax elements and meta-model.

All requested deliverables have been uploaded in the MTS contributions area of the ETSI portal on 12-Sep-2014. There are minor outstanding adaptations for the Part 1 that will be implemented during the work on Milestone C. No new features will be accepted for Part 1 beyond the ones already discussed during the work on Milestone B unless absolutely necessary. Similarly graphical construct and exchange format specifications for these adaptations will be finalized during the work on Milestone C.

Based on discussions of the analysis report on ETSI’s needs for a TDL textual syntax submitted as part of the deliverables for Milestone A, TC MTS decided to start implementation work on an extension for TDL covering advanced test objective specification. This extension includes necessary abstract syntax constructs and a standardized concrete syntax for TDL addressing ETSI’s needs. As a consequence, this milestone includes the additional deliverable:

- Early draft on Part 4: TDL extension on advanced test objective specification that covers additional meta-model elements and an initial specification for a concrete syntax.

# Progress of the work

The work plan comprises three milestones, primarily prepared during six working sessions, with individual and coordinated homework in between. Two working sessions have been allocated for each milestone – one for reviewing feedback on the previous milestone and starting preparation of the next milestone, and one for finalizing the next milestone. Tasks for homework are allocated at the end of each session, progress on which is discussed during coordinated remote homework and results are reviewed at the beginning of the next session. During the work on the second milestone, comprising the third and fourth working sessions and associated homework, progress on the following activities has been achieved:

Task 0 – Project Management

- All remaining STF working sessions have been upgraded to five days.

- Progress report for Milestone B (this document) and interim progress reports for the steering group have been prepared and submitted in a timely manner.

- Participation in steering group and MTS meetings has been arranged.

- Proposal for a tutorial at UCAAT has been accepted and prepared for presentation.

- An STF website has been created.

Task 1 – Extended TDL meta-model

- Data-related concepts have been updated and extended.

- Behavior concepts related to actions have been updated and extended so that actions can define formal parameters which shall be assigned to actual parameters in action references. In addition newly introduced functions can also define return types. Previously informal specifications have been refined and formalized.

- Time-related concepts have been updated and extended.

- Feedback on the meta-model as well as the need for further changes based on the ongoing work on the graphical syntax has been collected and evaluated.

Task 2 – TDL graphical syntax

- Notational conventions have been extended and updated.

- Graphical element representations have been revised and refined using Visio.

- Document has been cleaned up removing clauses for elements that have no graphical representation and meta-model clause references.

- Formal descriptions for graphical elements have been added.

Task 3 – TDL exchange format

- XMI schema and schema production rules have been defined for TDL

- XMI document production rules have been defined for TDL

- Identified concerns regarding the exchange format specification collected during the preparation of the early draft will be discussed during MTS#63.

Task 4 – Analysis TDL textual syntax

- The work on this task was completed with Milestone A.

- The work on the extension resulting from the decision based on the analysis has been started with definition of needed additional abstract syntax concepts and corresponding concrete syntax representations.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

The progress of the work of the STF may be negatively affected by the following risks:

Task (inter-) dependencies may create bottlenecks for the work of the STF

Due to the parallel and distributed work on multiple deliverables across multiple experts, dependencies among individual activities may create hindrances for the progress of the STF.

Severity: Medium, Likelihood: Medium

Mitigation strategies:

- Limit dependencies between activities where possible.

- Make dependencies explicit where these are inevitable in order to raise awareness, as well as monitor and control potential implications.

- Ensure communication and collaboration among experts working on inter-dependent tasks.

- Reassign experts where applicable in order to accelerate progress of delayed activities and eliminate bottlenecks in a timely manner.

- Restrict further additions and modifications to items that other activities depend on.

Misunderstandings and communication barriers hinder progress

Misunderstandings and communication issues during discussions and individual work may negatively impact the progress of the STF work.

Severity: Medium, Likelihood: Medium

Mitigation strategies:

- Moderation and awareness – recognize and differentiate between misunderstandings, where clarification is needed, and technical disagreements, where different solutions are proposed.

- Emphasis on facts, substantiated and illustrated with examples, and written input and output of discussions, which describes ideas, problems, and solutions in sufficient detail, and can be referenced to in subsequent discussions.

- Identify fundamental differences in alternative proposals and their impact in order to establish a baseline for discussions, rather focusing discussions on superficial and non-essential differences.

- Communicate and resolve persistent issues and disagreements with the help of the steering group.

Misalignment of expectations towards the STF and the output of the STF

Due to potentially unrealistic or misaligned expectations towards the STF from different stakeholders, the output of the STF may not be able to meet these expectations.

Severity: Medium, Likelihood: Medium

Mitigation strategies:

- A steering group has been established to provide technical guidance and mediate technical disagreements.

- Frequent reporting and technical discussions with the steering group and TC MTS ensure that the work of the STF is aligned with its expectations. The STF has an opportunity to communicate any expectations that are perceived to be unrealistic back to the steering group and TC MTS.

- Concrete examples are prepared to support technical discussions and ensure alignment of expectations.

# Proposed changes in the STF work plan

The STF work plan has been changed as agreed during and shortly after MTS#62. TC MTS decided to start implementation work on an extension for TDL covering advanced test objective specification. As a consequence, an additional task, additional deliverables for milestones B and C, as well as additional resource allocation have been added to the scope of the STF work.

# Resources requirements

An initial contingency of 93 working days after the initial allocation and contracts established during the preparatory meeting has been allocated in May-2014 after reaching milestone A, as agreed during the preparatory meeting. Based on the decision of TC MTS to start implementation work on an extension for TDL covering advanced test objective specification, additional resources spanning 20 days (16 remunerated + 4 voluntary) have been allocated for this STF.

# Changes in the STF Team

There are no foreseen changes in the STF team. An additional expert has joined the team in May. This has been agreed upon and planned during the preparatory meeting.

# Meetings/events attended on behalf of the STF

Achievements of the STF up to Milestone A, as well as the planning for Milestone B have been presented and discussed at MTS#62 and an associated Technical Session in Munich on 14/15-May-2014. Philip Makedonski (STF leader) and Andreas Ulrich (host) attended in person, while Martti Käärik and Gusztav Adamis attended remotely.

Achievements of the STF up to Milestone B, as well as the planning for Milestone C will be presented and discussed at MTS#63 and an associated Technical Session in Berlin on 01/02-Oct-2014. Philip Makedonski (STF leader) and Marc-Florian Wendland (based in Berlin) will attend in person, while Andreas Ulrich, Martti Käärik, and Gusztav Adamis will attend remotely.

A remote interim technical discussion with the steering group was attended by the STF members, where progress of the STF and outstanding questions and clarifications were discussed and aligned with the steering group.

# Meetings/events planned to be attended

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 01/02-Oct-2014 | Berlin | MTS | MTS#63 | Present and discuss achievements up to Milestone B, agree on planning for Milestone C | Philip Makedonski (in person) Marc-Florian Wendland (in person) |
| Jan-2015 | TBA | MTS | MTS#64 | Present and discuss achievements up to Milestone C, agree on planning for Phase 3 | TBA |
| 16-18-Sep-2014 | Munich | ETIS, Quality Minds, GTD | User Conference on Advanced Automated Testing (UCAAT) and associated events. | Present a tutorial on TDL. | Philip Makedonski (in person) Marc-Florian Wendland (in person), Andreas Ulrich (in person) |

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

The following activities related to the communication, presentation, and promotion of the work of the STF have been considered, planned, and/or performed:

- The STF will host a tutorial session on TDL at the UCAAT 2014.

- Ongoing dissemination activities from STF members from research institutions include raising awareness and promoting TDL on their respective websites and within teaching and research activities.

- A website for the STF has been published on the ETSI portal.

- A dedicated project has been created on the online issue reporting portal for ETSI (“ETSI’s Bug Tracker”) where change requests for TDL can be submitted and managed in an open and transparent manner.

# Technical advice required from the reference Technical Body

A steering group has been assembled by TC MTS to provide technical guidance and expert advice during technical sessions with the STF. Up to this point, the steering group has been supporting the work of the STF very well, with technical sessions arranged between working sessions of the STF to discuss the progress of the STF and any open questions or unresolved disagreements.

# Status of the deliverables

Milestone B is comprised of the following deliverables.

- Stable draft for Part 1 “Test Description Language; Meta-Model and Semantics” including changes to the common concepts, the meta-model, and the semantics related to activities targeted for the stable draft. Available at:	
ftp://docbox.etsi.org:21/STF/STF476_MTS_TDL2/Public/es_203119-1v010201_stableDraft.doc

- Stable draft for Part 2 “Test Description Language; Graphical Syntax” including graphical concrete syntax for end users with graphical symbols related to activities targeted for the stable draft. Available at:	
ftp://docbox.etsi.org:21/STF/STF476_MTS_TDL2/Public/es_203119-2v010101_stableDraft.doc

- Early draft for Part 3 “Test Description Language; Exchange Format” including an exchange format for tool interoperability with activities targeted for the early draft. Available at: 	
ftp://docbox.etsi.org:21/STF/STF476_MTS_TDL2/Public/es_203119-3v010101_earlyDraft.doc

Additionally, based on the decision and the corresponding amendments to start implementation work on an extension for TDL covering advanced test objective specification, the following deliverable has been submitted:

- Early draft for Part 4 “Test Description Language Extensions; Advanced Test Objective Specification” including necessary extensions to the meta-model and concrete syntax specification related to the activities targeted for the early draft. Available at: 	
ftp://docbox.etsi.org:21/STF/STF476_MTS_TDL2/Public/es_203119-4v010101_earlyDraft.doc

# Next report

The next report is scheduled for 19-Dec-2014, together with the deliverables for Milestone C for MTS#64.

# Any other business

None.