| Title*: | MTS#63 Draft Meeting Report |
| --- | --- |
|  | 1 - 2 Oct 2014 |
| from Source*: | ETSI |
| Contact: | Emmanuelle Chaulot-Talmon |
| input for Committee*: | MTS |
| Contribution For*: | Decision | X |  |
|  | Discussion |  |  |
|  | Information |  |  |
| Submission date*: |  |
| Meeting & Allocation: | MTS#64 |

# Opening

Introduction & welcome, Local arrangements, IPR call [Schulz, Tepelmann, Chaulot-Talmon]
The meeting was opened by Stephan Schulz and Dirk Tepelmann who welcomed the participants and  informed the delegates of the local arrangements.

Em Chaulot-Talmon then read the IPR call below:

Call for IPRs (clause 4.1 of the ETSI IPR Policy, Annex 6 of the Rules of Procedure):

"The attention of the members of this Technical Body is drawn to the fact that ETSI Members shall use reasonable endeavours to inform ETSI of Essential IPRs in a timely fashion. This covers the obligation to notify its own IPRs but also other companies’ IPRs.

The members take note that they are hereby invited:

-to investigate in their company whether their company does own IPRs which are, or are likely to become essential in respect of the work of the Technical Body,

-to notify to the Chairman or to the ETSI Director-General all potential IPRs that their company may own, by means of
	the IPR Information Statement and the Licensing Declaration forms that they can obtain from the secretariat"

Members are encouraged to make general IPR undertakings/declarations that they will make licenses available for all their IPRs under FRAND terms and conditions related to a specific standardization area and then, as soon as feasible, provide (or refine) detailed disclosures.

## Approval of agenda, Approval of Meeting Report # 62 [Chaulot-Talmon]

Topics: review agenda content, allocation of contribution to agenda items, agenda items time scheduling.

Related Contributions: MTS(14) MTS#62 Draft Agenda

Related Contributions: MTS#62 meeting report

MTS#62 meeting report was approved without comment/ review of Action Points.

## Work Programme status [Chaulot-Talmon]

Topics: status of work programme, review/update WI schedules (need rapporteur feedback), progress since previous meeting (publications, AbC…), review of meeting goals (expected final drafts for approval).

Table 1 lists the active WIs which are part of the MTS work programme (not including new WIs created during the meeting).

## Presentation of incoming Liaisons & follow-up decisions

Topics: discussion of incoming liaisons (if any) and decision on potential responses & follow-up actions.
MTS(14)63_028 ETSI ISO/MTS liaisons to ISO/IEC JTC1 SC27 WG4/WG3
LS Out Approved

## Reports from GA, Board, & OCG Meetings [Schulz]

Topics: feedback on decisions and information relevant for the work of MTS.
Related Contribution: New STFs Set up Process  MTS(14)63_009

New STFs process has been proposed by ETSI Secretariat at the last OCG and Board meeting.
The main aspect is the change from the "Call for experts" to the "Call for tenders".

Following a discussion, all MTS members agreed to write an MTS statement on the topic.
Dirk Tepelmann will take the action, all MTS members are invited to answer Dirk Tepelmann’s email with their statement before the 9th October. Dirk will compile a joint statement proposal.

AP: All answer Dirk Tepelmann’s email

AP: Dirk Tepelmann to compile a joint statement

## MTS Chairmanship

A call for candidature for Chairman and vice Chairman position will be sent in October, candidate will need to send their candidature with a rationale and a biography.  If only one candidate, appointment is straight forward, if several candidates a vote will be organised via remote consensus in December. 
More information on the role and responsibilities of chairman can be find on:
http://portal.etsi.org/guides/Chairman/

## Stephan Schulz, current MTS Chairman, has stated that he is intending to not reapply for a third mandate and encourage MTS members to take the position and bring new and fresh ideas.

# Security

## Security SIG [Grossman]

Topics: Report from SIG Technical Sessions
Related Contributions: MTS  (14)63_027
Juergen Grossman presented the report from the last SIG meeting, held on Wed, 1st October morning:

Risk-based Security Testing: Describes a set of methodologies that combine risk assessment and testing

- Proposal for new title: Risk-based security assessment and testing methodologies.
The final title will be decided during the next meeting but it is confirmed that the scope cover both part.

- Proposal to change the schedule and move the TB  approval date to 01/10/2015
Proposal accepted, next TB Approval date: 01/10/2015

Dieter Hogrefe mentioned that terminology and processes are described in a different manner in the Terminology Report and the Risk-based Security Testing based document. This generates some confusion and may need to be reviewed. This statement is supported by Milan Zoric, ETSI CTI.
Juergen Grossman agreed to align the Risk- based Security draft with the Terminology draft.

Security Assurance Lifecycle

Deliverable in progress, re-structured, available on the server; schedule will be aligned with the Risk-based security document TB approval date to 01/10/2015.

Review required before the next SIG meeting.

Security Terminology:
Draft  in good progress, due to the request to align it with the Risk-based Security Testing draft, it will need another review, plan to be validated during the  next SIG meeting in December.

Draft w TB approved during MTS#64.

## Status report on active WIs [Takanen, Grossman, Bryant]

(TR 101 583) DTS/MTS-101583 SecTest_Terms "Security Testing Terminology"  - [Takanen] 
Agreed to modify the TB App date to: 30/01/2015

(EG 202 792) DEG/MTS-202792 Security Assurance Lifecycle - [Bryant]

Agreed to modify the TB App date to: 01/10/2015
(EG 202 793) DEG/MTS-202793 Risk-based Security Testing Methodologies - [Grossman]
Agreed to modify the TB App date to: 01/10/2015

# CTI items

## Update of SIP and IMS TTCN-3 libraries 
Related Contributions: MTS (14)63_021 [Wiles]
Peter  Schmitting has uploaded the progress report and the Technical Report on the coding guideline which are now out on Remote consensus for final approval. CTI has commented the guide.

## Revision of ETSI EG 201 058 [Mueller]

Related Contributions: MTS(14)63_23
Decision not to update and re-publish EG 201 058

  - Estimated 1 person month of effort to implemented the identified changes

  - EG guide is in its actual version valid

  - Needed effort is too high for the benefit of an slightly updated guide

Decision to provide PICS, TSS&TP and ATS templates documents with specialized clauses

  - E.g TSS table for TSS&TP template

  - E.g. Untestable TPs table, ATM clause, Test Architecture clause for ATS document

  - Where applicable parts from the EG are copied in the templates in blue and cursive font to indicate guidelines

Templates will be available at portal.etsi.org/cti and editHelp will link to the templates.

Decision: Stopped WI EG 201 058

# Other ongoing work

## UCAAT + Special Session on Standardization [Schulz, Chaulot-Talmon]

Topics: Report from UCAAT 2014, (User Conference on Advanced Automated Testing 2014)
Related Contributions: MTS (14)63_022

UCAAT 2014 has attracted 156 participants,  a three-day event consisting of a special session on standardization, two parallel tutorial tracks (Day 1) and the conference program (Days 2 and 3).

All presentations are available for download as PDF on the conference website:

http://ucaat.etsi.org/2014/Program.html

# MBS, Discussion on future of MBS
ETSI Secretariat had to migrate to new template web pages on the portal.

MBS has then been reviewed. Some parts are out dated and CTI propose a review of MBS.
A review analysis will be presented by CTI at the January meeting.

AP Milan Zoric: To organise a GTM for review, send a list of content and what will be the need for review.

AP Milan Zoric: Send an email to MTS Gen to proposed MTS members to join the MBS review group

# Day 2: Thursday 15th October morning

# TTCN-3

## TTCN-3 base standards & extensions (STF 478) - [Rethy]

Topics: status of drafts, status of STF team, Work plan, Progress Report

Related Contributions:  
STF 478 Progress Report#2: MTS(14)63_011 Approved

STF 478 Status Report Presentation:

Related WIs:

(201 873-1) RES/MTS-201873-1 T3ed471 TTCN-3: Core Language

(201 873-4) RES/MTS-201873-4 T3ed451 TTCN-3 Operational Semantics

(201 873-5) RES/MTS-201873-5 T3ed471 TTCN-3: TRI

(201 873-6) RES/MTS-201873-6 T3ed471 TTCN-3: TCI

(201 873-8) RES/MTS-201873-8 T3ed461 TTCN-3 : IDL

(201 873-9) RES/MTS-201873-9 T3ed461 TTCN-3: the Use of XML

(201 873-10) RES/MTS-201873-10 T3ed461 TTCN-3: T3Doc

(202 781) RES/MTS-202781ConfDepl ed141 TTCN-3 extension: Configuration & Deployment support

(202 782) RES/MTS-202782PerfRealTed131 TTCN-3 extension: Performance and Real Time Testing
(202 784) RES/MTS-202784-ed151  TTCN-3 extension: Advanced Parameterization

(202 785) RES/MTS-202785ed151 TTCN-3 extension: Behaviour Types

(202 789) RES/MTS-202789ed141 TTCN-3 extension: Extended TRI

Gyorgy Rethy presented the STF 478 Progress Report. During the 2 sessions already done, 51 CR has been resolved and 22 additional have been technically agreed, 34 further have been discussed. Upon the request of STF 160, interim version of part 1 and part 9 have been produced and uploaded on MTS draft area, this target is achieved.

Currently 74 CR are in the queue, and some more will be received in the remaining 3 months.
More inconsistency has been discovered on the standards. More CRs will be resolved than last year. 
MTS note and understand that there will be more CRs unresolved this year.

STF has identified evaluating STF performance purely based on the number of resolved CR has a technical risk.
This may lead to haste resolution of CRs and less focus on checking consistency through all documents.
As an overall result, this may lead to decreasing quality of the set of TTCN-3 Standards.

MTS proposed to estimate the complexity of CRs, use the categories from Mantis. More information will be required, several criteria, such, technical complexity, need to be chosen to categorise the CRs.

STF 478 Progress report is approved.

ITU have received the latest versions for their September meeting, there will be no need to send the next version for the ITU April meeting.

## STF 475 TTCN-3 Conformance [Pakulin]

Topics: status of drafts, status of STF team, Work plan, Progress Report

Related Contributions: 
STF 475 Progress Report#2: MTS(14)63_017  Approved  
MTS(14)63_016		TTCN-3 Conformance Test Suite for use of XML schema: draft ATS

MTS(14)63_015		TTCN-3 tool conformance in using XML Schema: ATS & IXIT

MTS(14)63_014		TTCN-3 tool conformance in using XML Schema: TPs

MTS(14)63_013		TTCN-3 tool conformance in using XML Schema: ICS

Related WIs:

- (TS 103 253) DTS/MTS-103253 TTCN-3 Conformance Test Suite for use of XML schema Part 1 : Implementation Conformance Statement [Pakulin]
Pre-meeting Status=TB adoption of WI since 2013-10-02- next=Early drafts (by 2014-03-21)- TB App by 2014-06-20

## (TS 103 254) DTS/MTS-103254 TTCN-3 Conformance Test Suite for use of XML schema Part 2: Test Suite Structure and Test Purposes (TSS&TP) [Pakulin]
Pre-meeting Status=TB adoption of WI since 2013-10-02- next=Early drafts (by 2014-03-21)- TB App by 2014-06-20

- (TS  103 255)DTS/MTS_103255 TTCN-3 Conformance Test Suite for use of XML schema Part 3: Abstract Test Suite (ATS) and Implementation eXtra Information for Testing (IXIT) [Pakulin]
Pre-meeting Status=TB adoption of WI since 2013-10-02- next=Early drafts (by 2014-03-21)- TB App by 2014-06-20

Nikolay Pakulin presents the STF report:

The following results were achieved:

- Defined the structure of the test suite. Conventions on naming, formatting, etc. developed.

- Defined testing method.

- Developed reference implementation of the utility that compares XML documents; used that implementation to validate the ATS in TTworkbench and TestCast.

- Created 185 tests (27 negative, 157 positive) that use 196 XML Schema documents. The ATS covers 61 sections of TTCN-3 Part 9.

MTS Chairman thanks the team for the good way the work is progressing and the Progress Report is approved.

## Discussion about ISTQB TTCN-3 certification [Schulz]

Discussion took place on how and if the TTCN-3 certificate should be continued.
Andrej informed MTS that he has been approached by GI - Gesellschaft für Informatik, who could managed the exam and certification (GI is also an accredited certifier for GTB).

It was identified that the real issue is not the syllabus or the certification but the lack of easy to get to (self) training. There is no online course. GTB owns the rights on current training material and would need to release it. 
Testing Technologies in principle would ready to provide their training material for creation of an online course (depending on getting green light from GTB).

# AP Anthony: check is in principle ETSI could host such an online course or even help to put it in place.Model Based Testing /TDL

## Reports of the TDL Phase 2 SC meetings [Rethy]

Related Contribution:
Report from SC meeting of the TDL Phase 2

The SC review the status and review the work done by the STF, technical discussion, the STF has taken these comments into account.

## Test Description Language STF [Makedonski]

Topics: status of drafts, status of STF team, Work plan, Progress Report

Related Contributions:

STF 476 Progress Report#2: MTS(14)63_008 Approved

STF 476 Status and Deliverable Summary Slides: MTS(14)63_025

TDL Part 1 v1.2.1 Stable Draft: MTS(14)63_004
TDL Part 2 v1.1.1 Stable Draft: MTS(14)63_005
TDL Part 3 v1.1.1 Early Draft: MTS(14) 63_006r1

TDL Part 4 v1.1.1 Early Draft: MTS(14)63_007

Related WIs:

RES/MTS-203119-1v1.2.1 (ES 203 119-1) Test Description Language Meta-Model and Semantics  [Makedonski]

DES/MTS-203119-2 (ES 203 119-2)  Test Description Language Graphical Syntax [Makedonski]

DES/MTS-203119-3  (ES 203 119-3) Test Description Language Exchange Format [Makedonski]

DES/MTS-203119-4_(ES_203 119-4) Test Description Language Extensions: Advanced Test Objective Specification [Makedonski]

Philip Makedonski presented the STF 476 Progress Report and provided a status for each deliverable. The STFs work has been progressing according to plan. 
Stephan Schulz thanks the team for the very good progress made.

Discussion took place on when and how launch and promote TDL. MTS decided to Launch TDL during UCAAT 2015.

MTS request CTI to implement tools and process to promote TDL. (Webpage/site, url, mailing list, forum reserve TDL.info domain, use TTCN-3 as template, provide course / tutorial but link to standards...)

MTS is requesting ETSI Branding team to provide few examples of a TDL logo. STF members will provide keywords.

Action point: Em Chaulot-Talmon to liaise with the STF and the ETSI Branding team for a TDL logo

Action Point: Anthony Wiles: to implement tools and process to promote TDL. (Webpage/site, url, mailing list, forum reserve TDL.info domain, use TTCN-3 as template, provide course / tutorial but link to standards...)

Discussion on TDL Phase 3

- test generation

- too early, incomplete, need for prototyping

- formalization of semanitcs with OCL/UPAAL instead of text versus improving

- OCL could be beneficial for UML profile

- general maintenance core and GR

- catch up with CRs

- UML profile for MM

- annex with mapping to UML

- reference implementation

- currently textual (Philip and Siemens) for ETSI subset open source

- graphical (papyrus GF .. open source), open "Martti's tool", Metacase?

- later license, portal,

AP: Anthony to check on preference on open source licensing from ETSI(Eclipse open source licensing)

# STF 2015 ToR

## Proposed ToR for a TTCN-3 Evolution 2015 STF
Related Contribution: MTS(14)63_010  [Rethy]

Approved

## Proposed ToR for TTCN-3 Conformance Testing 2015 STF [Kovacs]
Related Contribution: MTS(14)63_012

Not Approved, will need review and will be approved by RC

## Proposed ToR for extension of conformance ATS TTCN3-XML [Pakulin]
Related Contribution: MTS(14)63_026

TC MTS’s target with this STF request is to extend the coverage of the XML Schema features by conformance test suite. Achieving this target would secure that TTCN-3 test suites using XML schema will compile on multiple TTCN-3 tools, and remove possible misunderstandings and ambiguities when implementing the use of XML schema in TTCN-3 test tools.

Not Approved will be merge with the conformance STFs

## TDL Phase 3 2015
Not Approved, will need review and will be approved by Rc

# Meeting wrap up

## Approvals (review & confirmation) [All]

Topics: recapitulation of New WIs, final drafts, LS out approved during the meeting, presentation of remaining ones to be approved, announcement expected revisions to be approved by remote consensus after the meeting.

Related Contributions:

## LS OUT
MTS(14)63_028 ETSI ISO/MTS liaisons to ISO/IEC JTC1 SC27 WG4/WG3
LS Out Approved

## STF Reports 
STF 475 Progress Report#2 Approved
STF 478 Progress Report#2 Approved

STF 476 Progress Report#2: Approved

## STF ToR 2015
Proposed ToR for a TTCN-3 Evolution 2015 STF Approved
Related Contribution: MTS(14)63_010  [Rethy]

## New WI

The following NWI have been approved by TC MTS

| RES/MTS-201873-1 T3ed481 | TTCN-3 ed.V4.8.1: Core |
| --- | --- |
| RES/MTS-201873-4 T3ed461 | TTCN-3 ed.V4.6.1: OS |
| RES/MTS-201873-5 T3ed481 | TTCN-3 ed.V4.8.1: TRI |
| RES/MTS-201873-6 T3ed481 | TTCN-3 ed.V4.8.1: TCI |
| RES/MTS-201873-7 T3ed471 | TTCN-3 ed.V4.7.1: Use of ASN.1 |
| RES/MTS-201873-8 T3ed471 | TTCN-3 ed.V4.7.1: Use of IDL |
| RES/MTS-201873-9 T3ed471 | TTCN-3 ed. V4.7.1: Use of XSD |
| RES/MTS-201873-10T3ed471 | TTCN-3 ed. V4.7.1: T3doc |
| RES/MTS-202781ConfDepl ed151 | TTCN-3 extension: Configuration and Deployment Support ES 202 781 ed.V1.5.1 |
| RES/MTS-202781ConfDepl ed141 | TTCN-3 extension: Performance and Real Time Testing ed.V1.4.1 |
| RES/MTS-202784-ed161 | TTCN-3 extension: Advance Parameterization ed.V1.6.1 |
| RES/MTS-202785ed151 | TTCN-3 extension: Behaviour Types ed.V1.5.1 |
| RES/MTS-202786ContSign ed141 | TTCN-3 extension: Support of interfaces with continuous signals ed.V1.4.1 |
| RES/MTS-202789ed151 | TTCN-3 extension: Extended TRI ed.V1.5.1 |
| (103 253) RTS/MTS-103253ed121 | TTCN-3 tool conformance in using XML Schema: ICS |
| (103 254) RTS/MTS-103254ed121 | TTCN-3 tool conformance in using XML Schema: TSS&TPs |
| (103 255) RTS/MTS-103255ed121 | TTCN-3 tool conformance in using XML Schema: ATS & IXIT |

## Stopped WIs

(201 058) REG/MTS-00046[3], Implementation Conformance Statement proforma style guide

## Actions list

| MTS (14)63_01 NEEDS-ACTION | New STFs process proposal: all MTS members are invited to answer Dirk Tepelmann’s email with their statement before the 9th October. Dirk will compile a joint statement proposal |
| --- | --- |
| MTS (14)63_02 NEEDS-ACTION | Theo Vassiliou to consider contributing current material to creation of online TTCN-3 course |
| MTS (14)63_03 NEEDS-ACTION | Nikolay Pakulay to send the ToR proposal for review to Anthony Wiles, |
| MTS (14)63_04 NEEDS-ACTION | Milan Zoric to send an email to MTS Gen to proposed MTS members to join the MBS review group |
| MTS (14)63_05 NEEDS-ACTION | Milan to organise a GTM for review, send a list of content and what will be the need for review. |
| MTS (14)63_06 NEEDS-ACTION | Anthony to implement tools and process to promote TDL. (Webpage/site, url, mailing list, forum...) |
| MTS (14)63_07 NEEDS-ACTION | Em CT to send request from MTS to ETSI branding team to request several TDL logo proposal |
| MTS (14)63_08 NEEDS-ACTION | Anthony Wiles to check on ETSI preference on Open Source licensing |
| MTS (14)63_09 NEEDS-ACTION | Andreas/ Philip to finalised the ToR on TDL |
| MTS (14)63_10 NEEDS-ACTION | Stephan/Andras to produce the ToR on TTCN-3 Conformance |
| MTS (14)62_02 On going | ECT: Send to MTSGEN process and timeline to apply Chairmanship and Candidature process. |
| MTS(13) 61_06 On Going | Stephan, Gyorgy, Ina: Define what can be the goal to achieved with ISTQB and contact them. |
| MTS(13)61_07 On Going | Stephan: contact Thomas Mueller and investigate the possibility to collaborate with MTS. |
| MTS(13)61_08 On Going | Stephan to contact the GTB chairman to launch cooperation on TTCN-3 Certificate |
| MTS(13)61_013 NEEDS-ACTION | Andras check with Nikolay if it is possible to use the Requality tool from ISPRAS and report the coverage to MTS. |
| MTS(13)61_014 NEEDS-ACTION | Andras Send an email to all tool vendors to inform them that the TTCN-3 conformance ATS is ready for validation and invite them to support the validation with their tools and resources on a voluntary base. |
| MTS(13)60_10 NEEDS-ACTION | Andreas Ulrich to organize a (remote) presentation about ISO activities on and status of “Specification based testing” at Jan MTS meeting as input for further work. |

## Calendar of future meetings & Events

|  | Event | Date | Venue - [host] | Status |
| --- | --- | --- | --- | --- |
|  | MTS#64 | 27-28 January 2015 | Budapest | confirmed |
|  | MTS#65 | 20-21 May 2015 | TBD | TBD |

10  Participant List

| Bryant, Ian | Trustworthy Software Initiative |
| --- | --- |
| Chaulot-Talmon, Emmanuelle | European Telecommunications Standards Institute |
| Genoud, Olivier | European Telecommunications Standards Institute |
| Hogrefe, Dieter | Institut für Informatik, Universität Göttingen |
| Lehtmets, Andrus | OÜ Elvior |
| Makedonski, Philip | Institut für Informatik, Universität Göttingen |
| Pakulin, Nikolay | Institution of the Russian Academy of Sciences Institute for System Programming RAS |
| Réthy, György | Ericsson Telefonaktiebolaget LM |
| Schieferdecker, Ina | Fraunhofer Institute for Open Communication Systems FOKUS |
| Schulz, Stephan | Conformiq Software Ltd. |
| Stanca-Kaposta, Bogdan | Testing Technologies IST GmbH |
| Takanen, Ari | Codenomicon Oy |
| Tepelmann, Dirk | Testing Technologies IST GmbH |
| Ulrich, Andreas | Siemens AG |
| Wiles, Anthony | European Telecommunications Standards Institute |
| Zoric, Milan | European Telecommunications Standards Institute |