## Slide 1: ETSI TC MTS, Security SIG in MTS (Methods for Testing and Specification)
Jürgen Großmann, Fraunhofer FOKUS
juergen.grossmann@fokus.fraunhofer.de

## Slide 2: TR 101 583: Security Testing Case Studies -- Progress
Final draft for approval currently underway
Currently resolving some minor version/editing issues wit Edit!Help

## Slide 3: EG 203 251: Risk-based Security Testing
  Document Progress
  Work plan produced
  Initial draft structure provided
  Sections on terms and concepts, risk-based security testing and test-based risk assessment defined
  Initial draft for: Risk-based security test planning, risk-based security test design, risk-based security test selection
  Open Issues
  Feedback from Security SIG on initial draft required
  Milan will provide feedback until next meeting.

## Slide 4: EG 203 251: Security Assurance Lifecycle -- Progress
  Document Progress
  Work Plan produced and updated
  Initial draft structure agreed,
  Design section of LifeCycle drafted
  Open Issues
  Integration of information from other WI required (ongoing)
  Discussing whether to have a joint WI with TC Cyber

## Slide 5: TR 101 583: Security testing terminology -- Progress
received comments and additional sections: done
integrate comments: done
move from TS -> TR: done
discussing conflicting terms: open
review by external experts: open
clarify WI name with Emmanuelle
New version until end of CW22
Move forward based on next MTS SIG meeting:
  next draft: after next SIG conference call (June 2014)
  for approval: following MTS meeting (October 2014)

## Slide 6: Next steps
Jan will sent the ISO document on security testing to Jürgen and Jürgen will distribute the document to the SIG
Discussion relation to TC Cyber, report from Ian, identify synergies
Ari will provide a new version of SecTestTerms at the end of CW22
Next meeting Tuesday, June 17th, 2 pm