## Slide 1: Security SIG in MTS 7th June 2015 Progress Report
Fraunhofer FOKUS

## Slide 2: MTS SECURITY SIG Work Items
TR 101 583
Terminology
EG 203 250
Security Assurance Lifecycle
TR 101 582
Case Studies
EG 203 251
Risk-based Security Testing
Case Studies: To assemble case study experiences related to security testing in order to have a common understanding in MTS and related committees. Industrial experiences may cover but are not restricted to the following domains: Smart Cards, Industrial Automation, Radio Protocols, Transport/Automotive, Telecommunication
Security Assurance Life Cycle: Guidance to the application system designers in such a way to maximise both security assurance and the verification and validation of the capabilities offered by the system's security measures.
Terminology: To collect the basic terminology and ontology (relationship between stake holder and application) to be used for security testing in order to have a common understanding in MTS and related committees.
Risk-based Security Testing: Describes a set of methodologies that combine risk assessment and testing. The methodologies are based on standards like ISO 31000 and IEEE 829/29119
Published
Stable Draft
Stable Draft
Published

## Slide 3: EG 203 250: Security Assurance Lifecycle
  Document Reference
  DEG 203 250
  Document Title
  Methods for Testing and Specification (MTS);
  Security Assurance Lifecycle
  Document Purpose
  Guide to the application of security capabilities in systems in such a way to maximise both security assurance and the verification and validation of the capabilities offered by the system's security measures. Security Assurance Lifecycle
  Document Status
  Stable Draft v0.0.10 (2015-05)

## Slide 4: EG 203 250: Security Assurance Lifecycle -- Progress
  Document Progress
  Work Plan produced and updated
  Initial draft structure agreed,
  Design section of Life Cycle drafted
  TVRA parts reduced
  Aligned with TR 101583
  Open Issues
  Guidance character need to be improved
  Scope section in WI cover sheet does not comply with document content
  Language shall be simplified
  TB approval October 1st, 2015

## Slide 5: EG 203 251: Risk-based security assessment and testing methodologies
  Document Reference
  DEG 203 251
  Document Title
  Methods for Testing and Specification (MTS);
  Risk-based security testing methodologies
  Test-based risk assessment methodologies
  Document Purpose
  Describes a set of methodologies that combine risk assessment and testing. The methodologies are based on standards like ISO 31000 and IEEE 829/29119.
  Document Status
  Stable Draft v0.0.12 (2015-05)

## Slide 6: EG 203 251: Risk-based security assessment and testing methodologies
  Document Progress
  Work Plan produced and updated
  Initial draft structure agreed,
  Aligned with TR 101583
  Renaming to Risk-based security assessment and testing methodologies
  Added section on compositional approach and integration with SLC
  Revision of TBRA part
  Content accepted at RISK 2015 (workshop hosted by OMG)
Next steps/open issues
  TB approval planned for October 1st, 2015

## Slide 7: New WI proposal
Requirements metrics and acceptance criteria for Fuzzing (WI proposal planned for next MTS meeting in May 2015)

## Slide 8: Outlook
Document timeline:
  TR 101 582 (Case Studies) has been approved in May 2014
  TR 101 583 Terminology has been approved in January 2015
  DEG 203 250 (Security Assurance Lifecycle) to be approved in October 2015
  DEG 203 251 (Risk-based Security Testing) to be approved in October 2015
Future topics/issues/cooperation: