|  | STF 478 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | György Réthy |
|  | MTS#64 | Budapest | Date: | 26-01-2015 |
|  |  |  | Version | 1.0 |
|  | Doc ref |  | page 1 of 2 |

| STF | 478 |  | STF leader | György Réthy |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TTCN-3 Evolution 2014 |
| --- | --- |

| Milestone | C |  | Status | Covers the period until (cut-off date) |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Input to MTS#64 |  |  |
| Objective | Progress Report#3 approved by MTS#64 (28-29 January 2015) plenary. The draft documents must be uploaded by the STF Leader on the TB contributions area of the ETSI Portal before 28 December. |
| Achieved | Yes/No | YES |
| Remarks |  |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
|  | 26-Jan-2015 |  |  |  |  |

# Executive summary

TTCN-3 has become an important testing technology, which is used intensively for test automation of functional, conformance testing, end-to-end and network integration testing, and used for performance testing as well as the execution language of model based testing solutions in telecommunication, automotive, medical and other industries. TTCN-3 is an evolving language. As the use of TTCN-3 expands, users are requesting for new language features as well as commenting on the language, expecting improvements and maintenance of the standards.

TTCN-3 has important role in standardization and in industry while it is a continuously evolving language. Therefore TC MTS is committed to keep the language powerful, up-to-date and well maintained. Several standards developed by 3GPP, ETSI TCs INT, and ITS, OMA, WiMAX Forum and the TETRA Association are using TTCN-3 as the basic specification. 3GPP is asking MTS to provide continuous maintenance of the language. Users are requesting for new language features and clarifications as well as expecting improvements and maintenance of the standards.

The purpose of STF478 – “TTCN-3 evolution 2014” is to maintain the high quality of the language – that is currently consist of 14 ETSI standards -, and at the same time keep it harmonized with the new requirements of the users, new application areas and new ways of working like Agile SW development.

The STF team consists of 4 experts. The STF has elaborated four one-week joint working sessions with all STF members present, in line with the STF work plan:

- 7-11 April 2014, ETSI, Sophia Antipolis

- 16-20 June 2014, ETSI, Sophia Antipolis

6-10 October 2014, ETSI, Sophia Antipolis

3-7 November 2014, Göttingen

STF experts worked their voluntary days from their home offices by finishing reviews of CRs in confirmed status and implementing resolved CRs in the drafts.

Altogether 143 CRs has been resolved and included into the drafts submitted to TC MTS approval.

# Introduction

The STF work comprised of the following tasks:

- Review and resolve open change requests reporting technical defects or requesting clarifications.

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim and final draft versions of the deliverables (for those parts having resolved CRs).

- Prepare the drafts for the TB approval process (for those parts having resolved CRs).

The STF consist 4 experts:

- Axel Rennoch, Fraunhofer FOKUS

- Jens Grabowski, University of Goettingen

- Gyorgy Rethy, Ericsson

- Tomaš Urban, Elvior OU

Jacob Wieland of Testing Technologies has provided very useful help and feedback in resolving CRs as an “external member”.

The STF session plan contains 4 one-week working sessions with all experts present and 20 voluntary manDays spent for final CR cleaning and editorial work on the draft deliverables.

# Contractual milestone

The contractual milestone C, related to this Progress Report #3 is achieved by TB MTS approving this progress report.

# Progress of the work

The STF has elaborated four one-week joint working sessions with all STF members present, in line with the STF work plan:

- 7-11 April 2014, ETSI, Sophia Antipolis

- 16-20 June 2014, ETSI, Sophia Antipolis

- 6-10 October 2014, ETSI, Sophia Antipolis

- 3-7 November 2014, Göttingen

STF experts worked their voluntary days from their home offices by finishing reviews of CRs in confirmed status and implementing resolved CRs in the drafts.

Altogether 143 CRs has been resolved and included into the drafts submitted to TC MTS approval.

Closed CRs, ES 201 873
Part-1 Core language [MTS(15)64_011r2]: 78 CRs (22 of those included into the interim version V4.6.2)
Part-5 TRI: [MTS(15)64_007] 2 CRs
Part-6 TCI [MTS(15)64_012]: 6 CRs
Part-8 Support of IDL [MTS(15)64_013]: 1 CR
Part-9 Support of XML [MTS(15)64_010r2]: 38 CRs (10 of those included into the interim version V4.5.2)

Closed CRs, Extension packages
ES 202 781 Configuration_and_Deployment [MTS(15)64_014]: 2 CRs
ES 202 782 RealTime_and_Performance [MTS(15)64_016]: 1 CR
ES 202 784 Advanced parameterization [MTS(15)64_016]: 1 CR
ES 202 785 Behaviour types [MTS(15)64_017]: 1 CR
ES 202 786 Continuous signal support [MTS(15)64_018]: 9 CRs
ES 202 789 Extended TRI [MTS(15)64_008r1]: 4 CRs

Please note that ES 201 873 Parts 4 (OS), 7 (Support of ASN.1) and 10 (T3Doc) didn’t receive CRs, therefore no new revisions are provide for them.

The concrete CR numbers included into the drafts can be seen in ETSI Mantis at: http://forge.etsi.org/mantis/roadmap_page.php

It has been agreed with STF160 that interim versions of ES 201 873-1 and ES 201 873-9 will be produced and uploaded to MTS’s drafts area. This target has been achieved, V4.6.2 for Part-1 (RES/MTS-201873-1 T3ed471) and V4.5.2 for Part-9 (RES/MTS-201873-9 T3ed461) have been prepared and uploaded to the MTS drafts area.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

32 new CRs have been received after the first working session of the STF, and 48 new CRs after the second session. After the second STF session 74 unresolved CRs were in the queue and. By the time of writing this report 17 CRs left unresolved, for all parts and extension packages toghether.

As the STF leader I express my recognition to all STF members for their huge efforts, efficient and scrupulous work that allowed achieving these exceptionally good results!

Note that while the resources are fixed, the number of new TTCN-3 CRs is changing continuously that typically causes some CRs left over to subsequent TTCN-3 Evolution STFs.

# Proposed changes in the STF work plan

No change in the STF workplan has taken place.

# Resources requirements

No additional resource was requested.

# Changes in the STF Team

There was no change in the STF's composition.

# Meetings/events attended on behalf of the STF

The STF leader, György Réthy has participated at TC MTS#62, on 15th May 2014, MTS#63, on 01-02 October 2014 and MTS#64 on 28-29 January 2015, where has presented milestone reports A, B and C correspondingly.

ETSI’s TTCN-3 language evolution and maintenance activity has been presented by György Réthy at the MTS workshop held in Münich, 16th September, in the frame of ETSI’s UCAAT 2014 conference.

# Meetings/events planned to be attended

No further events or meetings planned.

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

The STF has communicated with STF 160 experts via email correspondence.

# Technical advice required from the reference Technical Body

No CR or other technical issue popped up that required escalation to the Steering Group.

# Status of the deliverables

In 2014, on request from 3GPP, interim versions for ES 201 873 Part-1 (RES/MTS-201873-1 T3ed471) and Part-9 (RES/MTS-201873-9 T3ed461) have been prepared and uploaded to the MTS drafts area.

For TC MTS approval the following drafts have been prepared and submitted to MTS#64:

ES 201 873 Part-1 Core language:	MTS(15)64_011r2
ES 201 873 Part-5 TRI:	MTS(15)64_007
ES 201 873 Part-6 TCI:	MTS(15)64_012
ES 201 873 Part-8 Support of IDL:	MTS(15)64_013
ES 201 873 Part-9 Support of XML:	MTS(15)64_010r2

Extension packages:
ES 202 781 Configuration_and_Deployment:	MTS(15)64_014
ES 202 782 RealTime_and_Performance:	MTS(15)64_016
ES 202 784 Advanced parameterization:	MTS(15)64_016
ES 202 785 Behaviour types:	MTS(15)64_017
ES 202 786 Continuous signal support:	MTS(15)64_018
ES 202 789 Extended TRI:	MTS(15)64_008r1

# Next report

The next report is the Final report, after TB approval of STF’s deliverables.

# Any other business

None.