|  | STF 475 – Final Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | Nikolay Pakulin |
|  | MTS#64 | Budapest | Date: |  |
|  | 28-Jan-2015 | 29-Jan-2015 | Version |  |
|  | Doc ref |  | page 1 of 2 |

| STF | 475 |  | STF leader | Nikolay Pakulin |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Stephan Schulz |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | Conformance test suite for using XML schema with TTCN-3 |
| --- | --- |

| Milestone | C |  | Status | Covers the period until (cut-off date) | 31-Jan-2015 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Final Report approved by MTS#64 plenary (January 2015); final drafts of TS 202 794-1, -2, -3 approved by TC MTS and accepted by the ETSI Secretariat for publication. The final drafts will be uploaded by the STF Leader on the MTS contributions area of the ETSI Portal at least 30 days before the start of the plenary. |
| Achieved | Yes | TC MTS’s target with this STF request is to cover all XML features used by the 3GPP UE tests and in overall 80% of all sections of the part 9 “TTCN-3: Using XML schema with TTCN-3” with conformance test cases. The objective was reached: the ATS covers 85% of of all sections of the part 9 and all XML features used by 3GPP UE tests. |
| Remarks |  |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 10-Dec-2014 | 26-Jan-2014 |  |  |  |  |

# Executive summary

XML is increasingly being used as a data format in ETSI and other standard bodies. Consequently, the related TTCN-3 test specifications include the use of XML as it is the case, for example, in testing of IMS Supplementary Services. TC MTS has received an urgent request from 3GPP to create tests for certifying TTCN-3 tools used for User Equipment conformance tests that use XML schema. A significant number of TTCN-3 test toolsets are available on the market (at least 7 commercial tools and 2 internal tools of industrial ETSI members). Most of them support the use of XML.

MTS has established a TTCN-3 Conformance Test Suite covering the part 1 of TTCN-3 “Core Language”. The use of XML schema with TTCN-3 has been standardized by TC MTS separately from the Core Language, in part 9 “TTCN-3: Using XML schema with TTCN-3”, and is therefore not covered by the existing TTCN-3 Conformance Test Suite.

TC MTS’s target with this STF request is to cover all XML features used by the 3GPP UE tests and in overall 80% of all sections of the part 9 “TTCN-3: Using XML schema with TTCN-3” with conformance test cases. This would secure that TTCN-3 test suites using XML schema will compile on multiple TTCN-3 tools, and remove possible misunderstandings and ambiguities when implementing the use of XML schema in TTCN-3 test tools.

Furthermore, other ETSI technical bodies and industrial fora are also using XML together with TTCN-3 as the test specification language, for example ETSI INT and the NTAF (Network Test Automation Forum).

The STF team consists of 4 experts. The STF has spent 54 working days in the reporting period, with most of the work at the end of 2014 and January 2015. The total effort of the project comprised 120 man-days, as contracted.

The STF has defined the ATS structure, the testing method and developed total 347 tests (79 negative, 268 positive) that use 266 XML Schema documents and 220 reference XML documents. The ATS covers 97 clauses of part 9 directly and 21 clauses indirectly, i.e. the features specified in the indirectly covered sections are covered by tests from other sections. Together it constitutes 85% of the Part 9 specification.

63 clauses are covered out of 63 clauses that were identified as priority for TF 160 (3GPP RAN): 62 are covered directly and 1 is covered indirectly.

The STF has filed 27 CRs.

The ATS was validated by 4 teams. 10 issues concerning the ATS were reported to Mantis during validation. 6 issues were closed, 3 are open, one issue is acknowledged.

# Introduction

The creation of the XML schema TTCN-3 conformance test specification work will comprise the following tasks:

•	Cataloguing of requirements.

•	Adapting existing framework used by the Core Language TTCN-3 reference test specification

•	Develop tools for the validation of XML encoding/decoding

•	Develop the implementation conformance statement (ICS).

•	Develop the test suite structure and test purposes (TSS & TP).

•	Develop the abstract test suite (ATS) and IXIT

The STF consists of 4 experts:

•	Nikolay Pakulin, ISPRAS

•	Bogdan Stanca-Kaposta, Testing Technologies

•	Tomaš Urban, Elvior OU

•	Bostian Pintar, Sintesio

The STF session plan contains 5 one-week working sessions with all experts present and 1 extra week with 3 experts present, total 96 remun. days and 24 volunt. days. Working sessions were held on

•	Feb. 03-07 at ETSI, Sophia Antipolis

•	April 23-26 at Elvior, Tallinn.

•	Sept. 15-20, home session. 3 man-days.

• 	October, home session, 3 man-days

•	November, home sessions, 16 man-days.

•	December, home sessions 18 man-days.

•	January: home session, 17.25 man-days, finalizing ATS, validating the ATS and preparing final deliverable and report.

TTCN3 Part 9 includes 138 normative sections. Features defined in 63 sections were identified in the XSD files of 3GPP test suites.

# Contractual milestone

The contractual milestone C, related to this Progress Report #3 is achieved by TB MTS approving this progress report.

# Progress of the work

The STF has exploited 120 man-days out of 120. Two face-to-face sessions were organized:

•	Feb. 03-07 at ETSI, Sophia Antipolis

•	April 23-26 at Elvior, Tallinn.

Home work sessions were held on April 14-17 and September 15-20. During October-January the experts were working onsite, communicating and coordinating by means of emails and telecom sessions.

The following results were achieved:

1.	Defined the structure of the test suite. Conventions on naming, formatting, etc. developed.

2.	Defined testing method.

3.	Developed reference implementation of the utility that compares XML documents; used that implementation to validate the ATS in TTworkbench and TestCast.

4.	Created 347 tests (79 negative, 268 positive). The ATS covers 97 clauses of part 9 directly and 21 clauses indirectly; together it constitutes 85% of the Part 9 specification. 63 clauses are covered out of 63 clauses that were identified as priority for TF 160 (3GPP RAN).

Indirectly covered sections, not included in the list of features of 3GPP UE tests, are: 6.2.2 Normalized string, 6.2.3 Token, 6.2.5 NMTOKEN, 6.2.6 NCName, 6.2.7 ID, 6.2.8 IDREF, 6.2.9 ENTITY, 6.2.10 Hexadecimal binary, 6.2.11 Base 64 binary, 6.2.13 Language, 6.5.1 Duration, 6.5.3 Time, 6.5.7 Gregorian month and day, 6.5.8 Gregorian day, 6.5.9 Gregorian month, 6.6 Sequence types, 6.6.1 NMTOKENS, 6.6.2 IDREFS, 6.6.3 ENTITIES, 6.6.4 QName.

Those 20 sections specify mapping of built-in XSD types to TTCN-3 type system. This mapping is covered by tests for Appendix A “TTCN-3 module XSD”.

Indirectly covered sections, mentioned in the list of features of 3GPP UE tests, are: 7.1.9 Abstract. This section specifies processing of “abstract” attribute; it is covered by tests for section 8.1.

5. 	The STF has filed 27 CRs.

6.	The ATS was validated by Testing Technologies, Elvior, IBM Tau team, and Devoteam. 10 issues concerning the ATS were reported to Mantis during validation. 6 issues were closed, 3 are open, 1 issue is acknowledged.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

We can underline the following risks connected with the test suite development.

1.	Execution of the test suite require TTCN-3 tool vendors to implement matchFile external function that implements an algorithm to compare XML documents. The deliverable contains a reference implementation in Java based on XmlUnit tool.

a.	The first risk is that if vendor implements this function by its own, say, in other language, the result of test execution might be hampered by defects in the implementation in the comparison algorithm.

b.	The second risk is the complexity of XML comparison utility. Vendor might give up using the ATS if they consider implementation of matchFile external function prohibitively expensive.

2.	The reference implementation of matchFile external function is based upon XmlDiff utility that might contain defects of its own. Validation of the ATS has revealed two such defects. For one defect a workaround was implemented, while the second one is left as known issue. The risk is that there might be other issues that were not triggered during validation.

Unresolved issues:

1. 	The issue http://forge.etsi.org/mantis/view.php?id=6850 is left unresolved. It is caused by a defect in Xerces XML parser that is used by XmlDiff utility used to compare XML output with reference XML files. The defect was reported to Xereces developers https://issues.apache.org/jira/browse/XERCESJ-1652 but it is not fixed so far. This defect affects several tests for union types and manifests itself when running test for some vendors (not all).

# Proposed changes in the STF work plan

No proposed change.

# Resources requirements

Total resources required: 120 days.

No additional resource is required as per se.

### Experts manpower

Total manpower required: 120 working days. This resource includes the 24 working days to be provided free of charge by STF experts and further voluntary contributions provided by MTS members by supporting the STF activities. Therefore, the total cost for the manpower will be 96 working days (57 600 €).

### Travel cost:

Travel to one MTS meeting should be included for reporting the final results (1 000 € budget).

### Other cost:

None.

## Summary of resources allocated and spent (real cost)

The following tables present the summary of the activities carried out by the STF in the period from 01-Mar-2014 to 31-Dec-2014. Status date: 11-Dec-2014.

Table 1: Status of resources funded and spent

| Contribution (funded) |
| --- |
|  | Manpower | Travel | Subc. | Other | Total |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |
| Experts remun. | 96 | 600 | 57 600 | 1 000 | 0 | 0 | 58 600 |
| Experts volunt. | 24 |  |  |  |  |  |  |
| Total funded | 120 |  | 57 600 | 1 000 |  |  | 58 600 |
| Contribution (spent) |
|  | Manpower | Travel | Subc. | Other | Total |
|  | Days | Rate | EUR | EUR | EUR | EUR | EUR |
| Experts remun. | 96 | 600 | 57 600 | 1 000 |  |  | 58 600 |
| Experts volunt. | 24 |  |  |  |  |  |  |
| Total spent | 120 |  | 57 600 | 1 000 |  |  | 58 600 |
| Balance | 0 |  | 0 | 1 000 |  |  | 0 |

Table 2: Time spent by experts (remunerated)

| Company / ETSI Member | Expert | Work days | Rate | Cost (EUR) |
| --- | --- | --- | --- | --- |
| ISPRAS | Pakulin, Nikolay | 29 | 600 | 17 400 |
| Sintesio, Foundation | Pintar, Bostjan | 19 | 600 | 11 400 |
| Testing Technologies | Stanca-Kaposta, Bogdan | 24 | 600 | 14 400 |
| OU Elvior | Urban, Tomas | 30 | 600 | 14 400 |
| Total |  | 96 |  | 57 600 |

Table 3: Time spent by experts (voluntary)

| Company / ETSI Member | Expert | Work days | Equiv. rate | Equiv. amount (EUR) |
| --- | --- | --- | --- | --- |
| ISPRAS | Pakulin, Nikolay | 7 | 600 | 4 200 |
| Sintesio, Foundation | Pintar, Bostjan | 5 | 600 | 3 000 |
| Testing Technologies | Stanca-Kaposta, Bogdan | 6 | 600 | 3 600 |
| OU Elvior | Urban, Tomas | 6 | 600 | 3 600 |
| Total |  | 22.025 |  | 14 400 |

# Changes in the STF Team

There was no change in the STF's composition and no change is foreseen or required.

# Meetings/events attended on behalf of the STF

The work was done out of ETSI.

# Meetings/events planned to be attended

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 28-29 January 2015 | Budapest | MTS#64 | TC MTS plenary meeting | STF 475 milestone C, Final report. | Nikolay Pakulin, |

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

The STF has communicated with TF 160 experts via joint meeting and email correspondence.

The STF has communicated with IBM Rational Tau team and Devoteam via email correspondence.

# Technical advice required from the reference Technical Body

No technical issue needs escalation to the Steering Group of the STF or the TC MTS.

# Status of the deliverables

The snapshot of the SVN repository containing the ATS and developed tools is available under https://forge.etsi.org/svn/TTCN3_PART9/tags/release-mts-64/ tag.

The zip archive with the sources of the ATS and tools, including the sources of the reference implementation of XML comparing utility, are attached to this report among contribution to MTS#64 meeting at http://portal.etsi.org/Contribution.aspx?MeetingId=16051

# Next report

This is the final report.

# Any other business