## Slide 1: STF 491: TTCN-3 Evolution 2015 Final Report summary
dr György Réthy, Ericsson
gyorgy.rethy@ericsson.com

## Slide 2: Project data
Project’s timeframe
  11 May 2015 to 31 March 2016
Resources
  80+3 mDays remunerated + 20 mDays voluntary
Project members
  Axel Rennoch (Fraunhofer FOKUS)
  Jens Grabowski (University of Goettingen)
  Jacob Wieland (Testing Technologies)
  György Réthy (Ericsson Hungary Lim.)
  Tomaš Urban (Elvior OU) helped the STF work on a voluntary basis (thanks for Tomaš!)

## Slide 3: Project data
Joint working sessions
  3-7 August 2015, ETSI, Sophia Antipolis
  21-25 September 2015, ETSI, Berlin
  12-16 October 2015, ETSI, Sophia Antipolis
  2-6 November 2015, Berlin
Voluntary contribution
  5 voluntary days spent by each STF member as “home work” , finishing reviews of CRs, implementing resolved CRs in the drafts and with final review of the deliverables

## Slide 4: Volume of the TTCN-3 language standards
Chart: Number of pages of the TTCN-3 standards (without conformance test suite)
| 2003-02 | 2005-06 | 2007-12 | 2008-04 | 2008-09 | 2009-06 | 2010-07 | 2011-06 | 2012-04 | 2013-04 | 2014-06 | (2015-01)
Core language | 316 | 349 | 397 | 394 | 435 | 428 | 471 | 478 | 486 | 492 | 512 | 532
TTCN-3 tool | 0 | 318 | 324 | 313 | 313 | 349 | 402 | 402 | 408 | 429 | 434 | 448
Language mappings | 0 | 27 | 29 | 126 | 126 | 152 | 193 | 204 | 212 | 211 | 211 | 218
TTCN-3 extensions | 19 | 167 | 167 | 241 | 252 | 265 | 272
TTCN-3 pages total | 316 | 694 | 750 | 833 | 874 | 948 | 1233 | 1251 | 1347 | 1384 | 1422 | 1470
Σ1470 pages in 14 documents

## Slide 5: Performance Indicators
No. of resolved CRs
Chart: No.of resolved TTCN-3 CRs
| 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015
No.of CRs resolved | 76 | 120 | 91 | 89 | 97 | 95 | 85 | 143 | 94

## Slide 6: Deliverables
ES 201 873
  RES/MTS-201873-1 T3ed481 V4.7.5: MTS(16)067012
  RES/MTS-201873-4 T3ed461 V4.5.2: MTS(16)067011
  RES/MTS-201873-6 T3ed481 V4.7.2: MTS(16)067010
  RES/MTS-201873-9 T3ed471 V4.6.4: MTS(16)067003
Two interim drafts have been uploaded containing urgent STF160 CRs:
  RES/MTS-201873-1 T3ed481 (ES 201 873-1) V4.7.3
  RES/MTS-201873-9 T3ed471 (ES 201 873-9) V4.6.2
Note: ES 201 873 Parts 5 (TRI), 7 (ASN.1), 8 (IDL) and 10 (T3Doc) and extension packages didn’t receive CRs, therefore no new revisions are produced.

## Slide 7: Performance Indicators
At least 60 % of the STF time shall be spent on high priority CRs
  Fulfilled
Approval of deliverables according to schedule
  Drafts submitted before ToR schedule
Voluntary work of experts
  Has been provided according to the ToR
Steering Group meetings
  TTCN-3 steering has been done during TB MTS meetings. There was no issue that needed escalation to the SG

## Slide 8: Performance Indicators
The STF may liaise with 3GPP STF 160 and any other users within or outside ETSI
  The STF has regularly exchanged emails with STF160 to clarify urgency of STF160 CRs; also participated at STF160s TTCN-3 tool vendors meetings
Contributing the TTCN-3 standards to ITU-T SG17 for endorsement and assisting the endorsement process
  Didn’t require any specific action from the STF, it will be handled by TB MTS according to the normal procedure.
User requirements should have higher priority.
  It has been targeted to close high priority CRs first, but taking into account also the technical complexity.