|  | ToR STF AX (TC MTS / WG TDL) |
| --- | --- |
|  | Version: 5.0 |
|  | Author: Gyorgy Rethy – Date:06 Apr 2016 |
|  | Last updated by: Philip Makedonski 12 May 2016 |
|  | page 1 of 17 |

Terms of Reference - Specialist Task Force

STF AX (TC MTS / WG TDL)

A standardized mapping to facilitate the automatic generation of TTCN-3 code from TDL descriptions

Summary information

| Approval status | To be approved by TC MTS#68 (11-12 May, doc ref: MTS(16)068003) To be approved by Board#108 (8-9 June 2016) |
| --- | --- |
| Funding | Maximum budget: 130 800 € ETSI FWP |
| Time scale | Sep 2016 to Sep 2017 |
| Work Items | RES/ES 203 119-1 V1.4.1 RES/ES 203 119-2 V1.3.1 RES/ES 203 119-3 V1.3.1 RES/ES 203 119-4 V1.3.1 DES/ES 203 119-5 V1.1.1 DES/ES 203 119-6 V1.1.1 DTR/MTS-1029504TDLSecPerfReq |
| Board priority | Emerging domains for ETSI, Standards enablers/facilitators (conformance test/interoperability/methodology) |

Part I – Reason for proposing the STF

# Rationale

The process of stepwise development of tests from requirement specifications is well established and used in both, standardization and industry. This process is supported by methods and languages produced by TC MTS. The proposed STF contributes to the work of MTS on the continued development of the “Test Description Language” (TDL), which acts as an intermediary between TPLan for the specification of test purposes and TTCN-3 for the specification of test cases.

TDL bridges the gap between declarative test purpose specifications (what shall be tested?) and imperative test case specifications (how shall it be tested?) by offering a standardized language for the specification of test descriptions. Moreover, TDL contributes to the ongoing activities in MTS to establish model-based testing (MBT) technologies within ETSI.

It is expected that test descriptions in a standardized language ease the development of executable tests because tools can be built to analyse the correctness of test descriptions beforehand and enable their integration into test automation frameworks, e.g. based on TTCN-3. In addition, such test descriptions are easier to review by non-testing experts. All these prospective benefits will improve the general productivity and quality of test development in industry as well as in the standardization process.

STF 454 (TDL phase 1) laid the foundation of TDL in 2013 in terms of the basic concepts and their semantics. It also experimented with various syntaxes and demonstrated how TDL could be applied to the domain of 3GPP for the specification of User Equipment conformance test descriptions and IMS interoperability testing. Validation activities within the STF (mainly the creation of TDL editors using different technologies) have shown that the suggested design of TDL is feasible and delivers the requested support for the manual specification of tests.

STF 476 (TDL phase 2) built upon the work of STF 454 within TC MTS, adding the necessary language functionality to integrate TDL test descriptions into test automation frameworks. It also developed a standardized concrete graphical syntax for end-users, a TDL exchange format to be used by tools to foster tool interoperability, as well as an extension to address advanced test objective specification with TDL and ETSI’s specific needs for improving the standardization processes.

STF 492 (TDL phase 3) accelerated the adoption of TDL by providing a reference implementation of TDL to lower the barrier to entry for both users and tool vendors in getting started with using TDL. The reference implementation comprises graphical viewers, textual editors, as well as a UML profile for TDL to enable its interoperability with and application in UML-based working environments and model-based testing approaches. STF 492 contributed to the public launch of TDL at UCAAT 2015 which took place at ETSI, a major milestone in the development of TDL.

Phase 4 of TDL proposed in this ToR will establish the connection between two standardised ETSI languages TDL and TTCN-3, enabling generation of executable tests from TDL test descriptions in a semi-automatic way and allow re-use of existing TTCN-3 test tools and frameworks for test execution, while the test engineer can concentrate on the specification of test descriptions at a higher level of abstraction. In addition, continuous language maintenance will be performed on the basis of CRs submitted by users, as well as adding features necessary for the mapping of TDL to TTCN-3. Finally, there is an urgent need for identification of requirements for features in TDL tailored for security and performance in key technologies, such as NFV, M2M, IoT, ITS.

# Objective

The final result of this STF will be the delivery of the final drafts of the updated ETSI standard ES 203 119 (multi-part document) in Sep 2017 as well as the final draft of the updated UML profile for TDL (currently part of ES 203 119-1) and a mapping of TDL to TTCN-3 as separate parts of the ETSI standard ES 203 119 (multi-part document). In more detail it will deliver:

Part 1: An adaptation and extension of the current TDL meta-model addressing also change requests that arrive from early adopters of TDL from the community.

Part 2: An adaptation of the TDL graphical syntax according to the changes in Part 1, including change requests from early adopters;

Part 3: An adaptation of the TDL exchange format specification according to the changes in Part 1, including change requests from early adopters;

Part 4: An adaptation and extension of the capabilities for structured test objective specification to include additional features which are in the interest of ETSI technical bodies as well as implementation of change requests from early adopters.

Part 5: An adaptation of the UML profile for TDL according to the changes in Part 1, including change requests from early adopters.

Part 6: A new specification of the mapping between TDL and TTCN-3.

A technical report with requirements for usage of TDL in security and performance testing.

# Relation with ETSI strategy and priorities

The proposed STF relates to the following aspects of the ETSI long term strategy and priorities:

Keep ETSI effective, efficient and recognised as such

Create high quality standards for global use and with low time-to-market.

Stay in tune with changing nature of the global ICT industry (innovation)

Establish leadership in key areas impacting members' future activities

Engage in other industry sectors besides telecoms, (cross-sector ICT)

Innovation in mature domains

Emerging domains for ETSI

Standards enablers/facilitators (conformance testing, interoperability, methodology)

Horizontal activities (quality, security, etc.)

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Elvior | Andrus Lehtmets | Elvior has been one of the TDL standard supporters and developers from the beginning. TDL has evolved to the phase where it could be effectively implemented in commercial tools. But there is still gap between automated test generation and execution platforms. This STF is about to solve this gap. Elvior as TTCN-3 and MBT tools vendor sees TDL as a glue for tying together automated test generation standard with automated test execution standard (TTCN-3). Elvior has also strong interest in ensuring semantically compatible interpretation of TDL test descriptions among different tools. Therefor Elvior strongly supports this STF. |
| Ericsson | Dr. György Réthy | Over the past decade automated testing and in particular TTCN-3 has gained a major role in our software product development from functional testing to performance and robustness testing. However product development efficiency shall continuously be increased and time-to-market shall be shortened. This requires raising the abstraction level at which testers are working with their test cases and test execution results. Except increasing the efficiency of existing users of test automation technologies, the Test Description Language (TDL) will also open the door to employ automated test systems for users not familiar with programming. Standardising the mapping between TDL and TTCN-3 will make it possible to simplify the test case development process and re-use the existing TTCN-3-based test tools and frameworks for the test descriptions defined in TDL. Ericsson strongly supports the request for this STF. |
| Institut für Informatik, Universität Göttingen | Prof. Dr. Dieter Hogrefe | The University of Gottingen is interested in the further development of TDL and especially in its mapping to TTCN-3, because we are involved in several research and development projects where testing with TDL and TTCN-3 plays a central role. TDL and TTCN-3 have also found their way in the Computer Science curriculum at the university with numerous successful students' projects related to both technologies. TDL and TTCN-3 can only keep such a central role, if both technologies are continuously maintained and adapted to the new challenges of testing. The mapping between both languages provides a solid foundation for further integration into the Computer Science curriculum and strengthens the position of the university in research activities. |
| Siemens | Dr. Andreas Ulrich | At Siemens, TDL is an important technology that enables the specification of test scenarios from user stories in an abstract way, leveraging model-driven software engineering in general. Improving the impact of TDL requires to integrate it closely into a model-driven tool chain that outputs executable tests. Working out a standardized solution for translating TDL specifications into executable TTCN-3 code, which is the main purpose of this proposed STF, will enable the reuse of existing test execution infrastructure based on the TTCN-3 standard. Moreover, as a side-product working on the TDL-to-TTCN-3 translation will result in an improved TDL semantics, and thus in a better TDL standard series. This latter point is also important because a high-quality standard will likely improve its acceptance and foster its wider distribution. Therefore Siemens strongly supports the request for this STF. |
| Cinderella ApS | Finn Kristoffersen | Cinderella ApS supports the work on TDL to enable more efficient development and better quality of test specifications. A standardized mapping of TDL models to the well-established test language TTCN-3 will support both TDL and TTCN-3 users and enhance the options for integrated TDL and TTCN-3 tool support. Hence Cinderella ApS strongly supports the request for this STF |

Motivation by CTI, Anthony Wiles

CTI continues to support the development of TDL which offers a standardized approach for the systematic design of tests before they are coded in TTCN-3. This proposed STF now completes that last phase of a seamless test development process by facilitating the generation of TTCN-3 code from TDL descriptions. With full tool support, this can lead to an increased efficiency and quality of test suites developed by ETSI STFs.

## Market impact

The ETSI TTCN-3 standard has been in place for over ten years and can now be considered to be a very mature technology for the handling of test automation of very large software systems. Although TTCN-3 was designed with multiple representation formats in mind, only the textual representation is used in practice. On the other hand, UML has become the ubiquitous modelling notation replacing even well-established technologies such as SDL or MSC. However, the imprecise semantics of UML leads to very different tool-dependent solutions, even when the same kind of modelling diagrams are used. This observation extends also to the UML Testing Profile.

TDL provides a precise notation and semantics for the task of specifying test descriptions for black-box tests of communicating and reactive systems. Black-box testing becomes the major testing approach since it offers good support for test-driven and agile software development processes that more and more replace traditional waterfall and iterative processes.

In the standardization of conformance and interoperability test suites TDL offers a clear step forward from detailing test case specifications in TTCN-3 to the specification of more abstract test descriptions. Also, it enables the deployment of model-based testing methods in standardization. Once TDL has been set as a standard, it will have a tremendous impact on the way tests are designed and described in a broad range of application areas beyond telecommunications.

By standardizing the mapping of TDL test descriptions to TTCN-3, it will (1) leverage the impact of TDL by supporting TTCN-3, which is a widely adopted test automation technology in the telecommunication domain and beyond. In addition, it will (2) improve the degree of test design automation by the semi-automatic generation of executable TTCN-3 test cases. This will significantly increase the efficiency and consistency of the test creation process and thus decrease cost and time-to-market of SW products. On the other hand, this will also open the door to wider market adoption of TDL.

Subsequently:

TC MTS is convinced that it is highly desirable to develop an established ETSI standard on a common test description language to set the pace for the design of tests for current and future systems. If this work would be delayed, there is the danger that ETSI can lose the grip on the testing market;

The penetration of ETSI’s TTCN-3 test language has reached a mature state and will not likely progress beyond the current scope of covered domains and applications, most of which are already mature. TDL will offer a clear way forward from that state to a model-driven design of tests;

3GPP has a large quantity of test specifications in prose (MS Word format) for 3G and 4G mobiles / UEs. The development of TDL will further provide a methodology for describing these tests and help develop better test standards for 3GPP UE interoperability.

TDL allows industry to develop automated tests more efficiently and to apply test automation more widely. Leveraging TDL relieves the test engineer from working on details of test implementations and does not require him to use programming languages.

A standardised mapping of TDL to TTCN-3 will enable test engineers further to save and reuse their existing investments in TTCN-3 based test tools and frameworks for test execution and to benefit from a consistent mapping across different TDL tools.

## Tasks for which the STF support is necessary

The previous STFs 454, 476 and 492 created the foundation for TDL in terms of a well-defined abstract syntax (meta-model), an exemplified application of suggested concrete syntaxes in the context of 3GPP and IMS, a standardized graphical syntax and exchange format, as well as support advanced test objective specification. Further efforts required to boost the TDL adoption and application in order to create a high impact on the testing and modelling communities were addressed by providing a reference implementation for users to get started with applying the language and for tool vendors to build enhanced capabilities and integration with their existing solutions and services on top of. The standardized mapping of TDL to TTCN-3 will provide a consistent way to bridge high level test descriptions and executable test cases.

The mix of expertise needed for language development is not commonly available in standardization bodies or from industrial members; though such knowledge is available from academic partners, i.e. research institutes and universities that are not in the position of financing voluntary contributions to the development and maintenance of a specification language and its implementation. Additionally, working on the TDL to TTCN-3 mapping requires very specific expert knowledge of both languages, in addition to general software engineering theory and practices and experiences in tool development.

The adoption and application of a new modelling language is a laborious activity, in particular when it needs to cover the different requirements from various stakeholders within their respective working environments. This requires close collaboration with stakeholders involved in both the standardization process, as well as the common use within industry. The application of TDL, the structured test objective specification extension, and the mapping of TDL to TTCN-3 requires close interactions with CTI and other experts at ETSI to ensure the acceptance of TDL by its future users.

## Related voluntary activities in the TB

A steering group within MTS was created for overseeing and advising the work already of the preceding STFs 454, 476 and 492. The steering group will be recreated to monitor the progress of the new STF. Besides this activity, additional efforts will be spent to validate the newly developed concepts and features of the TDL/TTCN-3 mapping and further design changes in the context of the individual partners’ respective work environments.

## Previous funded activities in the same domain

STF 454 laid the foundations of TDL in 2013 by defining the concepts in terms of the abstract syntax, i.e. the meta-model, and the semantics of the various language elements. It also demonstrated how TDL could be applied to the domains of 3GPP and IMS for the specification of user equipment conformance and interoperability test descriptions, respectively. Moreover, validation activities within the STF, mainly the creation of TDL prototypical editors using different technologies, showed that the suggested design of TDL is feasible and delivers the requested support for the manual specification of tests.

The subsequent work within STF 476 addressed adoption requirements from users and tool vendors, by building upon the work of STF 454 in extending the meta-model for the purposes of test automation and definition of a standardized graphical syntax and exchange format. Within the scope of STF 476 an extension was defined to support the structured test objective specification with TDL, thus bringing test purpose specification to the test modelling world, consequently unifying the means for both test purpose and test description specification.

STF 492 continued previous work and improved the maturity of TDL further: It formalized the static semantics of the TDL meta-model and developed TDL reference implementations that lowered the entry barrier for interested parties and accelerate the adoption of TDL by to get started with using TDL. This benefits users seeking means to apply the language and thus creating an initial user base and demand for commercial support and services. On the other hand, this also benefits tool vendors providing enhanced capabilities and integration with their existing solutions and services. The specification of the UML profile for TDL enables adoption of TDL in the growing number of UML-based working environments and model-based testing approaches.

The extended scope of TDL led to an increased interest among various stakeholders in adopting TDL, prompting the need for the availability of additional means to apply TDL in their respective working environments and building upon the current momentum of TDL.

## Consequences if not agreed

Establishing this STF as a continuation of the work done within STF 454, STF 476 and STF 492 will speed up progress in the adoption of TDL. Without this STF, the application of the TDL standard by end users would be delayed. Users will continue with their largely informal solutions that are mainly designed ad-hoc and thus, without proper tool support, tend to be error-prone and expensive. The lack of a standardised mapping of TDL to TTCN-3 may result in a proliferation of different and possibly incompatible tool- and user-specific mappings of TDL test descriptions to executable test cases which will present new challenges to users and tool vendors.

Other standardization bodies, notably OMG, will continue their activities on formalizing and extending UML that might gain popularity over the TDL solution and might not be in ETSI’s interests and needs for describing conformance and interoperability test suites. Moreover, ETSI would lose influence in the area of model-driven engineering and model-based testing.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

The work of this STF is embedded within the ETSI TB MTS.

## Other interested ETSI Technical Bodies

Similar to the maintenance of the TTCN-3 standards, the following ETSI TBs are expected to contribute to the STF by providing feedback on the developed TDL methodology: 3GPP, INT, ITS, ERM, oneM2M.

## Other stakeholders

The following organizations are expected to be interested in the outcome from this STF: OMA, TCCA (former TETRA Association), oneM2M, IPv6Forum.

Moreover, the automotive industry took already initiative in providing solutions for their specific needs of hardware-in-the-loop testing. These initiatives should be also interested in the results of the proposed ETSI STF.

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ES 203 119-1 V1.3.1 | Test Description Language; Meta-Model and Semantics Scope: common concepts, meta-model, semantics | Stable draft |  |
| ES 203 119-2 V1.2.1 | Test Description Language; Graphical Syntax Scope: TDL graphical concrete syntax for end users | Stable draft |  |
| ES 203 119-3 V1.2.1 | Test Description Language; Exchange Format Scope: TDL exchange format for tool interoperability | Stable draft |  |
| ES 203 119-4 V1.2.1 | Test Description Language; Structured Test Objective Specification; Scope: TDL extension for structured test objectives | Stable draft |  |
| ETSI ES 201 873-1 V4.8.1 | Methods for Testing and Specification (MTS); The Testing and Test Control Notation version 3; Part 1: TTCN-3 Core Language | Processed by ETSI Secretariat for publication |  |
| ETSI ES 201 873-4 V4.5.1 | Methods for Testing and Specification (MTS); The Testing and Test Control Notation version 3; Part 4: TTCN-3 Operational Semantics | Processed by ETSI Secretariat for publication |  |

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | RES/ES 203 119-1 V1.4.1 | Test Description Language; Meta-Model and Semantics Scope: common concepts, meta-model, semantics |
| D2 | RES/ES 203 119-2 V1.3.1 | Test Description Language; Graphical Syntax Scope: TDL graphical concrete syntax for end users |
| D3 | RES/ES 203 119-3 V1.3.1 | Test Description Language; Exchange Format Scope: TDL exchange format for tool interoperability |
| D4 | RES/ES 203 119-4 V1.3.1 | Test Description Language; Structured Test Objective Specification Scope: TDL extension for structured test objectives |
| D5 | DES/ES 203 119-5 V1.1.1 | Test Description Language; UML profile for TDL Scope: TDL to UML meta-model mapping |
| D6 | DES/ES 203 119-6 V1.1.1 | Test Description Language; Mapping of TDL to TTCN-3 Scope: Mapping rules to automatically generate TTCN-3 test case skeletons from TDL test descriptions |
| D7 | DTR/MTS-1029504TDLSecPerfReq | TDL and its usage for security and performance testing; consolidated requirements (technical report) |

Note: The scope of items D1 to D4 above is to produce the new versions of the existing standards, containing the changes coming from resolved change requests. No new revisions shall be produced for deliverables D1 to D4 if there are no resolved CRs.

## Deliverables schedule

The general timeline of this STF is defined as follows:

M0: Start of work	01-Sep-2016

M1: 1st drafts	16-Dec-2016		MTS#70

M2: 2nd drafts	28-Apr-2017	MTS#71

M3: 3rd drafts	28-Jul-2017

M4: 4th drafts	01-Sep-2017

M5: TB approval	27-Sep-2017		MTS#72

M6: End  of work	01-Dec-2017

M7: Publication	01-Dec-2017

RES/ES-203 119-01 Test Description Language (TDL); Meta-Model and Semantics

Start of work	01-Sep-2016

Early draft	16-Dec-2016		MTS#70

Stable draft	28-Apr-2017	MTS#71

Final draft	28-Jul-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

RES/ES-203 119-02 Test Description Language (TDL); Graphical Syntax

Start of work	01-Dec-2016

Early draft	28-Apr-2017		MTS#71

Stable draft	28-Jul-2017

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

RES/ES-203 119-03 Test Description Language (TDL); Exchange Format

Start of work	01-Dec-2016

Early draft	28-Apr-2017		MTS#71

Stable draft	28-Jul-2017

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

RES/ES-203 119-04 Test Description Language (TDL); Structured Test Objective Specification

Start of work	01-Sep-2016

Early draft	16-Dec-2016		MTS#70

Stable draft	28-Apr-2017	MTS#71

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

RES/ES-203 119-05 Test Description Language (TDL); UML Profile for TDL

Start of work	01-Dec-2016

Early draft	28-Apr-2017		MTS#71

Stable draft	28-Jul-2017

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

RES/ES-203 119-06 Test Description Language (TDL); Mapping of TDL to TTCN-3

Start of work	01-Sep-2016

Early draft	16-Dec-2016		MTS#70

Stable draft	28-Apr-2017	MTS#71

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

DTR/MTS-1029504TDLSecPerfReq TDL and its usage for security and performance testing

Start of work	01-Mar-2017

Early draft	28-Apr-2017	MTS#71

Final draft	01-Sep-2017

TB approval	27-Sep-2017	MTS#72

Publication	01-Dec-2017

# Work plan, time scale and resources

## Organization of the work

The major goal of this STF is to streamline the transition from high level test descriptions in TDL to executable test cases in TTCN-3 in a consistent and standardized manner. It targets stakeholders both within ETSI and the industry. The work is organized around the activities necessary to enable this transition, based on feedback from various stakeholders who have been working already on their own proprietary solutions. The activities are focused on delivering a mapping of TDL to TTCN-3 as well as supporting work on maintaining the existing standards according to new and changing requirements and necessary adaptations to TDL arising from the mapping to TTCN-3.

Additional activities will seek to identify requirements for the adaptation of TDL to the new domains of security and performance testing by interfacing with respective stakeholders within ETSI. Future activities may be initiated based on the collected information.

Intermediate early and stable drafts, as well as a final draft will be delivered as milestones at regular intervals, coinciding with plenary sessions of TC MTS. Once draft versions of the TDL updated standards become available, they will be sent out to ETSI MTS and parties outside of ETSI for review and feedback. There are multiple milestones intended for soliciting feedback such that there is sufficient room for delivering enhanced and improved TDL standards that fit the needs of different organizations and users.

A steering group within MTS has already been very active in overseeing and advising the work of the preceding STFs 454, 476 and 492. The activities of the steering group will be continued for this STF with regular meetings between working sessions of the STF in order to monitor the progress of the work and provide technical advice.

## Task description

Task 0 – Project management

Objectives

Planning, organisation, and preparation of STF meetings

On-going reporting

Participation at SG and TC meetings

Delivery of the STF final report

Input

This ToR

Information from the preparatory meeting

Expertise availability information and other project management data

Output

Session planning

Materials for SG and TC meetings

Progress reports

Final report

Interactions

The STF leader will interact with the SG and the MTC

Additional support will be provided by the ETSI secretariat

Resources required

10 days (planning, reporting, coordination)

Task 1 – TDL-to-TTCN-3 language mapping (ETSI Standard)

Objectives

Provide rules to map TDL specifications to TTCN-3 code

Identify TDL language elements and their TTCN-3 counterparts for directly mappable (one to one) TDL elements

Identify the semantic gaps between TDL and TTCN-3 and elaborate rules to bridge them for all TDL elements that are not directly mappable (not one to one)

Input

ES 203 119-1 V1.3.1 Test Description Language; Meta-Model and Semantics

ETSI ES 201 873-1 V4.8.1 Methods for Testing and Specification (MTS); The Testing and Test Control Notation version 3; Part 1: TTCN-3 Core Language

ETSI ES 201 873-4 V4.4.1 Methods for Testing and Specification (MTS); The Testing and Test Control Notation version 3; Part 4: TTCN-3 Operational Semantics

Output

A new part of the TDL standard series (ES 203 119-6), WI DES/ES 203 119-6, which contains the elaborated approach to translate TDL descriptions into TTCN-3 code skeletons, specifying:

Mapping rules for all directly mappable TDL elements

Computation rules and instructions for mapping TDL elements that are not directly mappable

Suggestions on tool implementations

Interactions

The SG  will review the initial draft of the proposed mapping and schedule reviews as needed to clarify any open issues quickly

ETSI CTI will provide additional feedback based on current practices for mapping test descriptions and test purposes to test code at ETSI

Resources required

200 days: (Estimated allocation: 10 days for Foundation, 70 days for Data, 20 days for Time, 20 days for Configuration, 80 days for Behaviour).

Task 2 – Advanced test configuration features (language evolution)

Objectives

Elaborate and work out solutions for the requested advanced specification of TDL test configurations.

Input

Deliverables of STF 492, TDL Phase 3 standards:

ES 203 119-1 V1.3.1 Test Description Language; Meta-Model and Semantics

ES 203 119-2 V1.2.1 Test Description Language; Graphical Syntax

ES 203 119-3 V1.2.1 Test Description Language; Exchange Format

ES 203 119-4 V1.2.1 Test Description Language; Structured Test Objective Specification

CRs in the ETSI Mantis change tracking system.

Output

Revised versions of the input documents

Interactions

The SG is involved to provide technical advice in case there are or conflicting opinions on technical matters

Additional discussions with users and tool vendors (via Mantis) according to the submitted CRs

Resources required

10 days (CRs resolution)

Task 3 – Language maintenance

Objectives

Provide clarifications, remove errors, and resolve ambiguities (e.g. in dynamic semantics), driven by Mantis CR-based procedure

Input

Deliverables of STF 492, TDL Phase 3 standards:

ES 203 119-1 V1.3.1 Test Description Language; Meta-Model and Semantics

ES 203 119-2 V1.2.1 Test Description Language; Graphical Syntax

ES 203 119-3 V1.2.1 Test Description Language; Exchange Format

ES 203 119-4 V1.2.1 Test Description Language; Structured Test Objective Specification

CRs in the ETSI Mantis change tracking system.

Output

Revised versions of the input documents

New Part 5 of the TDL standard series containing the UML profile for TDL (ES 203 119-5), WI DES/ES 203 119-5

Interactions

The SG is involved to provide technical advice in case there are or conflicting opinions on technical matters

Additional discussions with users and tool vendors (via Mantis) according to the submitted CRs

Resources required

20 days (CRs resolution)

Task 4 – Requirements for performance and security testing

Objectives

Solicitation of requirements for the specification of TDL test descriptions in the area of performance and security testing from partners in ETSI MTS and other Technical Bodies.

Input

ES 203 119-1 V1.3.1 Test Description Language; Meta-Model and Semantics;

ES 202 782 V1.3.1 TTCN-3: Extension: TTCN-3 Performance and Real Time Testing

ETSI TR 101 577 V1.1.1 Performance Testing of Distributed Systems; Concepts and Terminology

EG 203 250 Security Assurance Activities in the System Lifecycle

ETSI TR 101 582 V1.1.1 Security Testing; Case Study Experiences.

Output

An ETSI technical report (DTR/MTS-1029504TDLSecPerfReq) summarising the solicited requirements and provides initial suggestions on treating them within the existing scope of TDL and on needed TDL extensions; the technical report serves as input to further discussions within the SG, MTS and CTI in order to determine future activities on TDL standardization.

Interactions

The SG  will be involved to identify ETSI members and further users who will be questioned on essential requirements on security and performance testing; the SG will provide also feedback on the findings;

ETSI CTI will provide additional feedback based on current practices at ETSI.

Resources required

20 days (review of available documents from ETSI and other sources, performing interviews with stakeholders and extracting and consolidating the raised requirements and writing up the technical report)

## Milestones

Milestone 1 – 1st Drafts

Delivery of early draft on ES 203 119-1 including high priority CRs and new features

Delivery of early draft on ES 203 119-4 including high priority CRs and new features

Delivery of early draft on ES 203 119-6 including table of contents and an outline of the mapping approach, identifying the directly mappable elements and specifying their TTCN-3 equivalents

Delivery of progress report A summarising the work of the STF up to Milestone 1

All drafts and the progress report shall be made available by 16-Dec-2016, providing sufficient time for review before TB approval at MTS#70 in Jan-2017

Milestone 2 – 2nd Drafts

Delivery of stable draft on ES 203 119-1 including all resolved CRs and new features

Delivery of early draft on ES 203 119-2 including high priority CRs and adaptations based on changes in ES 203 119-1

Delivery of early draft on ES 203 119-3 including high priority CRs and adaptations based on changes in ES 203 119-1

Delivery of stable draft on ES 203 119-4 including all CRs and new features

Delivery of early draft on ES 203 119-5 including high priority CRs and adaptations based on changes in ES 203 119-1

Delivery of stable draft on ES 203 119-6 including the complete mapping of the directly mappable elements and specifying the computation rules and instructions for mapping the majority of other TDL elements from TDL to TTCN-3

Delivery of internal technical report on the requirements for security and performance testing with TDL as input for discussion on potential future activities within MTS

Delivery of early draft on requirements for security and performance testing using TDL

Delivery of progress report B summarising the work of the STF between Milestone 1 and Milestone 2

All drafts, the internal technical report, and the progress report shall be made available by 28-Apr-2017, providing sufficient time for review before TB approval at MTS#70 in May-2017

Milestone 3 – 3rd Drafts

Delivery of final draft on ES 203 119-1 including all resolved CRs and new features

Delivery of stable draft on ES 203 119-2 including all resolved CRs and new features

Delivery of stable draft on ES 203 119-3 including all adaptations based on changes in ES 203 119-1

Delivery of stable draft on ES 203 119-5 including all resolved CRs and adaptations based on changes in ES 203 119-1

All drafts shall be made available by 28-Jul-2017, providing sufficient time for review and feedback before the next milestone

Milestone 4 – 4th Drafts

Delivery of final draft on ES 203 119-2 including all resolved CRs and new features

Delivery of final draft on ES 203 119-3 including all resolved CRs and adaptations

Delivery of final draft on ES 203 119-4 including all resolved CRs and new features

Delivery of final draft on ES 203 119-5 including all resolved CRs and adaptations

Delivery of final draft on ES 203 119-6 including all mappings from TDL to TTCN-3

Delivery of final draft on requirements for security and performance testing using TDL

Delivery of final report C summarising the work of the STF for the whole duration of the project

All drafts and the progress report shall be made available by 01-Sep-2017, providing sufficient time for review before TB approval at MTS#72 in Sep-2017

Milestone 5 – TB Approval

TB approval of all deliverables by TC MTS

Milestone 7 – Publication

Publication of all deliverables

## Task summary

| N | Task / Milestone / Deliverable | Target date | Estimated cost |
| --- | --- | --- | --- |
|  |  |  | EUR | Days (optional) |
| M0 | Start of work | 01-Sep-2016 |  |  |
| T0 | Project management | 01-Sept-2016–27-Sep-2017 | 4800 | 10 |
| T1 | TDL-to-TTCN-3 mapping | 01-Sept-2016–01-Sep-2017 | 96000 | 200 |
| T2 | Advanced test configuration features | 01-Sept-2016–28-Apr-2017 | 4800 | 10 |
| T3 | Language maintenance | 01-Sept-2016–28-Apr-2017 | 9600 | 20 |
| T4 | Requirements for security and performance testing | 01-Mar-2017–01-Sep-2017 | 9600 | 20 |
| M1 | 1st drafts | 16-Dec-2016 | 38400 | 80 |
| M2 | 2nd drafts | 28-Apr-2017 | 38400 | 80 |
| M3 | 3rd drafts | 28-Jul-2017 | 33600 | 70 |
| M4 | 4th drafts | 01-Sep-2017 | 12960 | 27 |
| M5 | TB Approval | 27-Sep-2017 |  |  |
| M6 | End of work | 01-Dec-2017 | 1440 | 3 |
| M7 | Publication | 01-Dec-2017 |  |  |
| Total | 124800 | 260 |

| Task Milest. | Description | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 | Project management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 | TDL-to-TTCN-3 mapping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 | Advanced test configuration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 | Language maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 | Requirements solicitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M0 | Start of work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M1 | 1st drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M2 | 2nd drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M3 | 3rd drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M4 | 4th drafts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M5 | TB Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M6 | End of work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M7 | Publication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Working methods and travel cost

The nature of the work involved requires a mixture of independent preparatory work by the individual providers assigned to each task, as well as regular coordinated working sessions where all providers exchange and discuss new findings and make decisions on open technical issues. Prior experience with work on TDL has shown that 1-2 coordinated working sessions per milestone, with individual and coordinated homework in between, deliver satisfactory results and fit into the providers' general availability, while keeping the travel overhead for the providers’ representatives at an acceptable level. At least one of the working sessions for each milestone shall take place at ETSI in order to facilitate close collaboration with stakeholders at the ETSI premises. Depending on the availability and potential travel restrictions for the providers, the hosting for the remaining working sessions may be distributed among the providers’ premises.

The progress of the STF shall be presented at TB meetings with the STF leader or at least one representative appointed by the provider attending in person at the TB meetings. Other providers’ representatives may join the TB meetings online as necessary. Regular SG meetings will be organised online between coordinated working sessions or in conjunction with TB meetings for technical discussions between the STF and the SG. The providers’ representatives may attend other events such as conferences or other TB meetings as mission travel on behalf of the STF in order to interface with stakeholders.

Travel cost for working sessions will be included in the contract compensation. Travel costs for attending the TB meetings and associated SG meetings, as well as other mission travel will be reimbursed to the provider directly from the travel budget upon agreement and approval of the mission travel.

# Expertise required

## Team structure

Up to 5 providers to ensure the following mix of competences (Tasks 1 and 2):

Deep understanding of black-box testing and testing of communicating real-time systems;

Experiences in modelling and description techniques such as TTCN-3, UML, MSC;

Experiences in UML meta-modelling and UML profiles;

Experiences in the design of software languages and compiler/transformation techniques, including model-transformation techniques;

Experiences in the model-based implementation of software languages including concrete graphical and textual syntax implementation, syntactical and semantic model validation

2 providers (from the above list of 5 providers or new providers) to ensure the following mix of competences (Task 3):

Deep understanding of black-box testing and testing of communicating real-time systems;

Experiences in model-based testing techniques;

Experiences in requirement engineering for software;

Deep understanding of security and performance testing of communicating real-time systems;

Deep understanding of TDL and its application.

Part III:	Financial conditions

# Maximum budget

## Manpower cost

The following table summarizes the needed efforts per task, which provides the base estimation for the manpower costs to be expected.

Efforts

Task 0:	10 days

Task 1:	200 days

Task 2: 	10 days

Task 3:	20 days

Task 4:	20 days

Total efforts:	260 days

Given the personal costs of 480 Euro per day, the total manpower costs of this proposed STF can be estimated to be about 124 800 Euro.

## Travel cost

| Expected travels | Cost estimate |
| --- | --- |
| Progress reporting at TB meetings (MTS#69, MTS#70, MTS#71, MTS#72) | 3000 Euro |
| Promotion of TDL at relevant events (UCAAT 2016, UCAAT 2017, others) | 3000 Euro |
| Total cost | 6000 Euro |

## Other Costs

No other costs are foreseen.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

In the course of the project, the STF lead will collect the relevant data necessary to calculate the performance indicators used to evaluate the outcome of the STF.  The results will be presented in the Final Report. The following indicators will be used:

Contribution from ETSI Members to STF work

Voluntary work of providers directly involved in the STF or experts outside the STF

Steering Group meetings

Delegates attending meetings/events related to STF

Direct contribution of delegates

Support to the STF work

Contribution from the STF to ETSI work

Contributions presented to TB MTS meetings (number, type, comments received)

Presentations in workshops, conferences, stakeholder meetings (outside ETSI)

Presentations to other ETSI TBs

Contributions received from other ETSI TB

Liaison with other stakeholders

Stakeholder participation in the project

Potential interest of new members to join ETSI

Comments received on drafts (e.g. from personal communication, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Quality review by TB

Quality review by ETSI Secretariat

Time recording

For reporting purposes the STF providers shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

In the course of the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 06-04-2016 | György Réthy; Gusztáv Adamis | Initial | Creation of document |
| 0.2 | 14-04-2016 | Philip Makedonski; Jens Grabowski | Revised | Content revision and extension |
| 0.3 | 24-04-2016 | Andreas Ulrich | Revised | Content revision and extension |
| 0.4 | 25-04-2016 | Philip Makedonski | Revised | Content revision and extension, changes accepted, document cleaned up |
| 0.5 | 29-04-2016 | Philip Makedonski, György Réthy, Gusztáv Adamis, Andreas Ulrich, Finn Kristoffersen, Andrus Lehtmets, Anthony Wiles | Revised | Updated motivation, resource estimation, input documents, and other changes |
| 1.0 | 03-05-2016 | Philip Makedonski | Finalised | Finalised version after agreement on resource and budget estimates |
| 4.0 | 04-05-2016 | Alberto Berrini | For MTS approval | Editorials to comply with new Directives |
| 5.0 | 12-05-2016 | Philip Makedonski | For Board approval | Editorials addressing comments from MTS#68 |