|  | STF 533 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | Prof. Jens Grabowski |
|  |  |  | Date: | 10/09/2017 |
|  |  |  | Version |  |
|  | Doc ref |  | page 1 of 4 |

| STF | 533 |  | STF leader | Prof. Jens Grabowski |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Emmanuelle Chaulot-Talmon |
|  |  |  | STF Assistant | Elodie Rouveroux |

| STF title: | TTCN-3 Evolution 2017 |
| --- | --- |

| Milestone | B |  | Status Template | Covers the period until (cut-off date) | 29/09/2017 |
| --- | --- | --- | --- | --- | --- |
| Objective | Progress report and early draft of D17 DES/MTS-1029507 TTCN3ext_OOed111 approved by MTS#72 (26/27 Sept 2017) Technical issues raised by the harmonization tasks and requiring TC decision |
| Achieved | Yes |  |
| Remarks | An early draft of D17 DES/MTS-1029507 TTCN3ext_OOed111 has been uploaded to the MTS Drafts. The problems regarding the harmonization tasks have been discussed on an online TTCN-3 steering committee meeting on 08/09/2017. |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 29/08/2017 |  |  |  |  |  |

# Executive summary

The TTCN-3 testing language has intensively been developed by ETSI during the last decade and, by today, it consists of 14 ETSI standards, altogether more than 1400 pages. The language is also endorsed by ITU-T as the Z.16x and Z.17x Recommendation series. By now TTCN-3 is the prevalent formal specification language of standardized test suites and has also become an important testing technology at various ETSI member companies and in several industrial domains (http://www.ttcn-3.org/index.php/about/references/applicatio-domains) and standards organizations (http://www.ttcn-3.org/index.php/about/references).

TTCN-3 has an important role in standardization; it is an enabler technology in many areas. Several conformance and end-to-end/interoperability test standards have been developed and being developed by 3GPP, ETSI TBs INT, ERM, and ITS. 3GPP is using TTCN-3 for UE conformance tests from Rel. 8 and onward to LTE and VoLTE, with NB-IoT on horizon. In the ITS area also several TTCN-3 test suites have been developed and they start playing important roles in ITS Plugtest events as well. In 2016 oneM2M has started using it for IoT/M2M conformance test development.

The purpose of STF533 – “TTCN-3 evolution 2017” is to maintain the high quality of the language – that currently consists of 15 ETSI standards - and at the same time keep it harmonized with the new requirements of the users, new application areas and new ways of working like Agile SW development. In addition STF533 produces the new TTCN-3 extension “Object-oriented features” and will work on language harmonization issues.

The STF team consists of 6 experts. During its first three working sessions, the STF progressed 61 CRs and identified concepts to be considered during the development of the the new TTCN-3 extension “Object-oriented features”. An initial draft of the new TTCN-3 extension of “Object-oriented features” has been produced and uploaded to the MTS Drafts area of the ETSI portal. This draft has also been submitted as contribution to MTS#72. The scope of the harmonization tasks require further discussions with the TB MTS. STF 533 started this discussion during an online TTCN-3 steering committee meeting on 08/09/2017.

# Introduction

The TTCN-3 language evolution work will comprise the following tasks:

- Review and resolve change requests reporting technical defects, or requesting clarifications and new language features for all existing TTCN-3 language standards.

- Develop proposals for language extensions requested by 3GPP, OMA, ETSI members and the TTCN-3 community and consent the solution with the contributor(s).

- Implement agreed solutions.

- Manage the change request (CR) process.

- Manage the interim versions of the standard, according to 3GPP needs, and the versions for approval.

- Present the TTCN-3 standards’ status and the work of the STF at the conference(s) associated with ETSI TB MTS and at ETSI TB MTS meetings.

- Work on TTCN-3 language harmonization.

- Develop the new TTCN-3 extension “Object-oriented features”.

The STF consists of 6 experts:

- Jens Grabowski, University of Göttingen (STF Leader)

- Julien Deltour, PragmaDev

- Kristóf Szabados, Ericsson

- György Réthy, Ericsson

- Tomáš Urban, Elvior

- Jacob Wieland,Spirent Communications

György Rethy does not physically participate in the STF sessions, but contributes by following the ongoing work in Mantis and providing useful feedback via email and telephone.

# Contractual milestone

The contractual milestone M2 is related to this Progress Report. M2 is achieved by TB MTS approving this progress report.

# Progress of the work

The current STF session plan contains 4 one-week working sessions with all experts present and one week of voluntary work spent for final CR cleaning and editorial work on the draft deliverables. Working sessions of the STF are:

- W23, 06 - 09 June 2017, Berlin (done)

- W30, 24 - 28 July 2017, Göttingen (done)

- W36, 04 - 08 September 2017, Tallinn (done)

- W43, 23 - 27 October 2017, Budapest (planned)

Further working and homework sessions for progressing the work on language harmonization and the new TTCN-3 extension “Object-oriented features” will be organized on demand.

During the first working sessions in Berlin, Göttingen and Tallinn the 61 CRs below have been progressed (i.e., assigned to experts, partially discussed and partially resolved):

Part 01: TTCN-3 Core Language

7495	out, inout and return value should be assignable via the done/killed statement redirect

7496	Formal parameters and return values should also be declarable as arrays.

7530	keywords should be escapable to be used as a TTCN-3 identifier.

7590	BNF for select-case is not correct

7593	Part-1, Sec.15.11: Template concatenation drops omit and type restrictions

7598	Invalid restriction on formal template parameters

7599	Rules for actual parameterers with template restriction

7601	Misspelled word in 20.2.c

7602	Three options of handling blocking multicast and broadcast calls

7603	Delete note on template restriction passing table

7605	Logging of constructive values

7606	Operations missing in the list of TTCN-3 elements that can be logged

7607	Additional restriction for the connect operation

7610	Missing rules for return value of the reply operation

7611	Valid port lists for the procedure operations

7618	alternative event headers could allow a boolean combinators

7619	No named interleave construct available.

7620	Constraining of array types

7624	Local declarations should be allowed to be declared everywhere in a statement block

7628	concatenation with wildcards should be allowed also for charstring types

7630	example creating empty template is wrong

7655	mixed list/assignment-notation should also be allowed for record/set types

7669	wording problem in the definitions

7672	Compatibility of enumerated types

7673	dynamic_encoding parameter missing in encvalue_o and decvalue_o

7677	Additional restriction for the disconnect operation

7678	Rename a module

7682	Table with index-operators using keys as indices should be supported

7683	Keywords (from packages) should be reserved in the Core Standard.

7684	Language version string

7688	The rule for loops inside interleave is too restrictive

7689	Unconditional goto in interleave

7707	Port and timer variables and structured types containing ports and timers

Part 06: TTCN-3 Control Interface

7552	Invalid C# mapping of tliRnd

7553	Invalid return type in java MatchingMechanism.getMatchingType()

7554	Wrong text in the list of C# abstract data type Value mapping

7594	Wrong parameter type in C mapping of the tliRnd function

7681	adapt TCI to the hanges in any2unistr predefined function changes

7694	dynamic encoding (usage of statement port.setencode(type,"EncodingRule1");

7703	the xml schema for the log events is inconsistent with the rest of the specification

Part 09: Using XML with TTCN-3

7562	Clarification of order of XML to TTCN3 type conversion

7631	Typos in the XML specification

7634	Missing prefixes in facet mapping examples

7653	Incorrect mapping of enumerated type in example 1 on element substitution

7654	Invalid encoding instruction in the example on type substitution

7656	Invalid examples on simple content mapping

7657	Name of anyAttribute and anyElement fields are not encoded

7658	Missing support for leap seconds in mapping of XSD time types

7662	Invalid field names in example on nested sequence inside choice

7664	Example on base64Binary mapping

7665	Missing XSD definition in example on QName

Ext Pack: Advanced Matching (ES 203 022)

7629	concatenation of arbitrary present list/string templates should be allowed

7525	allow repetition (and maybe other regular expression syntax) also for binary string types

Ext Pack: Behaviour Types (ES 202 785)

7625	Harmonization: the behaviour extension package does not mention modifiers when
 	describing compatibility.

Ext Pack: Config & Deployment Support (ES 202 781)

7626	editorial: syntactical structure parts are not properly "spaced"/"indented"

Ext Pack: Object-oriented features

6801	Visibility of component definitions

7187	Allow null-value for all value variables with the same semantics as uninitialized.

7561	Allow finally block or shutdown hook

7679	Class Concept to be added

7692	Exception handling with less code and less performance overhead

7693	component members with visibility and functions inside the components

The status of the CRs related to “Ext Pack: Object-oriented features” reflect the status of the work on the new TTCN-3 extension “Object-oriented features”. The resolutions of these CRs include text and definitions to be included in the new document.

The status of all CRs can be followed in detail on ETSI’s Mantis system at http://forge.etsi.org/mantis/view_all_bug_page.php.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

Currently, the number of unresolved CRs is manageable and should not cause major problems. However, new CRs tend to be submitted before work sessions and the number of new CRs submitted in 2017 cannot be predicted. If the number of new CRs becomes big, STF533 may not be able to resolve all open CRs. The resolution of some CRs may be left for succeeding STFs. The STF will then prioritize the open CRs and resolve them in order of priority as long as possible (some high priority CRs may need long discussions, while low priority, e.g. trivial CRs may be handled quickly and thus may overtake the resolution of higher priority CRs).

The concepts and features to be implemented in the new TTCN-3 extension “Object-oriented features” have been proposed to the TB MTS and the TTCN-3 steering group. However, the amount of work needed for a proper implementation cannot be predicted today. STF533 will do some of the implementation work as homework, because for work on e.g., TCI, TRI or BNF no face to face-to-face discussions are required. Problems regarding the development of the new TTCN-3 extension will be reported instantly to TB MTS and the TTCN-3 steering group. The STF will follow the advice provided by TB MTS and TTCN-3 steering group.

The discussions on Task 3 “TTCN-3 language harmonization” has been initiated by STF333, but the work has not started. Therefore, the amount of work needed for this task cannot be predicted. The planning will be done in agreement with TC MTS and the TTCN-3 steering group.

At this point in time no action is seen to be required from TB MTS.

# Proposed changes in the STF work plan

No proposed change.

# Resources requirements

There is no change foreseen in the STF resource requirements related to the STF’s ToR.

# Changes in the STF Team

There was no change in the STF's composition and no change is foreseen or required.

# Meetings/events attended on behalf of the STF

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 06.04.17 | online | TTCN-3 SC | TTCN-3 steering group online meeting | Discussing STF working principles | Jens Grabowski, György Réthy |
| 31.05. – 01.06.17 | ETSI HQ | TC MTS | MTS#71 regular meeting | Online participation to report STF planning | Jens Grabowski |
| 08.09.17 | online | TTCN-3 SC | TTCN-3 steering group online meeting at end of the 3rd STF working session | Selection/discussion of OO-concepts for TTCN-3 and language harmonization | all |

# Meetings/events planned to be attended

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 26.09 – 27.09.17 | University Göttingen | TC MTS | MTS#72 regular meeting | Presentation of progress report (milestone M2) | Jens Grabowski |
| 11.10. – 13.10.17 | Berlin | TC MTS | User Conference on Advanced Automated Testing (UCAAT) | Poster presentation of STF work | Jacob Wieland |
| Jan/Feb 2018 | tba | TC MTS | MTS#73 regular meeting | Presentation of progress report (milestone M3) | Jens Grabowski |

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

- The STF533 webpage can be found on: https://portal.etsi.org/STF/STFs/STFHomePages/STF533

- The work of STF533 will be presented and discussed on the ETSI UCAAT conference (https://ucaat.etsi.org/2017/home) in form of a poster presentation.

- Further external communication is done via Mantis and emails.

# Technical advice required from the reference Technical Body

Technical advice from the TTCN-3 steering group is required for

- Task 2 –TTCN-3 language extension: Object-oriented features:

The steering committee shall advice the STF with respect to the contents of the new language extension.

- Task 3 –TTCN-3 language harmonization

The steering committee shall advice the STF with respect to the issues to be tackled in this task.

An online TTCN-3 steering group meeting will be organized during or after the next STF533 work session in October 2017.

# Status of the deliverables

TTCN-3 standards are stable documents. The way of working of TTCN-3 evolution STFs is approved by ETSI TB MTS, is based on change requests submitted to ETSI’s Mantis CR handling system. Technical resolution and proposed changes in the texts of deliverables are publically available in Mantis during the year. Agreed text of resolved CRs is implemented in drafts of deliverables at, and after the last working session of the STF. Therefore the output drafts of the deliverables are available at the end of the project.

The actual status of the CRs can be found at http://forge.etsi.org/mantis/main_page.php.

The initial draft of the new TTCN-3 extension on “Object-oriented features” can be found at http://docbox.etsi.org/MTS/MTS/07-Drafts/00203790-00F_ed111/MTS-203790-00F_ed111v001.docx.

# Next report

The next report is scheduled for: TB MTS#73 regular meeting (expected Jan-Feb 2018).

# Any other business

None