|  | ToR STF nn (TC MTS) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: dr. György Réthy – Date:21 Sep 2017 |
|  | Last updated by: – Date: |
|  | page 1 of 13 |

Terms of Reference - Specialist Task Force

STF nn (TC MTS)

TTCN-3 Evolution 2018

Summary information

| Approval status | Approved by TC MTS (doc ref: MTS(17)072015) To be approved by Board#xxx (dd-MMM-2017) |
| --- | --- |
| Funding | Maximum budget: 54 000 € ETSI FWP |
| Time scale | Mar 2018 to Mar 2019 |
| Work Items | TTCN-3 standard series at the time of writing of this document consists of 16 published standards; WIs for this STF request are the updated versions of those standards. See detailed list in clause 6.2 Deliverables |
| Board priority | ETSI STF funding criteria |

Part I – Reason for proposing the STF

# Rationale

The TTCN-3 testing language has intensively been developed by ETSI during the last decade and, by today, it consists of 16 ETSI standards, altogether more than 1600 pages. The language is also endorsed by ITU-T as the Z.16x and Z.17x Recommendation series. By now TTCN-3 is used exceptionally as the formal specification language of standardized test suites and has also become an important testing technology at various ETSI member companies and in several industrial domains (http://www.ttcn-3.org/index.php/about/references/applicatio-domains) and standards organizations (http://www.ttcn-3.org/index.php/about/references).

TTCN-3 has an important role in standardization; it is an enabler technology in many areas. Several conformance and end-to-end/interoperability test standards have been developed and being developed by 3GPP, ETSI TBs INT, ERM, ITS and oneM2M/smartM2M. 3GPP is using TTCN-3 for UE conformance tests from Rel. 8 and onward to LTE and VoLTE, with NB-IoT on horizon. In the C-ITS area also several TTCN-3 test suites have been developed and they start playing important roles in ITS Plugtest events, with automated C-ITS interoperability testing being in prgress. In 2016 oneM2M has started using TTCN-3 for IoT/M2M conformance test development that has been continued in ETSI smartM2M in 2017. oneM2M is also developing an open source test tool to the execute the conformance tests.

TTCN-3 fulfills an important role in the industry. In the IoT area several new protocols has been and still being standardized, whch lack of proper testing, from conformance, interoperability and security and robustness perspectives. For example, in Germany a state-supported project exists to fill this hole with TTCN-3 based test solutions, but also the EU project ARMOUR is using TTCN-3 in its security related test suite developments. Development of new products raises new TTCN-3 language requirements and requests for new features.

The customers of ETSI industrial members require low time to market of the new capabilities and features developed. Due to this, vendors have had introduced new, agile ways of working, continuous integration (CI) and continuous delivery (CD) machinery. Both agile and CI/CD are heavily relying on automated testing (AT), including AT solutions based on TTCN-3. Resolving these requests with short response time is important for user satisfaction and to keep low time-to-market for new capabilities and features being developed.

Performance and robustness, and security testing are also of increasing importance and TTCN-3 is used at some ETSI member companies in these areas as well.

During the last years several change requests from 3GPP, industrial users and TTCN-3 tool vendors could be resolved and closed in a shortest possible time due to the fact that a TTCN-3 language evolution STF was at place.

TC MTS is committed to keep the language powerful even so easy-to-use, up-to-date, well maintained and following the changing user needs. Also today 3 further parts of the TTCN-3 standards family are being developed and users request more extensions to ease test framework and test application (i.e. performance and security testing tools) development.

# Objective

TTCN-3 language evolution STFs in the last years enabled continuous maintenance and extension of the TTCN-3 standards in the ES 201 873 series and the 7 published language extensions for specific use cases and domains. The object-orientation extension to com in mid 2018. This has essentially contributed to the success of TTCN-3.

The volume of the work done and to be maintained are shown on figures 1 and 2.

Figure 1: Number of pages of the TTCN-3 standards

Figure 3: Number of TTCN-3 CRs resolved and implemented by previous STFs

The TTCN-3 language evolution work in general will comprise the following tasks:

Review and resolve change requests reporting technical defects, or requesting clarifications and new language features for all existing TTCN-3 language standards.

Develop proposals for language extensions requested by ETSI TBs, 3GPP, oneM2M, ETSI members and the TTCN-3 community and consent the solution with the contributor(s).

Implement agreed solutions.

Manage the change request (CR) process.

Manage the interim versions of the standard according to 3GPP needs (when requested), and the versions for approval.

Present the TTCN-3 standards’ status and the work of the STF at the conference(s) associated with ETSI TB MTS and at ETSI TC MTS meetings.

# Relation with ETSI strategy and priorities

The proposed STF relates to the following aspects of the ETSI long term strategy and priorities:

Keep ETSI effective, efficient and recognised as such

Stay in tune with changing nature of the global ICT industry (innovation)

Establish leadership in key areas impacting members' future activities

Engage in other industry sectors besides telecoms, (cross-sector ICT)

Emerging domains for ETSI

Standards enablers/facilitators (conformance testing, interoperability, methodology)

# Context of the proposal

## ETSI Members support

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |
| Telefon AB LM Ericsson | Dr. Gyorgy Rethy | TTCN-3 has a major role in our product development, both in functional and performance testing phases as well as in product deployment. It is essential for us that new language requirement, requests for clarification and user complaints arising during software development are handled in a short timeframe. |
| Telecom Italia | Giulio Carmelo Maggiore | TTCN-3 promotion and use for increasing the quality of standards and implementations in the network. |
| Institut fur Informatik, Universitaet Goettingen | Dieter Hogrefe | The University of Gottingen is interested in the further development of TTCN-3, because we are involved in several research and development projects where testing with TTCN-3 plays a central role. TTCN-3 can only keep such a central role, if TTCN-3 is continuously maintained and adapted to the new challenges of testing. |
| Fraunhofer FOKUS | Ina Schieferdecker | TTCN-3 plays a central role in our R&D projects and in our training programs. We run e.g. an automotive IOP test stand for Car2X communication based on TTCN-3 and a reference test system for IHE/HL7-based solutions likewise based on TTCN-3. In addition, our automated test generation methods and tools use TTCN-3 as target test specification so that in various respects a continuously maintained and evolving TTCN-3 is essential for our work |
| Spirent | Stephan Pietsch | For Spirent, being one of the main TTCN-3 tool provider the maintenance is crucial for its success and TTCN-3's success at its customers and users. Continuous development and enhancement of the language is one of its main USPs |
| OU Elvior | Dr. Andres Kull | Elvior is TTCN-3 tool provider and contributes actively into TTCN-3 evolution. Effective resolving CR-s raised by TTCN-3 users strengthens TTCN-3 position in test automation market and therefore has impact to our business. |

## Market impact

The user basis of the TTCN-3 language is difficult to estimate, taking into account that both open source and several commertial tools exists, but is projected well above 10 000 users. However, it is a language for automated testing and thus it is widely used in unattended automatic build-and-test software development cycles (continuous integration, continuous delivery) and in security and performance testing. Therefore, its market impact is more substantial than just the number of users.

Delay in the language maintenance and development could cause user dissatisfaction, and would lead to tool vendor-specific solutions of unresolved issues that over time would lead to backward compatibility problems in the language, in tool implementations and in user test suites.

## Tasks for which the STF support is necessary

The STF support is needed for several reasons:

- Users need short response times to be confident in using the language and to avoid unnecessary delays in SW product development. The meeting schedule of the ETSI technical body does not makes it possible to respond in short time frames. See further information in clause 4.6.

- TTCN-3 is a test-specific programming language; it requires program language design and testing knowledge at the same time, what is typically not available at users in standardization bodies or industrial members together; such knowledge is available at research institutes and universities that are not in the position of financing voluntary contribution to the language maintenance and development.

- TTCN-3 has been designed as a procedural language, which suited to its original purpose a decade ago, but today there is a strong requirement from the users to increase the efficiency of TTCN-3 code development that has been responded by adding object orientated extension to the language. This shall be developed and maintained in a way, consistent with the initial language concepts and specific requirements of a test language. This requires OO programming language design knowledge, not present in the standardization body.

## Related voluntary activities in the TB

The ETSI Members supporting the creation of the STF are prepared to provide the following voluntary contribution:

Telefon AB LM Ericsson: input in form of TTCN-3 CRs, providing voluntary resource in addition to MWP STF resources, consultation in cases when the STF requests that for CR resolution, participation in Steering Committee, review of documents.

Telecom Italia: participation in Steering Committee.

Institut fuer Informatik, Universitaet Goettingen: input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 Steering Committee

Fraunhofer FOKUS: Input in form of TTCN-3 CRs, providing voluntary resources in addition to MWP STF resources for reviewing the draft documents, participation in TTCN-3 Steering Committee

Spirent: Input in form of TTCN-3 CRs, providing expert for STF work, consultation in cases when the STF requests that for CR resolution, participation in TTCN-3 Steering Committee

Elvior: Consultation in cases when the STF requests that for CR resolution and participation in TTCN-3 Steering Committee.

## Previous funded activities in the same domain

TTCN-3 language development and maintenance has been a continuous ETSI activity for the last 10 years due to new user requirements emerged by starting using the language in new domains and further types of testing and to increase the quality and unambiguity of the standard.

TTCN-3 language evolution STFs supporting TC MTS reached the numerical results below during the last 5 years. It is worth to note that CR numbers alone are not useful indicators as the type and overall complexity of CRs are changing year-by-year, and with time the number and complexity of TTCN-3 standards have also grown, resulting resolution of CRs of the same complexity becoming a more complex task.

| STF | year | total resources (k€) | No. of revised core stand’s (ES 201 873-x) | No. of new and revised language extensions | No. of CRs resolved |
| --- | --- | --- | --- | --- | --- |
| 533 | 2017 | 102,4 (note) | ongoing | ongoing | ongoing |
| 514 | 2016 | 51,0 | 7 | 5(4 revised) | 101 |
| 491 | 2015 | 53,4 | 5 | - | 94 |
| 478 | 2014 | 50,4 | 5 | 6 revised | 143 |
| 460 | 2013 | 50,4 | 8 | 5 revised | 85 |
| 446 | 2012 | 42,0 | 8 | 3 revised | 95 |
| 430 | 2011 | 48,0 | 6 | 2 (continouos, extTRI) | 106 |

Note: Increase is due to the TTCN-3 object orientated language extension and language harmonization tasks.

## Consequences if not agreed

Clause 4.5 contains the results of past TTCN-3 language STFs. TC MTS considers the availability of the language team and the communication with users and tool vendors at least as important as the numerical results.

Experience from last years shows that quick response to user requests improves efficiency and removes ambiguity both at standardization, in tool implementations and at the industrial users. Without support of the former STFs, TC MTS would not be able to respond in a timely fashion. A few examples from the last years are:

- Several new features, technical improvements and clarifications, requested by STF160 have been resolved in 2014, 2015 and earlier, and interim drafts versions have been produced; STF160 is baselining these interim versions for TTCN-3 tool vendors that allows using them about a year before the publication of the next versions of standards.

- CR 6088: resolving this CR by STF 433 in a few weeks enabled a user to test an XML-based protocol; before this only workaround with a very limited functionality was possible by complex TTCN-3 code constructs.

- Including IMS supplementary services into the scope of STF160, caused finding diversities in different TTCN-3 tool implementations that raised several CRs to Part-9 of the TTCN-3 standard. Existence of STF 430 allowed to resolve the problem until the summer and to provide the interim version v4.3.2 that has been used by STF160 as the baseline for tool vendors.

- Several issues for clarification as well as bug reports have been reported in the spring of 2010, in relation to the development of LTE UE conformance test suites by STF 160. All reported CRs has been resolved by STF 393 at its first sessions and in July 2010 the interim version v4.2.2 has been provided to STF 160 that has been used by STF160 in September as the baseline for tool vendors.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

TC MTS, contact person: Dirk Tepelmann, TC MTS Chairman.

## Other interested ETSI Technical Bodies

All ETSI TBs developing or maintaining conformance and end-to-end test suites or interoperability test specifications also defined in TTCN-3 are receivers of the work done by the proposed STF.

In particular, the STF is in direct communication with 3GPP STF 160 leader regarding TTCN-3 language questions; ITS conformance and interoperability tests are also being developed in TTCN-3 and using the newest features of the language.

## Other interested Organizations outside ETSI

ITU-T Study Group 17: ITU-T has endorsed the TTCN-3 standards produced by ETSI as ITU-T Recommendations in the Z.16x and Z17x series. TB MTS has an agreement with ITU-T SG17 on a "fast track" endorsement of the TTCN-3 standards to minimize the delay between the ETSI and ITU-T publications.

The oneM2M global IoT standardization alliance has started developing IoT conformance tests in TTCN-3 in 2016, which activity has also resulted requests for new language feature. This project will continue in 2017 and may result further requests for new features or clarifications.

Other fora like OMA, TCCA, Autosar and the MOST cooperation have also published test specifications in TTCN-3, therefore may use the outcome of the proposed STF.

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI ES 201 873-1 V4.9.1 | Part 1: TTCN-3 Core Language | Published | 2017-05 |
| ETSI ES 201 873-4 V4.6.1 | Part 4: TTCN-3 Operational Semantics | Published | 2017-05 |
| ETSI ES 201 873-5 V4.8.1 | Part 5: TTCN-3 Runtime Interface (TRI) | Published | 2017-05 |
| ETSI ES 201 873-6 V4.9.1 | Part 6: TTCN-3 Control Interface (TCI) | Published | 2017-05 |
| ETSI ES 201 873-7 V4.6.1 | Part 7: Using ASN.1 with TTCN-3 | Published | 2017-05 |
| ETSI ES 201 873-8 V4.7.1 | Part 8: The IDL to TTCN-3 Mapping | Published | 2017-05 |
| ETSI ES 201 873-9 V4.8.1 | Part 9: Using XML schema with TTCN-3 | Published | 2017-05 |
| ETSI ES 201 873-10 V4.5.1 | Part 10: TTCN-3 Documentation Comment Specification | Published | 2013-04 |
| ETSI ES 201 873-11 V4.7.1 | Part 11: Using JSON with TTCN-3 | Published | 2017-06 |
| DES/MTS-0020187312 | Part 12: Using WSDL with TTCN-3 | Ongoing | 2016-12 |
| ETSI ES 202 781 V1.5.1 | TTCN-3 Language Extensions: Configuration and Deployment Support | Published | 2017-05 |
| ETSI ES 202 782 V1.3.1 | TTCN-3 Language Extensions: TTCN-3 Performance and Real Time Testing | Published | 2015-06 |
| ETSI ES 202 784 V1.6.1 | TTCN-3 Language Extensions: Advance Parameterization | Published | 2017-04 |
| ETSI ES 202 785 V1.5.1 | TTCN-3 Language Extensions: Behaviour Types | Published | 2017-08 |
| ETSI ES 202 786 V1.4.1 | TTCN-3 Language Extensions: Support of interfaces with continuous signals, v1.2.1 | Published | 2017-05 |
| ETSI ES 202 789 V1.4.1 | TTCN-3 Language Extensions: Extended TRI | Published | 2015-06 |
| ETSI ES 203 022 V1.1.1 | TTCN-3 Language Extensions: Advanced Matching | Published | 2017-07 |
| DES/MTS- 203790-OOF _ed111 | TTCN-3 Language Extensions: Object Oriented features | Ongoing | 2018-05 |

NOTE:	Ongoing work item DES/MTS-0020187312 is being developed in TC MTS, outside of the funded STF. The STF need be aware of this WI for consistency reasons only.

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | RES/MTS-201873-1 T3ed4B1 | TTCN-3 ed.V4.11.1: Core |
| D2 | RES/MTS-201873-4 T3ed481 | TTCN-3 ed.V4.7.1: OS |
| D3 | RES/MTS-201873-5 T3ed4A1 | TTCN-3 ed.V4.10.1: TRI |
| D4 | RES/MTS-201873-6 T3ed4B1 | TTCN-3 ed.V4.11.1: TCI |
| D5 | RES/MTS-201873-7 T3ed481 | TTCN-3 ed.V4.8.1: Use of ASN.1 |
| D6 | RES/MTS-201873-8 T3ed491 | TTCN-3 ed.V4.9.1: Use of IDL |
| D7 | RES/MTS-201873-9 T3ed4A1 | TTCN-3 ed. V4.10.1: Use of XSD |
| D8 | RES/MTS-201873-10T3ed471 | TTCN-3 ed. V4.7.1: T3doc |
| D9 | RES/MTS-00201873-11ed491JSON | TTCN-3 ed. V4.9.1: Using JSON with TTCN-3 |
| D10 | RES/MTS-202781ConfDepl ed171 | TTCN-3 extension: Configuration and Deployment Support ES 202 781 ed.V1.7.1 |
| D11 | RES/MTS-202782PerfRealTed151 | TTCN-3 extension: Performance and Real Time Testing ed.V1.5.1 |
| D12 | RES/MTS-202784-AdvParam ed181 | TTCN-3 extension: Advance Parameterization ed.V1.8.1 |
| D13 | RES/MTS-202785ed171 | TTCN-3 extension: Behaviour Types ed.V1.7.1 |
| D14 | RES/MTS-202786ed161 | TTCN-3 extension: Support of interfaces with continuous signals ed.V1.6.1 |
| D15 | RES/MTS-202789ed171 | TTCN-3 extension: Extended TRI ed.V1.7.1 |
| D16 | RES/MTS-203022AdvMatch ed131 | TTCN-3 extension: Advanced Matching ed.V1.3.1 |
| D17 | DES/MTS- 203790-OOF _ed121 | TTCN-3 extension: Object Oriented features ed.V1.2.1 |

The scope of the work items above is to produce the new versions of the existing standards, containing the changes coming from resolved change requests. No new revisions are produced for documents with no resolved CR.

Upon request of STF160, an intermediate version may be produced around mid-2017. This does not require formal approval by TC MTS as will appear as a draft uploaded to the TC MTS drafts area.

## Deliverables schedule

The schedule for all deliverables listed in clause 6.2 is the same:

TB adoption of WI 	September 2016

Early draft	mid-2018	(Only on request! intermediate version for STF160)

Stable Draft 	31-Dec-2018

Draft for approval 	10-Jan-2019

TB approval 	First MTS meeting in spring 2019

Publication	30-June 2019

NOTE: As the new versions contain changes based on CR resolution, and resolved CRs may have mutual influence to the final text, editing of deliverables is done at the end of the project.

# Work plan, time scale and resources

## Organization of the work

The CR resolution process (see MTS(10)0091) has been discussed and approved by TC MTS. Resolution of each CR comprises the following activities:

review and technical discussion of the CR (all STF members);

agree technical solution (all STF members);

if no consensus is reached or the issue raises a backward incompatibility problem, consult with tool vendors and users (e.g. STF 160); if no technical agreement can be reached by the consultation, escalate the issue to the TTCN-3 Steering Group of TC MTS;

develop initial proposed draft text for resolution (changes needed in the text of the relevant standard(s)) (dedicated STF member: the CR "responsible");

iterative review and agree the resolution text (CR " responsible " and one or more reviewers);

implement CR resolution in the draft(s) of the standard(s) (editor of the relevant ETSI standard(s)).

Joint STF sessions requiring all STF members to be present will be needed at least, to reach the technical agreement on resolving CRs, and to discuss the technical extensions like object orientation. The drafting and reviewing the resolution text doesn’t necessary need joint sessions, though this phase typically raises technical issues that need joint discussion and agreement of the STF members.

The implementation of the resolved CRs in the drafts, editorial preparation of drafts for TB approval and handling possible comments during the approval and ETSI publication doesn’t require joint working sessions.

For this reason, the work will be organized in joint working sessions and “home” sessions, located at premises of the STF members as agreed by the STF members at the beginning of the work.

## Task description

Task 0 – Project management

Objectives

Planning, organisation, and preparation of STF meetings

On-going reporting

Participation at SG and TC meetings

Delivery of the STF reports

Input

This ToR

Information from the preparatory meeting

TTCN-3 CRs in the ETSI Mantis system

Expertise availability information and other project management data

Output

Session plan

Reporting STF session plan and working progress after sessions to TC MTS

Materials for SG and TC meetings

Progress reports

Final report

Interactions

The STF leader will interact with the SG and TC MTC

Communicating with other interested bodies and STFs, in particular STF160

Additional support will be provided by the ETSI secretariat

Task 1 – Resolution of outstanding CRs, preparing drafts of new versions

Objectives

Resolving Mantis CRs in a tool-independent and consistent – with the existing language specification – way

In case of real or potential backward incompatibility of the preferred solution, initiate consultation with other interested bodies and projects and TTCN-3 tool vendors

If the STF doesn’t reach a technical consensus, or the solution – as confirmed by a tool vendor – would cause backward incompatibility with actively used existing code, the issue shall be escalated to the TTCN-3 SG for decision.

Input

Base documents in clause 6.1 Base documents of this document

TTCN-3 CRs in the ETSI Mantis change tracker system (http://forge.etsi.org/mantis/main_page.php)

Output

New drafts of the documents, which are (a) listed in clause 6.2 Deliverables AND (b) has resolved CRs ready for implementation at the end of the last STF working session.

Interactions

TTCN-3 SG of TC MTS, organizations and projects listed in clause 5.2 Other interested ETSI Technical Bodies, clause 5.3 Other interested Organizations outside ETSI and TTCN-3 tool vendors on a need basis

ETSI CTI will provide additional feedback based STF request

## Milestones

Deliverables are developed in a CR-driven way of working (see clause 7.1 Organization of the work). This means that the output of the STF at each milestone - but milestone 3 – are the resolved and progressed CRs, publically available in the ETSI Mantis change tracker system. The progress is reported by the STF in terms of list of resolved CRs in each progress report and in the final report. Resolved CRs are implemented in the deliverables, submitted to TC MTS for approval, following the last working session of the STF. In addition to the resolved CRs, the final report shall contain the list of deliverables submitted for TC approval.

Milestone 1

First progress report

(optional) Technical issues raised by the harmonization tasks and requiring TC decision

Milestone 2

Second progress report

(optional) Technical issues raised by the harmonization tasks and requiring TC decision

Milestone 3

Third progress report

Final drafts of deliverables for TB approval

Milestone 4

Final report

## Task summary

| N | Task / Milestone / Deliverable | Target date |
| --- | --- | --- |
| M0 | Start of work | 01/03/2018 |
| T0 | Project management | 01/03/2018-31/03/2019 |
| T1 | Resolution of outstanding CRs, preparing drafts of new versions | 01/03/2017-31/12/2017 |
| M1 | Milestone 1 | MTS#74 (May-June 2018) |
| M2 | Milestone 2 | MTS#75 (Sep-Oct 2018) |
| M3 | Milestone 3 | MTS#76 (Jan-Feb 2019) |
| M4 | Milestone 4 | 31 March 2019 |
| M5 | Publication of deliverables | 30/06/2018 |

| Task Milest. | Description | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T0 | Project management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T1 | Resolution of outstanding CRs |  |  |  |  |  |  |  |  |  | (1) |  |  |  |  |  |  |
| M0 | Start of work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M1 | Milestone 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M2 | Milestone 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M3 | Milestone 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M4 | Milestone 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| M5 | Publication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

NOTE 1: CR resolution is to be finished by end of November in order to allow their implementation in December

## Working methods and travel cost

The nature of the work involved requires a mixture of independent investigation and editorial work by the individual providers assigned to each task, as well as regular coordinated working sessions where all providers discuss the possible technical solution(s) and makes technical agreements. Prior experience with work on TTCN-3 change requests has shown that 1-2 joint working sessions between milestones is required to reach technical consensus. These should be accompanied by individual and coordinated homework in between, allowing efficient analysis of the assigned CRs and preparation of proposed solutions containing possible technical alternatives. Decisions on the chosen solution can be made by correspondence, if the choice is technically trivial or at joint working sessions otherwise.

The progress of the STF shall be presented at TC MTS meetings with the STF leader or at least one representative appointed by the provider attending in person at the TC meetings. Other providers’ representatives may join the TC meetings online as necessary. Regular SG meetings will be organised online between coordinated working sessions or in conjunction with TC meetings for technical discussions between the STF and the SG

Travel cost for working sessions will be included in the contract compensation. Travel costs for attending the TC meetings and possible associated F2F SG meetings, as well as other mission travel will be reimbursed to the provider directly from the travel budget upon agreement and approval of the mission travel.

# Expertise required

## Team structure

To elaborate the tasks above require the following expertise at the team level:

Professional skills in the TTCN-3 language and knowing the existing TTCN-3 standards;

ASN.1, IDL, XSD and XML;

Compiler theory and technology.

TTCN-3 tool implementation skills (knowledge of tool APIs);

Testing methods (conformance, interoperability, performance and load etc.) is preferred;

Knowlegde of communication technologies including mobile, ICT and IoT is appreciated

Part III:	Financial conditions

# Maximum budget

## Manpower cost

Estimated efforts

| Task 0: | 3 | Mdays |
| --- | --- | --- |
| Task 1: | 80 | Mdays |
| Total efforts: | 83 | Mdays |

The base estimation for the manpower costs to be expected is 50 kEUR.

## Travel cost

| Expected travels | Cost estimate |
| --- | --- |
| Participation at MTS#74 | 1000 | Euros |
| Participation at MTS#75 | 1000 | Euros |
| Participation at MTS#76 | 1000 | Euros |
| Presentation at UCAAT 2018 | 1000 | Euros |
| Total cost | 4000 | Euros |

## Other Costs

No other costs are foreseen.

Part IV:	STF performance evaluation criteria

# Key Performance Indicators

Contribution from ETSI Members to STF work

- Steering Group meetings (number of participants/duration)

- Direct contribution of delegates (e.g. number of documents/comments/e-mail)

Contribution from other ETSI TBs, projects and CTI

Liaison with other stakeholders

- TTCN-3 Change Requests are received in the CR handling tool (Mantis)

- The STF will liaise with 3GPP STF 160 and any other users within or outside ETSI on a need basis.

Quality of deliverables

- Approval of deliverables according to schedule

- Respect of time scale, with reference to start/end dates in the approved ToR

- Quality review by TB

- Quality review by ETSI Secretariat

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

Time recording

The STF experts shall report in the time sheet provided by ETSI, the days spent for the performance of the services.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.1 | 21-09-2017 | György Réthy | Input to MTS#72 |  |

Response to the Request for Proposals
CfE STFBD - CL17_3349 – Deadline: 8 February 2017

| Proposed contractor | Company / Organization name |
| --- | --- |
| ETSI membership status | Full / Associate / Observer / NSO / non-member |
| ETSI member support | ETSI member Organization supporting the application. Indicate the full name from the list of ETSI members Mandatory if the proposed contractor is not an ETSI member |
| Support contact person | Official contact of the ETSI member supporting Organization. Formal confirmation of the support from the Official contact (e.g. by e-mail sent to the STF Manager gavin.craick@etsi.org) is required. |

| Contact person for the technical aspects |  | Contact person for finance and contract |
| --- | --- | --- |
| Title |  |  | Title |  |
| Firstname |  |  | Firstname |  |
| Lastname |  |  | Lastname |  |
| Role |  |  | Role |  |
| e-mail |  |  | e-mail |  |
| Phone |  |  | Phone |  |

Introduction

A short presentation of the technical structure responsible for this activity, e.g.:

Business area, number of employees, link to WEB site

Department(s)/team(s)/experts in charge of the technical activities related to the STF

Reference to products/services of your Company/Organization or supporting Member to which the standards developed by the STF will apply

Motivation for your Company/Organization or supporting Member to participate in the STF

Technical competence

Identify the profile of the principal technical staff who will contribute to the STF.  For each one, provide a resume identifying the specific competence in direct relation with this project, e.g.

Education and professional titles

Current position and responsibilities

Years of service (overall and on the STF-related activity)

Standardization experience

Contribution to previous and current work in ETSI or other standardization Bodies

Any information that may be useful to qualify the technical competence of the staff

Expected availability for the duration of the project

Note: the profile resumes can be provided within the answer to this CfE or as Annexes.

Please assess the level of competence of the proposed service providers’ personnel with respect to the specific qualification required for this STF on a scale from 0 (no competence) to 5 (outstanding competence):

| Qualification | Self-assessment |
| --- | --- |
| Professional skills in the TTCN-3 language and knowing the existing TTCN-3 standards; |  |
| ASN.1, IDL, XSD and XML; |  |
| Compiler theory and technology. |  |
| TTCN-3 tool implementation skills (knowledge of tool APIs); |  |
| Testing methods (conformance, interoperability, performance and load etc.) is preferred; |  |
| Knowlegde of communication technologies including mobile, ICT and IoT is appreciated |  |

Proposed approach

Overview

In a short prose, identify the contribution that your Company/Organization will provide to this STF.

We also expect that you make a critical review of the ToR.  You should indicate if you have found discrepancies, ambiguities, or omissions in the ToR and make comments/suggestions to improve or complete the definition of the STF tasks and objectives and/or propose alternative approaches that would allow achieving the STF objectives in a more efficient way.

Proposed contribution to tasks

Identify the tasks to which your Company/Organization is proposing to contribute and provide a description of the proposed approach, competences, reference to related activities.

Cost of proposed contribution

In the following table, provide a summary of the cost of the contribution described above (if possible, please use integer figures).  If necessary, you can complete the information with explanatory text.

| Task | Description | Days (optional) | EUR (mandat.) | % of whole task (mandat.) | OK to share (Y/N) | Priority (0 to 5) |
| --- | --- | --- | --- | --- | --- | --- |
| T0 | Project management |  |  |  |  |  |
| T1 | Resolution of outstanding CRs |  |  |  |  |  |
| T2 | Object Orientation features |  |  |  |  |  |
| T3 | TTCN-3 language harmonization |  |  |  |  |  |
|  | Total |  |  |  |  |  |

Days (optional): if compatible with your pricing model, you can indicate the number of working days that you expect your contribution will require

EUR (mandatory): indicate the total cost for your contribution to the task

% of whole task: indicate to which percentage of the execution of the whole task your offer corresponds

OK to share: indicate if your Organization is prepared to share the task with other participants

Priority: indicate your interest for the task, using a scale from 0 (no interest) to 5 (major interest).

Financial information

Price and pricing model

Please indicate the price you offer for the execution of the tasks for which you have expressed your interest, based upon the proposed approach and effort estimate in §B.3.2 above and an indication of your pricing model.

This fixed price is intended to include the travel cost required to perform the tasks, as defined in the ToR (e.g. to join common working sessions).  If this travel cost is not included in your pricing model, make an explicit statement in B.4.2 below.

Travel cost

Identify the nature and expected cost of any travels that you estimate to be necessary to perform the tasks and for which you intend to claim the reimbursement in addition to the fixed price indicated in §B.4.1 above.  If the number and destination of these travels cannot be exactly predicted, this will be treated as a provisional figure, to be adjusted with respect to the real cost.

The applicant accepts that these travels must have the preliminary authorization of ETSI and the travel cost will be reimbursed against justification of real cost and within the limits of the ETSI Travel Policy.

Other cost

Please identify here any additional cost that may be claimed for the execution of this work.

Full price information

Unless differently specified, the price quoted in §B.4.1 above shall include all costs for labour, material, equipment, testing and all items of expense, fees, taxes, duties, overhead and profit for the full performance of the services and of any travels other than those identified in §B.4.2.  The applicant will be responsible for acquiring all software licenses, applicable contractor's licenses, business licenses, etc. and permits necessary to perform the Services.

Terms and Conditions
CfE STFBD - CL17_3349 – Deadline: 8 February 2017

Submission of Proposals

All proposals in response to this CfE shall be submitted before the deadline indicated in this Collective Letter, using exclusively the WEB application on the ETSI Portal at the following address: https://portal.etsi.org/stf/OpenCallForExperts.

Proposals that will be partial or incomplete at the deadline will not be accepted.

The Terms and Conditions in this Annex will apply.  Any exceptions requested by the applicant, including printed Terms and Conditions, will not be accepted.

Modification and Withdrawal of Proposals

Applicants may, without prejudice to themselves, modify or withdraw their proposal by written request, provided that the request is received by ETSI prior to the due date and time at the address to which their proposal was to be submitted.  The applicant may submit a new proposal provided that such new proposal is received prior to the deadline for responses which is specified in this Collective Letter.

Assessment of Proposals

The ETSI Director-General, in consultation with the Reference Body Chairman, is responsible for the selection of the Organizations that will be contracted to perform the STF work.  The ETSI Director-General and the Reference Body Chairman may be assisted by a Selection Panel to assess the applications received and make the final decision.

The ETSI Secretariat will communicate to the applicants only the result of the selection (accepted or not accepted).  Should applicants need more information on the rationale for the selection, they must address a formal request to the ETSI Director-General.

The following evaluation criteria will be applied to all proposals, in order of priority:

- Evidence that the applicant has the necessary structure and expertise to ensure delivery

- Reference to current or previous activities in the specific technical domain of this project

- Critical review of the most efficient way to achieve the objectives in the STF ToR

- Effective proposed approach/methodology for the execution of the tasks

- Implementation schedule

- Clear pricing policy

Compliance with the first two criteria is mandatory.

Proposals that are not considered to comply with these criteria will be discarded.

Priority will be given to technical quality of the proposals. Pricing considerations will be taken into account to ensure that the best value for money is achieved. Compatibility with the maximum budget allocated to this STF will be verified before placing Service Contracts.

Following the assessment process, ETSI reserves the right to grant contracts to other than the cheapest proposals, to accept or reject any offer completely or in part, or to reject all proposals, without providing the reasons.  If no offer is accepted, ETSI may decide to abandon the work or proceed in any other manner ETSI may select.

IPR and confidentiality Agreements

The information provided in this CfE, as well as the fact that the applicant has received the CfE, is considered confidential and protected under copyright laws.  The applicant may not discuss, share, or use the information in this CfE for any purpose other than the response to this CfE.

ETSI will not disclose the content of any proposals to other applicants or any other party, with the exception of the persons involved in the assessment process described in §C.3 above.

However, ETSI reserves the right to make use of the information provided in this proposal to improve the project definition for the purpose of this CfE or any other manner in which ETSI may decide to proceed to select the service providers.

If successful, the applicant will be required to sign a Service Contract, which includes IPR and Confidentiality clauses aligned with the relevant policies in the ETSI Directives.

Preparation cost

ETSI will not be responsible for any costs or expenses that the applicant may incur in preparing and/or submitting the proposal.

Service Contract

A Service Contract will be proposed to the applicants that will be selected to perform the work.

Details on the Terms and Conditions of this contract can be found on the ETSTI Portal, at the following address: https://portal.etsi.org/STF/STFs/Contracts.aspx

Annex D - CONTACTS FOR ADDITIONAL INFORMATION

| Name | Role | e-mail |
| --- | --- | --- |
| Dirk Tepelmann | TC Chairman | dirk.tepelmann@spirent.com |
| Emmanuelle Chaulot-Talmon | Technical Officer | emmanuelle.chaulot-talmon@etsi.org |
| Elisabetta Comin | Administrator | elisabetta.comin@etsi.org |
| Gavin Craik | STF Manager | gavin.craik@etsi.org |

For more information see also:

STF home page

Open Call for Expertise / Requests for Information

# Comments

Do we need to provide estimated mandays needed?