|  | STF 548 – Progress Report for ETSI |
| --- | --- |
|  | Presented to ETSI meeting | Author: | Mr. Andras Kovacs |
|  | MTS#75 |  | Date: | 12/09/2018 |
|  |  |  | Version | 1.0 |
|  | Doc ref |  | page 1 of 6 |

| STF | 548 |  | STF leader | Andras Kovacs |
| --- | --- | --- | --- | --- |
| TB/WG | MTS |  | TB responsible | Mr. Dirk Tepelmann |
|  |  |  | STF Assistant | Elodie Rouveroux / Léa Belloulou |

| STF title: | Extension of Conformance tests for TTCN-3 tools |
| --- | --- |

| Milestone | B |  | Status | Covers the period until (cut-off date) | 27/09/2018 |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Template |  |  |
| Objective | Final Report and final drafts of RTS's approved by TC MTS#75. The draft documents must be uploaded on the MTS contributions area two weeks before the start of the meeting. |
| Achieved | Yes | Indicate whether the objective has been achieved If the objective is not achieved, give a short explanation in the “remarks” |
| Remarks | Final (validated) TTCN-3 test cases have been created and shall be uploaded as MTS#75 contributions. |

Achieved dates

| Template | Draft report | TB approval | ETSI approval | Sent to EC | EC approval |
| --- | --- | --- | --- | --- | --- |
| 30/08/2018 | 12/09/2018 |  |  |  |  |

The Final Report must be produced after the completion of the STF activity, i.e. after the deliverables have been TB approved for publication and “adopted,” following the ETSI approval process, as applicable to the deliverable type. It generally corresponds to the achievement of a contractual milestone.

The purpose of the Final Report is to provide ETSI with an overview of the work performed by the STF from the beginning of the activity to the date the report is produced.

The report must be able to promote the activity performed within the context of the objective set. Specific emphasis needs to be placed on Performance Indicators set at the start of the work, within the associated Roadmap.

A major issue is to ensure that the information is presented in plain English and avoids the use of too many acronyms. Remember that they are not technical people and neither are the people they report to.

The report must provide figures and facts but also a rationale and background information for the STF achievements, working methods and technical approach.  The report shall outline the main difficulties and propose corrective actions to be taken by the STF itself and/or requiring the intervention of ETSI or the reference TB

The size of the Report should be a minimum of 5 pages excluding tables.

- Executive summary

TTCN-3 is a living language, a new version is published by ETSI each year, the latest published version is v4.9.1. The TTCN-3 conformance test suite development is in sync with the language development.

The STF 548 target is to synchronize the development of the TTCN-3 language and its conformance test suite, and reach full clause coverage of the standard. This would support that TTCN-3 test suites will also in the future compile on multiple TTCN-3 tools, by removing possible misunderstandings and ambiguities when implementing a new language feature in test tools.

- Introduction

This is the second and final milestone of STF 548 work, covering the ramping-up of this team’s work.

The part-1 and part-9 test cases have been completed. Validation of test cases is performed by batch execution of the ATS and analysing reason for unexpected results of some test cases (including regression testing), follow-up on the resolution of raised CRs, write-up and publication of results.

- Overview of the organization of the activity

  - Team composition and experts’ qualification

| Name | Company | Role | Qualification |
| --- | --- | --- | --- |
| Andras Kovacs | Broadbit | Expert, STF leader | TTCN-3 expert, experienced in preceding TTCN-3 conformance validation STFs |
| Tomas Urban | Elvior | Expert | TTCN-3 expert, experienced in preceding TTCN-3 conformance validation STFs |

  - STF teamwork, distribution of tasks, working methods

|  |  | Broadbit | Elvior |
| --- | --- | --- | --- |
| T0 | Project management | 100% | 0% |
| T1 | Listing of changes | 50% | 50% |
| T2 | TTCN-3 Part 1 new/changed features | 50% | 50% |
| T3 | TTCN-3 Part 9 new/changed features | 0% | 100% |
| T4 | Tools/Adaptation | 50% | 50% |
| T5 | Validation | 50% | 50% |
| T6 | Discussion of validation results | 50% | 50% |
| T7 | TTCN-3 Part 1 Correction of tests | 50% | 50% |
| T8 | TTCN-3 Part 9 Correction of tests | 0% | 100% |
| T9 | Change requests | 50% | 50% |
| T10 | Presentation of results | 100% | 0% |

  - Liaison with the reference TB and/or the Steering Group

STF 548 produced interim status report and stable deliverables which were discussed at MTS#74 meeting, and approved by remote consensus in the following month. STF 548 produced its final report and final deliverables for publication which are contributed to the MTS#74 meeting.

  - Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

Interim results presentation at MTS#74 meeting, final results presentation at MTS#75 meeting.

  - STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

Email communication with STF 550 on scope requirements for conformance validation, continuous communication with TTCN tool vendors (Elvior and Spirent) on ATS validation, communication with MTS experts via Change Requests for the resolution of identified technical issues.

- Final status of the activity

  - Overview of the STF work

The following required tasks have been completed by STF 548:

- Analysis of changes in the core language between 4.8.1 and 4.9.1

- Update of PICS, test purposes, and existing conformance tests

- Completed unvalidated deliverables: Extension of implementation conformance statement (ICS).

- Completed unvalidated deliverables: Extension of test suite structure and test purposes - for part 1 and part 9 (TSS & TP).

- Completed unvalidated deliverables: Extension of abstract test suite (ATS) and IXIT

- Validation of tests on multiple tools (Elvior and Spirent tools)

- Completed validated deliverables: Extension of implementation conformance statement (ICS).

- Completed validated deliverables: Extension of test suite structure and test purposes - for part 1 and part 9 (TSS & TP).

- Completed validated deliverables: Extension of abstract test suite (ATS) and IXIT including validation on multiple tools

  - Technical risk, difficulties encountered and corrective actions taken

As the preceding STFs have provided a sound methodological basis for this work, there have been no  technical difficulties with the STF 548 to date. One difficulty was the slow progress with part 9 test cases development, which caused approximately one month delay with the completion of milestone A. However, we managed to catch up during validation phase, and to complete the STF work as planned by end of September.

  - Lessons learnt

Not applicable.

  - Recommendations for future activities in related domains

Not applicable.

- ETSI deliverables

| Deliv. | Work Item code Standard number | Working title Scope | Stable draft | Final draft for approval |
| --- | --- | --- | --- | --- |
| D1 | RTS/MTS-00132-1ed171 TS 102 950-1 ed171 | TTCN-3 Conformance Test Suite - Part 1 : Implementation Conformance Statement | June 2018 | September 2018 |
| D2 | RTS/MTS-00132-2ed171 TS 102 950-2 ed171 | TTCN-3 Conformance Test Suite - Part 2: Test Suite Structure & Test Purpose | June 2018 | September 2018 |
| D3 | RTS/MTS-00132-3ed1712ed171 TS 102 950-3 ed171 | TTCN-3 Conformance Test Suite - Part 3: Abstract Test Suite & IXIT | June 2018 | September 2018 |
| D4 | RTS/MTS-103253ed141 TS 103 253 ed141 | Conformance test suite for using XML schema with TTCN-3 - Part 1: Implementation Conformance Statement | June 2018 | September 2018 |
| D5 | RTS/MTS-103254ed141 TS 103 254 ed141 | Conformance test suite for using XML schema with TTCN-3 - Part 2: Test Suite Structure and Test Purposes | June 2018 | September 2018 |
| D6 | RTS/MTS-103255ed141 TS 103 255 ed141 | Conformance test suite for using XML schema with TTCN-3; Part 3 - Abstract Test Suite (ATS) and IXIT | June 2018 | September 2018 |

- Performance indicators

  - Performance Indicators objectives achieved

Report here the requirements as they result from the ToR, and the objectives actually achieved e.g.:

Effectiveness:

Benchmarks: objectives defined in the ToR and level of achievement

Stakeholder engagement, including dissemination of results:

Benchmarks: objectives defined in the ToR and level of achievement

Impact:

Benchmarks: objectives defined in the ToR and level of achievement

  - Performance Indicators objectives not achieved

If one or more Performance Indicators objectives have not been achieved, explain the background, describe the corrective actions that have been taken in the course of the project and the reason why they have failed.

- Resources allocated and spent

| Author: | ETSI - Funded Project Support |  |  |  |
| --- | --- | --- | --- | --- |
| Period covered: | From: 19/03/2018 | To: 27/09/2018 |  |  |  |
| Status: | Final |  |  |  |  |
| Status date: | 30/08/2018 |  |  |  |  |

  - Summary of resources allocated and spent (real cost)

The resources allocated though the ETSI FWP was 42 600,00 € in total.

These have been divided into Manpower and travel budgets. The total expenses are summarized in the table below.

Table 1: Summary of resources spent

|  |  | Expertise Service Provision | Travel | Subcontracting | Total |
| --- | --- | --- | --- | --- | --- |
| Resource Available | 41 600,00€ | 1 000,00€ | 0 | 42 600,00€ |
| Resource Usage | 41 600,00€ | 449,00€ |  | 42 049,00€ |
| Variance (Avail. - Usage) | 0,00€ | 551,00€ | 0,00€ | 551,00€ |

This table provides a detailed view on the travels of the STF.

Table 2: Travels

| Expert Name | Event | Place | Date From | Date To | Cost (EUR) |
| --- | --- | --- | --- | --- | --- |
| Andras Kovacs | STF548 results presentation at MTS#75 meeting | Budapest | 26/09/2018 | 27/09/2018 | 449,00€ |
| Total |  |  |  |  | 1 |