|  | ToR STF XXX (TC MTS) |
| --- | --- |
|  | Version: 0.1 |
|  | Author: Michele Carignani – Date:23 Jan 2019 |
|  | Last updated by: Michele Carignani – Date:12 Feb 2019 |
|  | page 1 of 1 |

Terms of Reference - Specialist Task Force

STF XXX (TC MTS)

Survey of current work and guidance

on REST API specification and testing

Summary information

| Approval status | Approved by TC MTS (doc ref: TBD) To be approved by Board#TBD (date TBD) |
| --- | --- |
| Funding | Maximum budget: XXX XXX € ETSI FWP |
| Time scale | June 2019 to Dec 2019 |
| Work Items | DEG/MTS-1029511 |
| Board priority | ETSI STF funding criteria |

INSTRUCTIONS

The template consists in four parts:

Part I – Reason for proposing the STF: the objective of this part is to provide the OCG/Board with the essential elements to understand the business case and assess the priority of the request for funding.

Part II - Execution of the work: detailed description of the work to be done, deliverables to be produced, tasks structure, milestones and cost estimate.  The information provided in this is part must be precise enough to be used to select contractors in the Call for Expertise.

Part III - Financial conditions: estimate of the maximum budget to be allocated.

Part IV - Performance Indicators: these must provide the elements for the TC report to the OCG/Board, on the performance of the STF.

PLEASE REMOVE ALL GUIDELINE TEXT IN THE FINAL VERSION OF THE ToRs
(hint: search for style “Guideline” and delete the paragraphs)

For any questions e-mail to STFManager@etsi.org

Part I – Reason for proposing the STF

This section must presents in clear and concise terms the business case to support the request for funding.

This section must allow non-experts understand the background and the objective of the STF, the relation with the ETSI strategy, the interest for ETSI Members for the standards to be produced and the reason why an STF is required to achieve these objectives.

You must assume that readers may not have knowledge of the background and other information that may seem evident for the experts.  Please also avoid non-obvious acronyms and abbreviations.

# Rationale

More and more telecommunication and digital interfaces are being implemented as software based solutions. Moreover, a well known and adopted designed methodology is taking place across several standardization activities: using the REST paradigm and “RESTful protocols” (e.g. HTTP(S), CoAP, MQTT).

This phenomenon is spreading in ETSI standardization activities for several technologies, often quite different in nature.

As adoption raises, it is clear that “REST API” (or simply API) specification needs to be:

- Fast: the interfaces are simpler than other approaches and tend to have shorter lifespan;

- Automatable: Given the high number of conventions in the design of an API, parts of the specification, implementation and testing process are well suited to be automated;

- Developer friendly: developers need support in the discovery and implementation of the interfaces by using tools and methodologies close to the software development.

The development of official ETSI guides for API specification and testing will support:

- Consolidation of efforts: TBs and PPs would be able to leverage from others’ experience

- Delivery time of specifications

- Standards quality (specification, testability, interoperability)

Help Wanted

# Objective

Identify the work to be performed and the results to be achieved, the time scale, possible organization in phases.  Do not go in too many details: these will be provided in Part II.

The objective of the requested funded activities is to drive the work towards a fast delivery of an ETSI guide for REST API specification and testing.

While several TBs and ISGs have already specified APIs, other work will  be carried out during 2018 and 2019 and its strategic to align and consolidate the standardization efforts.

Help Wanted

# Relation with ETSI strategy and priorities

Identify the relation between the objectives of the proposed activity and the ETSI Long Term Strategy or other ongoing actions in your TC.

Provide a rationale for the priority category for this request [BOARD(12)88_030r1]:

Maintenance of standards in mature domains

Innovation in mature domains

Emerging domains for ETSI

Standards enablers/facilitators (conformance testing, interoperability, methodology)

Horizontal activities (quality, security, etc.)

Societal good / environmental

Having an ETSI wide Guide for specification and testing of APIs will benefit both current and future API specification activities by shortening the delivery time and the adoption time on behalf of external organizations.

This achievement will be made possible by collecting and documenting the best practices, while encouraging different ETSI groups to harmonize and align their API specification methodology.

A unified approach will make easier to discover, understand and adopt new technologies standardized at ETSI, thus fostering the role of standards among the different stakeholders.

Moreover, the Guide may be of reference of external bodies and organizations and also be an added value in joining ETSI Membership and work.

Help Wanted

# Context of the proposal

## ETSI Members support

Provide the list of ETSI Members supporting the request for this STF (minimum 4), the name of the person who has expressed the support, the motivation for the support. You can group categories of Members with similar motivation.

This support is not the same as for the Work Item. ETSI Member listed here are supporting that ETSI invests financial resources for an STF to produce the Work Item(s).

| ETSI Member | Supporting delegate | Motivation |
| --- | --- | --- |

Please send your Company Name, Delegate Name and motivation to michele.carignani@etsi.org

## Market impact

Provide background information on the expected market impact on the standard(s) to be developed.  Concrete figures of market volume and/or examples of market opportunities should be provided.

Help Wanted

## Tasks for which the STF support is necessary

Identify the specific tasks that must be performed by the STF and the reason why this work cannot be done by the delegates within the TB.

The role of the STF will be essential will be need to ensure the following quality criteria for the Guide:

A coordinated and homogeneous collection of current API specification activities and of the documentation produced in the individual groups

A unified approach delivered in time to support upcoming activities

Dissemination and validation efforts towards ETSI TBs in order to collect feedback, educate on the proposal and plan eventual improvements

Help Wanted

## Related voluntary activities in the TB

Identify the activities related to the STF subject that will continue to be performed by the TC delegates, in parallel to the STF.

TBD

## Previous funded activities in the same domain

None.

## Consequences if not agreed

This section must provide factual elements on the consequences if the STF is not accepted, e.g. whether it would be impossible to do the work or it would only be delayed, which other Standard Organizations may take the lead, how our Members may be damaged by a fragmented market or miss the opportunity to enter a new domain.  If possible, identify time to market deadlines.

Diverging methodologies, tools and design approaches are starting in several groups withing ETSI for both API specification and testing.

If the work is not agreed and delivered in due time, the fragmentation will raise between the ongoing work and even more for future groups and activities.

Part II - Execution of the work

# Technical Bodies and other stakeholders

## Reference TB

ETSI TC MTS is the Technical Body who will provide supervision and guidance to the funded activity.

## Other interested ETSI Technical Bodies

List the other ETSI TBs that must be involved in this activity.

This is more than a “bullet points” list.  For each TB you must identify their role (e.g. consultation, dissemination, joint review/approval of deliverables, etc.).  The interactions with these TBs must be specified in the Work Plan.

## Other stakeholders

Provide the same information concerning stakeholder inside and outside ETSI (e.g. other Standard Organizations, governmental institutions, industry partners, research projects, Universities etc.).

TBD

# Base documents and deliverables

## Base documents

| Document | Title | Current Status | Expected date for stable document |
| --- | --- | --- | --- |
| ETSI MEC GS 009 | TBD |  |  |
| ETSI NFV DGS SOL TBD | TBD |  |  |
|  | TTCN3 |  |  |
|  | MBT |  |  |
|  | TDL |  |  |

TBD SmartM2M/OneM2M, ISG NFV, ISG MEC, OSG OSM, ISG CIM, 3GPP

## Deliverables

| Deliv. | Work Item code Standard number | Working title Scope |
| --- | --- | --- |
| D1 | DEG/MTS-1029511 | Title: Methods for Testing ans Specifications (MTS) Methodology for RESTfull APIs specifications and testing Scope: The present document provide guidance and methodology for RESTfull API specfication and testing based on analysis of methods, languages and best practices used in the industry and in ETSI groups. |

## Deliverables schedule:

DEG/MTS-1029511	working title

Start of work	22-Mar-2019

ToC and scope	23-Apr-2019

Early draft	21-Jun-2019

Stable draft	26-Sept-2019

TB approval	20-Dec-2019

Publication	31-Mar-2019

# Work plan, time scale and resources

## Organization of the work

Describe how the work will be organized and the major milestones. If there are phases, define the output required before moving into the following phase.

Indicate whether a Steering Group will be created, which is its role, frequency of meetings, who is expected to participate.

Identify how the relation other TBs and stakeholders, will be managed, the interfaces and the critical timing.

The work will present three major phases: a preparatory phase to survey current work and to collect needed documentation. A second phase to develop a unified methodology, while deriving examples and documentation for the users. A third phase to collect feedback, disseminate the work done and finalize the documentation for easy adoption of the guide.

The work will be carried out by the team of experts with reports to TC MTS made available while the phases are completed.

Interested stakeholders, other TBs and voluntary contributors will be informed via the MTS mailing list.

## Task description

Task 1 –  Ground setting

Objectives

Have clear and agreed definitions of:

  - Terminology,

  - Scope of the work

  - Fundamental references

  - Target audiences

Define the summary and structure of the deliverable

Compilation of information to be gathered in Task 2 into a short questionnaire.

Input

Base documents, available literature.

Output

Summary of the deliverable, first draft of terminology, first draft of normative and informative references. Questionnaire for Task 2.

Interactions

Interested TBs will be consulted and asked to review and contribute to the clauses provided.

Resources required

Expertise in design of interfaces for telecommunication systems with RESTful paradigm (REST APIs).

Task 2 – Survey and collection of current Activities inside and outside ETSI

Objectives

Learn from experiences of Specification and Testing of REST APIs in the context of standardization, including (but not limited to):

  - 3GPP

  - ETSI TC SmartM2M and OneM2M Partnership Project

  - ISG NFV

  - ISG MEC

  - ISG CIM

  - OSG OSM

Report on specification activities from other SDOs or industry associations

Collect overall requirements for Standardization of REST APIs

Input

Deliverables and documentation respectively specified in the target groups. Direct interaction with rapporteurs and officials involved.

Output

Knowledge based of standardization activities for REST APIs

Interactions

Direct interaction with key delegates and officials of the ETSI group targeted.

Resources required

NA

Task 3 – Report knowledge base gathered in Task 2

Objectives

Compilation, in a unified manner, of information collected from the different groups and initiatives

Input

Information collected in Task 2

Output

Clause of the target deliverable to document and report the current activities and the main requirements they address or signal.

Interactions

NA

Resources required

NA

Task 4 – Propose a unified guideline for specification and testing: process and best practices

Objectives

Formulate and document a process for APIs specification and testing;

The process needs to go through all the stages of standardization and testing;

In particular:

  - Specification best practices

    - Specification of provisions (requirements, recommendations, options)

    - Data modelling practices

    - Specification formats (e.g. OpenAPIs, RAML, etc.)

    - Generation of documentation from machine readable specification formats

  - API design best practices

    - Communication patterns (e.g. asynchrounous notifications)

    - Security (authorizations, authentication)

  - Testing best practices

    - Instantiation of ETSI testing methodology with highlights on specifics for REST APIs, such as

      - Generic test architecture

      - Recommendations on Test Purposes

      - Recommendations on Abstract Test Suites

    - Recommendations on Conformance checks in Interoperability test activities,

    - Test Generation and Automation opportunities

  - REST API specification and test development process

    - Steps for an ETSI or PP working group to develop and maintain an API in an efficient way, meeting the high quality of ETSI standards

Input

Ouputs of previous Tasks.

Output

Documentation of a methodology for the complete lifecycle of REST API specification and testing. The level of detail for the individual steps in the identified methodology may be kept abstract where applicable.

Interactions

NA

Resources required

NA

Task 5 – Creation of an example with ETSI Tools (TDL + TTCN) and others (OpenAPIs, Robot Framework)

Objectives

Provide an example to illustrate the process of API specification and testing proposed.

Input

NA

Output

An end-to-end example of a REST API specification and test specifications developed, using the methodology proposed in task 5, applied to the tools and languages developed by TC MTS and ETSI.

Other examples using other tools and methods such as OpenAPIs and Robot Framework

Interactions

Remote email interaction with TC MTS representatives if needed

Remote email interaction with ETSI departments CTI and ITC

Resources required

NA

Task 6 – Dissemination and validation activities

Objectives

Validate, refine, document and refine the methodology and the use case proposed with various activities including publication of web pages, presentations at ETSI Meetings, a webinar.

Input

Outputs of Tasks 4 and 5

Output

Publication of publicly available web page to introduce and explain the methodology

Participation of at least 2 ETSI/PP meetings to present the outcome of the work

ETSI Webinar on REST APIs development at ETSI

Interactions

Resources required

## Milestones

Milestone 1 – Title

Objectives to be achieved (e.g. maturity and content of the deliverables)

Date documents must be available (e.g. with respect to the TB meeting calendar).

Level of approval required

Examples:

Tasks 1 and 2 completed.  Early draft XX/X-XXX available for review.  Progress Report approved by TC#XX (date).  Documents must be uploaded on the TC docbox at least two weeks before the start of the TC plenary.

Final draft XX/X-XXXX approved by TC#XX (date) and accepted by the ETSI Secretariat for publication. STF Final Report approved by TC ITS (RC).

Milestone 2 – Title

## Task summary

| N | Task / Milestone / Deliverable | Target date | Estimated cost |
| --- | --- | --- | --- |
|  |  |  | EUR | Days (optional) |
| M0 | Start of work | Jun 2019 |  |  |
| T1 | Ground setting | Jun 2019 | 5400 |  |
| M1 | Early draft containing skeleton and terminology | 30 June 2019 |  |  |
| T2 | Survey and collection of current Activities inside and outside ETSI | Jun 2019 | 9000 |  |
| T3 | Report knowledge base gathered in Task 2 | July 2019 | 7200 |  |
| M2 | Stable draft, including report and references of ongoing work in ETSI and Partnership Projects | 31 August 2019 |  |  |
| T4 | Propose a unified guideline for specification and testing: process and best practices | Jun 2019 – Sep 2019 | 21600 |  |
| T5 | Creation of an example with ETSI Tools (TDL + TTCN) and others (OpenAPIs, Robot Framework) | Jun 2019 – Sep 2019 | 12300 |  |
| T6 | Dissemination and validation activities | Sept 2019 – Oct 2019 | 10500 |  |
| M3 | Deliverables published, STF closed | Nov 2019 |  |  |
| Total | 66000 |  |

| Task Milest. | Description | J | J | A | S | O | N |
| --- | --- | --- | --- | --- | --- | --- | --- |
| T1 |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |
| M1 |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |
| M2 |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |
| T5 |  |  |  |  |  |  |  |
| T6 |  |  |  |  |  |  |  |
| M3 |  |  |  |  |  |  |  |

## Working methods and travel cost

The STF will meet for 2 F2F sessions with a one week duration:

At the kick off of the work and

In the initial part of phase 2

Travel cost will support experts travelling to the selected meeting hosting place (e.g. ETSI HQ).

# Expertise required

## Team structure

Define precisely the type of competence required.  These items will be used in the Call for Expertise to assess whether the applicants are qualified to be short-listed for the final selection.  You must avoid statements like “participation to previous STFs”.

(Up to) 3 participants to ensure the following mix of competences:

Proficient knowledge of telecommunication interfaces standardization processes and requirements

Excellent knowledge of RESTful API design and implementation

Development skills and mastering of tools for formal specifications. using machine readable formats,  and of testing methodologies and tools, in particular TTCN3, TDL, Robot Framework

Part III:	Financial conditions

# Maximum budget

## Manpower cost

## Travel cost

Provide an estimate of the budget that must be allocated to reimburse the real cost for travels not included in the manpower cost (with reference to the working methods section).

| Expected travels | Cost estimate |
| --- | --- |
| Session 1 | 6000 |
| Session 2 | 6000 |
| Total cost |  |

## Other Costs

Indicate here if the STF budget requires other cost than manpower and travel.

If not applicable, you can remove this section.

Part IV:	STF performance evaluation criteria

HELP WANTED

# Key Performance Indicators

In this section you must identify indicators to assess the quality of the result and the interest of ETSI Members and other stakeholders.

In the course of the activity, the STF Leader will collect the relevant information, as necessary to measure the performance indicators.  The result must be presented in the Final Report.

After the conclusion of the STF, the TB Chairman will report to the OCG/Board on the actual achievement of the performance indicators set in these ToRs.  This information will be used to assess further requests from the TB.

The performance indicators must include qualitative and quantitative assessment of the following elements, as applicable:

Contribution from ETSI Members to STF work

Direct financial contribution (co-funding)

Support to the STF work (e.g., provision of test–beds, organization of workshops, events)

Steering Group meetings (number of meetings / participants / duration)

Number of delegates directly involved in the review of the deliverables

Contributions/comments received from the reference TBs

Contributions/comments received from other TBs

Contribution from the STF to ETSI work

Contributions to TC/WG meetings (number of documents / meetings / participants)

Contributions to other TBs

Presentations in workshops, conferences, stakeholder meetings

Liaison with other stakeholders

Stakeholder participation in the project (category, business area)

Cooperation with other standardization bodies

Potential interest of new members to join ETSI

Liaison to identify requirements and raise awareness on ETSI deliverables

Comments received on drafts (e.g. on WEB site, mailing lists, etc.)

Quality of deliverables

Approval of deliverables according to schedule

Respect of time scale, with reference to start/end dates in the approved ToR

Comments from Quality review by TB

Comments from Quality review by ETSI Secretariat

Time recording

For reporting purposes the STF experts shall fill in the time sheet provided by ETSI with the days spent for the performance of the services

In the course of the activity, the STF Leader shall collect the relevant information, as necessary to measure the performance indicators.  The result will be presented in the Final Report.

# Document history

|  | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0 | dd-mmm-yyyy |  |  |  |

# Comments

Travel for dissemination to be also included?

To be expanded and clarified