| STF 572 - Final Report for ETSI |
| --- |
| Presented to ETSI meeting | MTS #79 |  | Author: | Mr. Andras Kovacs |
|  |  |  | Date: | 15/1/2020 |
| Doc ref |  |  | Version | 1.0 |
| STF | 572 |  | STF leader | Mr. Andras Kovacs |
| TB/WG | MTS |  | TB responsible | Mr. Dirk Tepelmann |
|  |  |  | Administrator | Ms. Elodie Rouveroux |
| STF title: | Extension of Conformance tests for TTCN-3 tools |
| Milestone | B |  | Status | Covers the period until (cut-off date) | 31/01/2020 |
|  |  |  | Template |  |  |
| Objective | Final draft to be uploaded on Dec Final report and deliverables to be presented and approved at MTS#79 Deliverables published, STF closed |
| Achieved | Yes | Indicate whether the objective has been achieved |
|  |  | If the objective is not achieved, give a short explanation in the “remarks” |
| Remarks |  |
| Achieved dates |  |  |  |  |  |
| Template | Draft report | TB approval | ETSI approval |  |  |
| 16/12/2019 | 15/1/2020 |  |  |  |  |

- Executive summary

TTCN-3 is a living language, a new version is published by ETSI each year, the latest published version is v4.11.1. The TTCN-3 conformance test suite development is in sync with the language development.

The STF 572 target is to synchronize the development of the TTCN-3 language and its conformance test suite, and reach full clause coverage of the standard. This would support that TTCN-3 test suites will also in the future compile on multiple TTCN-3 tools, by removing possible misunderstandings and ambiguities when implementing a new language feature in test tools.

- Introduction

This is the second and final milestone of STF 572 work, covering all tasks listed in the STF work plan.

We completed the following groups of new conformance tests: Core Standard test cases, XML test cases, Object Oriented extension test cases, and JSON test cases. Validation of test cases was done by batch execution of the ATS and analysing reason for unexpected results of some test cases (including regression testing), verifying the reason for unexpected test case verdicts and making needed corrections, follow-up on the resolution of raised CRs, write-up and publication of results.

STF 572 maintained a working relationship with MTS experts involved in the TTCN-3 language development (mainly via raising CRs for ambiguous language aspects) and with external experts of TTCN tool vendors (in the context of test case validation).

- Overview of the organization of the activity

  - Team composition and experts’ qualification

| Name | Company | Role | Qualification |
| --- | --- | --- | --- |
| Andras Kovacs | Broadbit | Expert, STF leader | TTCN-3 expert, experienced in preceding TTCN-3 conformance validation STFs, as well as in STF work management |
| Tomas Urban | Elvior | Expert | TTCN-3 expert, experienced in preceding TTCN-3 conformance validation STFs, as well as in TTCN-3 compiler tool development |
| Lénárd Nagy | TestCom | Expert | TTCN-3 expert, experienced in TTCN-3 compiler tool development |

  - STF teamwork, distribution of tasks, working methods

| Task No | Tasks | Broadbit | ELVIOR | Testcom OÜ |
| --- | --- | --- | --- | --- |
| T0 | Project management | 100,00% | 0% | 0,00% |
| T1 | Listing of changes | 50,00% | 50% | 0,00% |
| T2 | TTCN-3 Part 1 new/changed features | 40,00% | 40,00% | 20,00% |
| T3 | TTCN-3 Object Oriented features | 40,00% | 40,00% | 20,00% |
| T4 | TTCN-3 Part 9 new/changed features | 0,00% | 60,00% | 40,00% |
| T5 | TTCN-3 Part 11 new/changed features | 40,00% | 40,00% | 20,00% |
| T6 | Tools/Adaptation | 50,00% | 50,00% | 0,00% |
| T7 | Validation | 50,00% | 50,00% | 0,00% |
| T8 | Discussion of validation results | 50,00% | 50,00% | 0,00% |
| T9 | TTCN-3 Part 1 Correction of tests | 40,00% | 40,00% | 20,00% |
| T10 | TTCN-3 Object Oriented Correction of tests | 40,00% | 40,00% | 20,00% |
| T11 | TTCN-3 Part 9 Correction of tests | 0,00% | 60,00% | 40,00% |
| T12 | TTCN-3 Part 11 Correction of tests | 40,00% | 40,00% | 20,00% |
| T13 | Change requests | 50,00% | 50,00% | 0,00% |
| T14 | Presentation of results | 100,00% | 0,00% | 0,00% |

  - Liaison with the reference TB and/or the Steering Group

STF 572 produced interim status report and stable deliverables which were discussed at MTS#78 meeting, and approved by remote consensus in the following month. STF 572 produced its final report and final deliverables for publication which are contributed to the MTS#79 meeting.

  - Meetings attended on behalf of the STF with the reference TB and other ETSI TBs

Interim results presentation at MTS#78 meeting, final results presentation at MTS#79 meeting.

  - STF communications, presentations, promotion, inside and outside ETSI, WEB pages etc

Email communication with STF 573 on scope requirements for conformance validation, continuous communication with TTCN tool vendors (Elvior and Spirent) on ATS validation, communication with MTS experts via Change Requests for the resolution of identified technical issues.

- Final status of the activity

  - Overview of the STF work

# The following required tasks have been completed by STF 572:

- Analysis of changes in the TTCN-3 language between 4.9.1 and 4.11.1 revisions

- Update of PICS, test purposes, and existing conformance tests

- Completed unvalidated deliverables: Extension of implementation conformance statement (ICS).

- Completed unvalidated deliverables: Extension of test suite structure and test purposes - for TTCN-3 Core language, XML extensions, JSON extensions, and Object Oriented features (TSS & TP).

- Completed unvalidated deliverables: Extension of abstract test suite (ATS) and IXIT

- Validation of tests on multiple tools (Elvior, Spirent, and Ericsson tools)

- Completed validated deliverables: Extension of implementation conformance statement (ICS).

- Completed validated deliverables: Extension of test suite structure and test purposes - for TTCN-3 Core language, XML extensions, JSON extensions, and Object Oriented features (TSS & TP).

- Completed validated deliverables: Extension of abstract test suite (ATS) and IXIT including validation on multiple tools

  - Technical risk, difficulties encountered and corrective actions taken

As the preceding conformance testing STFs have provided a sound methodological basis for this work, there have been only minor technical difficulties with the STF 572 work. One difficulty was that the development of tests for JSON extensions and Object Oriented features was added for the first time in the scope of these STF series. Regarding Object Oriented features, there was a limited tool support during the time of this STF, and the validation was done using one TTCN tool only (by Spirent). Regarding JSON extensions, the main difficulty was the adaptation of tooling for JSON message loopback.

  - Lessons learnt

Not applicable.

  - Recommendations for future activities in related domains

Not applicable.

- ETSI deliverables

| Deliv. | Work Item code Standard number | Working title Scope | Stable draft | Final draft for approval |
| --- | --- | --- | --- | --- |
| D1 | RTS/MTS-1029501ed181 TS 102 950-1 | TTCN-3 Conformance Test Suite - Part 1 : Implementation Conformance Statement | October 2019 | January 2020 |
| D2 | RTS/MTS-1029502ed181 TS 102 950-2 | TTCN-3 Conformance Test Suite - Part 2: Test Suite Structure & Test Purpose | October 2019 | January 2020 |
| D3 | RTS/MTS-1029512ed181 TS 102 950-3 | TTCN-3 Conformance Test Suite - Part 3: Abstract Test Suite & IXIT | October 2019 | January 2020 |
| D4 | RTS/MTS-103253ed151 TS 103 253 | Conformance test suite for using XML and JSON schema with TTCN-3 - Part 1: Implementation Conformance Statement | October 2019 | January 2020 |
| D5 | RTS/MTS-103254ed151 TS 103 254 | Conformance test suite for using XML and JSON schema with TTCN-3 - Part 2: Test Suite Structure and Test Purposes | October 2019 | January 2020 |
| D6 | RTS/MTS-103255ed151 TS 103 255 | Conformance test suite for using XML and JSON schema with TTCN-3; Part 3 - Abstract Test Suite (ATS) and IXIT | October 2019 | January 2020 |
| D7 | DTS/MTS-103663-1 TS 103663-1 | TTCN-3 Object Oriented extensions Conformance Test Suite - Part 1: Implementation Conformance Statement | October 2019 | January 2020 |
| D8 | DTS/MTS-103663-2 TS 103663-2 | TTCN-3 Object Oriented extensions Conformance Test Suite - Part 1: Implementation Conformance Statement | October 2019 | January 2020 |
| D9 | DTS/MTS-103663-3 TS 103663-3 | TTCN-3 Object Oriented extensions Conformance Test Suite - Part 1: Implementation Conformance Statement | October 2019 | January 2020 |

- Performance indicators

  - Performance Indicators objectives achieved

Report here the requirements as they result from the ToR, and the objectives actually achieved e.g.:

Effectiveness:

Benchmarks: objectives defined in the ToR and level of achievement

Stakeholder engagement, including dissemination of results:

Benchmarks: objectives defined in the ToR and level of achievement

Impact:

Benchmarks: objectives defined in the ToR and level of achievement

  - Performance Indicators objectives not achieved

If one or more Performance Indicators objectives have not been achieved, explain the background, describe the corrective actions that have been taken in the course of the project and the reason why they have failed.

- Resources allocated and spent

| Author: | ETSI - Funded Activities |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Period covered: | From: 24/04/2019 | To: 31/01/2020 |  |  |  |
| Status: | Final |  |  |  |  |
| Status date: | 16/12/2019 |  |  |  |  |

  - Summary of resources allocated and spent (real cost)

The resources allocated though the ETSI FWP was 106 000,00 € in total.

These have been divided into Manpower and travel budgets. The total expenses are summarized in the table below.

Table 1: Summary of resources spent

|  |  | Expertise Service Provision | Travel | Subcontracting | Total |
| --- | --- | --- | --- | --- | --- |
| Resource Available | 105 000,00€ | 1 000,00€ | 0 | 106 000,00€ |
| Resource Usage | 105000,00€ | 980,00€ |  | 105980,00€ |
| Variance (Avail. - Usage) | 0,00€ | 20,00€ | 0,00€ | 20,00€ |

This table provides a detailed view on the travels of the STF.

Table 2: Travels

| Expert Name | Event | Place | Date From | Date To | Cost (EUR) |
| --- | --- | --- | --- | --- | --- |
| Lénard Nagy | Give status report on STF 572 at MTS #78 | Munich | 10/09/2019 | 12/09/2019 | 400,00€ |
| Andras Kovacs | STF572 results presentation at MTS#79 meeting | Sophia-Antipolis | 28/01/2020 | 29/01/2020 | 580,00€ |

Total Travels: 980,00 €.

Provisional amount in yellow.