## Slide 1: MTS TDL Working Group Status (Period: Sep 2019—Jan 2020, MTS#78—79)
28-Jan-2020
Philip Makedonski WG Vice-Chairman
MTS#79

## Slide 2: Summary
TDL/JADL joint effort
TDL work items
STF 577
TOP maintenance
UCAAT 2019 recap, promotion, outreach
TDL roadmap
Actions

## Slide 3: TDL/JADL Joint Effort
Reach out to Futurewei again
  Check if there is any perspective on further work until MTS#80
  Decide how to proceed with the WI in May
Target dates to be updated once we have feedback from Frank and Edward

## Slide 4: Work Items
MTS TDL |  |  | 
RTR/MTS-TDL103119v121 (TR 103 119) | Start of work (2019-07-01) | Early draft | Makedonski Philip
RES/MTS-TDL1191v151 (ES 203 119-1) TDL Meta-Model | Start of work (2019-07-01) | Early draft | Käärik Martti
RES/MTS-TDL1192v141 (ES 203 119-2) | Start of work (2019-07-01) | Early draft | Kristoffersen Finn
RES/MTS-TDL1193v141 (ES 203 119-3) | Start of work (2019-07-01) | Early draft | Makedonski Philip
RES/MTS-TDL1197v121 (ES 203 119-7) | Start of work (2019-07-01) | Early draft | Makedonski Philip
DTR/MTS-TDL1 (TR ) | TB adoption of WI (2019-07-11) | Start of work | Massoudian Frank
RES/MTS-TDL1-6v121 (ES 203 119-6) Mapping to TTCN-3 | Start of work (2019-07-01) | Early draft | Käärik Martti
RES/MTS-TDL4v141 (ES 203 119-4) | Start of work (2019-07-01) | Early draft | Kristoffersen Finn

## Slide 5: STF 577
Start of work delayed due to the usual administrative hiccups
Additional delays due to availability constraints, UCAAT, holidays, other issues
Progress on key topics during remote work and bi-weekly conference calls
Face-to-face working session co-located with MTS#79
Drafts expected on Jan 31st

## Slide 6: TOP Maintenance
Ongoing within the new STF 577 according to the ToR
Migration towards GitLab and eventually ETSI labs discussed
  Current contributions under STF GitLab space
  ETSI labs is expected in Q1 / March 2020, e.g. labs.etsi.org/top
  Continue development within STF GitLab space
Evaluate which services are at tdl.etsi.org and which ones are moved
  STF 577 to propose desired URLs and other details (Wiki, Issues) for the switch
  tdl.etsi.org to remain as landing page for high-level overview

## Slide 7: UCAAT 2019 Recap, Promotion, Outreach
Slideshow was running at MTS booth, invited plenty of interesting discussions.
Need to reach more stakeholders within ETSI.
  New TTFs? SCP testing? CIM? INT? ITS (TDL TO)?
Consider scheduling an ETSI MTS / TDL session / open meeting
  Dedicated MTS workshop may be scheduled co-located with UCAAT
  Approach new topics (REST, AI, others)
  Expand awareness of TDL within ETSI and beyond
  Further discussion after UCAAT update during MTS#79 and during the week after
  Separate session / open meeting instead or in addition to

## Slide 8: UCAAT 2019 Recap, Promotion, Outreach
Need to reach more stakeholders within ETSI.
  New TTFs? SCP testing? CIM? INT? ITS (TDL TO)?
Target other events, reaching out beyond ETSI events
  Suggestions need to be collected by mid February
  Need some lead time to arrange participation (submission, logistics, etc.)

## Slide 9: TDL Roadmap
No updates since last meeting
  Cooperation with NWM group, to be discussed after NWM presentation at MTS#79
Integration with repositories and cross references of machine readable assets
  General methodology and tool support
  Ownership and responsibilities need to be clear
  Existing procedural frameworks (IPR, etc.) need to be supported
  Procedures need to be unified and aligned between groups
  Initially a guideline can be helpful, standardised approach may follow.

## Slide 10: TDL Roadmap
Keep track of TTF deadlines so that MTS can participate in the calls for applications
  Target Autumn 2020 / Beginning of 2021
  Tentative deadline for submissions in June
  Communicate intent with tasks and resources
  Draft proposal for approval in May during MTS#80 / MTS-TDL#4
TC INT cooperation on AI-related work item and white paper
  Further discussion during MTS#79
Share roadmap on website, in TDL presentations
  Careful to indicate a perspective for future development, not setting expectations

## Slide 11: MTS TDL#3 Meeting Summary, Jan 28 2020, 10:00 – 13:00
Agenda
  Review of Action Items
  Review of Work Items
  Status of TDL/JADL Joint Work
  Status of STF 577
  Review of TDL 2020+ Roadmap
  UCAAT Recap
  Status of TOP
Participants
  Carignani, Michele
  Käärik, Martti
  Kristoffersen, Finn
  Makedonski, Philip
  Rennoch, Axel
  Tepelmann, Dirk
  Ulrich, Andreas (remote)
  Others (remote)

## Slide 13: NFV TST / MTS TDL collaboration
Work on JADL was put forward by Futurewei, a Huawei company
  Frank Massoudian, Dr. Edward Pershwitz
3 MTS TDL JADL remote conferences (G2M) between June and July 2019
Creation of a NWI: Test Description Languages in Joint Agile Delivery Projects
  It is discussed how JADL and TDL cover the needs for JAD projects, exemplified by the NFV domain. Commonalities and differences of both approaches are identified, from which conclusions for enhancing the test technology and tools landscape at ETSI MTS are drawn.
  TB adoption of WI: 11-Jul-2019
  Currently standstill – Futurewei ceased operation due to US/China trade tensions!

## Slide 14: TDL/TOP roadmap
Year | TDL | TOP | Methodology
2020 | Upcoming STF 577 | Upcoming STF 577 | Upcoming STF 577
2021 | Standardise a default TDL textual syntax to directly support end-users | Support for tabular data values specifications in TDL specifications | Elaborate a defined way to derive test descriptions from test objectives; provide guidelines for a semi-automatic workflow
 | Extensions towards parameterizable test objectives and re-usable events in TDL-TO | Support of existing test execution frameworks besides TTCN-3, e.g. support of Python-based test environments | Methodology for interoperability testing to support a new class of systems, e.g. cloud-based and AI-enabled applications
2022+ | Besides functional tests, test specification support of further testing kinds such as stochastic tests (endurance and performance), adaptive tests (of intelligent systems), security tests (attack patterns) etc. |  | 
 | Provide an approach, based on model transformation and meta-modelling, to map TDL specifications to any arbitrary general-purpose language |  | 
 | Elaborate on an execution semantics for TDL specifications to provide direct execution of TDL specifications, e.g. within a containerized architecture |  |