## Slide 1: STF 576 Final activity report
08.09.2020
ETSI Specialist Task Force 576
MTS #81

## Slide 2: Background
  REST API specifications more and more relevant in ETSI Groups
    ISG Multi-access Edge Computing, ISG Network Function Virtualisation, ISG Zero-touch Service Management, ISG Cross-cutting Information Management, 3GPP CT & SA, OneM2M
  Guidelines, methodologies and conventions needed
    Led to development of MEC 009, NFV-SOL 013 & 015, …
Objective
DEG/MTS-203647: Methods for Testing and Specifications (MTS) Methodology for RESTful APIs specifications and testing
  Scope: The present document provide guidance and methodology for RESTful API specification and testing based on analysis of methods, languages and best practices used in the industry and in ETSI groups
  Benefits: Consolidation of efforts, Shorter delivery time , Quality of Standards (specification, testability, interoperability)
  More information available here
Motivations

## Slide 3: ETSI Specialist Task Force 576
“Survey of current work and definition of a methodology for specification and testing of RESTful APIs”
Experts:
    Martti Kaarik, Elvior
    Philip Makedonski, University Goettingen
    Sana Zulfiqar, xFlow Research
    Michele Carignani, ETSI Technical Expert

## Slide 4: Tasks and Time plan
Early Draft on 31/01/2020
Stable Draft on 15/05/2020
Final Draft on 30/06/2020
Phase 1
Phase 2
Phase 3

## Slide 5: Activity since May
9 Remote meetings held
Individual drafting and review of the document
May
June
July
August
Stable Draft
MTS #81
Weekly confcalls
September
MTS #80

## Slide 6: Achievements
Deliverable finalized
  Clause 4: Specification methodologies for REST APIs
  Clause 5: Testing Methodology for REST APIs
  Clause 6: Tooling recommendation
An extensive set of examples delivered
  In OpenAPI, TDL-TO, TDL, Docx, TTCN-3, Robot Framework
  Available as code at https://forge.etsi.org/rep/mts/eg-203647-restful-api-guide
Calendar of dissemination meetings (4 confirmed, 4 TBC)

## Slide 7: Next steps
EG 203 647 currently on ETSI Membership vote (Link)
  Don’t forget to vote! Ask the official ETSI Contact of your organization
  Poll closes on November 6
Publication and dissemination (Milestone D) [July => November 2020]
  Postponed to allow review period for EG (60 days)
  ETSI Meetings planned to be attended

## Slide 8: Thanks to the experts! Great job
  Get in contact: https://portal.etsi.org/STF/STFs/STF-HomePages/STF576
  Email: stf576@groups.etsi.org
Thank you

## Slide 9: Backup slides

## Slide 10: Ways of working
MS Team for coordination and general document sharing
  Teams, Sharepoint, OneNote
Drafting coordinated on ETSI Forge
  https://forge.etsi.org/rep/stf/stf-576/mts-203647-methodology-for-restful-apis-specifications-and-testing
  Sources in Markdown

## Slide 11: Achievements of “Phase 1”
Definition of methodology to collect info on the base documents
Analysis of base docs
Brief report in the draft
Structure of the document and indications on the content of each clause
Key decisions on the methodology

## Slide 12: Highlights of the Survey
  Major challenges in the specification of REST API
    Inconsistency of and between documents
    Growing size of documents
  Important Topics to be covered in RESTful API Guide
    Validation of API specifications
    Selection and usage of tools
    Examples of standard deliverables (TPs, TDs, ATS)
  Importance of Interoperability and Conformance testing
Contributed as
MTS(20)079029

## Slide 13: Key decisions from Phase 1
Focus on the “standardization” use cases more than industry applicable practices
Serve as a “starting point” and a “collection of other guides and conventions”
Propose a methodology with a medium/long-term vision
  With some innovative choices
Keep Testing and Validation parts as first class citizens
  Specification methodology to enable sound testing
  Testing methodology and examples to enable reuse and speed-up testing specification development

## Slide 14: Achievements from Phase 2
Clauses drafted in stable drafts (minor changes pending)
  Clause 4: Specification methodologies for REST APIs
    RESTful APIs specification in a staged standardization approach,
    Introduction on RESTful interfaces,
    API specification process, Common Patterns, Naming conventions, Versioning
  Clause 5: Testing Methodology for REST APIs
    Testing Frameworks and Methodologies
    Conformance and Interoperability Testing
    Test Specification Development
  Clause 6: Tooling recommendations
    Design and drafting, Coordination and collaboration, Validation and quality check, Post processing

## Slide 15: MTS Feedback and STF proposals
Guidance and feedback from MTS is most welcome
  On the draft as well as on the activities for dissemination
Proposal (for decision)
  Opening a rest.etsi.org portal to allow collaboration
  Screenshot
Recommendation on sending LSs

## Slide 16: Proposed API wiki at (rest.etsi.org) 1/2
Easy to find and consume documentation
Contains the text from the EG, automatically transformed
May be expanded with more content, in preparation for future versions

## Slide 17: Proposed API wiki at (rest.etsi.org) 2/2