## Slide 1: Joint MTS/INT Working Meetings on Testing of and with AI (Artificial Intelligence)
09-Sep-2020
Andreas Ulrich
MTS#81

## Slide 2: Work Items (Technical Reports) within TC INT
INT(20)000007: Use and benefits of AI technologies in testing
  https://portal.etsi.org/ngppapp/ContributionCreation.aspx?primarykeys=197421
INT(20)000008: Testing of AI with a definition of quality metrics
  https://portal.etsi.org/ngppapp/ContributionCreation.aspx?primarykeys=197423
Early draft: 12-Jun-2020, stable draft: 30-Oct-2020, draft for approval: 27-Nov-2020
Rapporteur for both TRs: Tayeb Ben Meriem
Focus

## Slide 3: Activities
Continued bi-weekly coordination meetings; next: 18-Sep-2020
Good mix of INT and MTS participants; stable group
Achievements
  Table of Contents for TR1 on “AI for Testing” agreed within the group
  Distribution of work (writing contributions) among all group participants

## Slide 4: Next Steps
Partners provide text input on the proposed clauses which will be discussed during the meetings
Potential input to OCG AI group; next meeting: 15-Sep-2020
Mailing list: AI_TESTING@LIST.ETSI.ORG