## Slide 1: MTS TDL Working Group Status
Presented by: Andreas Ulrich, WG Chair
18-May-2022
For: MTS#86

## Slide 2: T013: TDL and TOP Enhancements for RESTful API Services Testing
Start Date: 2021-02-01
End Date: 2022-03-31

## Slide 3: New T022: TOP/TDL Enhancements for Better User Experience
Call for Experts: 2022-05-30
Start Date: 2022-06-20
End Date: 2023-06-30
Max. budget: 123,400 €
Objectives
Execution of fully specified TDL specs
Test code generation
Web-based TDL editor supporting NWM
Methodology update

## Slide 4: Deliverables
Deliv. | Work Item code Standard number | Working title | Expected date for publication
D1 | RTS/TR 103 119 V1.4.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Reference Implementation and User Guidelines | 2023-07
D2* | RES/ES 203 119-1 V1.7.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 1: Abstract Syntax and Associated Semantics | 2023-07
D3* | RES/ES 203 119-8 V1.2.1 | Methods for Testing and Specification (MTS); The Test Description Language (TDL); Part 8: Textual Syntax | 2023-07
Focus on code (TOP); adjust standards if needed

## Slide 5: Tasks
Task short description | Budget (EUR)
T0 Project Management | 5.870
T1 TOP Requirements and Validation | 8.800
T2 TOP Architecture Design | 17.610
T3 TOP Features Implementation | 60.800
T4 Web-based TOP platform exploration | 14.680
T5 TDL Methodology, Enhancements, and Maintenance | 11.740
TOTAL | 119.500

## Slide 6: Next Step: Review and Update of TDL/TOP Roadmap
Work on TDL initiated in December 2011
Reflections needed
Where is TDL/TOP now?
What happened at other places?
How to address new challenges, e.g. AI?
Drive TDL/TOP as a common test specification and test execution technique, including tooling, at ETSI