## Slide 1: TTF T023 progress/status report
05/10/2022
MTS#87
1
Axel Rennoch

## Slide 2: Overview
2
Team:
Uni. Göttingen, Elvior, Nokia, FOKUS
Now without Broadbit, Ericsson, Spirent
August 2022
  Completion of contracts
  Website published (https://portal.etsi.org/STF/STFs/STF-Homepages/T023)
September 2022
  First working session (online)
  Participation at UCAAT (Matthias Simon)

## Slide 3: Details on Evolution task
3
Discussion and (re)assignment of open issues from last TTF (2021)
Review, discussion and assignment of latest issues (in 2022)
Creation and assignment of new issues from discussions
Preparation of detailed CR solutions in progress
So far no technical risks

## Slide 4: Details on Conformance task
4
Migration of “old” SVN repository to ETSI forge
Public repository structure and contents https://forge.etsi.org/rep/mts/ttcn3-conformance-tests
Changes/Tests for 2021 edition done by previous TTF
Validation of 2021 changes/tests in progress
Conformance task “follows” evolution task (new changes)
So far no technical risks

## Slide 5: Summary & future steps
5
TTF is following the planning and in time
Agreement about next working session 7-11 Nov. 2023 (online)
Distribution of upcomming changes (from 2022) for the conformance task (after agreement)
Next status report in January 2023

## Slide 6
Follow us on:
Thank you for your attention

## Slide 7
Any further questions?