## Slide 1: TTF 022 Status
Presented by: Martti Käärik
For: MTS 89
02/06/2023

## Slide 2: Agenda
Status of tasks
TOP demo
Overview of web-based editor (Philip Makedonski)

## Slide 3: Task status
Improvement of textual editor for TDL standardized syntax | Closed | 2. Feb
Improvement of TDL meta-model implementation | Closed | 2. Feb
Check existence and test all constraints | Closed | 2. Feb
Implement automatic constraint invocation for textual editor | Closed | 2. Feb
Implement automatic constraint invocation for diagram editor | Closed | 2. Feb
Update scope provider to support all model elements and features | Closed | 2. Feb
Update formatter and check syntax highlighting for all model elements and features | Closed | 2. Feb
Add commonly used code templates | Closed | 2. Feb
Verify that renaming works for all model elements and features. | Closed | 2. Feb
Make predefined functions more robust to not crash in case of incomplete model | Closed | 2. Feb
Update constraints in Part 1 according to implementation bug fixes | Closed | 2. Feb
Project wizard to set up basic TDL project | Open | 3. Mar
Generating data definitions from OpenAPI | Closed | 3. Mar
Expand on TO specification backed by TDs | Closed | 3. Mar
Integration of a TDL perspective into the Eclipse IDE | Closed | 3. Mar
Details at https://labs.etsi.org/rep/top/ttfs/ttf-022/-/issues

## Slide 4: Task status (2)
Details at https://labs.etsi.org/rep/top/ttfs/ttf-022/-/issues
Create test description skeletons | Open | 3. Mar
Create common test configurations | Open | 3. Mar
Create project wizard | Closed | 3. Mar
Assessment of technologies for web-based viewing and editing of TDL specifications in textual and graphical forms | Closed | 4. Apr
Check and implement all graphical features according to current specification | Open | 4. Apr
Check and implement editing capabilities for all model features | Open | 4. Apr
Integration of Eclipse problem markers | Open | 4. Apr
Finalize the implementation of the prototype code generator to support the (previously agreed) limited feature set of TDL | Open | 4. Apr
Implement runtime interfaces | Open | 4. Apr
Implement data adaptation mechanism | Closed | 4. Apr
Test execution for OpenAPI | Closed | 5. May
Test execution demo for OpenAPI | Open | 5. May
Build automation (pipeline) | Closed | 5. May
Adaptation of the execution framework to (at least one) supported protocols | Closed | 5. May
Development instructions (environment setup, launching, testing etc.) | Open | 5. May
Installation and usage instructions (help files or manual) | Open | 5. May

## Slide 5: Task status (3)
Details at https://labs.etsi.org/rep/top/ttfs/ttf-022/-/issues
Recommendations for the design and implementation of web-based TDL editor(s) | Closed | 5. May
Implement runtime interface adaptation for OpenAPI interface specification | Closed | 5. May
Integrate all components in the development process and prepare for end-to-end demonstration | Closed | 5. May
Improvement of diagram editor | Open | 6. June
Implementation of (non-TTCN-3) execution framework and code generator/interpreter | Open | 6. June
Use case descriptions | Open | 6. June
Specification of the TDL execution architecture and runtime interface | Open | 6. June
Methodology for stepwise refinement from Test Objectives and Test Descriptions | Open | 6. June
Generate TD from TO | Closed | 7. Final
Implementation of TDL model library as input for testing existing and added features of the implementations listed above | Open | 7. Final
Technical documentation of the implementation work | Open | 7. Final
Improvement of the unified language for stepwise refinement from Test Objectives and Test Descriptions | Closed | 7. Final
Implement/integrate existing layout algorithms for sequence and package diagrams | Open | 7. Final
Add support for RESTCONF | Open | 7. Final
Support mixing of textual and XMI models | Open | 7. Final

## Slide 6: TOP demo

## Slide 7: Web-based editor

## Slide 8: Any further questions?
Contact me:
martti.kaarik@elvior.com