## Slide 1: TTF T034 kick-off report
Presented by: Martti Käärik
For: MTS#90
27/09/2023

## Slide 2: Agenda
TTF objectives
TTF roadmap
Working methods
Deliverables
TDL roadmap

## Slide 3: Objectives
Refined TOP tool support for test specification and execution based on user feedback.
Description and provision of an adapted TDL TOP toolset that enables integrated use of TDL
models in web-based platforms.
Support for using TOP tooling in Continuous Integration (CI) platforms.
TOP feature demonstration that concludes all implementation efforts of this TTF.
Updated documentation and user guidelines to reflect the latest advances in TDL and TOP, including the web-based platform, the CI development. Maintenance and enhancements of the TDL standards (as needed).
New ES 203 119-9 V1.1.1 on the TDL Runtime Interface.

## Slide 4: Tasks in ToR
Task No | Tasks
T0 | Project Management
T1 | TOP Requirements and validation
T2 | TOP Architecture Design
T3 | TOP Features Implementation
T4 | TDL Methodology, Enhancements and Maintenance

## Slide 5: TTF milestones
  UCAAT 14-16.11.2023
    Presentation deadline 15.10
  MTS#91 24-25.01.2024
  Milestone A 05.02.2024
  Milestone B 08.04.2024
  MTS#92 30-31.05.2024
  Milestone C (final) 10.06.2024
  For UCAAT
  TOP tooling preparation
    Test and debug usage scenarios
    Prepare stable installation
  TOP communication
    update the TDL website and user guides
    Presentation for MTS booth

## Slide 6: Working methods
  Requirements/usage scenarios defined in TR 103 119 (task 1)
    Apply TTF expertise
    Study the work of relevant (ongoing) test specification TTFs
  Development work planned using issue management system of ETSI Labs
    Private TTF-scoped project?
  Weekly coordination calls
    Teams
  Monthly TDL WG calls
    GoToMeeting

## Slide 7: Deliverables
New document (task 2)
  ES 203 119-9 V1.1.1
  Description of adaptation interfaces for TDL execution framework
    Implicitly defines the operation semantics of TDL (augmenting part 1)
  Stable draft by milestone B (April 2024)
Split TR 103 119 – MTS decision?
  Requirements (6) - keep
  Design and implementation details (5, 7, 9) -> move implementation details to Wiki, keep high level info
  Usage guide (6 and others) -> move to Wiki
  Methodology and guidelines (8, 10) -> keep
  Obsolete parts (7) -> ?
  New WI: TRI

## Slide 8: TDL roadmap
Year | TDL | TOP | Methodology
2021 | Standardise a default TDL TO/TD textual syntax (indentation based) (reqs on syntax to be discussed) | Support for tabular data values specifications in TDL specifications (to be covered also in TDL) | Elaborate a defined way to derive TDs from TOs; provide guidelines for a semi-automatic workflow
 | Extensions towards parameterizable test objectives and re-usable events in TDL-TO | TDL execution engine to support RESTful API testing | Req solicitation for testing of AI systems (self-adaptive systems)
 | Language features to better support RESTful API testing using OpenAPI – t.b.detailed (extension or base lang.) | Support of OpenAPI for data type specs in TOP | 
2022 | Besides functional tests, test specification support of further testing kinds such as stochastic tests (endurance and performance), adaptive tests (of intelligent systems), security tests (attack patterns) etc. |  | 
 | Elaborate on an execution semantics for TDL specifications to provide direct execution of TDL specifications, e.g. within a containerized architecture |  | 
 | Methodology + guideline for interoperability testing of AI systems (self-adaptive systems) |  | 
2022+ | Provide an approach, based on model transformation and meta-modelling, to map TDL specifications to arbitrary general-purpose language |  | 
 | Methodology support and tool support for reverse engineering of TDL specifications from structured data (e.g. TDL) |  | 

## Slide 9: TDL roadmap updates

## Slide 10: Any further questions?
Contact me:
martti.kaarik@elvior.com