## Slide 1: Status DTR/MTS 103910
24/01/2023
MTS#91
1
Jürgen Großmann, Dorian Knoblauch

## Slide 2: TR 103 910 Schedule
2 | Early Draft |  |  | 2024-01-09 | 0.0.8
4 | Stable draft |  |  | 2023-12-15 | 
6 | Final draft for approval |  |  | 2024-05-15 | 
8 | TB approval |  |  | 2024-05-30 | 
8 A | Draft receipt by ETSI Secretariat |  |  | 2024-06-13 | 
12 | Publication | PU |  | 2024-07-11 | 1.1.1

## Slide 3
Section | Status | Comment
2. References | Early Draft | 
3. Definition of terms, symbols and abbreviations | Early Draft | 
4. General conditions of testing ML-based systems | Stable | 
5. Challenges and specifics of testing ML-based systems | Stable | 
6. Quality attributes addressed by testing ML-based systems (Taras) | Draft | New Version and comments available
7. Workflow integration, test methods and definition of test items | Stable | 
8. Detailed test item identification and definition of test activities within the workflow perspective | Stable | 
9. Detailed test methods for testing ML-based systems (Uni Göttingen) | Stable | Section on requirements-based testing added
1o. Challenges in testing ML-based systems from the perspective of the test process | Stable | Section on Challenges is test management is missing

## Slide 4: Open Action for TR 103 910
Decide on final structure of Section 6
Remove references from Section 9
Add test management topic to Section 10 and approve Section 10