STF PT/301(ETSI/TISPAN) on Validation of Test Specifications for SIP- ISUP Interworking for the Profile A and B (Q.1912.5)

Participants

| Mr. Martin Brand | TISPAN Chairman | Martin.Brand@telekom.at |
| --- | --- | --- |
| Mr. Alberto Berrini | STF Manager | alberto.berrini@etsi.org |
| Mr. Christian Julien | ETSI Technical Officer | christian.julien@etsi.org |

Candidates:

| Mr. Axel Rennoch | Fokus | rennoch@fokus.fraunhofer.de |
| --- | --- | --- |
| Mr. Peter Schmitting | FSCOM | peter.schmitting@fscom.fr |
| Mr. Martin Martinez | TELEFONICA S.A | mmartin@tid.es |
| Mr. Andrej Ciglic | ISKRATEL Ltd | ciglic@iskratel.si |

Observer

| Mr. Roman Kuznar | ISKRATEL Ltd | kuznar@iskratel.si |
| --- | --- | --- |

Copy

| Mr. Rainer Münch | TISPAN Chairman | r.muench@alcatel.de |
| --- | --- | --- |
| Mr. Anthony Wiles | ETSI PEX Officer | anthony.wiles@etsi.org |
| Mr. Pierre de Courcel | CFO | pierre.decourcel@etsi.org |
| STF support |  | stfsupport@etsi.org |

# Agenda:

The following agenda was approved:

- Approval of the agenda

- Introduction of participants

- STF concept and funding

- Review of STF297 output: usability as input for STF PT

- Availability of the test-bed, constraints, requirements

- Objective of the validation work

- STF working methods

- Review of the STF Terms of Reference

- Interview of candidates

- Final decision on the selection of the experts and of the STF Leader

- Allocation of tasks

- Steering Group, liaison with TB and other interested bodies

- STF reporting and milestones schedule

- STF deliverables schedule

- Sessions plan

- Travel plan

- Work plan and contracts

- Support from the ETSI Secretariat

Document exchange areas, access rights, docbox, ETSI Portal, STF presentation pages

Administrative requirements: travel authorization, time-log, reports

Establishment of the Letter of Engagement, work permit, Social Security certificates

Practical information to settle in the area of Sophia Antipolis

Reimbursement travel cost for Preparatory Meeting

- Any other business

# Introduction

The TB Chairman, Mr Brand chaired the meeting.  The meeting was opened at 13:30 and lasted until 16:00.  The agenda was approved.  The participants made a short “round the table” presentation.

# STF concept

The ETSI concept is that STF experts normally work together in Sophia Antipolis.  The STF must work according to the ToR approved by the Board.  The draft deliverables produced by the STF will be submitted for approval by the reference TB.  The work within the STF is organized by the STF leader, in co-ordination with the reference TB for technical guidance and the ETSI Secretariat for the management of resources.

# STF funding

STFs may be funded from the ETSI budget (Members’ statutory contributions), from EC/EFTA or by voluntary contribution from Members.

This STF is funded from the ETSI budget.  The total resources in the original ToR are 35 000 EUR: split as follows:

- Manpower: 30 000 EUR, corresponding to 50 working days

- Travels: 5 000 EUR

However, considering that, according to the ETSI rules, the cost for the travels to work on the test bed are included in the flat-rate remuneration for the working sessions, the travel cost allocated in the original ToR has been moved to manpower, to allow for 8 days review of STF297 output.

As a consequence, the total effort available for the STF work will be 58 working days and no additional travel budget.

# Availability of the test-bed, constraints, requirements

The test suite is complete but some parts should be reviewed.

The test bed will be made available by Iskratel, in Kranj (Slovenia).

Work on the test bed can start from beginning of March.

# Selection of the expert and of the STF leader

All candidates have been found very well qualified but the STF resources did not allow hiring more than three experts.

The direct knowledge of the background of this project, experience of the participation to TISPAN meetings and to the work in-between meetings and the knowledge of TTCN-3 have been considered as preferential criteria, in order to come to the final selection.

Mr. Axel Rennoch, Mr. Peter Schmitting and Mr. Andrej Ciglic have been appointed

Peter Schmitting will be the STF Leader.

Mr. Martin Martinez has been invited to apply for the STF PS on Network Integration Testing (NIT) between SIP and ISDN, announced with CL2441 (deadline for candidatures 15 March), provided he learns TTCN3 in the mean time and participate to TISPAN meetings within WG6, where it is defined more clearly the work to be done, starting from April.

# Review of Terms of Reference

The ToR have been reviewed to transfer the travel cost into the manpower allocation.

Considering that, according to the ETSI rules, the cost for the travels to work on the test bed are included in the flat-rate remuneration for the working sessions, the travel cost allocated in the original ToR has been moved to manpower, to allow for 8 days review of STF297 output.

Moreover, the test bed for validation work will be made available by Iskratel only.

# Steering Group, liaison with the TISPAN WG6

The STF will provide the following ETSI deliverable: DTS/TISPAN-06014-3-NGN Interworking between SIP and BICC or ISUP (Profile A and B); Part 3: ATS&PIXIT for Profile A and B (validation)

The STF is driven directly by WG6.

The STF will work from February to end of April.

The TS will be formally approved by TISPAN#11, 5-16 June, however, the review of this deliverable can only be done “on-site”, on the test-bed.

The WG6 delegates will be invited to contact Mr. Ciglic, to review the implementation in Iskratel.

The STF Leader will produce a Final Report after the conclusion of the work.

If there are no comments from WG6 and/or there have been no volunteers to check the implementation, then the STF will be closed upon approval by the WG6 Chairman of the Final Report.

# STF sessions plan

The following sessions plan has been agreed:

| From | to | week | PS | AR | AC | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 06/02 | 10/02 | 6 |  |  |  |  |  |  | Preparatory Meeting |
| 13/02 | 17/02 | 7 | E | 2 | E | 2 | H | 3 |  |
| 20/02 | 24/02 | 8 |  |  |  |  |  |  |  |
| 27/02 | 03/03 | 9 | C | 5 | C | 5 | C | 3 |  |
| 06/03 | 10/03 | 10 | C | 5 | C | 5 | C | 3 |  |
| 13/03 | 17/03 | 11 |  |  |  |  |  |  |  |
| 20/03 | 24/03 | 12 |  |  |  |  |  |  |  |
| 27/03 | 31/03 | 13 |  |  |  |  |  |  |  |
| 03/04 | 07/04 | 14 |  |  |  |  |  |  |  |
| 10/04 | 14/04 | 15 | C | 5 | C | 5 | C | 3 |  |
| 17/04 | 21/04 | 16 | C | 4 | C | 4 | C | 3 |  |
| 24/04 | 28/04 | 17 | E | 1 |  |  |  |  | Final Report approved by WG6 Chair |
| 01/05 | 05/05 | 18 |  |  |  |  |  |  |  |
|  |  | days | 22 | 21 | 15 | 58 |

Note: E= work in ETSI, C=co-ordination sessions in Iskratel, Kranj (Slovenia).

# Work plan and contracts

The Letters of Engagement (LoEs) will be as follows:

Days	From 		To

- Mr. Peter Schmitting (STF Leader)	22	13 Feb 2006 	30 April 2006

- Mr. Axel Rennock	21	13 Feb 2006 	30 April 2006

- Mr. Mr. Andrej Ciglic	15	13 Feb 2006 	30 April 2006

Total	58

There will be one milestone, against which payment will be made, with reference to the time actually spent, as recorded in TAM:

- Milestone A: Final Report referring of DTS/TISPAN-06014-3-NGN ready for TISPAN#11 approval and endorsed by the TISPAN WG6 Chairman and the ETSI Director-General, to be provided by the STF Leader before end of April 2006.

Mr. Axel Rennoch and Mr. Peter Schmitting must provide ETSI and Iskratel with the E101 certificate, to prove their affiliation to the Social Security system of the country in which their Company is based.  Contrary to the case sessions are held in ETSI, the E101 certificate must be provided also by French Companies, in order to work in Slovenia.

# Accounting for STF expenditure

- Time sheets are recorded by the experts and validated by the STF Leader using the ETSI Time Allocation Management (TAM) WEB application.

- The initial sessions plan will be transferred by the ETSI Secretariat into the Time Allocation Management WEB application (TAM) and will constitute the reference plan for the STF working sessions.  Changes must be agreed between the experts, the Leader and the STF Manager, before being recorded in TAM

# Support from the ETSI Secretariat

STF folder on “docbox”

A folder has been created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF/STF301_TISPAN6_Test_SIP-ISUP_validation/   .  This folder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF experts, the Technical Officer the AT Chairman, the STF Manager and his Assistant).  These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

STF folders in the internal ETSI NW (H and P drives)

NOT REQUIRED

STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal however, its URL can be referred from other WEB pages.   Ms. Fabienne Chastanet (fabienne.chastanet@etsi.org) will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.  An example is: http://portal.etsi.org/STFs/ESI/STF263.asp

STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org, tel. +33 4 9294 4950).  They will dispatch take your requests to the relevant services.

# Attachments:

The following documents are integral part of these minutes:

ToR STF301, revised during the Preparatory Meeting (attached to e-mail)

Initial Sessions Plan (attached to e-mail)

Annex A: Reference information on STF process (useful addresses)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| STFLINK (STF support) | mailto:STFLINK@etsi.org tel: +33 4 9294 4950 |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| HelpDesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| Protocol and Testing Competence Centre (PTCC) | http://www.etsi.org/technicalfocus/home.htm |
| Mr. Alberto Berrini (STF Manager) | mailto:alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (LoE) | mailto:pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Ms. Fabienne Chastanet (WEB pages, reports, planning) | mailto:fabienne.chastanet@etsi.org tel: +33 4 9294 4345 |
| Ms. Marithé Carlier (Invoicing and travel) | mailto:marithe.carlier@etsi.org tel: +33 4 9294 4325 |
| Mrs. Christine Voulgre (Work Permit) | mailto:christine.voulgre@etsi.org tel: +33 4 9294 4269 |