STF 304 (QB): AT Commands for Assistive Mobile Device Interface

Participants

| Mr. Stephen Furner | TC STF Chairman | stephen.furner@bt.com |
| --- | --- | --- |
| Mr. Dionisio Zumerle | TC HF Technical Officer | dionisio.zumerle@etsi.org |
| Mr. Alberto Berrini | STF Manager | alberto.berrini@etsi.org |

Candidates:

| Mr. Erik Zetterström | Omnitor AB/ ITS | erik.zetterstrom@omnitor.se |
| --- | --- | --- |
| Mrs. Françoise Petersen | Apica IT/Telia Sonera | francoise.petersen@apica.com |

Audio-conference

| Dr. Nick Hine | Univ. of Dundee/BT | nhine@computing.dundee.ac.uk |
| --- | --- | --- |

Copy

| Mr. Pierre de Courcel | CFO | pierre.decourcel@etsi.org |
| --- | --- | --- |
| Mr. Gavin Craik | EC/EFTA Mandate Officer | Gavin.craik@etsi.org |
| STF support |  | stfsupport@etsi.org |

# Agenda:

The following agenda was approved:

- Approval of the agenda

- Introduction of participants

- STF concepts

- STF funding and EC/EFTA contract requirements

- STF resources

- ETSI co-funding contribution

- Review of Terms of Reference

- Interview of candidates

- Selection of experts and STF Leader

- Allocation of tasks and resources

- Steering Group and relevant TB meetings schedule

- STF deliverables

- STF reporting and milestones schedule

- Sessions plan

- Contracts

- Travel plan

- Accounting for STF expenditure under EC/EFTA contribution

- Accounting for ETSI co-funding contribution

- Performance indicators

- Support from the ETSI Secretariat

Document exchange areas, access rights, docbox, ETSI Portal, STF presentation pages

Administrative requirements: travel authorization, time-log, reports

Establishment of the Letter of Engagement, work permit, Social Security certificates

Practical information to settle in the area of Sophia Antipolis

Reimbursement travel cost for Preparatory Meeting

- Any other business

# Introduction

The TC HF Chairman, Mr Furner chaired the meeting.  The agenda was approved.  The participants made a short “round the table” presentation.  Mr. Hine could not join physically because he was engaged with lecturing in the University.  He joined in audioconference.  The meeting was opened at 09:30 and lasted until 12:30.

# STF concept

The ETSI concept is that STF experts normally work together in Sophia Antipolis.  The STF must work according to the ToR approved by the Board.  The draft deliverables produced by the STF will be submitted for approval by the reference TB.  The work within the STF is organized by the STF leader, in co-ordination with the reference TB for technical guidance and the ETSI Secretariat for the management of resources.  More details on the STF working methods can be found on the ETSI Portal: http://portal.etsi.org/stfs/process/home.asp

# STF funding and EC/EFTA contract requirements

This STF is funded from EC/EFTA, under the eEurope initiative.  A contract (Special Agreement) is signed between EC/EFTA and ETSI (more information on the funding principles can be found on the ETSI Portal).

The STF must produce an Interim Report and a Final Report (these are the EC/EFTA deliverables) and the TS required in the ToR.  The Final Report to EC/EFTA must include the assessment of the “performance indicators”.

# STF resources

The total resources funded by EC/EFTA are 149 000 EUR: split as follows:

- Manpower: 129 000 EUR, corresponding to 215 working-days

- Travels: 20 000 EUR.

A minimum of 105 working days (about 50%) must be performed in the ETSI premises.

# ETSI co-funding contribution

In addition to the EC/EFTA funding, ETSI is engaged to provide a co-funding contribution for an equivalent of 100 800 EUR. This consists of two elements: in-kind contribution from ETSI Members and the cost of hosting STF experts’ sessions in ETSI premises.

The amount of the in-kind contribution is 79 800 EUR (133 delegate-days), for attendance of delegates to TB/WG meetings, interviews of stakeholders, consultation, consensus building and dissemination workshops and other activities.  The cost for the organization of workshops may also be included.

- The equivalent cost for hosting experts’ sessions in ETSI offices is 21 000 EUR (105 days spent by the experts working in ETSI).

The management of the ETSI contribution is the responsibility of the TB and the STF leader.  The ETSI Secretariat can provide support to administer this element.  Failure to provide the required amount of ETSI co-funding contribution would lead to an equivalent reduction of the EC/EFTA contribution.

# Review of Terms of Reference

The Terms of Reference have been reviewed, mainly to synchronize the Work Plan with the actual HF meeting schedule and the actual dated Interim and Final Reports.

The experts and the reference TB will perform the work according to the requirements in the ToR.  If, in the course of the activity, the STF or the TB identify the need to update the ToR, they must inform the ETSI Secretariat, which will take care to negotiate the changes with EC/EFTA.

# STF deliverables

The STF will provide the following ETSI deliverable: DTS/HF-00091: “Human Factors, AT Commands for Assistive Mobile Device Interfaces

- and the following EC/EFTA deliverables:

- Interim Report before 19 January 2007

- Final Report in before 31 March 2008

# Selection of experts and STF leader

The role each expert can cover in this STF has been discussed.  Mr. Hine participated in audio-conference.  All candidates have been found very well qualified for this STF.  Mrs. Peterrsen has been appointed STF leader.

# Sessions plan

The initial work plan is in the attached EXCEL sheet, including the session’s plan and contractual milestones.  This initial sessions plan will be transferred by the ETSI Secretariat into the Time Allocation Management WEB application (TAM) and will constitute the reference plan for the STF working sessions.  Any changes must be agreed between the experts, the Leader and the STF Manager, before being recorded in TAM.

The STF will hold their first session in ETSI from 13 to 15 March 2006. The induction meeting to introduce the experts to the ETSI environment will be organized on 16 March.

The initial plan for the sessions in ETSI is in the attached EXCEL sheet.  It will be transferred by the ETSI Secretariat into the Time Allocation Management WEB application (TAM) and will constitute the reference plan for the STF working sessions.  Any changes must be agreed between the experts, the Leader and the STF Manager, before being recorded in TAM.

# Contracts

The Letters of Engagement (LoEs) will be established as follows:

Total	Min days	From	To

Days	in ETSI

- Mrs. Françoise Petersen	90	45	13 Mar 06 	31 Mar 08

- Dr. Nick Hine	60	30	13 Mar 06 	31 Mar 08

- Mr. Erik Zetterström	60	30	13 Mar 06 	31 Mar 08

Initial allocation	210	105

Remaining to be allocated	5

Total STF budget	215	105

# STF reporting and milestones schedule

The following milestones will be included in the experts’ LoE:

- Milestone A: Progress Report#1, approved by HF#40 (12-16 June 2006) and by the STF Manager on behalf of the ETSI Director-General.  Table of Contents and Scope of the TS should have been drafted.

- Milestone B: Progress Report#2, approved by HF#41 (18-22 September 2006) and by the STF Manager on behalf of the ETSI Director-General. The initial draft of the TS should be available.

- Milestone C: Interim Report, accepted by EC/EFTA.  The draft will be submitted to the ETSI Secretariat (STFLINK) on 8 December 2006 and must be delivered to EC/EFTA before 19 January 2007.

- Milestone D: Progress Report#3, approved by HF#42 (19-23 February 2007) and the STF Manager on behalf of the ETSI Director-General.

- Milestone E: Progress Report#4, approved by HF#43 (11-15 June 2007) and by the STF Manager on behalf of the ETSI Director-General.  The Progress Report and the final draft DTS/HF-00091 must be uploaded to the HF docbox before 25 May.  The completion of this milestone may require the introduction of comments in the ES, following the HF plenary.  The payment for the achievement of this milestone will be limited to 90% of the total amount contracted, for the STF Leader.  The balance will be paid upon acceptance by EC/EFTA of the Final Report (Milestone F).

- Milestone D: Progress Report#5, approved by HF#44 (10-14 September 2007) and the STF Manager on behalf of the ETSI Director-General.

- Milestone F:

  - Milestone F1: Progress Report#6 approved by HF#45 (February 2008, meeting date tbd) and by the STF Manager on behalf of the ETSI Director-General.

  - Milestone F2: Final Report accepted EC/EFTA, referring of publication of ETSI deliverable, of the dissemination activities and including the Performance Indicators, to be sent to EC/EFTA before 31 March 2008.

The STF leader will send the Report and the draft deliverables associated to STFLINK and upload a copy in the “docbox” area as input documents to the TB meeting (if applicable).

The STF Manager will review the Progress Reports (on behalf of the ETSI Director-General), in parallel of the TB approval process.  This review may take a maximum of two weeks.  The milestone is achieved when the report is approved by the TB and the STF Manager, triggering the payment of invoices for the work done to achieve this milestone.

The ETSI Secretariat will review the Interim and Final Reports before sending to the EC/EFTA services.  The ETSI Secretariat review should take no more than 2 weeks from reception of the complete report and publication of deliverables for the Final Report.  The EC/EFTA acceptance confirmation process may require up to 45 days from the reception of the Report by their services.

The ETSI template for the Progress Report, the Interim Report and the Final Report can be found on the ETSI Portal.

# Travel plan

Mission travels funded under the STF account will be required to report progress of the work, coordinate the work with other bodies, organise workshops and consensus building activities and participate in dissemination and promotion events.

Travel authorization (Travel Order) is managed using the Travel Management WEB application http://webapp.etsi.org/travel/Home.asp , without exchange of signed paper.  The expert will receive a confirmation code by automatic mail that must be referenced in the reimbursement claim.

The preliminary authorization of the EC/EFTA must be obtained by the ETSI Secretariat for mission travels not explicitly listed in the ToR categories and, in any case, for mission travels costing more than 1 500 EUR.  The request for all travels must be made reasonably in advance, to allow for the approval process.

Experts travelling to meetings other than those of ETSI TBs must produce an executive report of their attendance.  The report should provide the necessary information to assess the benefit for the STF from the attendance.  In particular, the report should mention the scope of the meeting/conference/event, the outstanding participants (persons, Companies, Organizations), the contacts realized, the interventions of the expert, the copy of presentations/documents submitted and, if possible, testimonials of the perception of the audience.  The Mission Report template provides an example of bullet points structure.

The Travel Report must be sent to the ETSI Secretariat STFLINK before submitting the travel reimbursement request and to the STF Leader, so that the essential references can be included in the Interim and Final Report to EC/EFTA.

# Accounting for STF expenditure under EC/EFTA contribution

- Time sheets are recorded by the experts and validated by the STF Leader using the ETSI Time Allocation Management (TAM) WEB application.

- Travels are authorized by ETSI with a Travel Order, to be agreed in advance between the STF Leader and the STF Manager.  (using Travel Management WEB application).

- The cost of workshops or other events must be proven with invoices for the relevant services or an assessment of the equivalent cost if made available free of charge.

# Accounting for ETSI co-funding contribution

The ETSI co-funding contribution must be properly documented, as required by the EC/EFTA financial services, according to the nature of the contribution:

- Attendance of delegates to TB/WG meetings, workshops/events and/or collection of requirements: signed attendance lists

- Voluntary contribution from experts providing work free of charge in the STF: time sheets record in TAM.

- Voluntary contribution from external experts (not working as STF experts): signed time declarations

- Cost to organize workshops/events: invoices and/or equivalent cost statements

- Cost for hosting experts in the ETSI premises of Sophia Antipolis: time sheets record in TAM.

# Performance indicators

The EC/EFTA contract requires ETSI to provide information that will serve as performance indicators against this activity.  This information will be included in the Final Report and may include quantitatively defined “benchmarks”, as defined in the ToR.  The following indicators will be used to assess the performance of the project:

- Effectiveness

- Stakeholders engagement

- Dissemination of results

- Impact

# Support from the ETSI Secretariat

STF folder on “docbox”

A folder has been created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF/STF304_HF_EC_ATcommands/ .  This folder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF experts, the Technical Officer the AT Chairman, the STF Manager and his Assistant).  These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

STF folders in the internal ETSI NW (H and P drives)

The STF will also have two folders in the internal ETSI network, a “Private” area (called H:\STF304) and a “Public area (called P:\STF304).  The write access to these areas is restricted to the STF experts only.  The “P” area is accessible “read only” to all users in the internal ETSI network.  The “P” area is used by to share documents with other STFs.

STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal however, its URL can be referred from other WEB pages.   Ms. Fabienne Chastanet (fabienne.chastanet@etsi.org) will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.  An example is: http://portal.etsi.org/STFs/ESI/STF263.asp

STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org, tel. +33 4 9294 4950).  They will dispatch take your requests to the relevant services.

# Attachments:

The following documents are integral part of these minutes:

ToR STF304, revised during the Preparatory Meeting (attached to e-mail)

Initial Sessions Plan (attached to e-mail)

Annex A: Reference information on STF process (useful addresses)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| STFLINK (STF support) | mailto:STFLINK@etsi.org tel: +33 4 9294 4950 |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| HelpDesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| Protocol and Testing Competence Centre (PTCC) | http://www.etsi.org/technicalfocus/home.htm |
| Mr. Alberto Berrini (STF Manager) | mailto:alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (LoE) | mailto:pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Ms. Fabienne Chastanet (WEB pages, reports, planning) | mailto:fabienne.chastanet@etsi.org tel: +33 4 9294 4345 |
| Ms. Marithé Carlier (Invoicing and travel) | mailto:marithe.carlier@etsi.org tel: +33 4 9294 4325 |
| Mrs. Christine Voulgre (Work Permit) | mailto:christine.voulgre@etsi.org tel: +33 4 9294 4269 |