STF 306 (TB TISPAN / WG 06) on ”Network Integration Testing (NIT) between SIP and ISDN, including validation”

Participants

| Reinar Münch | TISPAN Chairman | r.muench@alcatel.de |
| --- | --- | --- |
| Mr. Martin Brand | TISPAN WG6 Chairman | Martin.Brand@telekom.at |
| Mr. Anthony Wiles | ETSI PEX Officer | anthony.wiles@etsi.org |
| Mr. Alberto Berrini | STF Manager | alberto.berrini@etsi.org |

Candidates:

| Mr. Peter Schmitting | FSCOM | peter.schmitting@fscom.fr |
| --- | --- | --- |
| Mr. Csaba Koppany | ERICCSON LM | csaba.koppany@ericsson.com |
| Mr. Axel Rennoch | Fraunhofer FOKUS | rennoch@fokus.fraunhofer.de |
| Mr. Iztok Juvancic | Iskratel | juvancic@iskratel.si |

Copy

| Mr. Christian Julien | ETSI Technical Officer | Christian.julien@etsi.org |
| --- | --- | --- |
| Mr. Ian Spiers | TISPAN vice-Chairman, STF co-ordinator | ian.spiers@marconi.com |
| Mr. Pierre de Courcel | CFO | pierre.decourcel@etsi.org |
| STF support |  | stfsupport@etsi.org |

Table of Content

1	Introduction	1

2	STF concept	1

3	Review of Terms of Reference	2

4	Interview of candidates	2

5	Selection of the expert and of the STF leader	2

6	Allocation of tasks	2

7	Contracts	3

8	STF reporting and milestones	3

9	Deliverable schedule	3

10	STF sessions plan	4

11	Travel plan	4

12	Support from the ETSI Secretariat	4

13	Attachments:	4

Annex A:  Reference Information on STF process (useful addresses)	5

# Introduction

The TISPAN Chairman, Mr. Brand chaired the meeting.  The meeting was opened at 9:00 am and lasted until 11:30.  The agenda was approved.  The participants made a short “round the table” presentation. The agenda was approved.

# STF concept

The ETSI concept is that STF experts normally work together in Sophia Antipolis.  The STF must work according to the ToR approved by the Board.  The draft deliverables produced by the STF will be submitted for approval by the reference TB.  The work within the STF is organized by the STF leader, in co-ordination with the reference TB for technical guidance and the ETSI Secretariat for the management of resources.

# Review of Terms of Reference

The Terms of Reference have been discussed and reviewed to achieve a common understanding.

It would be desirable to extend the scope of the ToR, asking for more resources in the ETSI 2nd allocation round in June.  However, this would be limited by the availability of the experts.  It has been decided to stick at the scope defined in the current ToR and validate these test cases.  The extension will be requested under the 2007 budget.

The objective for the STF in 2006 is to provide validated test suites for the basic call functionality (SIP-ISDN, ISDN-SIP, SIP-SIP) and „basic“ supplementary services CLIP/OIR (OIP/OIR), COLP/COLR (TIP/TIR), Call HOLD,   (about 400 test cases). It should be possible to do the TTCN 3 Abstract test suite in 100 working days and validation in 50 days.

The PSTN – SIP, SIP - PSTN  and RFC 3325 tests (in the informative annex)  are not scope of the STF.

The STF will perform the validation using the equipment provided by Iskratel (mainly by Iskratel and possibly one part by Telekom Austria premises). The same arrangement was provided in STF 301.

Additional supplementary services would be done by a new STF, to be requested under the first allocation of the ETSI budget 2007.

# Interview of candidates

The candidates have been short-listed for this meeting, in relation to their previous experience with TISPAN WG6, either for the voluntary contribution or the participation to previous STFs.  The experts made a presentation of their specific knowledge and their possible contribution to the different of the STF activity.  The experience of the expert can cover the main areas of the project, as required.

- Peter Schmitting:	good knowledge of ISDN

- Axel Rennoch:	good knowledge of SIP and, in particular, synchronization framework

- Csaba Koppany:	ISDN background, more recently involved in SIP conformance testing, knowledge of Ericsson tools.

- Iztok Juvancic	is representing Iskratel for the validation part, in the second phase.

The availability of candidates is as follows:

- Peter Schmitting:	38 days, mainly in the early part of the STF

- Axel Rennoch:	up to 50% (2 weeks per month), 40 days

- Csaba Koppany:	40 days (25 days at ETSI + 15 days at home), mainly from July

- Iztok Juvancic	Iskratel will support the validation tasks, as required

# Selection of the expert and of the STF leader

Peter Schmitting:, Axel Rennoch, Csaba Koppany have been selected.

Validation will be done in Iskratel, co-ordinated by either Mr. Juvancic and/or Mr. Ciglic

Mr. Axel Rennoch is appointed STF Leader.

# Allocation of tasks

The following resources have been allocated to perform the STF tasks:

Phase 1: TTCN, from end-April to end-September 2006

- Peter Schmitting:	20 working days

- Axel Rennoch:	40 working days

- Csaba Koppany:	40 working days (25 days at ETSI + 15 days at home)

Phase 2: Validation, from October to end-November 2006

- Peter Schmitting:	18 working days

- Axel Rennoch:	18 working days

- Iskratel	14 working days

# Contracts

The Letters of Engagement (LoEs) will be established as follows:

- Axel Rennoch	58 days 	from 08 May 2006 	to 30 Nov 2006

- Peter Schmitting	38 days 	from 24 April 2006 	to 30 Nov 2006

- Csaba Koppany	40 days (min 25 in ETSI)	from 08 May 2006 	to 30 Nov 2006

- Iskratel	14 days 	from 02 Oct  2006 	to 30 Nov 2006

Total	150 days

Iskratel will indicate which experts will actually participate in the STF work.  Considering that Iskratel is involved only in the validation phase, the LoE can be established later on.

Travel budget (5,000 EUR) is left available as contingency either for travel or if required to complete TTCN, possibly to take into account feedback from validation.

# STF reporting and milestones

The following milestones will be included in the experts’ LoE:

- Milestone A: Progress Report#1 referring progress of work, number of test cases completed, forecast for the STF activity, approved by the TISPAN WG6 Chairman and the STF Manager on behalf of the ETSI Director-General.  The Report will be provided by the STF Leader to STFLINK after the end of the STF session (21 July 2006).

- Milestone B: Progress Report#2 approved by the TISPAN WG6 Chairman and the STF Manager on behalf of the ETSI Director-General.  At this point in time, the test cases for basic functionality and basic supplementary services (about 400 test cases), should be completed.  The Report will be provided by the STF Leader to STFLINK after the end of the STF session (29 September 2006).

- Milestone C: Final Report, after completion of validation of the test cases, referring of DTS/TISPAN-06012-2 approved by TISPAN WG6 at the TISPAN#12bis plenary meeting (11-15 December 2006).  The Report and the draft TS will be uploaded by the STF Leader in the TISPAN docbox and sent to STFLINK at least two weeks before the meeting (26 November 2006).

The template for the Progress Report and the Final Report can be found on the ETSI Portal.

Two weeks before the date the report is due by the STF Leader, the ETSI Secretariat will send a template, initialized with the information relevant to the milestone to the STF Leader.

# Deliverable schedule

The STF will deliver the following DTS for WG6 approval:DTS/TISPAN-06012-2:" Network Integration Testing between SIP and ISDN/PSTN network signalling protocols; Part 2: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification

The time scale should be updated as follows:

- Start of the work 	24 April 2006

- TTCN test cases	end-September 2006

- Start validation	October 2006

- Draft for WG approval	30 November 2006

- WG6 approval	15 December 2006

- TB approval	January 2007

- Publication	February 2007

# STF sessions plan

The initial sessions plan is in the attached EXCEL sheet.  This plan will be transferred by the ETSI Secretariat into the Time Allocation Management WEB application (TAM) and will constitute the reference plan for the STF working sessions.  Changes must be agreed between the experts, the Leader and the STF Manager, before being recorded in TAM.

# Travel plan

No travels are foreseen, at the moment.  The reserve of 5 000 EUR may be converted into additional working days, if required after the validation phase or will be returned to ETSI, if not required.

It is recognized that, according to the ETSI rules, the travel and subsistence cost for the validation work in Iskratel is included in the flat-rate remuneration for the working sessions, even if these are not held in the ETSI premises.

# Support from the ETSI Secretariat

STF folder on “docbox”

A folder has been created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF/STF306_TISPAN_NIT_SIP-ISDN_Test-Valid/ .  This folder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF experts, the Technical Officer the AT Chairman, the STF Manager and his Assistant).  These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

STF folders in the internal ETSI NW (H and P drives)

The STF will also have two folders in the internal ETSI network, a “Private” area (called H:\STF306) and a “Public area (called P:\STF306).  The write access to these areas is restricted to the STF experts only.  The “P” area is accessible “read only” to all users in the internal ETSI network.  The “P” area is used by to share documents with other STFs.

STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal however, its URL can be referred from other WEB pages.   Ms. Fabienne Chastanet (fabienne.chastanet@etsi.org) will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.  An example is: http://portal.etsi.org/STFs/ESI/STF263.asp

STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org, tel. +33 4 9294 4950).  They will dispatch take your requests to the relevant services.

# Attachments:

The following documents are integral part of these minutes:

ToR STF306v0.0.6, revised during the Preparatory Meeting (attached to e-mail)

Initial Sessions Plan (attached to e-mail)

Annex A: Reference information on STF process (useful addresses)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| STFLINK (STF support) | mailto:STFLINK@etsi.org tel: +33 4 9294 4950 |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| HelpDesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| Protocol and Testing Competence Centre (PTCC) | http://www.etsi.org/technicalfocus/home.htm |
| Mr. Alberto Berrini (STF Manager) | mailto:alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (LoE) | mailto:pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Ms. Fabienne Chastanet (WEB pages, reports, planning) | mailto:fabienne.chastanet@etsi.org tel: +33 4 9294 4345 |
| Ms. Marithé Carlier (Invoicing and travel) | mailto:marithe.carlier@etsi.org tel: +33 4 9294 4325 |
| Mrs. Christine Voulgre (Work Permit) | mailto:christine.voulgre@etsi.org tel: +33 4 9294 4269 |