STF 310 (ETSI/TISPAN6) on Test Specifications (ATS/PIXIT) for SIP- ISUP interworking for the Profile C.

Participants

Mr. Martin Brand TISPAN6 Chairman Martin.Brand@telekom.at Mr. Anthony Wiles ETSI PEX Officer anthony.wiles@etsi.org Alberto Berrini ETSI STF Manager alberto.berrini@etsi.org Candidates Mr. Axel Rennoch FOKUS rennoch@fokus.fraunhofer.de Mr. Andrej Ciglic Iskratel Ltd. ciglic@iskratel.si Mr. Bostjan Pintar Iskratel Ltd. bo.pintar@iskratel.si Copy: Mr. Rainer Münch TISPAN Chairman r.muench@alcatel.de Mr. Ian Spiers TISPAN STF co-ordinator ian.spiers@marconi.com Mr. Pierre de Courcel ETSI CFO Pierre.decourcel@etsi.org Mr. Christian Julien ETSI Technical Officer christian.julien@etsi.org STF Support ETSI Secretariat STFsupport@etsi.org Ms. Inga Butynskaya Iskratel Ltd. – Ural Ms. Adila Slomic Skrbinac Iskratel Ltd. slomic@iskratel.si

Content

1	Introduction	1

2	STF concept	1

3	STF funding	2

4	Review of Terms of Reference	2

5	Interview of candidates	2

6	Selection of experts and STF leader	3

7	Sessions plan and contracts	3

8	STF reporting and milestones schedule	3

9	Steering Group and relevant TB meetings schedule	3

10	Support from the ETSI Secretariat	4

11	Attachments:	4

# Introduction

The TB Chairman, Mr Martin Brand chaired the meeting.  The meeting was opened at 9:00 and lasted until 12:30.  The agenda was approved.  The participants made a short “round the table” presentation.

# STF concept

The ETSI concept is that STF experts normally work together in Sophia Antipolis.  The STF must work according to the ToR approved by the Board.  The draft deliverables produced by the STF will be submitted for approval by WG6 and, then, the TISPAN plenary.  The work within the STF is organized by the STF leader, in co-ordination with the TISPAN WG6 for technical guidance and the ETSI Secretariat for the management of resources.  More details on the STF working methods can be found on the ETSI Portal: http://portal.etsi.org/stfs/process/home.asp

# STF funding

This STF is funded from the ETSI budget 2006, budget line PTCC.

The total resources are 90 000 EUR: 150 working days, with no travel budget

Due to the limited availability of the experts, it is expected that part of this resources (about 105 days, corresponding to 63 000 EUR) will be spent in 2006 and the remainder (45 days, corresponding to 27 000 EUR) will be spent in 1Q2007.

AB will ask Board#59 (4-5 October) to authorize carry over of unused resources from 2006 budget.  Alternatively, should this solution not be accepted by the Board, AB will include the request for funding the remaining resources under the first allocation of the budget 2007.  No action is needed by TISPAN, however, in either case; the final decision on the continuation of funding for STF310 in 2007 will be taken by Board#59.  We will be able to extend experts’ contracts as soon as the plan for 2007 will be agreed, and after Board#59 decision.

# Review of Terms of Reference

The technical content of the Terms of Reference has been confirmed, however, the end date, originally planned by WG6 in October 2006 has been changed to 1Q2007.  AB will update the ToR accordingly.

The STF will provide the following deliverable: DTS/TISPAN-06014-4.

The title in WPM is as follows:

Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol (BICC) or ISDN User Part (ISUP); Part 5: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) for Profile C SIP-BICC/ISUP.

It should be clarified whether this item will be “Part 4”, as in the code or “Part 5”, as in the title.

The original work item schedule was based upon the assumption that the STF would have finished in October 2006.  The information in WPM must be updated.  The new schedule has not been discussed in detail during the meeting.

A possible time scale could be as follows, targeting WG6 approval end-March and TISPAN approval at the next plenary TISPAN#14 (31 May 2007).

- Start of the work 	14 August 2006

- Draft for WG approval	15 March 2007

- WG approval	31 March 2007

- TB approval	31 May 2007 (TISPAN#14)

- Publication	June 2007

# Interview of candidates

The candidates have been interviewed individually against a common set of questions.  A selection panel was formed with Martin Brand, Anthony Wiles and Alberto Berrini.

The following experts have been offered by Iskratel as voluntary resource.  Not present at the meeting they have been interviewed by phone.

- Ms. Inga Butynskaya

- Ms. Adila Slomic Skrbinac

# Selection of experts and STF leader

All candidates have been selected for the STF, for remunerated work (Axel Rennoch, Andrej Ciglic, Bostjan Pintar) and voluntary contribution (Inga Butynskaya, Adila Slomic Skrbinac).  In relation with his previous experience, Mr. Axel Rennoch will be the STF Leader.

The total availability of the remunerated experts in 2006 is limited to 105 days. It was decided to carry over the remaining 45 days into 2007. Mr. Brand calculated that approx. 4-5 test cases per day could be produced. Mr. Wiles noted that the speed of the STF would be dependant on the quality of the input TPs. Due to the resource limitations of 105 days it was decided to concentrate on the SIP/ISUP tests in 2006 and do the ISDN/SIP-I tests in 2007.

The 50 days voluntary effort from IUT is considered an additional resource to the STF and it is unknown at this point in time what the actual extent of the contribution in terms of real output will be. This is seen as a way of bring new, less experienced experts into the STF mechanism.

# Sessions plan and contracts

The STF will start on 14 August 2006. The initial plan has been agreed until end 2006, as in the attached EXCEL sheet.

The Letters of Engagement (LoEs), will be established as follows:

Days	LoE start	LoE end	1st session in ETSI

- Axel Rennoch	35	remunerated	14 Aug 06	22 Dec 06	14 Aug 06

- Andrej Ciglic	10	remunerated	25 Sep 06	22 Dec 06	Homework

- Bostjan Pintar	60	remunerated	25 Sep 06	22 Dec 06	25 Sep 06

- Inga Butynskaya	30	free of charge	30 Oct 06	22 Dec 06	11 Dec 06

- Adila Slomic Skrbinac	20	free of charge	23 Oct 06	22 Dec 06	23 Oct 06

# STF reporting and milestones schedule

The following milestones will be included in the experts’ LoE:

- Milestone A: Progress Report#1, to be produced by the STF Leader at the end of the October session (27/10) and to be approved by the WG6 Chairman and the STF Manager on behalf of the ETSI Director-General.

- Milestone B: Progress Report#2, to be produced by the STF Leader at the end 2006 sessions (22/12) and to be approved by the WG6 Chairman and the STF Manager on behalf of the ETSI Director-General.

The Report will refer of the progress of the work, number of test cases completed and of any inconsistencies detected in the base standard(s).

The STF leader will send the Report to STFLINK and upload a copy in the “docbox” area as input documents to the TB meeting (if applicable).

The ETSI template for the Progress Report, the Interim Report and the Final Report can be found on the ETSI Portal.

# Steering Group and relevant TB meetings schedule

The Steering Group is led by WG6 Chair (Mr. Brand). Meetings in accordance with TISPAN schedule (until end of 2006)

# Support from the ETSI Secretariat

STF folder on “docbox”

A folder has been created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF/STF310_TISPAN6_TestSIP-ISUP_Profile_C  .  This folder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF experts, the Technical Officer the AT Chairman, the STF Manager and his Assistant).  These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

STF folders in the internal ETSI NW (H and P drives)

The STF will also have two folders in the internal ETSI network, a “Private” area (called H:\STF310) and a “Public area (called P:\STF310).  The write access to these areas is restricted to the STF experts only.  The “P” area is accessible “read only” to all users in the internal ETSI network.  The “P” area is used by to share documents with other STFs.

STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal however, its URL can be referred from other WEB pages.   Mr. Thierry Comont (thierry.comont@etsi.org) will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.  An example is: http://portal.etsi.org/STFs/ESI/STF263.asp

STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org, tel. +33 4 9294 4950).  They will dispatch take your requests to the relevant services.

# Attachments:

The following documents are integral part of these minutes:

ToR STF310 v0.1.0, revised during the Preparatory Meeting (attached to e-mail)

Initial Sessions Plan (attached to e-mail)

Annex A: Reference information on STF process (useful addresses)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| STFLINK (STF support) | mailto:STFLINK@etsi.org tel: +33 4 9294 4950 |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| HelpDesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| Protocol and Testing Competence Centre (PTCC) | http://www.etsi.org/technicalfocus/home.htm |
| Mr. Alberto Berrini (STF Manager) | mailto:alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (LoE) | mailto:pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Mr. Thierry Comont (WEB pages, reports, planning) | mailto:thierry.comont@etsi.org tel: +33 4 9294 4316 |
| Ms. Marithé Carlier (Invoicing and travel) | mailto:marithe.carlier@etsi.org tel: +33 4 9294 4325 |
| Mrs. Christine Voulgre (Work Permit) | mailto:christine.voulgre@etsi.org tel: +33 4 9294 4269 |