Terms of Reference for Specialist Task Force STF 310 (QL) 
(TISPAN / WG6) on ”Test Specifications (ATS/PIXIT) for SIP- ISUP interworking for the Profile C”

# 1	Reasons for proposing the Specialist Task Force (STF)

Experience with the development of other standards has shown that involvement of experts on conformance testing of protocols requires highly specialised knowledge in testing methodology, TTCN language and dedicated tools. There is an advantage if testing experts are disjoint from experts developing the protocol specifications. In addition, the development of this kind of specifications requires significant effort and it cannot be expected that this effort can be provided on a voluntary basis. Hence the involvement of testing experts is needed in order to assure timely completion and high quality of the Test Specifications. These testing experts are not available on TC TISPAN level and need to be recruited on a funded basis. The experts will use dedicated software tools available at ETSI.

## 1.1	Overview of the proposal

### 1.1.1	Purpose of the work

Work to be performed: production of the Technical Specification DTS/TISPAN-06014-4: "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C; Part 4: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.”

### 1.1.2	Relation with the ETSI Strategic Objectives

This STF is directly related to ETSI strategic objective "Major Strategic Topics - NGN"

### 1.1.3	Relation with other activities within ETSI and/or related organizations

This activity is related to similar work in the following organisations.

- ITU SG11

- 3GPP (and indirectly IETF)

TISPAN WG6 will liaise with 3GPP and ITU-T SG11 concerning the activities of this proposed STF.

### 1.1.4	Priority within the TB

Medium

### 1.1.5	Motivation why the STF is urgently needed

- SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC.

- Field trials involving these protocols are currently under way, test platforms are available, and the detailed Abstract Test Specifications are urgently required to complete these field trials.

- ETSI members have invested considerable resources in developing the Test Suite Structure and Test Purposes for SIP - ISUP interworking.

- To complete this work, and capitalise on their investment and field trials, the corresponding Abstract Test Suite is urgently needed.

- The ETSI members do not have sufficient resources to create an Abstract Test Suite on time, and with the high quality that has been experienced with using STF resources for this purpose in the past.

## 1.2	Organization of the work

### 1.2.1	Confirmation of active support from the Members

The work item on which this STF will work (DTS/TISPAN-06014-4) is supported by Telekom Austria, Deutsche Telekom, Oefeg,  Alcatel; ISKRATEL, BELGACOM.

### 1.2.3	Identification of tasks, phases, priorities, technical risk

Production of an Abstract Test Suite in TTCN for "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part,  Profile C

### 1.2.4	Outcome of the STF

The outcome of the STF is the production of the Technical Specification DTS/TISPAN-06014-4:

"Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C; Part 4: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.”

# 2	Consequences if not agreed:

SIP protocols are currently being deployed in telecoms networks.  They must operate alongside and interwork correctly with the existing protocols already installed, such as ISUP and BICC. Thorough interworking testing will increase the level of confidence that equipment from various suppliers will interwork. This in turn will reduce implementation and rollout times, ultimately delaying the deployment of NGN.

# 3	Detailed description:

## 3.1	Subject title:

Development of Abstract Test Suite for Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C

## 3.2	Reference Technical Body:

TISPAN WG 6

## Other interested TBs (if any):

- ITU-SG11 - Question 8

- 3GPP

## 3.4	Steering Committee

To be defined by the TB

## Support from ETSI Members

The work item is supported by: Telekom Austria, Deutsche Telekom, Oefeg, Alcatel; ISKRATEL, BELGACOM

## Target date for the start of work:

Preferably starting August 2006

## 3.7	Duration and target date for the conclusion of the work (TB approval):

Target date for conclusion is 1st Quarter 2007 (decided during the Preparatory Meeting)

## Resources required

Total resources required 90 000 EUR, in experts’ manpower, without additional cost.

### 3.8.1	Experts manpower

Manpower resources required: 150 working days (90 000 EUR), split as follows:

- Drafting deliverables:	148	man-days

- Attending Technical Body and WG meetings: 	2	man-days

Due to the limited availability of the experts, it is expected that part of this resources (about 105 days, corresponding to 63 000 EUR) will be spent in 2006 and the remainder (45 days, corresponding to 27 000 EUR) will be spent in 1Q2007.

## 3.9	Experts qualification required, mix of skills

The following experts are required to perform the work.  The actual number of experts and mix of skills may depend on the actual applications received and will be decided when setting up the STF.

Number of experts required:  2 or more, according to mix of expertise.

Relevant expertise required: The skill set for Experts of this STF will be required to include knowledge of SIP, BICC and ISUP protocols, to have experience in writing Abstract Test Suites in TTCN. It is also desirable that they have experience of having run conformance test campaigns, have experience of the limits and features of conformance test tools, and to have had experience of validating Abstract Test Suites.

The experts are expected to work 50% for the duration of the STF.

## Scope of Terms of Reference:

See section 1.

## 3.11	Organization of the work in tasks and/or phases:

See section 1.2.3

## 3.12	Related activity in other bodies and co-ordination of schedules:

The work is based on documentation from ETSI, and other organisations as mentioned in subsection 3.3

## 3.13	Base documents and their availability

The STF work will be based upon the following documents:

| Work Item | Title | Current Status | Date TB approval |
| --- | --- | --- | --- |
| DTS 06014-2 | Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C Part 1: Test Suite Structure and Test Purposes (TSS&TP) | Stable draft | TISPAN #11 |

## 3.14	Work Items from the ETSI Work Programme (EWP) for which the STF is required:

The STF will produce the following deliverables, for TB approval:

Technical Specification DTS/TISPAN-06014-4: "Interworking between Session Initiation Protocol (SIP) and Bearer Independent Call Control Protocol or ISDN User Part, Profile C; Part 4: Abstract Test Suite (ATS) and partial Protocol Implementation eXtra Information for Testing (PIXIT) proforma specification.”

## 3.15	Planned output schedule:

The STF will produce the deliverables according to the following time scale:

Work Item: DTS/TISPAN-06014-4

- Start of the work 	14 August 2006

- Draft for WG approval	15 March 2007

- WG approval	31 March 2007

- TB approval	31 May 2007 (TISPAN#14)

- Publication	June 2007

# 4	Document history

| Version | Date | Author | Status | Comments |
| --- | --- | --- | --- | --- |
| 0.0.1 | 24 May 06 | M. Brand | TISPAN proposal | TISPAN#10bTD257 |
| 0.0.2 | 05 Jun 06 | A. Berrini | approved by Board#57 | Work Item information completed |
| 0.0.3 | 22 Jun 06 | A. Berrini |  | Start date moved from July to August |
| 0.1.0 | 31 July 07 | A. Berrini | Prep. Meet. | End date and WI schedule reviewed from Oct 06 to 1Q07 |
| 0.1.1 | 03 Aug 07 | A. Berrini |  | Start date WI schedule reviewed from 15 Aug to 14 Aug (exact date) |