STF 350 (ERM / TG31A) on ”Detect-And-Avoid (DAA) parameters and test procedures for Ultra-Wideband communications applications”

Participants

TB/Secretariat representatives:

| Mr. Thomas Weber | ERMTG31A Chairman | Thomas_J.Weber@bnetza.de |
| --- | --- | --- |
| Mr. Stephan Schulz | Senior Technical Expert | stephan.schulz@etsi.org |
| Mr. Sebastian Müller | Senior Technical Expert | sebastian.Mueller@etsi.org |
| Mr. Alan Dearlove | WALTER Project | alan@copsey-comms.com |
| Mrs. Isabelle Bucaille | Thales / PULSER | isabelle.bucaille@fr.thalesgroup.com |
| Mr. Alberto Berrini | STF Manager | alberto.berrini@etsi.org |

Candidates:

| Dr. Udo Uschkerat | FGAN-FHR | uschkerat@fgan.de |
| --- | --- | --- |
| Mr. Hartmut Dunger | ROBERT BOSCH GmbH | hartmut.dunger@ties.itu.int |
| Mr. Friedbert Berens | STMicroelectronics | friedbert.berens@st.com |
| Mr. Steven Ettles | Discrete Time Communications | steven.ettles@discretetime.co.uk |

Excused

| Mr. Anthony Wiles | CTI Unit Director | anthony.wiles@etsi.org |
| --- | --- | --- |
| Mr. Sven Zeisberg | PULSER | zeisberg@gwtonline-fb.de zeisberg@htw-dresden.de |

Table of content

1	Introduction	1

2	STF concept	1

3	STF resources	2

4	Voluntary contribution	2

5	Review of Terms of Reference	2

6	Selection of experts and STF leader	3

7	Allocation of tasks and resources	3

8	Contracts	3

9	Steering Group and relevant TB meetings schedule	3

10	Support from the ETSI Secretariat	3

11	Attachments:	4

# Introduction

The TB Chairman, Mr. Thomas Weber chaired the meeting.  The meeting was opened at 9:00 and lasted until 13:00.  The agenda was approved.  The participants made a short “round the table” presentation.

# STF concept

The ETSI concept is that STF experts normally work together in Sophia Antipolis.  The STF must work according to the ToR approved by the Board.  The draft deliverables produced by the STF will be submitted for approval by the reference TB.  The work within the STF is organized by the STF leader, in co-ordination with the reference TB for technical guidance and the ETSI Secretariat for the management of resources.  More details on the STF working methods can be found on the ETSI Portal: http://portal.etsi.org/stfs/process/home.asp

# STF resources

This STF is funded under the ETSI STF budget.  The total remunerated resources available are 42 000 EUR: corresponding to 70 working days.

# Voluntary contribution

Voluntary contribution of 12 days is offered from Dr. Udo Uschkerat FGAN-FHR.  FGAN-FHR is currently supported by BMWi but they have applied for ETSI membership.

In addition, Mr. Alan Dearlove, representing the WALTER project is prepared to provide unlimited voluntary support to the STF.  Since Alan is resident locally and is often present in ETSI for the WALTER project, he does not need to formalize his contribution.

# Review of Terms of Reference

The STF will produce the following deliverables:

DTS/ERM-TG31A-0114 Short Range Devices (SRD) using Ultra Wide Band technology (UWB) for communications purposes.  Scope is to provide a technical description of the DAA mitigation techniques for UWB implemented technologies), covering the following items: DAA-1 (protection of S-band radar), DAA-2 (protection of WiMAX) and DAA-3 (protection of X-band radar).

DTR/ERM-TG31A-0115 Short Range Devices (SRD) using Ultra Wide Band technology (UWB) for communications purposes.  Scope is to provide the different RF compliance tests for the DAA mechanism of UWB implemented technologies.

The work will be done in two phases.

Phase 1:

The TS must be ready by end-April, on time to be submitted to the ECC TG3 meeting end of May.    The STF will present the first deliverable (DTS/ERM-TG31A-0114) for approval by TG31A#22 16-17 April.  In order to accelerate the process, the draft can be presented directly at the meeting and Thomas will ask ERM#34 delegation to TG31A for the approval of the TS.

If some work remains to be done to finalize the TS before submission to ECC TG3, end of April, some STF contingency may be used to include comments.

Phase 2

The second phase of the STF work consists in the validation of RF compliance tests and requires the availability of radio equipment for measurements, which is expected to be ready after summer.

Laboratories, in Italy or Spain, can contribute free of charge through the WALTER project.  Thales can make available a WiMAX base station in Paris, for validation of test patterns.

The TR work, including measurements will be discussed later on, in TG31A meeting 24-25 June, in ETSI.  The STF resources already approved by the Board will remain available for the second phase until end 2008.  TG31A will inform the ETSI Secretariat as soon as possible of the updated plan and the resources requirement (amount and timing).

The STF will support TG31A to maintain liaison with other projects and in particular, ECC3 TG3, PULSER, WALTER.  However, from the formal point of view, official liaison shall go through TG31A (Thomas Weber).

# Selection of experts and STF leader

All candidates have been found very well qualified and are appointed for the STF.

Sebastian Müller, from the ETSI CTI will act as STF Leader.

The voluntary contribution of 12 days from Dr. Udo Uschkerat FGAN-FHR has been noted.

# Allocation of tasks and resources

The responsibility for the STF tasks has been allocated as follows:

Three days homework for each expert from remunerated budget and voluntary support of Udo, to complete the following tasks:

Steven: 	skeleton TS ready by 21 March

Hartmut, Udo:	TS section on DAA-1 (protection of S-band radar) and DAA-3 (protection of X-band radar), before the common session on 7 April

Friedbert:	TS section on DAA-2 (protection of WiMAX), before the common session on 7 April.  A report from PULSER on the evaluation of parameters for regulation, expected by end-March, would provide useful but not essential input.

Common session in ETSI week 15 (7-11 April), to finalize the draft TS for TG31A#22 approval.

Alan and Udo will assist the STF during the common session.

# Contracts

The Letters of Engagement (LoEs) will be established with 8 working days for each expert (including the voluntary contribution from Udo), from 15 March to end April (to cover possible requirement for TS review after TG31#22.

Milestone to be achieved: DTS/ERM-TG31A-0114 with DAA-1, DAA-2, DAA-3 modules, approved by TG31A#22 16-17 April (Mainz) and Progress Report prepared by the STF Leader after the TG31A#22 meeting and approved by the TG31A Chairman.

# Steering Group and relevant TB meetings schedule

Work will be monitored directly by the TG31A Chairman.

# Support from the ETSI Secretariat

STF folder on “docbox”

A folder has been created on the ETSI Server (docbox) to exchange documents, at the following address: http://portal.etsi.org/docbox/STF  .  This folder contains a “Public” area, accessible to all ETSI-on-Line users and a “STFworkarea”, with access restricted to the STF experts, the Technical Officer the AT Chairman, the STF Manager and his Assistant).  These people can include additional users, as required, using the ETSI Access Rights Management (ARM) application: http://webapp.etsi.org/ARM/ .

STF folders in the internal ETSI NW (H and P drives)

The STF will also have two folders in the internal ETSI network, a “Private” area (called H:\STF350) and a “Public area (called P:\STF350).  The write access to these areas is restricted to the STF experts only.  The “P” area is accessible “read only” to all users in the internal ETSI network.  The “P” area is used by to share documents with other STFs.

STF presentation page on the ETSI Portal

A presentation page for the STF will be created on the ETSI Portal.  This page can be used as a “hook” to advertise the STF results and share documents for discussion inside and outside ETSI.  The page is accessible from the STF information boxes on the Portal, however the URL can be referred from other WEB pages.  Ms. Sabine Beauvois mailto:sabine.beauvois@etsi.org will create an initial page for the STF and can provide help to improve and publish this page, based upon the information provided by the Leader and the TB.  Support can also be provided for the including organization of events, design of leaflets and WEB pages.

An example is: http://portal.etsi.org/stfs/STF_HomePages/STF340/STF340.asp

STFLINK

If you do not know the person who deals with a particular topic, you can address your requests regarding STFs to “STFLINK” (STFLINK@etsi.org).  They will dispatch take your requests to the relevant services.

# Attachments:

The following documents are integral part of these minutes:

ToR STF350 v1.8, revised during the Preparatory Meeting (attached to e-mail)

Initial Sessions Plan (attached to e-mail)

Annex A: Reference information on STF process (useful addresses)

Annex A:  Reference Information on STF process (useful addresses)

The reference information and contact persons concerning the STF management process and requirements can be found at the following addresses:

| ETSI WEB site | http://www.etsi.org/ |
| --- | --- |
| ETSI Portal | http://portal.etsi.org/ |
| STF reference Information | http://portal.etsi.org/Portal_STF/FullSearch.asp?Param |
| STF management process | http://portal.etsi.org/stfs/process/home.asp |
| STF working conditions | http://portal.etsi.org/stfs/process/item6_STFwork/item6_A_STFWork.asp |
| STF “contractual” conditions | http://portal.etsi.org/stfs/process/item5_Contr&Invoice/item5_A_LoEconditions.asp |
| STF Travel application | http://webapp.etsi.org/travel/ |
| Time Allocation Management (TAM) | http://webapp.etsi.org/STF_TAM/ |
| EditHelp (standards drafting support) | http://portal.etsi.org/edithelp/home.asp http://portal.etsi.org/edithelp/ETSI_Packs/Deliverables_pack/index.asp mailto:edithelp@etsi.org |
| CTI (Conformance Testing and Interoperability Competence Centre) | http://www.etsi.org/technicalfocus/home.htm |
| Helpdesk (IT support) | http://portal.etsi.org/helpdesk/home.asp tel: +33 4 9294 4900 |
| STFLINK (STF support) | mailto:STFLINK@etsi.org |
| Mr. Alberto Berrini (STF Manager) | alberto.berrini@etsi.org tel: +33 4 9294 4264 |
| Mrs. Pascale Georges (Recruitment, LoE) | pascale.georges@etsi.org tel: +33 4 9294 4348 |
| Ms. Elodie Rouveroux (Work Permit, E101, sessions support)) | elodie.rouveroux@etsi.org tel: +33 4 9294 4328 |
| Ms. Sabine Beauvois (Reporting, invoicing and travel) | sabine.beauvois@etsi.org tel: +33 4 9294 4205 |